Sprint Retrospective Meeting Minutes 7

Project: P2P Drive

Attendees:  Zukowski, Shawn; Llerena, Johnny; Cortes, Jorge; Garrido Matos, Michael; Leon, Gerardo; Moreano, Martin; Delgado, Anthony; Diaz, Dominick; Alvarenga, Bryan; Almoshaikah, Fares; Benni, Sonali; Cueto, Javier; Garcia, Nicholas; Martinez, Roberto; Masri, Hamzah; Montoya, Tomas; Niebla Prado, Pedro; Noor, Shadman; Sanchez, Hunter;  Trewick, Justin;

Date:  12/4/2022

Start time: 9:00pm

End time: 10:00pm

What went wrong?

- Revisited encryption method for files failed, had to result to using MD5 meta encryption

- Web application hooks were not using the right parameters for fetching causing major issues

- Project documentation did not follow the recommended template and as such needs to be completed now.

What went right?

- Majority of the team are showing up to our meetings and completing their requirements

- Communication has been consistently  well throughout the team

- Project was completed regardless of delaying issues

- Bug was solved as fetch method was modified to fit new requireents

- API was updated to include new file get methods and login method Token implemented

How to address the issues in the next sprint?

- This is our last sprint and as such no issues will be corrected this semester.

- Notes for future developers are to implement  token tracking method for users and to resolve file encryption method.