Review Meeting Minutes

Project: P2P Drive

Attendees: Zukowski, Shawn; Llerena, Johnny; Cortes, Jorge; De Los Santos, Keiss; Garrido Matos, Michael; Leon, Gerardo; Moreano, Martin; Delgado, Anthony; Diaz, Dominick; Alvarenga, Bryan; Almoshaikah, Fares; Benni, Sonali; Cueto, Javier; Garcia, Nicholas; Martinez, Roberto; Masri, Hamzah; Montoya, Tomas; Niebla Prado, Pedro; Noor, Shadman; Sanchez, Hunter;  Trewick, Justin;

Start time: 9:00pm

End time: 10:00pm

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners: All.

- Creating a Figma wireframe for our front web application

- Creating the start of our backend API / searching for an existing API within IPFS

- Using Trello to log group progress through a time management application.

- Using React for our front-end, decided through a majority vote between group members

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- Beginning development on both front-end and back-end

- This is to be pushed back and instead replaced with more time to explore all of our options for API selection and front end development before any coding is done.

- Building our own API to use for communication between the Daemon and the Web application

  - This idea will be held off until all other resources have been expunged.

  - For now this task will be replaced with the search of an already existing API that fits the need of the product