Review Meeting Minutes

Project: P2P Drive

Attendees: Zukowski, Shawn; Llerena, Johnny; Cortes, Jorge; De Los Santos, Keiss; Garrido Matos, Michael; Leon, Gerardo; Moreano, Martin; Delgado, Anthony; Diaz, Dominick; Alvarenga, Bryan; Almoshaikah, Fares; Benni, Sonali; Cueto, Javier; Garcia, Nicholas; Martinez, Roberto; Masri, Hamzah; Montoya, Tomas; Niebla Prado, Pedro; Noor, Shadman; Sanchez, Hunter;  Trewick, Justin;

Date: 9/25/2022

Start time: 9:00pm

End time: 10:00pm

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners: All.

- Implement Figma design onto React web application.

- Troubleshoot configuration for connecting the Go api with the Kubo api hosted on the AWS Ic2 service.

- Initialized project management service to monitor progress

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- Implement database for user information storage

- For now, focus should be placed on finishing the base of the web application before implementing and configuring a database.

- Working on features for Go API.

  - The communication issue should be resolved first. Our current system runs through the AWS IC2 service, Kubo api can only be administratively run within the local host. Thus we need to get our Go api to communicate with Kubo so that information could be received through outside means.