Review Meeting Minutes 5

Project: P2P Drive

Attendees: Zukowski, Shawn; Llerena, Johnny; Cortes, Jorge; De Los Santos, Keiss; Garrido Matos, Michael; Leon, Gerardo; Moreano, Martin; Delgado, Anthony; Diaz, Dominick; Alvarenga, Bryan; Almoshaikah, Fares; Benni, Sonali; Cueto, Javier; Garcia, Nicholas; Martinez, Roberto; Masri, Hamzah; Montoya, Tomas; Niebla Prado, Pedro; Noor, Shadman; Sanchez, Hunter;  Trewick, Justin;

Date: 11/06/2022

Start time: 9:00pm

End time: 10:00pm

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners: All.

- Framework change from Gin to Fiber due to simplicity of overall library response and ease of programming

- Database change from PostgreSQL to MongoDB due to SQL type and ease of use

- Encryption protocol testing for common file types and folders

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- Adding additional token handlers and link parsing to make readable

- This would greatly veer us off pace from our main focus.

- Our focus for now should remain on getting the main function of the program  working so that we may connect our web application to the API.

- Working on additional feature implementation

  - We should focus on getting the main application running before we move on to additional features

  - Creating a functioning demo is our primary focus, additional features may be revisited if given the opportunity