Review Meeting Minutes 6

Project: P2P Drive

Attendees: Zukowski, Shawn; Llerena, Johnny; Cortes, Jorge; De Los Santos, Keiss; Garrido Matos, Michael; Leon, Gerardo; Moreano, Martin; Delgado, Anthony; Diaz, Dominick; Alvarenga, Bryan; Almoshaikah, Fares; Benni, Sonali; Cueto, Javier; Garcia, Nicholas; Martinez, Roberto; Masri, Hamzah; Montoya, Tomas; Niebla Prado, Pedro; Noor, Shadman; Sanchez, Hunter;  Trewick, Justin;

Date: 11/20/2022

Start time: 9:00pm

End time: 10:00pm

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners: All.

- Finish User Interface Webpage first and foremost

- API complete transfer to AWS followed by testing and changing settings to match new location access

- Encryption protocol modification using forms data retrieval followed by testing

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- Implementing status feature to show users detailed information on their connection to the node.

- Although a very useful feature, this would delay us and should be left to be implemented if there is time left after all of the main functions have been added and confirmed working

- Our focus for now should remain on getting the main function of the program  working so that we may connect our web application to the API.

- Working on additional feature implementation

  - We should focus on getting the main application running before we move on to additional features

  - Creating a functioning demo is our primary focus, additional features may be revisited if given the opportunity