Daily Scrum Meeting Minutes: 30 minutes

Attendees: Noah Pineiro, Ximena Puig, Cecilia Gervasoni Latorre, James Bustos, Jose Aguiar, Robert Velasquez, Ryan Neubert, Eduardo Gomez, Tatendaishe Mahaka, Luis Artimez

Start time:8:00 PM

End time:8:30 PM

Capstone II :

<Noah Pineiro>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Had a meeting with the PO to discuss the user stories and where to move forward from here, along with reviewing the software necessary to begin working on the project

- What is planned to be done until the next scrum meeting?

  - Reorganize the Figma and download and learn the new software

- What are the hurdles?

  - Downloading the software properly/learning the new software

<Luis Artimez>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Met with the product owner to discuss the project

- What is planned to be done until the next scrum meeting?

  - Finish setting up the development environment

- What are the hurdles?

  - Setting up the development environment on Mac and getting the software to work

<Cecilia Gervasoni Latorre>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Downloaded necessary software for the project and had a meeting with the PO to learn deeper about the project and improve it

- What is planned to be done until the next scrum meeting?

  - Finish installing necessary software and learn the new software

- What are the hurdles?

  - N/A

<James Bustos>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on installing dependencies for the development environment.

- What is planned to be done until the next scrum meeting?

  - Install files and test code.

- What are the hurdles?

  - No hurdles thus far.

<Eduardo Gomez>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Going over video that was recorded with previous cap 2 students to see what was worked on to move forward.

- What is planned to be done until the next scrum meeting?

  - Learn the new software to improve the project.

- What are the hurdles?

  - Learn a new program and see how it works.

<Tatendaishe Mahaka>:

- How many hours did I work since the last meeting?

  - 2 hour

What was done since the last scrum meeting?

  - Had a meeting with one of the previous Cap II students to assist with downloading and setting up all necessary software for the project

- What is planned to be done until the next scrum meeting?

  - Go over installing the necessary software.

- What are the hurdles?

  - Probably installing software on IOS.

Capstone I :

<Jose Aguiar>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended meeting with the product owner.

- What is planned to be done until the next scrum meeting?

  - Continue familiarizing myself with the development tools.

- What are the hurdles?

  - N/A

<Ximena Puig>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended a meeting with the product owner to review the use cases that she wants us to work on. Specified the high v. low priority use cases.

- What is planned to be done until the next scrum meeting?

  - Complete assignments, and get familiar with the software the cap II students will use to edit the project.

- What are the hurdles?

  - N/A

<Ryan Neubert>:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Met with product owner

- What is planned to be done until the next scrum meeting?

  - Familiarize myself with the development tools

- What are the hurdles?

  - N/A

<Robert Velasquez>:

- How many hours have I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - A meeting with the product owner was attended.

- What is planned to be done until the next scrum meeting?

  - After meeting with the PO, we will continue to work on what is needed to develop the program

- What are the hurdles?

  - N/A

<Eduardo Gomez>:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Going over video that was recorded with previous cap 2 student to see what was worked on to use moving forward.

- What is planned to be done until the next scrum meeting?

  - Learn the new software to improve the project.

- What are the hurdles?

  - Learn a new program and see how it works.