Sprint 2Planning Meeting:

Attendees: Noah Pineiro, Ximena Puig, Cecilia Gervasoni Latorre, James Bustos, Jose Aguiar, Robert Velasquez, Ryan Neubert, Eduardo Gomez, Luis Artimez, Tatendaishe Mahaka

Product Owner: After discussion, the velocity of the team was estimated to be 40 hours.

Date: 08/30/2022

Start time: 9:00 PM EST

End time: 9:30  PM EST

Stories Put Into Sprint

- Noah Pineiro, Ximena Puig, Cecilia Gervasoni Latorre, James Bustos, Jose Aguiar, Robert Velasquez, Ryan Neubert, Eduardo Gomez, Luis Artimez

  - User Story 1 - As a developer, I want to learn how to properly use all the software required for this project.

    - After getting into contact with the previous Cap II Team Lead, we will begin to download and install all the necessary software to begin working on the Stress & Anxiety Management application.

- Noah Pineiro, Robert Velasquez, James Bustos, Eduardo Gomez, Tatendaishe Mahaka

  - User Story 2 - As a user, I want to see the Stress & Anxiety Management application have a nicer design.

    - The current design of the application, while very straightforward and plain, lacks the creative aspect that could draw users to it. We will be editing the design of the app to give it a more user-friendly feel to it.

- Ximena Puig, Cecilia Gervasoni Latorre, Jose Aguiar, Ryan Neubert, Tatendaishe Mahaka

  - User Story 3 - As a user, I want my experience with the application to be more immersive and friendly to the senses.

    - Will be adding voice lines to different parts of the app to increase the auditory senses within the app. Will also be adding more to the app to help make it feel more immersive.

- Jose Aguiar, Robert Velasquez, Ryan Neubert, Luis Artimez

  - User Story 4 - As a user, I want to be able to track my data on a daily basis and have that data shown in an organized fashion.

    - We will create a database to store all the necessary user data and display that data via a graph to show their progress through using the application.