Sprint 4 Planning Meeting:

Attendees: Noah Pineiro, Ximena Puig, Cecilia Gervasoni Latorre, James Bustos, Jose Aguiar, Robert Velasquez, Ryan Neubert, Eduardo Gomez, Luis Artimez, Tatendaishe Mahaka

Product Owner: After discussion, the velocity of the team was estimated to be 40 hours.

Date: 08/30/2022

Start time: 9:00 PM EST

End time: 9:30  PM EST

Stories Put Into Sprint

- Noah Pineiro, Robert Velasquez, James Bustos, Eduardo Gomez, Tatendaishe Mahaka, Cecilia Gervasoni

  - User Story 2 - As a user, I want to see the Stress & Anxiety Management application have a nicer design.

    - The current design of the application, while very straightforward and plain, lacks the creative aspect that could draw users to it. We will be editing the design of the app to give it a more user-friendly feel to it.

- Ximena Puig, Cecilia Gervasoni Latorre, Jose Aguiar, Ryan Neubert, Tatendaishe Mahaka, Eduardo Gomez

  - User Story 3 - As a user, I want my experience with the application to be more immersive and friendly to the senses.

    - Will be adding voice lines to different parts of the app to increase the auditory senses within the app. Will also be adding more to the app to help make it feel more immersive.

- Jose Aguiar, Robert Velasquez, Ryan Neubert, Luis Artimez

  - User Story 4 - As a user, I want to be able to track my data on a daily basis and have that data shown in an organized fashion.

    - We will create a database to store all the necessary user data and display that data via a graph to show their progress through using the application.

- Noah Pineiro, James Bustos, Robert Velasquez, Tatendaishe Mahaka, Luis Artimez

  - User Story 5 - As a user, I want to be able to see how many days I’ve logged into the app in a row.

    - We will create a system where the user’s log on is saved to show the user how many days they have interacted with the application in a row.

- Noah Pineiro, Ximena Puig, Robert Velasquez, Luiz Artimez

  - User Story 6 - As a user, I want to get a notification at a certain time in the day that tells me to log into the app.

    - A notification system will be put into place where users can set a time to get a notification that will tell them to log in and complete the application’s daily check-in.

Finished User Stories

- Noah Pineiro, Ximena Puig, Cecilia Gervasoni Latorre, James Bustos, Jose Aguiar, Robert Velasquez, Ryan Neubert, Eduardo Gomez, Luis Artimez, Tatendaishe Mahaka

  - User Story 1 - As a developer, I want to learn how to properly use all the software required for this project.

    - After getting into contact with the previous Cap II Team Lead, we will begin to download and install all the necessary software to begin working on the Stress & Anxiety Management application.