Daily Scrum Meeting Minutes: 30 minutes

Attendees: Noah Pineiro, Ximena Puig, Cecilia Gervasoni Latorre, James Bustos, Jose Aguiar, Robert Velasquez, Ryan Neubert, Eduardo Gomez, Tatendaishe Mahaka, Luis Artimez

Start time:8:00 PM

End time:8:30 PM

Capstone II :

<Noah Pineiro>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Reached out to the Division of I.T. at FIU. I was able to fill out a ticket too request an extension on my student Gmail account to hopefully regain access to the database and send my personal email admin rights to the Firebase console.

- What is planned to be done until the next scrum meeting?

  - Continue researching how to create a new database on Firebase in case we are unable to get this one back

- What are the hurdles?

  - Getting the database back and accessible to everyone

<Luis Artimez>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Examined the code and became more familiar with Firebase

- What is planned to be done until the next scrum meeting?

  - Look into creating a new database for the app in case that the old one becomes inaccessible

- What are the hurdles?

  - Implement what the PO wants for the database and the application as a whole and difficulty gaining access to the firebase

<Cecilia Gervasoni Latorre>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

- Look for new color pallets in coral tones to send to the PO

- Look for About and Help screen designs for inspiration

- What is planned to be done until the next scrum meeting?

  - Wait for PO color pallet to change the colors of the menu screen and the background image to match the new colors

  - Look for background images in coral colors

- What are the hurdles?

  - Still waiting for PO color pallet decision

<James Bustos>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on user log & interface.

- What is planned to be done until the next scrum meeting?

  - Work on user log & interface for user stories.

- What are the hurdles?

  - No hurdles.

<Eduardo Gomez>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on user story.,

- What is planned to be done until the next scrum meeting?

  - Keep working on the user stories..

- What are the hurdles?

  - What other design will help improve the app.

<Tatendaishe Mahaka>:

- How many hours did I work since the last meeting?

  - 2

What was done since the last scrum meeting?

  - Update user story to add to the feel of the website

- What is planned to be done until the next scrum meeting?

  - Changing the colors and creating a figma page to add the feels

- What are the hurdles?

  - none

Capstone I :

<Jose Aguiar>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Working on my assigned user stories

- What is planned to be done until the next scrum meeting?

  - Working with the code and the assigned user stories

- What are the hurdles?

  - N/A

<Ximena Puig>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked at requirements for end of semester poster assignment.

  - Worked on user stories.

- What is planned to be done until the next scrum meeting?

  - Work on assigned user stories.

  - Talk with team leader about database access.

- What are the hurdles?

  - N/A

<Ryan Neubert>:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Reviewed the code and worked on my user stories

- What is planned to be done until the next scrum meeting?

  - Continue to work on my user storiesunderstanding of how the app works

- What are the hurdles?

  - Getting firebase working

<Robert Velasquez>:

- How many hours have I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

Keep researching on ways to improve the code with a document to provide to the team.

- What is planned to be done until the next scrum meeting?

  - Will work on providing the code with images of suggestions to improve the UI by the end of this week.

- What are the hurdles?

  - N/A

<Eduardo Gomez>:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on user story.,

- What is planned to be done until the next scrum meeting?

  - Keep working on the user stories..

- What are the hurdles?

  - What other design will help improve the app.