Daily Scrum Meeting Minutes: 30 minutes

Attendees: Noah Pineiro, Ximena Puig, Cecilia Gervasoni Latorre, James Bustos, Jose Aguiar, Robert Velasquez, Ryan Neubert, Eduardo Gomez, Tatendaishe Mahaka, Luis Artimez

Start time:8:00 PM

End time:8:30 PM

Capstone II :

<Noah Pineiro>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Had a meeting with the PO to discuss what will be done throughout Sprint 7

- What is planned to be done until the next scrum meeting?

  - Continue to create the new database on Mongo for it to be paired to the application and begin to work on the Final Deliverable

- What are the hurdles?

  - Getting the database back and accessible to everyone

<Luis Artimez>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Began to work on the new database

- What is planned to be done until the next scrum meeting?

  - Continue working on the new database on Mongo

- What are the hurdles?

  - None

<Cecilia Gervasoni Latorre>:

- How many hours did I work since the last meeting?

  - 2.5 hours

- What was done since the last scrum meeting?

- Look for different “about” and “help” screens of similar apps for inspiration

- What is planned to be done until the next scrum meeting?

  - Still Implement Log Out function in the Menu Screen

  - Begin applying alternatives for “about” screen

- What are the hurdles?

  - Implement Log Out function in the Menu Screen

<James Bustos>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked interface design.

- What is planned to be done until the next scrum meeting?

  - Work on finishing changes to interface design.

- What are the hurdles?

  - No hurdles.

<Eduardo Gomez>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Work on the new project on MongoDB.

- What is planned to be done until the next scrum meeting?

  - Try to get the project up and running on the new system.

- What are the hurdles?

  - Figuring out how to have the new program up and running on MongoDB.

<Tatendaishe Mahaka>:

- How many hours did I work since the last meeting?

  - 2

What was done since the last scrum meeting?

  - Clarifying the direction for the feel with the colors

- What is planned to be done until the next scrum meeting?

  - Adding more colors to the feels and brainstorming new feels for the app

- What are the hurdles?

  - None

Capstone I :

<Jose Aguiar>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Working on my assigned user stories

  - PO Meeting

- What is planned to be done until the next scrum meeting?

  - Working with the code and the assigned user stories

  - Sprint Closing Assignments

  - Start looking at Capstone 1 Poster assignment

- What are the hurdles?

  - N/A

<Ximena Puig>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Met with the Product Owner to discuss final changes to the application.

- What is planned to be done until the next scrum meeting?

  - Work on finalizing user stories.

  - Meet with the team to put together the final application.

  - Start working on the poster assignment.

- What are the hurdles?

  - N/A

<Ryan Neubert>:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Work on my user stories

- What is planned to be done until the next scrum meeting?

  - Continue to make progress on my assigned user stories

- What are the hurdles?

  - N/A

<Robert Velasquez>:

- How many hours have I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

Helped Noah to rebuild the database.

- What is planned to be done until the next scrum meeting?

  - Work on ways to improve the code with the updated database.

- What are the hurdles?

  - N/A

<Eduardo Gomez>:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Work on the new project on MongoDB.

- What is planned to be done until the next scrum meeting?

  - Try to get the project up and running on the new system.

- What are the hurdles?

  - Figuring out how to have the new program up and running on MongoDB.