Daily Scrum Meeting Minutes: 30 minutes

Attendees: Noah Pineiro, Ximena Puig, Cecilia Gervasoni Latorre, James Bustos, Jose Aguiar, Robert Velasquez, Ryan Neubert, Eduardo Gomez, Tatendaishe Mahaka, Luis Artimez

Start time:8:00 PM

End time:8:30 PM

Capstone II :

<Noah Pineiro>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Had a meeting with the team to update them and receive feedback on who has been doing what for the project

- What is planned to be done until the next scrum meeting?

  - Begin creating a new database on Mongo for it to be paired to the application

- What are the hurdles?

  - Getting the database back and accessible to everyone

<Luis Artimez>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Reached out to other team members who needed help with the application

- What is planned to be done until the next scrum meeting?

  - Assist in the creation of a new database

- What are the hurdles?

  - None

<Cecilia Gervasoni Latorre>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

- Sprint 6 planning meeting

- New design tasks assigned for screens

- What is planned to be done until the next scrum meeting?

  - Look for different “about” and “help” screens of similar apps for inspiration

- What are the hurdles?

  - N/A

<James Bustos>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked interface design.

- What is planned to be done until the next scrum meeting?

  - Work on finishing changes to interface design.

- What are the hurdles?

  - No hurdles.

<Eduardo Gomez>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Discuss what we are going to work on moving forward.

- What is planned to be done until the next scrum meeting?

  - Start getting ready to work on our final deliverence.

- What are the hurdles?

  - Working on the finishing touches.

<Tatendaishe Mahaka>:

- How many hours did I work since the last meeting?

  - 2

What was done since the last scrum meeting?

  - Update user story to add to the feel of the website

- What is planned to be done until the next scrum meeting?

  - Changing the colors and creating a figma page to add the feels

- What are the hurdles?

  - none

Capstone I :

<Jose Aguiar>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Working on my assigned user stories

  - Sprint 6 Planning Meeting

- What is planned to be done until the next scrum meeting?

  - Working with the code and the assigned user stories

- What are the hurdles?

  - N/A

<Ximena Puig>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended and helped complete the sprint 6 planning meeting

  - Worked on user stories.

- What is planned to be done until the next scrum meeting?

  - Will work with Noah to complete the database.

  - Work on assigned user stories.

- What are the hurdles?

  - N/A

<Ryan Neubert>:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on my assigned user stories

- What is planned to be done until the next scrum meeting?

  - Continue to work on my user stories

- What are the hurdles?

  - N/A

<Robert Velasquez>:

- How many hours have I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

Keep working to improve the code in a document to provide to the team and establish a call with Noah to rebuild the database.

- What is planned to be done until the next scrum meeting?

  - Working to improve the database with noah.

- What are the hurdles?

  - N/A

<Eduardo Gomez>:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Discuss what we are going to work on moving forward.

- What is planned to be done until the next scrum meeting?

  - Start getting ready to work on our final deliverence.

- What are the hurdles?

  - Working on the finishing touches.