Daily Scrum Meeting Minutes: 30 minutes

Attendees: Noah Pineiro, Ximena Puig, Cecilia Gervasoni Latorre, James Bustos, Jose Aguiar, Robert Velasquez, Ryan Neubert, Eduardo Gomez, Tatendaishe Mahaka, Luis Artimez

Start time:8:00 PM

End time:8:30 PM

Capstone II :

<Noah Pineiro>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Had our Sprint Planning Meeting to discuss how we will operate throughout Sprint 7

- What is planned to be done until the next scrum meeting?

  - See if it is possible to last-minute switch the database from Firebase to MongoDB

- What are the hurdles?

  - Getting the project finalized for the Final Deliverable

<Luis Artimez>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Researched and implemented ways to authenticate through Mongo

- What is planned to be done until the next scrum meeting?

  - Finish making changes to the app by using Mongo to authenticate

- What are the hurdles?

  - None

<Cecilia Gervasoni Latorre>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

- Look for different “about” and “help” screens of similar apps for inspiration

- What is planned to be done until the next scrum meeting?

  - Still Implement Log Out function in the Menu Screen

  - Begin applying alternatives for “about” screen

  - Look for ideas for the poster

- What are the hurdles?

  - Implement Log Out function in the Menu Screen

<James Bustos>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked interface design.

- What is planned to be done until the next scrum meeting?

  - Finishing up final changes to interface design.

- What are the hurdles?

  - No hurdles.

<Eduardo Gomez>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Work on the project updating what needs to get done before final deliverance.

- What is planned to be done until the next scrum meeting?

  - Discuss what we will be working on in the final sprint week.

- What are the hurdles?

  - Getting everything done and finishing the final touches.

<Tatendaishe Mahaka>:

- How many hours did I work since the last meeting?

  - 2

What was done since the last scrum meeting?

  - Clarifying the direction for the feel with the colors

- What is planned to be done until the next scrum meeting?

  - Adding more colors to the feels and brainstorming new feels for the app

- What are the hurdles?

  - None

Capstone I :

<Jose Aguiar>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Sprint Closing Assignments

- What is planned to be done until the next scrum meeting?

  - Closing out the last parts of the project

  - Working on Capstone 1 Poster assignment

- What are the hurdles?

  - N/A

<Ximena Puig>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Completed the review and retrospective assignments for spring 6.

- What is planned to be done until the next scrum meeting?

  - Will work on finalizing the changes made to the app and complete the user stories.

  - Work on the poster assignment.

- What are the hurdles?

  - N/A

<Ryan Neubert>:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Sprint planning meeting

- What is planned to be done until the next scrum meeting?

  - Begin the poster assignment

- What are the hurdles?

  - N/A

<Robert Velasquez>:

- How many hours have I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

Helped Noah to rebuild the database.

- What is planned to be done until the next scrum meeting?

  - Work on getting the final touches of the project running.

- What are the hurdles?

  - N/A

<Eduardo Gomez>:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Work on the project updating what needs to get done before final deliverance.

- What is planned to be done until the next scrum meeting?

  - Discuss what we will be working on in the final sprint week.

- What are the hurdles?

  - Getting everything done and finishing the final touches.