Date: 05/19/2022

Sprint: 1

Daily Scrum Meeting Minutes: 30

Start time: 10:30 pm

End time:   11:00 pm

# Scrum Daily Standup Day # 4

Attendees: Ivan Ramirez Comas, Alec Joseph, Alexa Gonzalez, Chabeli Barranco, Jose Jimenez, Thamare Saint Louis, Harshit Singh, Ashley Enalien, Carlos Matheus, Amir Zarei

Ivan Ramirez Comas:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Test the Guacamole app and keep record of possible errors that make the app block the computer when it should not

- What is planned to be done until the next scrum meeting?

  - Keep testing the app and record anything that is not normal

- What are the hurdles?

  - None

Alec Jean Heralde Joseph:

- How many hours have I worked since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Go through company's GitHub and analyze their code to understand better our tasks

- What is planned to be done until the next scrum meeting?

  - Test the Guacamole app and keep record of possible errors that make the app block the computer when it should not

- What are the hurdles?

  - None

Alexa Joanna Gonzalez:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Test the Guacamole app and keep record of possible errors that make the app block the computer when it should not

- What is planned to be done until the next scrum meeting?

  - Write down the abnormalities as well as ways to fix them in order to give suggestions to the developers in the meeting tomorrow.

- What are the hurdles?

  - None.

Chabeli Barranco Roque:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Run the app and take notes of some weird behaviors I am noticing, so I can discuss them in the next team meeting with the developers.

- What is planned to be done until the next scrum meeting?

  - Give and listen to suggestions from the developers in the meeting tomorrow.

- What are the hurdles?

  - None

Jose Luis Jimenez Espada:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Go through company's GitHub and analyze their code to understand better our tasks

- What is planned to be done until the next scrum meeting?

  - Test the Guacamole app and keep record of possible errors that make the app block the computer when it should not

- What are the hurdles?

  - None

Thamare Saint Louis:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Go through company's GitHub and analyze their code to understand better our tasks

- What is planned to be done until the next scrum meeting?

  - Test the Guacamole app and keep record of possible errors that make the app block the computer when it should not

- What are the hurdles?

  - None

Harshit Singh:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Go through company's GitHub and analyze their code to understand better our tasks

- What is planned to be done until the next scrum meeting?

  - Continue to test the Guacamole app and search for any bugs found within the app currently.

- What are the hurdles?

  - None

Ashley Enalien:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Went through company's GitHub and analyzed their code to understand better our tasks

- What is planned to be done until the next scrum meeting?

  - Continue using Guacamole app and keep record of possible errors that make the app block the computer when it should not

- What are the hurdles?

  - None

Carlos Isaac Matheus:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Test the Guacamole app and keep record of possible errors that make the app block the computer when it should not

- What is planned to be done until the next scrum meeting?

  - Keep testing the Guacamole app and record any anomaly found.

- What are the hurdles?

  - None

Amir Zarei:

- How many hours have I worked since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Go through company's GitHub and analyze their code to understand better our tasks

- What is planned to be done until the next scrum meeting?

  - Test the Guacamole app and keep record of possible errors that make the app block the computer when it should not

- What are the hurdles?

  - None

Jose Jimenez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Go through company's GitHub and analyze their code to understand better our tasks

- What is planned to be done until the next scrum meeting?

  - Test the Guacamole app and keep record of possible errors that make the app block the computer when it should not

- What are the hurdles?

  - None