Date: 06/11/2022

Sprint: 2

Daily Scrum Meeting Minutes: 30

Start time: 10:30 pm

End time:   11:00 pm

# Scrum Daily Standup Day # 10

Attendees: Ivan Ramirez Comas, Alec Joseph, Alexa Gonzalez, Chabeli Barranco, Jose Jimenez, Thamare Saint Louis, Harshit Singh, Ashley Enalien, Carlos Matheus, Amir Zarei

Ivan Ramirez Comas:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Work on UML Database diagram for web application

- What is planned to be done until the next scrum meeting?

  - Continue working on the UML Database diagram based on the owner’s critique

- What are the hurdles?

  - None

Alec Jean Heralde Joseph:

- How many hours have I worked since the last meeting?

  - 1 contributed an hour of work.

- What was done since the last scrum meeting?

  - Assigned different roles and responsibilities for all team members

- What is planned to be done until the next scrum meeting?

  - Test the Guacamole app and keep record of possible errors that make the app block the computer when it should not botch any functionalities.

- What are the hurdles?

  - None

Alexa Joanna Gonzalez:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished the AI cybersecurity PowerPoint presentation

- What is planned to be done until the next scrum meeting?

  - Continue writing the report and research about Python libraries.

- What are the hurdles?

  - None.

Chabeli Barranco Roque:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Work on GUI wireframe documentation and meet with the AI team.

- What is planned to be done until the next scrum meeting?

  - Start working on the tasks assigned during the meeting.

- What are the hurdles?

  - None

Jose Luis Jimenez Espada:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Running the application from a user standpoint. Finished UML and GUI documentation for the web application.

- What is planned to be done until the next scrum meeting?

  - Continued designing the flowchart with my group.

- What are the hurdles?

  - Time

Thamare Saint Louis:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Assigned different roles and responsibilities for all team members

  - Worked on the Non Functional requirements diagram along with one of my teammates.

- What is planned to be done until the next scrum meeting?

  - Work on a feature diagram along with the AI team.

  - Study Django to learn as it will be the framework used by the team.

- What are the hurdles?

  - None

Harshit Singh:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Assigned different roles and responsibilities for all team members

- What is planned to be done until the next scrum meeting?

  - Continue building documentation for functional requirements

- What are the hurdles?

  - None

Ashley Enalien:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Assigned different roles and responsibilities for all team members

- What is planned to be done until the next scrum meeting?

  - Created documentation to represent the Database UML, Functional Requirements, and Frameworks

- What are the hurdles?

  - Not efficient in Python, juggling three classes, a job, and a research program

Carlos Isaac Matheus:

- How many hours have I worked since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on the Non-Functional Requirements documents

- What is planned to be done until the next scrum meeting?

  - Continue to work on the Non-Functional requirements documentation

- What are the hurdles?

  - None

Amir Zarei:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Working on database UML diagrams.

- What is planned to be done until the next scrum meeting?

  - Continue working on the UML Database diagram based on the owner’s critique.

- What are the hurdles?

  - None.

Jose Jimenez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Assigned different roles and responsibilities for all team members

- What is planned to be done until the next scrum meeting?

  - Designed the UML diagrams and wrote the GUI documentation

- What are the hurdles?

  - None