Date: 07/20/2022

Sprint: 5

Daily Scrum Meeting Minutes: 30

Start time: 10:00 pm

End time:   10:30 pm

# Scrum Daily Standup Day # 8

Attendees: Ivan Ramirez Comas, Alec Joseph, Alexa Gonzalez, Chabeli Barranco, Jose Jimenez, Thamare Saint Louis, Harshit Singh, Ashley Enalien, Carlos Matheus, Amir Zarei

Ivan Ramirez Comas:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on design for front end

- What is planned to be done until the next scrum meeting?

  - Continue front end development process

- What are the hurdles?

  - None

Alec Jean Heralde Joseph:

- How many hours have I worked since the last meeting?

  - 1 contributed an hour of work.

- What was done since the last scrum meeting?

  - Assigned different roles and responsibilities for all team members

- What is planned to be done until the next scrum meeting?

  - Test the Guacamole app and keep record of possible errors that make the app block the computer when it should not botch any functionalities.

- What are the hurdles?

  - None

Alexa Joanna Gonzalez:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Set up meeting with developer

  - Continue adding to research

  - Finalize citations and layout

- What is planned to be done until the next scrum meeting?

  - Meet with developer on Thursday

- What are the hurdles?

  - None.

Chabeli Barranco Roque:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Meet with the AI team where we went over the code and review a function developed together.

  - Started implementing the registration and login function in the AI to register a face using an image.

- What is planned to be done until the next scrum meeting?

  - Continue testing AI code.

  - Meet with developers from the AI team.

- What are the hurdles?

  - None

Jose Luis Jimenez Espada:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learn the Django framework.

  - Watch the videos discussed with the group.

- What is planned to be done until the next scrum meeting?

  - Develop the application’s backend along with the chat feature

- What are the hurdles?

  - Time

Thamare Saint Louis:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Designed the AI flowchart with my team and a prototype of the GUACAMOLE ID web browser

  - Worked on the Non Functional requirements diagram along with one of my teammates.

- What is planned to be done until the next scrum meeting?

  - Meet the backend team to discuss what each of us have

  - Study Django to learn as it will be the framework used by the team.

- What are the hurdles?

  - None

Harshit Singh:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished working on the functional requirements document

- What is planned to be done until the next scrum meeting?

  - Continue process for frontend development.

  - Begin process to connect between Back-End and Front-End

- What are the hurdles?

  - None

Ashley Enalien:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learned how to use Python and Django

- What is planned to be done until the next scrum meeting?

  - Finding a way to implement what I learned to creating the chat for the assignment

- What are the hurdles?

  - Not efficient in Python, juggling three classes, a job, and a research program

Carlos Isaac Matheus:

- How many hours have I worked since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Learned about database using SQL

- What is planned to be done until the next scrum meeting?

  - Keep working on back end using Django

- What are the hurdles?

  - None

Amir Zarei:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Hardcoding the backend with Django framework using models, channels and redis.

- What is planned to be done until the next scrum meeting?

  - Putting together the prototype chat application..

- What are the hurdles?

  - Time.

Jose Jimenez:

- How many hours have I worked since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Assigned different roles and responsibilities for all team members

- What is planned to be done until the next scrum meeting?

  - Designed the UML diagrams and wrote the GUI documentation

- What are the hurdles?

  - None