Sprint: 2

Retrospective Meeting Minutes: 15

Project Name: A Novel Edge-based Computer Vision Application for Workforce Performance Optimization

Attendees: Ivan Ramirez Comas, Alec Joseph, Alexa Gonzalez, Chabelie Barranco, Jose Jimenez, Thamare Saint Louis, Harshit Singh, Amir Zarei, Carlos Matheus

Date: 06/12/2022

Start time: 4:30 PM

End time: 4:45 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - The team requires more time understanding the intricacies of the system, which delays the overall velocity of our progress. However, as more systems are put into place, features can be pushed out in a more timely manner.

- Did we do a good job estimating the points (time required) for each user story?

  - The user story times were accurately estimated.

- Did each team member work as scheduled?

  - Scheduled members attended and performed what they were needed to do.

What went right?

- The team was able to meet online and establish forms of communication with each other.

- The team can share meeting notes with each other to discuss their parts even before and after the meetings.

- The team still attends daily standups on time as required.

How to address the issues in the next sprint?

- How to improve the process?

  - Appoint specific tasks to specific members to avoid ambiguity.

- How to improve the product?

  - Attempt to research more and more study cases to better understand the product requirements.