Sprint: 5

Date: 		Sunday, July 24, 2022

Start time: 	6:00 PM

End time: 	6:20 PM

Retrospective Meeting Minutes: 20

Project Name:

A Novel Edge-based Computer Vision Application for Workforce Performance Optimization

What went wrong?

- Did we do a good job estimating our team's velocity?

  - The backend and frontend were able to put a prototype of a real-time chat application together. But we needed more time to add other components and features to the application.

- Did we do a good job estimating the points (time required) for each user story?

  - The user story points were relatively close to the estimation except for integrating the AI into the application.

- Did each team member work as scheduled?

  - Scheduled work was mainly done per the assigned workload for each team member.

What went right?

- The team was able to contribute to the project's GitHub repository and get the prototype up and running.

- The team was able to make real-time messaging through WebSocket connections.

- The team attended daily standup meetings on time and shared great ideas.

- A significant amount of experience was gained from working in a group to build a web application from the ground up.

How to address the issues in the next sprint?

- How to improve the process?

  - As we learned from this incredible experience, time management, asking the right question, and following the agile steps in the development can significantly improve the process.

- How to improve the product?

  - Effortless and intuitive design and focusing on the problem the software is trying to solve can significantly improve the product.

Attendees:  Ivan Ramirez Comas, Alec Joseph, Alexa Gonzalez, Chabelie Barranco, Jose Jimenez, Thamare Saint Louis, Harshit Singh, Amir Zarei, Carlos Matheus