Florida International University

Knight Foundation School of Computing and Information Sciences

Software Engineering Focus

Final Documentation

Project Title:

Baby Feed 9.0

Team Members:

Abel Deulofeu

Ismel Mendez Romero

Vladimir Chavez Vlasova

Glendys Rodriguez Juviel

Ernesto Rodriguez

Alejandro Cartagena

Joaquin Molto

Alicia Garcia

Noah Alexander Pineiro

Manuel Hernandez

Product Owner(s):

Dr. Cristina Palacios

Instructor: Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

The information required to fully comprehend the ninth edition that belongs to Baby Feed happens to be provided inside of this paper. Baby Feed happens to be an existing web application that, at this point inside of its development, has the ability exist as a used by parents as well as clinicians to monitor an existing newborn's food using questionnaires as well as surveys to make sure the infant happens to be eating within healthy range. This happens to be accomplished by computing the infant's intake that belongs to calories, nutrients, vitamins, as well as other substances that was by the foods entered by the parent as well as providing visual feedback. The parent portal inside of Baby Feed edition nine happens to be now web as well as mobile compatible, has the ability to create weekly goals, includes an existing submission that is going to belong to at the time where an existing parent sees the recommendation page as well as with an existing single toggle button there happens to be seamless English / Spanish translations.

Table of Contents

1.	Introduction	3

2.	User Stories	4

2.1 Implemented User Stories	4

2.2 Pending User Stories	5

3.	Purpose of New System	6

4.	Project Planning	6

4.1 Hardware and Software Resources	6

4.2 Sprints Plan	7

5.	System Design	13

5.1 Architectural Patterns	13

5.2 Deployment Diagram	14

6.	User Interface and Diagram	15

7.	Appendix	26

7.1 Appendix A - Sprint Reviews Reports	26

7.2 Appendix B - Installation Guide	29

7.3 Appendix C - Wish List	37

8.	Closing Remarks	38

9.	References	38

# Introduction

To ensure their progress toward wellness as well as healthy development, infants need specialized dietary treatment. By adopting an existing suitable diet as well as adhering to the correct guidelines, many diseases have the ability exist as a prevented. Infants must adopt good eating habits during their first two years that belongs to life. An existing good diet throughout an existing infant's early years has the ability assist to lower the chance that belongs to developing many chronic diseases, including obesity, later inside of adulthood.

There happen to be methods available today that is going to belong to calculating baby nutrition, however the most that belongs to them happen to be antiquated as well as unreliable. The few tools that have been verified happen to be quite sparse as well as do not incorporate the several new infant feeds that have just entered the market. Pediatricians as well as physicians still have an existing difficult time evaluating an existing infant's diet.

An existing infant food frequency questionnaire happened to be developed as well as validated by Dr. Cristina Palacios as well as her colleagues at the Florida International University department that belongs to dietetics as well as nutrition inside of 2015. It provides the required instruments to ensure an existing accurate assessment that belongs to an existing infant's nutrition. Many coworkers, researchers, as well as parents inside of the professional community have taken notice that belongs to this instrument. The findings that belong to the questionnaire is going to assist the parents inside of selecting nutritious meals that is going to belong to their infant.

# User Stories

The following user stories were successfully implemented into Baby Feed 9.0:

## 2.1 Implemented User Stories

1- As a user, I would like to see a pie chart and images of the serving sizes.

2 - As a user I would like to enter the parent portal in the questionnaire tab and have a better “not applicable” option.

3 - As a user I want a new tab to be created on the parent portal that shows the child's growth.

4 - As a user, I want to display at the end of the questionnaire the status of each nutrient as a pie chart or a bar chart.

5 - As a user, I want to enter the proper amount of nutrients but accidentally added a 0 and instead of 1000 cal, 10000 cal was added.

6 - As a user, I want to see the BMI of my child within the parent portal.

7 - As a user, I want to see a graph of my child’s growth.

8 - As a user, I want to have a feature that lets me adjust the nutritional macros for my baby, so that I can make sure he intakes the adequate daily nutrients.

9 - As a user, I want to see a graph that shows the expected pricing for food change over time, so I would know what to budget to ensure nutrition.

10 - As a user, I want to have a feature that lets me adjust the nutritional macros for my baby, so that I can make sure he intakes the adequate daily nutrients.

11 -As a user, I want to see a graph of my child’s growth.

12 - As a user, I want to have a feature that lets me adjust the nutritional macros for my baby, so that I can make sure he intakes in adequate daily nutrients.

13 - As a user, I want to see the BMI of my child within the parent portal.

14 - As a user, I want to see the BMI of my child within the parent portal.

15 -As a user, I want to see a graph of my child’s growth.

16 - As a user, I want to have a feature that lets me adjust the nutritional macros for my baby, so that I can make sure he intakes in adequate daily nutrients.

17 - As a user, I want to see the BMI of my child within the parent portal.

18 -As a user, I want to see a graph of my child’s growth.

19 - As a user, I want to have a feature that lets me adjust the nutritional macros for my baby, so that I can make sure he intakes in adequate daily nutrients.

20 - As a user, I want to display at the end of the questionnaire the status of each nutrient as a pie chart or a bar chart.

21- As a user, I want pictures to display images for food amounts so that I have a better understanding of each amount.

22 - As a user, I want to limit the numbers to 12 per day of the food intakes for the various food types in the questionnaire tab.

23- As a user, I want to be able to click the images of the serving sizes and zoom in to take a better look of it.

24 - As a user, I want to display at the end of the questionnaire the status of each nutrient as a pie chart or a bar chart.

25 - As a user, I want pictures to display images for food amounts so that I have a better understanding of each amount.

26 - As a user, I want a better name from some of the food types in the questionnaire type.

## 2.2 Pending User Stories

As a user, I want to display at the end of the questionnaire the status of each nutrient as a pie chart or a bar chart.

The serving size image button needs to be move to a better location.

# Purpose of New System

Baby Feed is a website application that clinicians and parents can use to monitor a newborn's food using surveys and questionnaires to make sure the infant is eating and drinking within healthy range. This is accomplished by computing the infant's intake of calories, nutrients, vitamins, etc., from the foods entered by the parent and providing visual feedback. In Baby Feed v9, we created a new tab called Charts in Parent Portal as well as other new features on the Questionnaire tab. We also made both tabs user and mobile friendly.

# Project Planning

This section describes the planning that went into the realization of this project. This project incorporated the Agile development techniques and as such required the sprints to be planned. These sprint plans are detailed in the section. This section also describes the components, both software and hardware, chosen for this project.

## 4.1 Hardware and Software Resources

Visual Studio Code

IntelliJ IDEA

Spring-Boot - v.2.0

MongoDB – v.4

MongoDB Compass Community

Studio 3T

Java – JDK 11

Maven – v.3.8.1

Angular – v.7.3

Git

Node JS – v.12

Postman

Microsoft Azure DevOps

Microsoft Azure Web Portal

## 4.2 Sprints Plan

Sprint 1 Planning Meeting:

Attendees: Abel Deulofeu, Ismel Mendez Romero, Glendys Rodriguez Juviel, Alejandro Cartagena, Joaquin Molto, Ernesto Rodriguez, Alicia Garcia, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernandez

Product Owner: After discussion, the velocity of the team was estimated to be 40 hours.

Date: 05/19/2022

Start time: 8:00 PM EST

End time: 8:30 PM EST

Stories Put into Sprint

  - User Story 1 - As a user, I would like to see a pie chart and images of the serving sizes.

  - User Story 2 - As a user I would like to enter the parent portal in the questionnaire tab and have a better “not applicable” option.

  - User Story 3 - As a user I want a new tab to be created on the parent portal that shows the child's growth.

  - User Story 4 - As a user, I want to display at the end of the questionnaire the status of each nutrient as a pie chart or a bar chart.

  - User Story 5 - As a user, I want to enter the proper amount of nutrients but accidentally added a 0 and instead of 1000 cal, 10000 cal was added.

  - User Story 6 - As a user, I want to see the BMI of my child within the parent portal.

  - User Story 7 - As a user, I want to see a graph of my child’s growth.

  - User Story 8 - As a user, I want to have a feature that lets me adjust the nutritional macros for my baby, so that I can make sure he intakes the adequate daily nutrients.

  - User Story 9 - As a user, I want to see a graph that shows the expected pricing for food change over time, so I would know what to budget to ensure nutrition.

Sprint 2 Planning Meeting

Attendees: Abel Deulofeu, Ismel Mendez Romero, Glendys Rodriguez Juviel, Alejandro Cartagena, Joaquin Molto, Ernesto Rodriguez, Alicia Garcia, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernandez

Product Owner: Cristina Palacios

Date: 5/31/22

Time: 30 minutes

Start time: 8:00 PM

End time: 8:30 PM

Estimated Team Velocity: 40 hours

User Stories:

- User Story 1 - As a user, I want to have a feature that lets me adjust the nutritional macros for my baby, so that I can make sure he intakes the adequate daily nutrients.

- User story 2: -As a user, I want to see a graph of my child’s growth.

- User story 3: - As a user, I want to have a feature that lets me adjust the nutritional macros for my baby, so that I can make sure he intakes in adequate daily nutrients.

- User story 4: - As a user, I want to see the BMI of my child within the parent portal.

Sprint 3 Planning Meeting

Attendees: Abel Deulofeu, Ismel Mendez Romero, Glendys Rodriguez Juviel, Alejandro Cartagena, Joaquin Molto, Ernesto Rodriguez, Alicia Garcia, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernandez

Product Owner: Cristina Palacios

Date: 6/24/22

Time: 30 minutes

Start time: 8:00 PM

End time: 8:30 PM

Estimated Team Velocity: 40 hours

User Stories:

- User story 1: - As a user, I want to see the BMI of my child within the parent portal.

- User story 2: -As a user, I want to see a graph of my child’s growth.

- User story 3: - As a user, I want to have a feature that lets me adjust the nutritional macros for my baby, so that I can make sure he intakes in adequate daily nutrients.

Sprint 4 Planning Meeting

Attendees: Abel Deulofeu, Ismel Mendez Romero, Glendys Rodriguez Juviel, Alejandro Cartagena, Joaquin Molto, Ernesto Rodriguez, Alicia Garcia, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernandez

Product Owner: Cristina Palacios

Date: 7/08/22

Time: 30 minutes

Start time: 8:30 PM

End time: 9:00 PM

Estimated Team Velocity: 40 hours

User Stories:

- User story 1: - As a user, I want to see the BMI of my child within the parent portal.

- User story 2: -As a user, I want to see a graph of my child’s growth.

- User story 3: - As a user, I want to have a feature that lets me adjust the nutritional macros for my baby, so that I can make sure he intakes in adequate daily nutrients.

- User story 4: - As a user, I want to display at the end of the questionnaire the status of each nutrient as a pie chart or a bar chart.

- User story 5: As a user, I want pictures to display images for food amounts so that I have a better understanding of each amount.

Sprint 5 Planning Meeting

Attendees: Abel Deulofeu, Ismel Mendez Romero, Glendys Rodriguez Juviel, Alejandro Cartagena, Joaquin Molto, Ernesto Rodriguez, Alicia Garcia, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernandez

Product Owner: Cristina Palacios

Date: 7/11/22

Time: 30 minutes

Start time: 8:00 PM

End time: 8:30 PM

Estimated Team Velocity: 40 hours

User Stories:

- User story 1: - As a user, I want to limit the numbers to 12 per day of the food intakes for the various food types in the questionnaire tab.

- User story 2: - As a user, I want to be able to click the images of the serving sizes and zoom in to take a better look of it.

- User story 3: - As a user, I want to display at the end of the questionnaire the status of each nutrient as a pie chart or a bar chart.

- User story 4: - As a user, I want pictures to display images for food amounts so that I have a better understanding of each amount.

- User story 5: - As a user, I want a better name from some of the food types in the questionnaire type.

# System Design

This section contains information on the design decisions that went into this project. The architecture patterns are outlined and explained. The entire system is shown in a package diagram and the subsystems are explained. Finally, the design patterns used in the project are discussed.

## 5.1 Architectural Patterns

The architectural patterns used for this project are:

Client-Server Architecture

●     The functions of our system are split between the online web portal and the Node.JS authentication service. With this type of architecture, general functionality of the project can be available to all clients without being implemented by all of the different services offered.

Microservices Architecture

●     There are multiple different services that are offered with Baby Feed; specifically, there are multiple portals to be used: Admin, Parent, Researcher, and Clinician. This type of architecture allows for smaller and faster deployments of code as well as allowing different services to be unaffected by the issues of another.

## 5.2 Deployment Diagram

# User Interface and Diagram

Dashboard Picture of Parent Portal

Use Case Diagrams

Figure 1.  Use case diagram for the menu in the charts tab for the parent portal

Figure 2. Use case diagram to save the inputted data in charts tab

Figure 3. Use case diagram for children input menu in Charts.

Figure 4. Use case diagram for submitting goals in the History Tab

Figure 5. Use case diagram when selecting an option from the drop down menu in the Questionnaires

Figure 6. Use case Diagram parent log-in, admin-portal deletion(E.C)

Sequence Diagrams

Figure 1. Sequence diagram of inputting data into the menu in the charts tab.

Figure 2. Sequence diagram when clicking the serving size button for the questionnaires.

Figure 3. Sequence diagram when pressing the submit button for the Questionnaires.

Figure 4. Sequence diagram of submitting read recommend time (K.P.)

Figure 5. Sequence Diagram for Parent Portal using Translate Service. (Y.V)

Class Diagrams

Figure 1. Class diagrams of Parent portal tracking tab.

Figure 2. Class Diagram of connection between the charts tab and MongoDB.

Figure 3. Class Diagram of Parent Portal with Translation implementation (Y.V)

Figure 4. Class diagram of recommended page (K.P.)

# Appendix

## 7.1 Appendix A - Sprint Reviews Reports

Sprint 1 Review Meeting

Attendees: Abel Deulofeu, Ismel Mendez Romero, Glendys Rodriguez Juviel, Alejandro Cartagena, Joaquin Molto, Ernesto Rodriguez, Alicia Garcia, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernandez

Product Owner: Cristina Palacios

Date: 5/27/22

Time: 30 minutes

Start time: 8:30 PM

End time: 9:00 PM

User Stories Accepted by Product Owner

User story 1: -As a developer I would like to have installed all the necessary software / tools necessary for me to work on this project (HIGH PRIORITY - Completed)

User story 2: -As a user I would like to enter the parent portal in the questionnaire tab and have a better “not applicable” option.  (HIGH PRIORITY)

User story 3: - As a user, I want to display at the end of the questionnaire the status of each nutrient as a pie chart or a bar chart. (MEDIUM PRIORITY)

User Stories Moved to the Product Backlog for Future Sprint Planning

User story 4: - As a user, I want to see the BMI of my child within the parent portal. (MEDIUM PRIORITY)

Sprint 2 Review Meeting

Attendees: Abel Deulofeu, Ismel Mendez Romero, Glendys Rodriguez Juviel, Alejandro Cartagena, Joaquin Molto, Ernesto Rodriguez, Alicia Garcia, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernandez

Product Owner: Cristina Palacios

Date: 6/10/22

Time: 30 minutes

Start time: 8:30 PM

End time: 9:00 PM

User Stories Accepted by Product Owner

User story 1: -As a developer I would like to have installed all the necessary software / tools necessary for me to work on this project (HIGH PRIORITY - Completed)

User story 2: -As a user I would like to enter the parent portal in the questionnaire tab and have a better “not applicable” option.  (HIGH PRIORITY)

User story 3: - As a user, I want to display at the end of the questionnaire the status of each nutrient as a pie chart or a bar chart. (MEDIUM PRIORITY)

User story 4: - As a user, I want to see the BMI of my child within the parent portal. (HIGH PRIORITY)

User Stories Moved to the Product Backlog for Future Sprint Planning

N/A

Sprint 3 Review Meeting

Attendees: Abel Deulofeu, Ismel Mendez Romero, Glendys Rodriguez Juviel, Alejandro Cartagena, Joaquin Molto, Ernesto Rodriguez, Alicia Garcia, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernandez

Product Owner: Cristina Palacios

Date: 6/24/22

Time: 45 minutes

Start time: 8:15 PM

End time: 9:00 PM

User Stories Accepted by Product Owner

User story 1: -As a developer I would like to have installed all the necessary software / tools necessary for me to work on this project (HIGH PRIORITY - Completed)

User story 2: -As a user I would like to enter the parent portal in the questionnaire tab and have a better “not applicable” option.  (HIGH PRIORITY - Completed)

User story 3: - As a user, I want to display at the end of the questionnaire the status of each nutrient as a pie chart or a bar chart. (MEDIUM PRIORITY)

User story 4: - As a user, I want to see the BMI of my child within the parent portal. (HIGH PRIORITY - Still WIP)

User story 5: - As a user, I want to see a conversion chart for the units when filling out the questionnaire. (HIGH PRIORITY - Still WIP)

User story 6: - As a user, I want to see a conversion table that shows the frequency (time) versus the amount of times (quantity) I feed my child a day on the questionnaire. (HIGH PRIORITY - Completed)

User Stories Moved to the Product Backlog for Future Sprint Planning

User story 7: - As a user, I want to see an option to change the units (e.g. inches to centimeters) in the growth charts for my child. (MEDIUM PRIORITY)

Sprint 4 Review Meeting

Attendees: Abel Deulofeu, Ismel Mendez Romero, Glendys Rodriguez Juviel, Alejandro Cartagena, Joaquin Molto, Ernesto Rodriguez, Alicia Garcia, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernandez

Product Owner: Cristina Palacios

Date: 7/8/22

Time: 30 minutes

Start time: 8:00 PM

End time: 8:30 PM

User Stories Accepted by Product Owner

User story 1: - As a user, I want to see the BMI of my child within the parent portal. (HIGH PRIORITY, 5 POINTS) (COMPLETED)

User story 2: -As a user, I want to see a graph of my child’s growth. (HIGH PRIORITY, 9 POINTS )(Partially Completed - WIP)

User story 3: - As a user, I want to have a feature that lets me adjust the nutritional macros for my baby, so that I can make sure he intakes in adequate daily nutrients. (MEDIUM PRIORITY, 5 POINTS)(Complete)

User story 4: - As a user, I want to display at the end of the questionnaire the status of each nutrient as a pie chart or a bar chart. (MEDIUM PRIORITY, 5 POINTS)(Partially Complete- WIP)

User Stories Moved to the Product Backlog for Future Sprint Planning

User story 5: As a user, I want pictures to display images for food amounts so that I have a better understanding of each amount.(HIGH PRIORITY, 8 POINTS)

Sprint 5 Review Meeting

Attendees: Abel Deulofeu, Ismel Mendez Romero, Glendys Rodriguez Juviel, Alejandro Cartagena, Joaquin Molto, Ernesto Rodriguez, Alicia Garcia, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernandez

Product Owner: Cristina Palacios

Date: 7/22/22

Time: 30 minutes

Start time: 8:00 PM

End time: 8:30 PM

User Stories Accepted by Product Owner

User story 1: - As a user, I want to see the BMI of my child within the parent portal. (HIGH PRIORITY, 5 POINTS) (COMPLETED)

User story 2: -As a user, I want to see a graph of my child’s growth. (HIGH PRIORITY, 9 POINTS )(Completed)

User story 3: - As a user, I want to have a feature that lets me adjust the nutritional macros for my baby, so that I can make sure he intakes in adequate daily nutrients. (MEDIUM PRIORITY, 5 POINTS)(Completed)

User story 5: As a user, I want pictures to display images for food amounts so that I have a better understanding of each amount.(HIGH PRIORITY, 8 POINTS)

User Stories Moved to the Product Backlog for Future Sprint Planning

User story 4: - As a user, I want to display at the end of the questionnaire the status of each nutrient as a pie chart or a bar chart. (MEDIUM PRIORITY, 5 POINTS)(Partially Completed)

## 7.2 Appendix B - Installation Guide

To get access to a video of how-to setup the project you can follow the link: Guide to setting up the project on Ubuntu 20.04. The project gives compilation errors when is setup on Windows, and that can be avoid switching to Ubuntu. However, we need to stick with Ubuntu 20.04. At the moment of doing this guide any version above Ubuntu 20.04 is not supported by MongoDB. That being said, I highly recommend installing Ubuntu 20.04 on a virtual machine to avoid the capability issues with MongoDb. MongoDb is necessary because the used database in the project runs on MongoDb. To download Ubuntu 20.04, click on the following link: Ubuntu 20.04 . To setup the project on Ubuntu 20.04 I greatly recommend to do it on a virtual machine. I suggest VMware Workstation Player because is free and have great features and integration capabilities. VMware Workstation Player can be downloaded with the following link VMware Workstation Player.  Be aware that installing different version of the used dependencies on the project might give you unexpected errors or compilation issues. After installing the virtual machine, you need to install Ubuntu 20.04 to proceed with the following steps:

Install Visual Studio Code

- open the terminal:		 		(ctrl + alt + t)

- install visual studio code: 			sudo snap install --classic code

- to run vs code on the terminal run:		code

- open the terminal:		 		(ctrl + alt + t)

- install visual studio code: 			sudo snap install --classic code

- to run vs code on the terminal run:		code

Install Jdk 11

      - open the terminal: ctrl + alt + t

      - run the following:

        - sudo apt update

        - sudo apt-get install gnupg

        - wget -qO - https://www.mongodb.org/static/pgp/server-6.0.asc | sudo apt-key add –

        - echo "deb [ arch=amd64,arm64 ] https://repo.mongodb.org/apt/ubuntu focal/mongodb-org/6.0 multiverse" | sudo tee /etc/apt/sources.list.d/mongodb-org-6.0.list

        - sudo apt update

        - sudo apt-get install -y mongodb-org

      - open the terminal: ctrl + alt + t

      - run the following:

        - sudo apt update

        - sudo apt-get install gnupg

        - wget -qO - https://www.mongodb.org/static/pgp/server-6.0.asc | sudo apt-key add –

        - echo "deb [ arch=amd64,arm64 ] https://repo.mongodb.org/apt/ubuntu focal/mongodb-org/6.0 multiverse" | sudo tee /etc/apt/sources.list.d/mongodb-org-6.0.list

        - sudo apt update

        - sudo apt-get install -y mongodb-org

- update the system:			sudo apt update

- install default jdk:			sudo apt install default-jdk

- to verify jdk version:			java –version

Note: At the moment of this guide, the default-jdk for Ubuntu 20.04 is jdk 11. You need to install jdk version 11. A different version can give you unexpected errors

- update the system:			sudo apt update

- install default jdk:			sudo apt install default-jdk

- to verify jdk version:			java –version

Note: At the moment of this guide, the default-jdk for Ubuntu 20.04 is jdk 11. You need to install jdk version 11. A different version can give you unexpected errors

- run the following:

  - check the status of MongoDb:		sudo systemctl status mongod

  - stop the process on the terminal: 	ctrl + c

  - clear the screen on the terminal:		clear

Note: MongoDb is inactive, so you will need to activate it.

Install MongoDb

Check the status of MongoDB

- run the following:

  - sudo systemctl enable mongod

Activate MongoDb

Start MongoDb

- run the following:

  - start MongoDb:				sudo systemctl start mongod

  - check the status of MongoDb:		sudo systemctl status mongod

  - stop the process on the terminal: 	ctrl + c

  - clear the screen on the terminal:		clear

- run the following:

  - start MongoDb:				sudo systemctl start mongod

  - check the status of MongoDb:		sudo systemctl status mongod

  - stop the process on the terminal: 	ctrl + c

  - clear the screen on the terminal:		clear

Install MongoDb Compass

MongoDB Compass is a tool that allows you to connect to your local database and make modifications to the database using a graphical user interface. MongoDB Compass can be downloaded using the following link: MongoDb Compass

- run the following:

  - sudo apt install /home/val0dia/Downloads/mongodb-compass_1.32.5_amd64.deb

Note: You need to update the path for your file accordingly.

- run the following:

  - sudo apt install /home/val0dia/Downloads/mongodb-compass_1.32.5_amd64.deb

Note: You need to update the path for your file accordingly.

Install Apache Maven 3.8.1

First you need to download the Apache Maven version 3.8.1 using the following link: Apache Maven 3.8.1. A different version can give you unexpected errors and compilation issues.

- create a file named maven.sh.

- copy inside maven.sh the following:

export JAVA_HOME=/usr/lib/jvm/default-java

export M2_HOME=/opt/apache-maven-3.8.1 
export MAVEN_HOME=/opt/apache-maven-3.8.1
export PATH=${M2_HOME}/bin:${PATH}

- copy maven.sh file to the /etc/profile.d:

sudo cp /home/val0dia/Desktop/maven.sh /etc/profile.d/maven.sh

- make the script executable:	sudo chmod 777 /etc/profile.d/maven.sh

- load the environment: 		source /etc/profile.d/maven.sh

- check version: 			mvn -version

Note: You need to update the path for your file accordingly.

- unzip the file to /opt:

sudo tar xf /home/val0dia/Downloads/apache-maven-3.8.1-bin.tar.gz -C /opt

Note: You need to update the path for your file accordingly.

- unzip the file to /opt:

sudo tar xf /home/val0dia/Downloads/apache-maven-3.8.1-bin.tar.gz -C /opt

Note: You need to update the path for your file accordingly.

Setup environment variable for Apache Maven 3.8.1

- run the following:

  - sudo apt install curl

  - curl -sL https://deb.nodesource.com/setup_12.x -o /tmp/nodesource_setup.sh

  - sudo bash /tmp/nodesource_setup.sh

  - sudo apt install nodejs

  - node -v

Install Nodejs 12

You need to install Nodejs version 12. Installing a different version will give compilation issues.

Install Angular 7.3

You need to install Angular version 7.3. Installing a different version will give compilation issues.

- run the following:

  - sudo npm install -g @angular/cli@7.3

  - ng –version

- run the following:

  - sudo npm install -g @angular/cli@7.3

  - ng –version

- run the following:

  - sudo add-apt-repository ppa:git-core/ppa

  - sudo apt update

  - sudo apt install git

  - git --version

- config your GitHub:

  - git config --global user.name "your_user_name"

  - git config --global user.email "your_email@example.com"

  - git config –list

Note: To configure your GitHub account from Visual Studio Code click on the following click: Using Git with Visual Studio Code

Install GitHub

Install Project

After cloning the repository of the Baby Feed Project into your computer you need to follow the next steps:

ffq-authentication-service

- Right click on ffq-authentication-service folder and click on Open in integrated Terminal

- run on the terminal: 	npm install

- stop the process: 	ctrl + c

Note: To run ffq-authentication-service repeat step 1 and run on the terminal: npm start

- Right click on ffq-food-item-service folder and click on Open in integrated Terminal

- run on the terminal:

mvn spring-boot:run -Dspring-boot.run.arguments="mongo.fooditems.load=true"

- stop the process: 	ctrl + c

Note: To run ffq-food-item-service repeat step 4 and run on the terminal:	mvn spring-boot:run

ffq-food-item-service

ffq-user-service

- Right click on ffq-user-service folder and click on Open in integrated Terminal

- run on the terminal:

mvn spring-boot:run -Dspring-boot.run.arguments="mongo.users.load=true"

- stop the process: 	ctrl + c

Note: To run ffq-user-service repeat step 7 and run on the terminal: mvn spring-boot:run

- Right click on ffq-user-service folder and click on Open in integrated Terminal

- run on the terminal:

mvn spring-boot:run -Dspring-boot.run.arguments="mongo.users.load=true"

- stop the process: 	ctrl + c

Note: To run ffq-user-service repeat step 7 and run on the terminal: mvn spring-boot:run

ffq-questionnaire-web

- Right click on ffq-questionnaire-web folder and click on Open in integrated Terminal

- run on the terminal: 	npm install

- stop the process: 	ctrl + c

- to run ffq-questionnaire-web repeat step 7 and run on the terminal:  ng serve --open

- open the browser and type:	localhost: 4200

Note: Instead of typing ng serve –open in step 10 you can type npm start and open the browser and go to localhost: 4200

- Right click on ffq-questionnaire-web folder and click on Open in integrated Terminal

- run on the terminal: 	npm install

- stop the process: 	ctrl + c

- to run ffq-questionnaire-web repeat step 7 and run on the terminal:  ng serve --open

- open the browser and type:	localhost: 4200

Note: Instead of typing ng serve –open in step 10 you can type npm start and open the browser and go to localhost: 4200

ffq-questionnaire-service

- Right click on ffq-questionnaire-service folder and click on Open in integrated Terminal

- run on the terminal:

mvn spring-boot:run -Dspring-boot.run.arguments="mongo.questionnaires.load=true"

- stop the process: 	ctrl + c

Note: To run ffq-questionnaire-service repeat step 10 and run on the terminal: mvn spring-boot:run

- Right click on ffq-questionnaire-service folder and click on Open in integrated Terminal

- run on the terminal:

mvn spring-boot:run -Dspring-boot.run.arguments="mongo.questionnaires.load=true"

- stop the process: 	ctrl + c

Note: To run ffq-questionnaire-service repeat step 10 and run on the terminal: mvn spring-boot:run

MongoDb Compass setup

Open MongoDb Compass skip the first dialog box displayed and accept the default options in the second dialog box. Click on connect to load the database. Some part of the database does not load the data automatically so it needs to be fixed. We took the approach of loading the files manually. Click on the ffq-database database and you should have the following collections:

Admin user Collection name: admins

Clinician user Collection name: clinicians

Clinic Collection name: clinics

Parent user Collection name: parents

Food description collection name: food_description

Food Item collection name: food_items

Nutrients Lists collection name: nutrient_lists

Participants Collection name: participants

Questionnaire Collection name: questionnaires

Research institution Collection name: research_institution

Researchers Collection name: researchers

Results Collection name: results

Sys Food Recommendations Collection name: sys_food_recommendations

Sys Nutrients Recommendations Collection name: sys_nutrients_recommendations

In case you are missing some collections you need to click on the plus sign next to ffq_database to create a collection. Type the name of the collection and click on create collection button. After creating a collection, you need to click on the collection and click on import data button. Next, you need to select the input file as JSON and select the file. The locations are:

admins: ffq-user-service/src/main/resources/AdminPayload.json

clinicians: ffq-user-service/src/main/resources/ClinicianPayLoad.json

clinics: ffq-user-service/src/main/resources/ClinicPayLoad.json

parents: ffq-user-service/src/main/resources/ParentPayLoad.json

participants:  ffq-user-service/src/main/resources/ResearcherParticipantPayload.json

research_institution: ffq-user-service/src/main/resources/ResearchInstitutionPayload.json

researchers: ffq-user-service/src/main/resources/ResearchPayload.json

food_description: ffq-food-item-service/src/main/resources/FoodDescriptionPayload.json

food_items: ffq-food-item-service/src/main/resources/FoodItemPayload.json

nutrient_lists: ffq-food-item-service/src/main/resources/SysNutrientsRecommendationsPayload.json

questionnaires: ffq-food-item-service/src/main/resources/ResearchResultPayload.json

results: ffq-food-item-service/src/main/resources/ResearchResultPayload.json

sys_food_recommendations: ffq-food-item-service/src/main/resources/SysFoodRecommendationsPayload.json

sys_nutrients_recommendations: ffq-food-item service/src/main/resources/SysNutrientsRecommendationsPayload.json

## 7.3 Appendix C - Wish List

<BF-S2022-1> As a user, I want to display at the end of the “questionnaire” tab the status of each nutrient as a pie chart or a bar chart.

<BF-S2022-2> The serving size image button in the “questionnaire” needs to be moved to a better location.

<BF-S2022-3> Change the limit of “Number of times” to all foods in the questionnaire tab (NEEDS TO ASK THE PO IF SHE WANTS THE CHANGE).

<BF-S2022-4> The progression line for the charts needs to be thicker and a darker color so it can be distinguished from the others lines.

<BF-S2022-5> Make the layout of the chart smaller so we can see it entirely.

<BF-S2022-6>  Missing pictures for specific foods in the questionnaire need to be provided by the PO.

<BF-S2022-7> Needs to add interpretation for each progression line in the charts tab to show if the babies are doing average, below average, or upper compare to others babies.

<BF-S2022-8> Ask the Product Owner if she wants something extra added when we click the serving size images in the questionnaire.

# Closing Remarks

The entire team feels proud of the advances we have accomplished for this project in this short semester. Regardless of the short time frame we had, we were able to firstly, understand a large and already existing project and successfully expand on it. We adapted the website to be responsive and compatible with smaller-sized devices, added a feeding frequency button to the table and implemented a growth chart tab. This project has taught us many new skills and given us a real world view of what it takes to work on a project as a team using Agile software development, interacting with a database and API calls. We would like to see this project be refined even further and deployed for the world to use.

# References

Infant and Toddler Nutrition | CDC. (n.d.). Retrieved November 13, 2019, from https://www.cdc.gov/nutrition/infantandtoddlernutrition/index.html

Poor Nutrition | CDC. (n.d.). Retrieved November 13, 2019, from https://www.cdc.gov/chronicdisease/resources/publications/factsheets/nutrition.htm

Websystiqueadmin. (2017, September 30). Spring Boot Rest API Example. Retrieved October,25, 2019, from http://websystique.com/springboot/springbootrestapiexample/

Busy Developers' Guide to HSSF and XSSF Features. (n.d.). Retrieved September 27, 2019,from https://poi.apache.org/components/spreadsheet/quickguide.html

Docker Documentation. (2019). Retrieved from https://docs.docker.com/

Angular Docs. (2019). Retrieved from https://angular.io/docs

Azure Documentation. (2020). Retrieved from https://docs.microsoft.com/en-us/azure/?product=featured

Mongodb Documentation. (2020). Retrieved from https://docs.mongodb.com/

Centers for Disease Control and Prevention. (2010, September 9). Growth charts - who child growth standards. Centers for Disease Control and Prevention. Retrieved July 27, 2022, from https://www.cdc.gov/growthcharts/who_charts.htm