Contents

Sprint 1: Daily Stand Up 1	3

Sprint 1: Daily Stand Up 2	6

Sprint 1: Daily Stand Up 3	9

Sprint 1: Daily Stand Up 4	12

Sprint 1: Daily Stand Up 5	15

Sprint 1: Daily Stand Up 8	18

Sprint 1: Daily Stand Up 9	21

Sprint 1: Daily Stand Up 10	24

Sprint 1: Daily Stand Up 11	27

Sprint 1: Daily Stand Up 12	30

Sprint 2: Daily Stand Up 2	33

Sprint 2: Daily Stand Up 3	36

Sprint 2: Daily Stand Up 4	39

Sprint 2: Daily Stand Up 5	42

Sprint 2: Daily Stand Up 8	45

Sprint 2: Daily Stand Up 9	48

Sprint 2: Daily Stand Up 10	51

Sprint 2: Daily Stand Up 11	54

Sprint 2: Daily Stand Up 12	57

Sprint 3: Daily Stand Up 1	60

Sprint 3: Daily Stand Up 2	63

Sprint 3: Daily Stand Up 3	66

Sprint 3: Daily Stand Up 4	69

Sprint 3: Daily Stand Up 5	72

Sprint 3: Daily Stand Up 8	75

Sprint 3: Daily Stand Up 9	78

Sprint 3: Daily Stand Up 10	81

Sprint 3: Daily Stand Up 11	84

Sprint 3: Daily Stand Up 12	87

Sprint 4: Daily Stand Up 1	90

Sprint 4: Daily Stand Up 2	93

Sprint 4: Daily Stand Up 3	96

Sprint 4: Daily Stand Up 4	99

Sprint 4: Daily Stand Up 5	102

Sprint 4: Daily Stand Up 9	105

Sprint 4: Daily Stand Up 10	108

Sprint 4: Daily Stand Up 11	111

Sprint 4: Daily Stand Up 12	114

Sprint 5: Daily Stand Up 1	117

Sprint 5: Daily Stand Up 2	120

Sprint 5: Daily Stand Up 3	123

Sprint 5: Daily Stand Up 4	126

Sprint 5: Daily Stand Up 5	129

Sprint 5: Daily Stand Up 6	132

Sprint 5: Daily Stand Up 8	135

Sprint 5: Daily Stand Up 9	138

Sprint 5: Daily Stand Up 10	141

Sprint 5: Daily Stand Up 11	144

Sprint 5: Daily Stand Up 12	147

# Sprint 1: Daily Stand Up 1

Daily Scrum Meeting Minutes: 30 minutes

Attendees: Abel Deulofeu, Ismel Méndez Romero, Glendys Rodríguez Juviel, Alejandro Cartagena, Joaquín Molto, Ernesto Rodríguez, Alicia García, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernández

Start time: 8:00 PM

End time: 8:30 PM

Capstone II:

<Abel Deulofeu>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Met with the group, commenced working with a few members

- What is planned to be done until the next scrum meeting?

  - Help my fellow team members learn some software we will be using

- What are the hurdles?

  - Time management

<Ismel Mendez Romero>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Did a meeting with the group and talk about the procedure that we wanted to take for the project? I also watched videos regarding our Baby Feed project from the last semester. In the videos there were explanations of what are the next features that needs to be done.

- What is planned to be done until the next scrum meeting?

  - Be able to have the meeting with the product owner and see what she wants from the project.

- What are the hurdles?

  - Need to do the meeting with the product owner

<Glendys Rodriguez Juviel>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Setup Jira and Discord. More learning on HTML, CSS and JS. We did a meeting with the team to know about the project

- What is planned to be done until the next scrum meeting?

  - Reschedule the meeting with the PO

- What are the hurdles?

  - N/A

<Ernesto Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Meeting with the product owner was Setup for today, but the meeting was canceled because the product owner didn’t show up

- What is planned to be done until the next scrum meeting?

  - Reschedule the meeting, keep working on getting familiar with HTML, JavaScript, and CSS

- What are the hurdles?

  - N/A

<Vladimir Chavez Vlasova>:

- How many hours did I work since the last meeting?

  - I worked 2 hours on a JavaScript, HTML and CSS course.

- What was done since the last scrum meeting?

  - A meeting with the product owner was Setup for today but the product owner meeting was called off after the product owner did not show up. We Setup the communication lines for discussion and sharing resources with the team members.

- What is planned to be done until the next scrum meeting?

  - It is necessary to reschedule the meeting with the product owner at most for tomorrow to have an idea of work to do on the project.

- What are the hurdles?

  - It is necessary to have a meeting with the product owner to work on the project.

Capstone I:

<Alejandro Cartagena>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - We were supposed to meet with the product owner but the meeting got canceled. Also, we discussed what technologies we should get familiar with for the project.

- What is planned to be done until the next scrum meeting?

  - The plan is to speak to the product owner so that we can get started.

- What are the hurdles?

  - As of now, the only hurdle is to speak to the product owner.

<Joaquin Molto>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Our team settled to meet up with the product owner, but the PO could not make it to the meeting. We are currently planning on rescheduling the meeting with the PO.

- What is planned to be done until the next scrum meeting?

  - I plan on reviewing some of the technologies that will be used for the development of our product (HTML, CSS, JavaScript).

- What are the hurdles?

  - Had to reschedule the meeting with the PO.

<Alicia Garcia>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Setup a discord server for the team and gave admin rights to the leaders. Meeting with the product owner was canceled since the product owner was a no-show.

- What is planned to be done until the next scrum meeting?

  - Reschedule the meeting with the product owner and continue practicing HTML, CSS, and JS

- What are the hurdles?

  - No hurdles as of now

<Noah Alexander Pineiro>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Setup a Discord server and created roles for everyone, Setup information on the server and in the WhatsApp group chat.

- What is planned to be done until the next scrum meeting?

  - Continue setting up the server and learn how to use the appropriate tools.

- What are the hurdles?

  - There are no hurdles at the current moment.

<Manuel Hernandez>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - A Setup of communications through WhatsApp and Discord, as well as the preparations of applications to be used such as Jira and GitHub. Resources were made available regarding the capabilities and usage of JavaScript. Meetings were planned, but are in need of being rescheduled.

- What is planned to be done until the next scrum meeting?

  - Find out a better time to meet with the Product Order as well as finalize settings and usage of Jira and GitHub.

- What are the hurdles?

  - Getting into contact with the Product Owner and having a meeting with them has been troublesome as they did not appear for the original meeting and have seemed unresponsive.

# Sprint 1: Daily Stand Up 2

Daily Scrum Meeting Minutes: 30 minutes

Attendees: Abel Deulofeu, Ismel Méndez Romero, Glendys Rodríguez Juviel, Alejandro Cartagena, Joaquín Molto, Ernesto Rodríguez, Alicia García, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernández

Start time: 8:00 PM

End time: 8:30 PM

Capstone II:

<Abel Deulofeu>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Met with the group, commenced working with a few members

- What is planned to be done until the next scrum meeting?

  - Help my fellow team members learn some software we will be using

- What are the hurdles?

  - Time management

<Ismel Mendez Romero>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Did a meeting with the group and talk about the procedure that we wanted to take for the project? Also talk with the product owner and discuss what are the features that are needed.

- What is planned to be done until the next scrum meeting?

  - Start the procedure of understanding the website.

- What are the hurdles?

  - Understanding the website can take some time.

<Glendys Rodriguez Juviel>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Did a meeting with the Product Owner to discuss about the project

- What is planned to be done until the next scrum meeting?

  - Define the features that we need to implement on the project and get familiar with MongoDb

- What are the hurdles?

  - Time scheduling

<Ernesto Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Meeting with the product owner

- What is planned to be done until the next scrum meeting?

  - Review the old BabyFeed GitHub, and getting familiar with HTML, JavaScript, and CSS

- What are the hurdles?

  - N/A

<Vladimir Chavez Vlasova>:

- How many hours did I work since the last meeting?

  - I worked 2 hours on a JavaScript, HTML and CSS course.

- What was done since the last scrum meeting?

  - We proceed with the owner product’s meeting to discuss the project and the amendments necessary to implement. We agreed to set a meeting periodically every two weeks to interact and receive feedback about the work done.

  - What is planned to be done until the next scrum meeting?

  - It is necessary to get access to the resources of the project to run the project locally to interact with the web page.

- What are the hurdles?

  - It is difficult to figure out how to run the web page without detailed steps to do the project Setup.

Capstone I:

<Alejandro Cartagena>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - We met up with the product owner through zoom and discussed what technologies to use and also what needs to be implemented into the product.

- What is planned to be done until the next scrum meeting?

  - The plan is to start getting familiar with the technology and to look over the code that has already been done for this product last semester.

- What are the hurdles?

  - The hurdles are to learn all of the different languages and technologies for this product.

<Joaquin Molto>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Our team settled to meet up with the product owner, but the PO could not make it to the meeting. We are currently planning on rescheduling the meeting with the PO.

- What is planned to be done until the next scrum meeting?

  - I plan on reviewing some of the technologies that will be used for the development of our product (HTML, CSS, JavaScript).

- What are the hurdles?

  - Had to reschedule the meeting with the PO.

<Alicia Garcia>:

- How many hours did I work since the last meeting?

  - 5 hours

- What was done since the last scrum meeting?

  - Meeting with the PO. Learned more about HTML, CSS and JS.

- What is planned to be done until the next scrum meeting?

  - Become familiar with the given project and go over HTML, CSS, and JS.

- What are the hurdles?

  - No hurdles as of now

<Noah Alexander Pineiro>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued setting up a Discord server and created roles for everyone. Setup information on the server and in the WhatsApp group chat.

- What is planned to be done until the next scrum meeting?

  - Continue to Setup the server and learn how to use the appropriate tools.

- What are the hurdles?

  - There are no hurdles at the current moment.

<Manuel Hernandez>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Caught up with the meeting regarding the PO. Continued to review the usage of JavaScript through online resources to better help.

- What is planned to be done until the next scrum meeting?

  - Continue to familiarize with GitHub so the team has the capable tools to work on the BabyFeed project.

- What are the hurdles?

  - Ensuring everyone is on the same page.

\

# Sprint 1: Daily Stand Up 3

Daily Scrum Meeting Minutes: 30 minutes

Attendees: Abel Deulofeu, Ismel Méndez Romero, Glendys Rodríguez Juviel, Alejandro Cartagena, Joaquín Molto, Ernesto Rodríguez, Alicia García, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernández

Start time: 8:00 PM

End time: 8:30 PM

Capstone II:

<Abel Deulofeu>:

●      How many hours did I work since the last meeting?

○       2 Hours

●      What was done since the last scrum meeting?

○       Installed all the necessary tools to commence working on the website

●      What is planned to be done until the next scrum meeting?

○       Open the website and get familiar with the information

●      What are the hurdles?

○       Time Management

<Ismel Mendez Romero>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Trying to figure out how to access the website but couldn't be able to.

- What is planned to be done until the next scrum meeting?

  - Continue to try to have access to the website.

- What are the hurdles?

  - Getting access from the website could take some time.

<Glendys Rodriguez Juviel>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Accessed to the GitHub repo and Setup the project with failure

- What is planned to be done until the next scrum meeting?

  - Define the features that we need to implement on the project and trying to enter to the website

- What are the hurdles?

  - Trying to enter to the website

<Ernesto Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on the JavaScript, HTML, CSS courses

- What is planned to be done until the next scrum meeting?

  - Define all the features for this project, check the website and review the code

- What are the hurdles?

  - N/A

<Vladimir Chavez Vlasova>:

- How many hours did I work since the last meeting?

  - I worked 2 hours on a JavaScript, HTML and CSS course.

- What was done since the last scrum meeting?

  - I have been working on the Setup of the project without success. I have the project running but the data necessary for login is not populated into the database. I encountered some errors at the time of running the services. Trying to figure out how to run the project to start working on the editing of some features.

- What are the hurdles?

  - I have been able to locally Setup the project. Problems at the time of running the following services: ffq-user-service, ffquestionnaire-service;

Capstone I:

<Alejandro Cartagena>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - We talked about how we’re going to move forward on this project as a team and invitations were sent out to get everyone on GitHub and Jira.

- What is planned to be done until the next scrum meeting?

  - The plan is to go over an HTML, CSS, and JS course.

- What are the hurdles?

  - The hurdles are to learn all of the different languages and technologies for this product.

<Joaquin Molto>:

- How many hours did I work since the last meeting?

  - 1 Hour.

- What was done since the last scrum meeting?

  - Our team Setup a GitHub repository to collaborate on the development of BabyFeed. We are also downloading and configuring the tools we need to work on the project throughout the semester.

- What is planned to be done until the next scrum meeting?

  - Using Udemy courses and other resources online to become familiar with the tools we are going to use for the development of this project (JavaScript, CSS).

- What are the hurdles?

  - N/A.

<Alicia Garcia>:

- How many hours did I work since the last meeting?

  - 5 hours

- What was done since the last scrum meeting?

  - Cloned Git Repository, opened project.

- What is planned to be done until the next scrum meeting?

  - Find defects and make a list to make user stories.

- What are the hurdles?

  - No hurdles as of now

<Noah Alexander Pineiro>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Added more to the Discord, learned more about the tools we’ll be using.

- What is planned to be done until the next scrum meeting?

  - Add more to the Discord server and keep learning the tools we’ll be using.

- What are the hurdles?

  - N/A

<Manuel Hernandez>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned more on how to use JavaScript. Someone Setup a zip file to access the baby feed program as well as a video was made to show how to set it up, and further work was done in setting up Jira.

- What is planned to be done until the next scrum meeting?

  - Continuing to gather all the resources needed to work on Babyfeed on GitHub and Jira.

- What are the hurdles?

  - Ensuring everyone is on the same page.

# Sprint 1: Daily Stand Up 4

Daily Scrum Meeting Minutes: 30 minutes

Attendees: Abel Deulofeu, Ismel Méndez Romero, Glendys Rodríguez Juviel, Alejandro Cartagena, Joaquín Molto, Ernesto Rodríguez, Alicia García, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernández

Start time: 8:00 PM

End time: 8:30 PM

Capstone II:

<Abel Deulofeu>:

●      How many hours did I work since the last meeting?

○       2 Hours

●      What was done since the last scrum meeting?

○       Tried to finish installing applications ran into issues

●      What is planned to be done until the next scrum meeting?

○       Finish installations hopefully and start working on the applications

●      What are the hurdles?

○       Dealing with work / life / school

<Ismel Mendez Romero>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Worked on login on the website and doing the necessary installations to access it.

- What is planned to be done until the next scrum meeting?

  - Figuring out how to do changes on the website.

- What are the hurdles?

  - Understanding the code of the website takes time

<Glendys Rodriguez Juviel>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Setup the project with some errors. Watched videos about Angular and MongoDb.

- What is planned to be done until the next scrum meeting?

  - Try to fix the coding errors. We need the latest GitHub repo from professor

- What are the hurdles?

  - Trying to understand the given code and fixing errors

<Ernesto Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - up the project locally on my computer

- What is planned to be done until the next scrum meeting?

  - Fix all the errors, and check the code

- What are the hurdles?

  - N/A

<Vladimir Chavez Vlasova>:

- How many hours did I work since the last meeting?

  - I worked 3 hours on an Angular course setting up the project locally on my desktop.

- What was done since the last scrum meeting?

  - I Setup the project with some errors. The MongoDb database did not populate automatically. I had to add the data manually. It seems that our copy of the code does not match with what is deployed.

- What are the hurdles?

  - I have been able to locally Setup the project. Problems at the time of running the following services: ffq-user-service, ffquestionnaire-service. Database had to be populated manually. It is necessary to solve the problem and if the problem persists it will be necessary to contact the professor to discuss the issue.

Capstone I:

<Alejandro Cartagena>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - I started learning HTML and CSS through an online course and began looking over the project documentation.

- What is planned to be done until the next scrum meeting?

  - The plan is to keep going over HTML and CSS and to install any other technology we’re going to use.

- What are the hurdles?

  - The hurdles are managing my time as I am taking two other classes.

<Joaquin Molto>:

- How many hours did I work since the last meeting?

  - 1 Hour.

- What was done since the last scrum meeting?

  - Downloaded and configured the tools we need to work on the project throughout the semester

- What is planned to be done until the next scrum meeting?

  - Research development tools needed for this project (JavaScript, HTML, CSS).

- What are the hurdles?

  - N/A.

<Alicia Garcia>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Opened project, created 2 user stories on JIRA

- What is planned to be done until the next scrum meeting?

  - Look for possible features to change / add to the project.

- What are the hurdles?

  - No hurdles as of now

<Noah Alexander Pineiro>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Created more channels on the Discord, learned more about the tools we’ll be using.

- What is planned to be done until the next scrum meeting?

  - Add more to the Discord server and keep learning the tools we’ll be using.

- What are the hurdles?

  - N/A

<Manuel Hernandez>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Think and work more on stories for the project and read more into JavaScript. Continue work on Jira and GitHub.

- What is planned to be done until the next scrum meeting?

  - Make potential progress on the core of the project.

- What are the hurdles?

  - No hurdles.

# Sprint 1: Daily Stand Up 5

Daily Scrum Meeting Minutes: 30 minutes

Attendees: Abel Deulofeu, Ismel Méndez Romero, Glendys Rodríguez Juviel, Alejandro Cartagena, Joaquín Molto, Ernesto Rodríguez, Alicia García, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernández

Start time: 8:00 PM

End time: 8:30 PM

Capstone II:

<Abel Deulofeu>:

●      How many hours did I work since the last meeting?

○       1.5 Hours

●      What was done since the last scrum meeting?

○       Managed to opened the web application, found a few errors but still need to see somethings

●      What is planned to be done until the next scrum meeting?

○       Attempt to fix some of the bugs experienced

●      What are the hurdles?

- ○       Time Management

<Ismel Mendez Romero>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Found a course about MongoDb and Angular. Started the course so I can a better understanding of the concepts.

- What is planned to be done until the next scrum meeting?

  - Continuing the course so I can implement my knowledge into the website.

- What are the hurdles?

  - Finishing the course takes time.

<Glendys Rodriguez Juviel>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Watched tutorial on how to use MongoDb and Angular. Setup the project locally with some errors.

- What is planned to be done until the next scrum meeting?

  - Try to fix coding errors and work with the given code. Continue learning Angular

- What are the hurdles?

  - Trying to understand the website code and fixing errors

<Ernesto Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - up the project locally on my computer

- What is planned to be done until the next scrum meeting?

  - Fix all the errors, and check the code. Try to make the on Arch Linux

- What are the hurdles?

  - N/A

<Vladimir Chavez Vlasova>:

- How many hours did I work since the last meeting?

  - I worked 3 hours on an Angular course and Setup the project locally on my desktop.

- What was done since the last scrum meeting?

  - It is necessary to learn the basic syntax of Angular to read the code and understand its logic to proceed with the implementation.

- What are the hurdles?

  - On windows the local Setup of the projects generates some errors. I proceeded to do it on Ubuntu 20.04 and I could Setup the project without any problem. However, the database data was not loaded automatically on either of them (Windows or Ubuntu). It seems that the repository available suffered some wrongful modifications.

Capstone I:

<Alejandro Cartagena>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Looked over the GitHub and created a user story for the project.

- What is planned to be done until the next scrum meeting?

  - The plan is to keep developing my skills in the various technologies we are using. Also, to get more familiar with GitHub

- What are the hurdles?

  - The hurdles are time management and thinking how I’m going to contribute with the project.

<Joaquin Molto>:

- How many hours did I work since the last meeting?

  - 3 Hours.

- What was done since the last scrum meeting?

  - Reviewed the Angular Framework through Udemy courses.

- What is planned to be done until the next scrum meeting?

  - Keep getting familiar with Angular and make sure all the tools are installed and working properly. Get familiar with Git commands and functionalities.

- What are the hurdles?

  - N/A.

<Alicia Garcia>:

- How many hours did I work since the last meeting?

  - 2 hours total

- What was done since the last scrum meeting?

  - Attempted to Setup the project locally

- What is planned to be done until the next scrum meeting?

  - Finalize Setup

- What are the hurdles?

  - Having trouble setting up the project on Mac, will create a Windows VM to fix issue.

<Noah Alexander Pineiro>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Viewed some of the code on the GitHub.

- What is planned to be done until the next scrum meeting?

  - View more of the GitHub code and adjust the Discord server as needed.

- What are the hurdles?

  - N/A

<Manuel Hernandez>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Familiarizing self-more with the project following the creation of some user studies.

- What is planned to be done until the next scrum meeting?

  - Figure out a clearer trajectory for the project and seeing what to progress further.

- What are the hurdles?

  - No hurdles.

# Sprint 1: Daily Stand Up 8

Daily Scrum Meeting Minutes: 30 minutes

Attendees: Abel Deulofeu, Ismel Méndez Romero, Glendys Rodríguez Juviel, Alejandro Cartagena, Joaquín Molto, Ernesto Rodríguez, Alicia García, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernández

Start time: 8:00 PM

End time: 8:30 PM

Capstone II:

<Abel Deulofeu>:

●      How many hours did I work since the last meeting?

○       2 Hours

●      What was done since the last scrum meeting?

○       Had difficulty connecting some things, will attempt to redownload MongoDb

●      What is planned to be done until the next scrum meeting?

○       Have MongoDb ready to start developing

●      What are the hurdles?

○       Finding how to install MongoDb correctly

<Ismel Mendez Romero>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Did a couple of meeting with the PhD person that worked on the website previously so he can explain to us how to do the installations to be able to access the website

- What is planned to be done until the next scrum meeting?

  - Being able to operate on the website and make changes to it, being able to see the changes implemented. Continuing the course that I started about Angular

- What are the hurdles?

  - Finishing the course takes time, and being able to work on the website in a local machine.

<Glendys Rodriguez Juviel>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Meet with the PhD to understand the errors that we got when we Setup the project. Watched a tutorial on Angular.

- What is planned to be done until the next scrum meeting?

  - Try to Setup the project without any errors and work with it.

- What are the hurdles?

  - Trying to understand the website code.

<Ernesto Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - up the project locally on MacOS, check the courses

- What is planned to be done until the next scrum meeting?

  - Check the code. Start figuring out the first step to start the work

- What are the hurdles?

  - N/A

<Vladimir Chavez Vlasova>:

- How many hours did I work since the last meeting?

  - I worked 3 hours on an Angular course and Setup the project locally on my desktop.

- What was done since the last scrum meeting?

  - Working on Angular syntax to read the code and understand its logic to proceed with the implementation of the project. I did a guide to install the project on Ubuntu 20.04 to facilitate the installation process to the members of the team due on Windows we encountered some issues.

- What are the hurdles?

  - So far, all the problems setting up the project were solved. The database needs to be loaded manually.

Capstone I:

<Alejandro Cartagena>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned how to create a repository on GitHub and push my code onto GitHub.

- What is planned to be done until the next scrum meeting?

  - The plan is to keep developing my skills in the various technologies we are using. For example, getting more familiar with GitHub and looking at an Angular course.

- What are the hurdles?

  - The hurdles are installing all of the different environments.

<Joaquin Molto>:

- How many hours did I work since the last meeting?

  - 3 Hours.

- What was done since the last scrum meeting?

  - Met up with the PhD student who worked on BabyFeed previously to address certain questions, as some students were having difficulty setting up MongoDb on their MacOS devices (with M1 Chips). I also Setup the project locally on my computer.

- What is planned to be done until the next scrum meeting?

  - Keep getting familiar with Front-End technologies, the Angular framework, and GitHub. Start thinking about how we will go about implementing the features our PO (Product Owner) wants.

- What are the hurdles?

  - N/A.

<Alicia Garcia>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attempted to Setup the project locally. Met up with PO to talk about progress and desired features.

- What is planned to be done until the next scrum meeting?

  - Finalize local Setup

- What are the hurdles?

  - N/A

<Noah Alexander Pineiro>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Viewed some of the code on the GitHub, reviewed how to use Angular

- What is planned to be done until the next scrum meeting?

  - Learn more about Angular and Baby Feed Locally

- What are the hurdles?

  - N/A

<Manuel Hernandez>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Became more familiar with MongoDb.

- What is planned to be done until the next scrum meeting?

  - Continue to familiarize with every aspect of the project so further work can be done.

- What are the hurdles?

  - No hurdles.

# Sprint 1: Daily Stand Up 9

Daily Scrum Meeting Minutes: 30 minutes

Attendees: Abel Deulofeu, Ismel Méndez Romero, Glendys Rodríguez Juviel, Alejandro Cartagena, Joaquín Molto, Ernesto Rodríguez, Alicia García, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernández

Start time: 8:00 PM

End time: 8:30 PM

Capstone II:

<Abel Deulofeu>:

●      How many hours did I work since the last meeting?

○       2 Hours

●      What was done since the last scrum meeting?

○       Redownloaded MongoDb still seeing some issues

●      What is planned to be done until the next scrum meeting?

○       Look at some of the errors

●      What are the hurdles?

○       Time management

<Ismel Mendez Romero>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue the course work where I left.

- What is planned to be done until the next scrum meeting?

  - Continuing the course and planning to do a meeting with some members regarding how to implement my knowledge of the course.

- What are the hurdles?

  - I have a midterm coming up so won’t be able to spend all my time in this class for 2 days.

<Glendys Rodriguez Juviel>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Setup the project. Continue the course learning on Angular.

- What is planned to be done until the next scrum meeting?

  - Understand the code and work with it.

- What are the hurdles?

  - Database is loaded manually

<Ernesto Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - up the project locally on MacOS, check the courses

- What is planned to be done until the next scrum meeting?

  - Check the code. Checking Angular to understand the project and start working on the first tasks

- What are the hurdles?

  - N/A

<Vladimir Chavez Vlasova>:

- How many hours did I work since the last meeting?

  - I worked 3 hours on an Angular course and Setup the project locally on my desktop.

- What was done since the last scrum meeting?

  - Working on Angular syntax to read the code and understand its logic to proceed with the implementation of the project. I did a guide to install the project on Ubuntu 20.04 to facilitate the installation process to the members of the team due on Windows we encountered some issues. I modified the not applicable option in the questionnaire tab.

- What are the hurdles?

  - So far, all the problems setting up the project were solved. The database needs to be loaded manually.

Capstone I:

<Alejandro Cartagena>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Talked to the product owner about the high priority things to be working on for the baby feed website.

- What is planned to be done until the next scrum meeting?

  - The plan is to keep developing my skills in the various technologies we are using. For example, getting more familiar with GitHub and looking at an Angular course. I also want to learn more about front end development.

- What are the hurdles?

  - No hurdles at the moment.

<Joaquin Molto>:

- How many hours did I work since the last meeting?

  - 3 Hours.

- What was done since the last scrum meeting?

  - Having difficulty setting up MongoDb on their MacOS devices (with M1 Chips). I also Setup the project locally on my computer.

- What is planned to be done until the next scrum meeting?

  - Start thinking about how we will go about implementing the features our PO (Product Owner) wants.

- What are the hurdles?

  - Time Management

<Alicia Garcia>:

- How many hours did I work since the last meeting?

  - 5 hours

- What was done since the last scrum meeting?

  - Attempted to Setup the project locally.

- What is planned to be done until the next scrum meeting?

  - Finalize local Setup

- What are the hurdles?

  - Potential errors to be encountered.

<Noah Alexander Pineiro>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued to review how to properly use Angular

- What is planned to be done until the next scrum meeting?

  - Learn more about Angular and Setup Baby Feed Locally

- What are the hurdles?

  - N/A

<Manuel Hernandez>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Became more used to the uses of Angular and how it fits into the project.

- What is planned to be done until the next scrum meeting?

  - Continue to familiarize with every aspect of the project so further work can be done.

- What are the hurdles?

  - No hurdles.

# Sprint 1: Daily Stand Up 10

Daily Scrum Meeting Minutes: 30 minutes

Attendees: Abel Deulofeu, Ismel Méndez Romero, Glendys Rodríguez Juviel, Alejandro Cartagena, Joaquín Molto, Ernesto Rodríguez, Alicia García, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernández

Start time: 8:00 PM

End time: 8:30 PM

Capstone II:

<Abel Deulofeu>:

●      How many hours did I work since the last meeting?

○       2 Hours

●      What was done since the last scrum meeting?

○       Looking at some bugs in the project mainly dealing with GitHub

●      What is planned to be done until the next scrum meeting?

○       Fix the issues and get ahead with the work

●      What are the hurdles?

○       Time management

<Ismel Mendez Romero>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue to watch the course work where I left.

- What is planned to be done until the next scrum meeting?

  - Continue the course about Angular, and set a day to do a meeting with some member to discuss what I have learned from the course

- What are the hurdles?

  - Still studying for the midterm so haven't been able to put all my time to the project

<Glendys Rodriguez Juviel>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue the learning course on Angular.

- What is planned to be done until the next scrum meeting?

  - Understand the code and work with it.

- What are the hurdles?

  - Time scheduling

<Ernesto Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - up the project locally on MacOS, check the courses

- What is planned to be done until the next scrum meeting?

  - Continue checking Angular to understand the project and start working on the first tasks.

- What are the hurdles?

  - N/A

<Vladimir Chavez Vlasova>:

- How many hours did I work since the last meeting?

  - I worked 3 hours on an Angular course and Setup the project locally on my desktop.

- What was done since the last scrum meeting?

  - Working on Angular syntax to read the code and understand its logic to proceed with the implementation of the project.

- What are the hurdles?

  - So far, all the problems setting up the project were solved. The database needs to be loaded manually.

Capstone I:

<Alejandro Cartagena>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Familiarized myself more with GitHub and learned a bit more about front end development.

- What is planned to be done until the next scrum meeting?

  - Setup the project on my computer so that I can start contributing to the team.

- What are the hurdles?

  - No hurdles at the moment.

<Joaquin Molto>:

- How many hours did I work since the last meeting?

  - 2 Hours.

- What was done since the last scrum meeting?

  - Finishing the Udemy course on the Angular framework and setting up MongoDb and the additional tools needed to run the project locally.

- What is planned to be done until the next scrum meeting?

  - Start thinking about how we will go about implementing the features our PO (Product Owner) wants.

- What are the hurdles?

  - Time Management.

<Alicia Garcia>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attempted to Setup the project locally.

- What is planned to be done until the next scrum meeting?

  - Finalize local Setup

- What are the hurdles?

  - Potential errors to be encountered.

<Noah Alexander Pineiro>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued to review how to properly use Angular for Baby Feed

- What is planned to be done until the next scrum meeting?

  - Setup Baby Feed Locally and keep reviewing Angular

- What are the hurdles?

  - N/A

<Manuel Hernandez>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued to become more used to working with GitHub and Angular as well as went over some MongoDb videos.

- What is planned to be done until the next scrum meeting?

  - Continue the aforementioned process above.

- What are the hurdles?

  - No hurdles.

# Sprint 1: Daily Stand Up 11

Daily Scrum Meeting Minutes: 30 minutes

Attendees: Abel Deulofeu, Ismel Méndez Romero, Glendys Rodríguez Juviel, Alejandro Cartagena, Joaquín Molto, Ernesto Rodríguez, Alicia García, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernández

Start time: 8:00 PM

End time: 8:30 PM

Capstone II:

<Abel Deulofeu>:

●      How many hours did I work since the last meeting?

○       2 Hours

●      What was done since the last scrum meeting?

○       Fixed some issues with the code on GitHub

●      What is planned to be done until the next scrum meeting?

○       Continue chipping at the code

●      What are the hurdles?

○       Time management

<Ismel Mendez Romero>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Couldn't continue watching the course for today, but look at the code to do some practice with it

- What is planned to be done until the next scrum meeting?

  - Planning to continue the course, and continue to practice with the code

- What are the hurdles?

  - Finish one of the midterms today so now I will be able to put time into the project

<Glendys Rodriguez Juviel>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Watched Angular and MongoDb courses.

- What is planned to be done until the next scrum meeting?

  - Continue learning Angular syntax and try to implement the new changes

- What are the hurdles?

  - Understand the GitHub code

<Ernesto Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - up the project locally on MacOS, check the courses

- What is planned to be done until the next scrum meeting?

  - Continue checking Angular to understand the project and start working on the first tasks.

- What are the hurdles?

  - N/A

<Vladimir Chavez Vlasova>:

- How many hours did I work since the last meeting?

  - I worked 3 hours on an Angular course.

- What was done since the last scrum meeting?

  - Working on Angular syntax to read the code and understand its logic to proceed with the implementation of the project.

- What are the hurdles?

  - So far, all the problems setting up the project were solved. The database needs to be loaded manually. The GitHub account for the project is having issues. I Setup the project and made a repository in another Github’s account just for testing.

Capstone I:

<Alejandro Cartagena>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Installed all the needed software for the project.

- What is planned to be done until the next scrum meeting?

  - Start to look at the GitHub and stories to see how I can contribute.

- What are the hurdles?

  - No hurdles at the moment.

<Joaquin Molto>:

- How many hours did I work since the last meeting?

  - 2 Hours.

- What was done since the last scrum meeting?

  - Finished the Udemy course on the Angular framework and Setup MongoDb as well as the additional tools needed to run the project locally.

- What is planned to be done until the next scrum meeting?

  - Start thinking about how we will go about implementing the features our PO (Product Owner) wants as reflected in our User Stories.

- What are the hurdles?

  - No hurdles at the moment.

<Alicia Garcia>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attempted to Setup the project locally.

- What is planned to be done until the next scrum meeting?

  - Finalize local Setup

- What are the hurdles?

  - XCode won’t install and without it I won’t be able to Setup the MongoDb command line tools to work on the project

<Noah Alexander Pineiro>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Reviewed some of the software we will be using

- What is planned to be done until the next scrum meeting?

  - Setup Baby Feed Locally

- What are the hurdles?

  - N/A

<Manuel Hernandez>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued to become more familiar with the tools used in this project.

- What is planned to be done until the next scrum meeting?

  - Continue the aforementioned process above.

- What are the hurdles?

  - No hurdles.

# Sprint 1: Daily Stand Up 12

Daily Scrum Meeting Minutes: 30 minutes

Attendees: Abel Deulofeu, Ismel Méndez Romero, Glendys Rodríguez Juviel, Alejandro Cartagena, Joaquín Molto, Ernesto Rodríguez, Alicia García, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernández

Start time: 8:00 PM

End time: 8:30 PM

Capstone II:

<Abel Deulofeu>:

●      How many hours did I work since the last meeting?

○       2 Hours

●      What was done since the last scrum meeting?

○       Went through a few things but had to focus on other courses

●      What is planned to be done until the next scrum meeting?

○       Talk to one of my team members get some information on how they are working with the code

●      What are the hurdles?

○       Time management

<Ismel Mendez Romero>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Watch for a couple of hours the course

- What is planned to be done until the next scrum meeting?

  - Planning to continue the course

- What are the hurdles?

  - Understanding the course and work on the website

<Glendys Rodriguez Juviel>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue learning Angular and review the given code

- What is planned to be done until the next scrum meeting?

  - Try to implement the new features

- What are the hurdles?

  - Time scheduling

<Ernesto Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - up the project locally on MacOS, check the courses

- What is planned to be done until the next scrum meeting?

  - Continue checking Angular to understand the project and start working on the first tasks.

- What are the hurdles?

  - N/A

<Vladimir Chavez Vlasova>:

- How many hours did I work since the last meeting?

  - I worked 3 hours on an Angular course.

- What was done since the last scrum meeting?

  - I am working on Angular syntax to read the code and understand its logic to proceed with the implementation of the project. I fixed the esthetic of the not applicable button.  I added the table regarding the frequency in case the insights about breastfeed or formula is needed for parents. I started to think about the approach for the charts regarding children's growth.

- What are the hurdles?

  - So far, all the problems setting up the project were solved. The database needs to be loaded manually. The GitHub account for the project is having issues. I Setup the project and made a repository in another Github’s account just for testing.

Capstone I:

<Alejandro Cartagena>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learn more about the software we are using.

- What is planned to be done until the next scrum meeting?

  - Begin watching a course on Angular.

- What are the hurdles?

  - No hurdles at the moment.

<Joaquin Molto>:

- How many hours did I work since the last meeting?

  - 2 Hours.

- What was done since the last scrum meeting?

  - Finished the Udemy course on the Angular framework and Setup MongoDb as well as the additional tools needed to run the project locally.

- What is planned to be done until the next scrum meeting?

  - Start thinking about how we will go about implementing the features our PO (Product Owner) wants as reflected in our User Stories.

- What are the hurdles?

  - No hurdles at the moment.

<Alicia Garcia>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attempted to Setup the project locally.

- What is planned to be done until the next scrum meeting?

  - Finalize local Setup

- What are the hurdles?

  - MongoDb won’t install on my computer.

<Noah Alexander Pineiro>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Organized meetings on the Discord and reviewed software.

- What is planned to be done until the next scrum meeting?

  - Setup Baby Feed Locally

- What are the hurdles?

  - N/A

<Manuel Hernandez>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Became more familiar with the tools used in this project.

- What is planned to be done until the next scrum meeting?

  - Continue the aforementioned process above.

- What are the hurdles?

  - No hurdles.

# Sprint 2: Daily Stand Up 2

Daily Scrum Meeting Minutes: 30 minutes

Attendees: Abel Deulofeu, Ismel Méndez Romero, Glendys Rodríguez Juviel, Alejandro Cartagena, Joaquín Molto, Ernesto Rodríguez, Alicia García, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernández

Start time: 8:00 PM

End time: 8:30 PM

Capstone II:

<Abel Deulofeu>:

●      How many hours did I work since the last meeting?

○       1 Hours

●      What was done since the last scrum meeting?

○       Spoke with the product owner regarding some or the changes / things she wants to get done.

●      What is planned to be done until the next scrum meeting?

○       Do some research on some of the items the product owner wants to include.

●      What are the hurdles?

○       Time management

<Ismel Mendez Romero>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Did a meeting with the PO and discuss what was done in the website?

- What is planned to be done until the next scrum meeting?

  - Planning to continue the course, and also start working on the growth chart in the website

- What are the hurdles?

  - Finishing the course takes time

<Glendys Rodriguez Juviel>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Meeting with the PO to discuss what have we done in Baby Feed Website and continue learning Angular

- What is planned to be done until the next scrum meeting?

  - Work on new tab implemented (growth chart)

- What are the hurdles?

  - Some changes in the code could generate negative results

<Ernesto Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Checking the courses

- What is planned to be done until the next scrum meeting?

  - Continue checking Angular to understand the project and start working on the first tasks.

- What are the hurdles?

  - N/A

<Vladimir Chavez Vlasova>:

- How many hours did I work since the last meeting?

  - I worked 3 hours on an Angular course.

- What was done since the last scrum meeting?

  - I am still working on the Udemy course about Angular. It is important to understand the syntax and paradigms of Angular to start making changings on the Project. I have been working on the charts regarding children's growth. It is necessary to download the data to create the children’s charts from official websites. For updating the portion sizes in the questionnaire tab, it is necessary to update the information of the FoodItemPayload.json.

- What are the hurdles?

  - So far, all the problems setting up the project were solved. The database needs to be loaded manually. I Setup the project and made a repository in another Github’s account to save my progress independently from the official school account. To fix the portion size in the questionnaire tab is necessary to modify the whole file FoodItemPayload.json because the portion size menu takes the data from the database. Changing the file can result in unforeseeable issues due that data is used to compute the nutrients calculations.

Capstone I:

<Alejandro Cartagena>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Met with the product owner to discuss what is needed for the second sprint.

- What is planned to be done until the next scrum meeting?

  - Continue to learn about Angular

- What are the hurdles?

  - No hurdles at the moment.

<Joaquin Molto>:

- How many hours did I work since the last meeting?

  - 2 Hours.

- What was done since the last scrum meeting?

  - Caught up with the things discussed in today’s Zoom meeting with our PO (Product Owner). I was not able to attend the meeting due to work, but I was briefed on the details discussed

- What is planned to be done until the next scrum meeting?

  - Think about how to implement the features suggested by the PO.

- What are the hurdles?

  - No hurdles at the moment.

<Alicia Garcia>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attempted to Setup the project locally.

- What is planned to be done until the next scrum meeting?

  - Finalize local Setup

- What are the hurdles?

  - MongoDb won’t install on my computer.

<Noah Alexander Pineiro>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Had a meeting with our PO

- What is planned to be done until the next scrum meeting?

  - Look into the suggestions of the PO

- What are the hurdles?

  - N/A

<Manuel Hernandez>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Much as before, became more familiar with the tools used in this project.

- What is planned to be done until the next scrum meeting?

  - Continue the aforementioned process above.

- What are the hurdles?

  - No hurdles.

# Sprint 2: Daily Stand Up 3

Daily Scrum Meeting Minutes: 30 minutes

Attendees: Abel Deulofeu, Ismel Méndez Romero, Glendys Rodríguez Juviel, Alejandro Cartagena, Joaquín Molto, Ernesto Rodríguez, Alicia García, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernández

Start time: 8:00 PM

End time: 8:30 PM

Capstone II:

<Abel Deulofeu>:

●      How many hours did I work since the last meeting?

○       1 Hours

●      What was done since the last scrum meeting?

○       Had to work on other projects, was unable to work on this project

●      What is planned to be done until the next scrum meeting?

○       Attempt to finish some programming assignments and start on this one

●      What are the hurdles?

○       Time management

<Ismel Mendez Romero>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Look how to make components with Angular for the website

- What is planned to be done until the next scrum meeting?

  - Continue the work that I did about components for the website

- What are the hurdles?

  - Finishing the course takes time, and learn components

<Glendys Rodriguez Juviel>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue learning Angular and searching about WHO charts works

- What is planned to be done until the next scrum meeting?

  - Work on new tab implemented (growth chart)

- What are the hurdles?

  - Time scheduling

<Ernesto Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Checking the courses

- What is planned to be done until the next scrum meeting?

  - Continue checking Angular to understand the project and start working on the first tasks.

- What are the hurdles?

  - N/A

<Vladimir Chavez Vlasova>:

- How many hours did I work since the last meeting?

  - I worked 3 hours on an Angular course.

- What was done since the last scrum meeting?

  - I am still working on the Udemy course about Angular. It is important to understand the syntax and paradigms of Angular to start making changings on the Project. I downloaded the data from WHO and CDC to plot the growth charts. I have been working on the chart and I have a basic demo working.  I am working on formatting the data; this part requires time because it is easy to make mistakes.

- What are the hurdles?

  - So far, all the problems setting up the project were solved. The database needs to be loaded manually. I Setup the project and made a repository in another Github’s account to save my progress independently from the official school account. To fix the portion size in the questionnaire tab is necessary to modify the whole file FoodItemPayload.json because the portion size menu takes the data from the database. Changing the file can result in unforeseeable issues due that data is used to compute the nutrients calculations.  Working with unformatted data, requires time to format and it is prone to mistakes.

Capstone I:

<Alejandro Cartagena>:

- How many hours did I work since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Learned how to make a simple web page layout

- What is planned to be done until the next scrum meeting?

  - Continue to learn more about the Angular framework.

- What are the hurdles?

  - No hurdles at the moment.

<Joaquin Molto>:

- How many hours did I work since the last meeting?

  - 2 Hours.

- What was done since the last scrum meeting?

  - Was not able to work much on the project due to a COT3541 (Logic for CS) Midterm due today (06/01/2022). Will resume workflow as soon as the midterm is completed.

- What is planned to be done until the next scrum meeting?

  - Think about how to implement the features suggested by the PO. Keep learning about the Angular framework to actively work on my assigned User Stories.

- What are the hurdles?

  - No hurdles at the moment.

<Alicia Garcia>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attempted to Setup the project locally.

- What is planned to be done until the next scrum meeting?

  - Finalize local Setup

- What are the hurdles?

  - MongoDb won’t install on my computer.

<Noah Alexander Pineiro>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked into one of the user stories

- What is planned to be done until the next scrum meeting?

  - Look further into the user story

- What are the hurdles?

  - N/A

<Manuel Hernandez>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continuing as before, became more familiar with the tools used in this project.

- What is planned to be done until the next scrum meeting?

  - Continue the aforementioned process above.

- What are the hurdles?

  - No hurdles.

# Sprint 2: Daily Stand Up 4

Daily Scrum Meeting Minutes: 30 minutes

Attendees: Abel Deulofeu, Ismel Méndez Romero, Glendys Rodríguez Juviel, Alejandro Cartagena, Joaquín Molto, Ernesto Rodríguez, Alicia García, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernández

Start time: 8:00 PM

End time: 8:30 PM

Capstone II:

<Abel Deulofeu>:

●      How many hours did I work since the last meeting?

○       1 Hours

●      What was done since the last scrum meeting?

○       Company launched a new hot fix into production, had to stay back to fix some bugs.

●      What is planned to be done until the next scrum meeting?

○      Finish QA testing and work on this project as well

●      What are the hurdles?

○       Managing different tasks at once

<Ismel Mendez Romero>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Look further into components in an angular setting

- What is planned to be done until the next scrum meeting?

  - Still trying to understand the syntax of angular from the course that I’m taking

- What are the hurdles?

  - Got a Midterm today so didn’t have much time for this class

<Glendys Rodriguez Juviel>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue learning Angular and understanding the given code

- What is planned to be done until the next scrum meeting?

  - Continue working on new tab growth chart

- What are the hurdles?

  - Time management

<Ernesto Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Checking the courses

- What is planned to be done until the next scrum meeting?

  - Continue checking Angular to understand the project and start working on the first tasks.

- What are the hurdles?

  - N/A

<Vladimir Chavez Vlasova>:

- How many hours did I work since the last meeting?

  - I worked 3 hours on an Angular course.

- What was done since the last scrum meeting?

  - I am still working on the Udemy course about Angular. It is important to understand the syntax and paradigms of Angular to start making changings on the Project. I have been working on the chart and I have a basic demo working.  I am working on formatting the data; this part requires time because it is easy to make mistakes. I added some functionalities.

- What are the hurdles?

  - So far, all the problems setting up the project were solved. The database needs to be loaded manually. I Setup the project and made a repository in another Github’s account to save my progress independently from the official school account. To fix the portion size in the questionnaire tab is necessary to modify the whole file FoodItemPayload.json because the portion size menu takes the data from the database. Changing the file can result in unforeseeable issues due that data is used to compute the nutrients calculations.  Working with unformatted data, requires time to format and it is prone to mistakes.

Capstone I:

<Alejandro Cartagena>:

- How many hours did I work since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Looked over the different user stories and continued to learn front end development through an online course.

- What is planned to be done until the next scrum meeting?

  - Continue to learn more about the Angular framework and see how I can start implementing one of the user stories.

- What are the hurdles?

  - No hurdles at the moment.

<Joaquin Molto>:

- How many hours did I work since the last meeting?

  - 2 Hours.

- What was done since the last scrum meeting?

  - Conducted some research about CDC and WHO Clinical Growth Charts to better understand how this could be integrated in BabyFeed.

- What is planned to be done until the next scrum meeting?

  - Think about how to implement the features suggested by the PO. Keep learning about the Angular framework to actively work on my assigned User Stories.

- What are the hurdles?

  - No hurdles at the moment.

<Alicia Garcia>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Researched UI terminologies and practices

- What is planned to be done until the next scrum meeting?

  - Continue researching

- What are the hurdles?

  - N/A

<Noah Alexander Pineiro>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked into one of the user stories the PO talked to us about

- What is planned to be done until the next scrum meeting?

  - Look further into the user story recommended

- What are the hurdles?

  - N/A

<Manuel Hernandez>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continuing as before, became more familiar with the tools used in this project.

- What is planned to be done until the next scrum meeting?

  - Continue the aforementioned process above.

- What are the hurdles?

  - No hurdles.

# Sprint 2: Daily Stand Up 5

Daily Scrum Meeting Minutes: 30 minutes

Attendees: Abel Deulofeu, Ismel Méndez Romero, Glendys Rodríguez Juviel, Alejandro Cartagena, Joaquín Molto, Ernesto Rodríguez, Alicia García, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernández

Start time: 8:00 PM

End time: 8:30 PM

Capstone II:

<Abel Deulofeu>:

●      How many hours did I work since the last meeting?

○       1 Hours

●      What was done since the last scrum meeting?

○       Company launched a new hot fix into production, had to stay back to fix some bugs.

●      What is planned to be done until the next scrum meeting?

○      Finish QA testing and work on this project as well

●      What are the hurdles?

○       Managing different tasks at once

<Ismel Mendez Romero>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Look on how to create components like header, body, sidebar for a website. Also look on how to implement color in a website

- What is planned to be done until the next scrum meeting?

  - Still processing all the knowledge that I got from the course, and plan to continue implementing it in various test for the website

- What are the hurdles?

  - Finishing two classes that end in 2 weeks so prioritizing those two for now

<Glendys Rodriguez Juviel>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Understanding the given code and continue the course on Angular

- What is planned to be done until the next scrum meeting?

  - Continue working on new tab growth chart

- What are the hurdles?

  - Time scheduling

<Ernesto Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Checking the courses

- What is planned to be done until the next scrum meeting?

  - Continue checking Angular to understand the project and start working on the first tasks.

- What are the hurdles?

  - N/A

<Vladimir Chavez Vlasova>:

- How many hours did I work since the last meeting?

  - I worked 3 hours on an Angular course.

- What was done since the last scrum meeting?

  - I am still working on the Udemy course about Angular. It is important to understand the syntax and paradigms of Angular to start making changings on the Project. I have been working on the chart and I have a basic demo working.  I am working on formatting the data; this part requires time because it is easy to make mistakes. I added some chart input menus and functionalities.

- What are the hurdles?

  - So far, all the problems setting up the project have been solved. The database needs to be loaded manually. I Setup the project and made a repository in another Github’s account to save my progress independently from the official school account. To fix the portion size in the questionnaire tab it is necessary to modify the whole file FoodItemPayload.json because the portion size menu takes the data from the database. Changing the file can result in unforeseeable issues due to data being used to compute the nutrient calculations.  Working with unformatted data requires time to format and it is prone to mistakes.

Capstone I:

<Alejandro Cartagena>:

- How many hours did I work since the last meeting?

  - 1 hours

- What was done since the last scrum meeting?

  - Looked over the different user stories and continued to learn front end development through an online course.

- What is planned to be done until the next scrum meeting?

  - Continue to learn more about the Angular framework and see how I can start implementing one of the user stories.

- What are the hurdles?

  - No hurdles at the moment.

<Joaquin Molto>:

- How many hours did I work since the last meeting?

  - 2 Hours.

- What was done since the last scrum meeting?

  - Conducted some research about CDC and WHO Clinical Growth Charts to better understand how this could be integrated in BabyFeed.

- What is planned to be done until the next scrum meeting?

  - Think about how to implement the features suggested by the PO. Keep learning about the Angular framework to actively work on my assigned User Stories.

- What are the hurdles?

  - No hurdles at the moment.

<Alicia Garcia>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Researched UI terminologies and practices

- What is planned to be done until the next scrum meeting?

  - Continue researching

- What are the hurdles?

  - N/A

<Noah Alexander Pineiro>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked further into one of the user stories the PO talked to us about

- What is planned to be done until the next scrum meeting?

  - Look up information and data regarding the user story

- What are the hurdles?

  - N/A

<Manuel Hernandez>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continuing as before, became more familiar with the tools used in this project.

- What is planned to be done until the next scrum meeting?

  - Continue the aforementioned process above.

- What are the hurdles?

  - No hurdles.

# Sprint 2: Daily Stand Up 8

Daily Scrum Meeting Minutes: 30 minutes

Attendees: Abel Deulofeu, Ismel Méndez Romero, Glendys Rodríguez Juviel, Alejandro Cartagena, Joaquín Molto, Ernesto Rodríguez, Alicia García, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernández

Start time: 8:00 PM

End time: 8:30 PM

Capstone II:

<Abel Deulofeu>:

●      How many hours did I work since the last meeting?

○       1 Hours

●      What was done since the last scrum meeting?

○       Worked on some stuff over the weekend, still need to verify it is correct before I merge it

●      What is planned to be done until the next scrum meeting?

○      Peer reviews my code

●      What are the hurdles?

○       Time management

<Ismel Mendez Romero>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Did some research on pipes on how they work with angular, also did a lot of progress with the course

- What is planned to be done until the next scrum meeting?

  - Planning to finish the course, and do a couple of meeting with some of the group members to do work with the website

- What are the hurdles?

  - One more week and I’m done with the finals of two classes

<Glendys Rodriguez Juviel>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Did some research on the new tab growth chart

- What is planned to be done until the next scrum meeting?

  - Planning to meet with some members to discuss the new tab growth chart

- What are the hurdles?

  - Time scheduling

<Ernesto Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Checking the courses

- What is planned to be done until the next scrum meeting?

  - Continue checking Angular to understand the project and continue working on the project.

- What are the hurdles?

  - N/A

<Vladimir Chavez Vlasova>:

- How many hours did I work since the last meeting?

  - I worked 3 hours on an Angular course.

- What was done since the last scrum meeting?

  - I am still working on the Udemy course about Angular. It is important to understand the syntax and paradigms of Angular to start making changings on the Project. I have been working on the chart and I have a basic demo working.  I am working on formatting the data; this part requires time because it is easy to make mistakes. I added some chart input menus and functionalities. I am working on backend interactions of the menus of the growth charts.

- What are the hurdles?

  - So far, all the problems setting up the project have been solved. The database needs to be loaded manually. I Setup the project and made a repository in another Github’s account to save my progress independently from the official school account. To fix the portion size in the questionnaire tab it is necessary to modify the whole file FoodItemPayload.json because the portion size menu takes the data from the database. Changing the file can result in unforeseeable issues due to data being used to compute the nutrient calculations.  Working with unformatted data requires time to format and it is prone to mistakes.

Capstone I:

<Alejandro Cartagena>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued to learn more about Angular and web development.

- What is planned to be done until the next scrum meeting?

  - Start working on making simple websites and look over the user stories for this sprint.

- What are the hurdles?

  - No hurdles at the moment.

<Joaquin Molto>:

- How many hours did I work since the last meeting?

  - 2 Hours.

- What was done since the last scrum meeting?

  - Conducted some research about CDC and WHO Clinical Growth Charts to better understand how this could be integrated in BabyFeed.

- What is planned to be done until the next scrum meeting?

  - Think about how to implement the features suggested by the PO. Keep learning about the Angular framework to actively work on my assigned User Stories.

- What are the hurdles?

  - No hurdles at the moment.

<Alicia Garcia>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Researched Angular and got with a teammate to work on designated user stories.

- What is planned to be done until the next scrum meeting?

  - Continue researching, work on user stories.

- What are the hurdles?

  - N/A

<Noah Alexander Pineiro>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked up how to code a BMI calculator

- What is planned to be done until the next scrum meeting?

  - Continue looking up how to properly code a BMI calculator

- What are the hurdles?

  - N/A

<Manuel Hernandez>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continuing as before, became more familiar with the tools used in this project.

- What is planned to be done until the next scrum meeting?

  - Continue the aforementioned process above.

- What are the hurdles?

  - No hurdles.

# Sprint 2: Daily Stand Up 9

Daily Scrum Meeting Minutes: 30 minutes

Attendees: Abel Deulofeu, Ismel Méndez Romero, Glendys Rodríguez Juviel, Alejandro Cartagena, Joaquín Molto, Ernesto Rodríguez, Alicia García, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernández

Start time: 8:00 PM

End time: 8:30 PM

Capstone II:

<Abel Deulofeu>:

●      How many hours did I work since the last meeting?

○       1 Hours

●      What was done since the last scrum meeting?

○       Had to put in extra hours in my job today, was unable to go through the project

●      What is planned to be done until the next scrum meeting?

○     Go through a few documentations

●      What are the hurdles?

○       Time management

<Ismel Mendez Romero>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Discuss with various teammates the next steps that need to be proceeded in the project. In this discussion we talk about the growth chart tab and how do we want to ask the users for their child’s info so they can see their child growth. Also discussed some new features to be added in the questionnaire tab so is more user-friendly.

- What is planned to be done until the next scrum meeting?

  - Work with other team member in the questionnaire tab so we can implement these ideas into the website. Plan to fix the not applicable so is more visible towards the parents.

- What are the hurdles?

  - Close to finishing for two classes

<Glendys Rodriguez Juviel>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Did meeting with some members to discuss the new tab growth chart

- What is planned to be done until the next scrum meeting?

  - Continue working on the new tab growth chart

- What are the hurdles?

  - Time management

<Ernesto Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Checking the courses

- What is planned to be done until the next scrum meeting?

  - Continue checking Angular to understand the project and continue working on the project.

- What are the hurdles?

  - N/A

<Vladimir Chavez Vlasova>:

- How many hours did I work since the last meeting?

  - I worked 3 hours on an Angular course.

- What was done since the last scrum meeting?

  - I am still working on the Udemy course about Angular. I have been working on the chart and I have a basic demo working.  I am working on formatting the data; this part requires time because it is easy to make mistakes. I added some chart input menus and functionalities. I am working on backend interactions of the menus of the growth charts. The data is taken from the who source and will be limited to 2 years. Today we met with some colleagues to discuss the progress of the project and assign task to work on.

- What are the hurdles?

  - So far, all the problems setting up the project have been solved. The database needs to be loaded manually. I Setup the project and made a repository in another Github’s account to save my progress independently from the official school account. To fix the portion size in the questionnaire tab it is necessary to modify the whole file FoodItemPayload.json because the portion size menu takes the data from the database. Changing the file can result in unforeseeable issues due to data being used to compute the nutrient calculations.  Working with unformatted data requires time to format and it is prone to mistakes.

Capstone I:

<Alejandro Cartagena>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Since the last meeting, I went over the GitHub and continued to learn about Angular.

- What is planned to be done until the next scrum meeting?

  - Try to implement some code on my own that can be useful for the project.

- What are the hurdles?

  - No hurdles at the moment.

<Joaquin Molto>:

- How many hours did I work since the last meeting?

  - 2 Hours.

- What was done since the last scrum meeting?

  - Researched about BMI calculations in relation to Growth Charts.

- What is planned to be done until the next scrum meeting?

  - Think about how to implement the features suggested by the PO. Keep learning about the Angular framework to actively work on my assigned User Stories.

- What are the hurdles?

  - No hurdles at the moment.

<Alicia Garcia>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Researched Angular and got with a teammate to work on designated user stories.

- What is planned to be done until the next scrum meeting?

  - Work on user stories with teammate.

- What are the hurdles?

  - N/A

<Noah Alexander Pineiro>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked up how to code a BMI calculator for the website

- What is planned to be done until the next scrum meeting?

  - Continue looking up how to properly code a BMI calculator

- What are the hurdles?

  - N/A

<Manuel Hernandez>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continuing as before, became more familiar with the tools used in this project.

- What is planned to be done until the next scrum meeting?

  - Continue the aforementioned process above.

- What are the hurdles?

  - No hurdles.

# Sprint 2: Daily Stand Up 10

Daily Scrum Meeting Minutes: 30 minutes

Attendees: Abel Deulofeu, Ismel Méndez Romero, Glendys Rodríguez Juviel, Alejandro Cartagena, Joaquín Molto, Ernesto Rodríguez, Alicia García, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernández

Start time: 8:00 PM

End time: 8:30 PM

Capstone II:

<Abel Deulofeu>:

- How many hours did I work since the last meeting?

  - 1 Hours

- What was done since the last scrum meeting?

  - Look over a few files that need to be updated / advanced

- What is planned to be done until the next scrum meeting?

  - Keep working in the files

- What are the hurdles?

  - Time management

<Ismel Mendez Romero>:

- How many hours did I work since the last meeting?

  - 5 hours

- What was done since the last scrum meeting?

  - Work in the questionnaire tab with some teammates to solve the feeding table for breast milk and formula for children. Was able to make it look better and more user-friendly

- What is planned to be done until the next scrum meeting?

  - Work with the not applicable option in the questionnaire tab should be the next step

- What are the hurdles?

  - Close to finishing for two classes

<Glendys Rodriguez Juviel>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Did meeting with some members to work on the questionnaire tab fixing the feeding frequency table

- What is planned to be done until the next scrum meeting?

  - Continue working on the questionnaire tab to make some changes

- What are the hurdles?

  - Time scheduling

<Ernesto Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Checking the courses

- What is planned to be done until the next scrum meeting?

  - Continue checking Angular to understand the project and continue working on the project.

- What are the hurdles?

  - N/A

<Vladimir Chavez Vlasova>:

- How many hours did I work since the last meeting?

  - I worked 3 hours on an Angular course.

- What was done since the last scrum meeting?

  - I am still working on the Udemy course about Angular. I am still working on the chart and I have a basic demo working.  I added some chart input menus and functionalities. I am working on backend interactions of the menus of the growth charts. The data is taken from the WHO source and will be limited to 2 years. Today we met with some colleagues to discuss the progress of the project and assign tasks to work on.

- What are the hurdles?

  - So far, all the problems setting up the project have been solved. The database needs to be loaded manually. I Setup the project and made a repository in another Github’s account to save my progress independently from the official school account. To fix the portion size in the questionnaire tab it is necessary to modify the whole file FoodItemPayload.json because the portion size menu takes the data from the database. Changing the file can result in unforeseeable issues due to data being used to compute the nutrient calculations. Working with unformatted data requires time to format and it is prone to mistakes. Waiting for the product owner to provide the photos to fix the size portion guide.

Capstone I:

<Alejandro Cartagena>:

●      How many hours did I work since the last meeting?

○      1 Hour

●      What was done since the last scrum meeting?

○     Worked on a LinkedIn course about Flask for one of my projects for another class.

●      What is planned to be done until the next scrum meeting?

○     Continue to learn how to implement features to a web app.

●      What are the hurdles?

○       N/A

<Joaquin Molto>:

- How many hours did I work since the last meeting?

  - 4 Hours.

- What was done since the last scrum meeting?

  - Designed a BMI calculator locally to merge onto the main GitHub branch later.

- What is planned to be done until the next scrum meeting?

  - Think about how to implement the features suggested by the PO. Keep learning about the Angular framework to actively work on my assigned User Stories.

- What are the hurdles?

  - No hurdles at the moment.

<Alicia Garcia>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Researched Angular and got with a teammate to work on designated user stories.

- What is planned to be done until the next scrum meeting?

  - Work on user stories with teammates.

- What are the hurdles?

  - N/A

<Noah Alexander Pineiro>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked up how to code a BMI calculator for the website

- What is planned to be done until the next scrum meeting?

  - Continue looking up how to properly code and implement a BMI calculator

- What are the hurdles?

  - N/A

<Manuel Hernandez>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continuing as before, became more familiar with the tools used in this project.

- What is planned to be done until the next scrum meeting?

  - Continue the aforementioned process above.

- What are the hurdles?

  - No hurdles.

# Sprint 2: Daily Stand Up 11

Daily Scrum Meeting Minutes: 30 minutes

Attendees: Abel Deulofeu, Ismel Méndez Romero, Glendys Rodríguez Juviel, Alejandro Cartagena, Joaquín Molto, Ernesto Rodríguez, Alicia García, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernández

Start time: 8:00 PM

End time: 8:30 PM

Capstone II:

<Abel Deulofeu>:

- How many hours did I work since the last meeting?

  - 1 Hours

- What was done since the last scrum meeting?

  - Had to stay behind at work, was unable to go through the project

- What is planned to be done until the next scrum meeting?

  - Attempt to keep working on the project

- What are the hurdles?

  - Time management

<Ismel Mendez Romero>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continue the work on the questionnaire tab was able to style the feeding table in a way which is more user-friendly. Also solve the issue that the button for the feeding table didn’t remove after the user click the not applicable option for a particular food.

- What is planned to be done until the next scrum meeting?

  - Need to solve a new issue that came up with the feeding table that when the user clicks the table it hides the entire component for a particular option in the food types.

- What are the hurdles?

  - Close to finishing for two classes so don’t have all the time for this class at the moment

<Glendys Rodriguez Juviel>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continue working on the questionnaire tab, the feeding frequency table was done more user friendly and the correct style was applied

- What is planned to be done until the next scrum meeting?

  - Working on the questionnaire tab to fix some problems with the button when we want it to hide and show

- What are the hurdles?

  - Figure it out the hide/show problem related with the feeding table inside the entire component

<Ernesto Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Checking the courses

- What is planned to be done until the next scrum meeting?

  - Continue checking Angular to understand the project and continue working on the project.

- What are the hurdles?

  - N/A

<Vladimir Chavez Vlasova>:

- How many hours did I work since the last meeting?

  - I worked 3 hours on an Angular course.

- What was done since the last scrum meeting?

  - I am still working on the Udemy course about Angular. I am still working on the chart and I have a basic demo working.  I added some chart input menus and functionalities. I am working on backend interactions of the menus of the growth charts. The data is taken from the WHO source and will be limited to 2 years.  I still working on selecting properly the data for the weight for length chart because the data has too much points to display.

- What are the hurdles?

  - So far, all the problems setting up the project have been solved. The database needs to be loaded manually. I Setup the project and made a repository in another Github’s account to save my progress independently from the official school account. To fix the portion size in the questionnaire tab it is necessary to modify the whole file FoodItemPayload.json because the portion size menu takes the data from the database. Changing the file can result in unforeseeable issues due to data being used to compute the nutrient calculations. Working with unformatted data requires time to format and it is prone to mistakes. Waiting for the product owner to provide the photos to fix the size portion guide.

Capstone I:

<Alejandro Cartagena>:

●      How many hours did I work since the last meeting?

○      1 Hour

●      What was done since the last scrum meeting?

○     Learned about GET and POST requests when working with API’s

●      What is planned to be done until the next scrum meeting?

○     Continue to learn how to implement features to a web app and learn some more about front end development

●      What are the hurdles?

○       N/A

<Joaquin Molto>:

- How many hours did I work since the last meeting?

  - 2 Hours.

- What was done since the last scrum meeting?

  - Designed a BMI calculator locally to merge onto the main GitHub branch later.

- What is planned to be done until the next scrum meeting?

  - Think about how to implement the features suggested by the PO. Keep learning about the Angular framework to actively work on my assigned User Stories.

- What are the hurdles?

  - N/A

<Alicia Garcia>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked with teammates on current user stories.

- What is planned to be done until the next scrum meeting?

  - Work on user stories with teammates.

- What are the hurdles?

  - N/A

<Noah Alexander Pineiro>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked up how to code a BMI calculator for the Baby Feed website

- What is planned to be done until the next scrum meeting?

  - Continue looking up how to properly code and implement a BMI calculator for the website

- What are the hurdles?

  - N/A

<Manuel Hernandez>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continuing as before, became more familiar with the tools used in this project.

- What is planned to be done until the next scrum meeting?

  - Continue the aforementioned process above.

- What are the hurdles?

  - No hurdles.

# Sprint 2: Daily Stand Up 12

Daily Scrum Meeting Minutes: 30 minutes

Attendees: Abel Deulofeu, Ismel Méndez Romero, Glendys Rodríguez Juviel, Alejandro Cartagena, Joaquín Molto, Ernesto Rodríguez, Alicia García, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernández

Start time: 8:00 PM

End time: 8:30 PM

Capstone II:

<Abel Deulofeu>:

- How many hours did I work since the last meeting?

  - 1 Hours

- What was done since the last scrum meeting?

  - Had to stay behind at work, was unable to go through the project

- What is planned to be done until the next scrum meeting?

  - Attempt to keep working on the project

- What are the hurdles?

  - Time management

<Ismel Mendez Romero>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Work on the design for the questionnaire tab to be user-friendly, change the colors of remove and add. Move the feeding frequency table to the top of the page and made it as a dialog box change the colors of it as well.

- What is planned to be done until the next scrum meeting?

  - Plan to change the background color of the page and do other new updates for the design

- What are the hurdles?

  - Busy with two classes finals

<Glendys Rodriguez Juviel>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - The feeding frequency table was made more user friendly with the correct style, the close or hide button for each food was changed to make it more visible and nicer. The PO wasn’t able to attend today’s meeting

- What is planned to be done until the next scrum meeting?

  - Continue working on the questionnaire tab and growth chart

- What are the hurdles?

  - Waiting for some pictures from the PO to fix the problem with the size portion guide on the questionnaire tab

<Ernesto Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Checking the courses

- What is planned to be done until the next scrum meeting?

  - Continue checking Angular to understand the project and continue working on the project.

- What are the hurdles?

  - N/A

<Vladimir Chavez Vlasova>:

- How many hours did I work since the last meeting?

  - I worked 3 hours on an Angular course.

- What was done since the last scrum meeting?

  - I am still working on the Udemy course about Angular. I am still working on the chart and I have a basic demo working.  I started to watch a Java Web Services course to understand how ffq-user-service works in order to save data to the MongoDb database.

- What are the hurdles?

- So far, all the problems setting up the project have been solved. The database needs to be loaded manually. To fix the portion size in the questionnaire tab it is necessary to modify the whole file FoodItemPayload.json because the portion size menu takes the data from the database. Changing the file can result in unforeseeable issues due to data being used to compute the nutrient calculations. Working with unformatted data requires time to format and it is prone to mistakes. Waiting for the product owner to provide the photos to fix the size portion guide. In addition, it is quite complex understanding how java web services are implemented on the project and their functionalities and figuring out how to save data directly to the database.

Capstone I:

<Alejandro Cartagena>:

●      How many hours did I work since the last meeting?

○      1 Hour

●      What was done since the last scrum meeting?

○     Learned about GET and POST requests when working with API’s

●      What is planned to be done until the next scrum meeting?

○     Continue to learn how to implement features to a web app and learn some more about front end development

●      What are the hurdles?

○       N/A

<Joaquin Molto>:

- How many hours did I work since the last meeting?

  - 2 Hours.

- What was done since the last scrum meeting?

  - Designed a BMI calculator locally to merge onto the main GitHub branch later.

- What is planned to be done until the next scrum meeting?

  - Think about how to implement the features suggested by the PO. Keep learning about the Angular framework to actively work on my assigned User Stories.

- What are the hurdles?

  - N/A

<Alicia Garcia>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked with teammates on current user stories. Product Owner meeting rescheduled due to no-show by the Product Owner.

- What is planned to be done until the next scrum meeting?

  - Research HTML and Angular.

- What are the hurdles?

  - N/A

<Noah Alexander Pineiro>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Research for the BMI calculator for the Baby Feed website

- What is planned to be done until the next scrum meeting?

  - Implement a BMI calculator

- What are the hurdles?

  - N/A

<Manuel Hernandez>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continuing as before, became more familiar with the tools used in this project.

- What is planned to be done until the next scrum meeting?

  - Continue the aforementioned process above.

- What are the hurdles?

  - No hurdles.

# Sprint 3: Daily Stand Up 1

Daily Scrum Meeting Minutes: 30 minutes

Attendees: Abel Deulofeu, Ismel Méndez Romero, Glendys Rodríguez Juviel, Alejandro Cartagena, Joaquín Molto, Ernesto Rodríguez, Alicia García, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernández

Start time: 8:00 PM

End time: 8:30 PM

Capstone II:

<Abel Deulofeu>:

●      How many hours did I work since the last meeting?

○       2 Hours

●      What was done since the last scrum meeting?

○      Emailed the professor regarding the PO being on PTO, worked on some stories

●      What is planned to be done until the next scrum meeting?

○       Continue working on some of the stories

●      What are the hurdles?

○       Time management

<Ismel Mendez Romero>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Work with other team members on the questionnaire tab. Make changes to the background of it, change the design of the not applicable button, added a message on top of the feeding frequency table that explains to the user what is the use of the table.

- What is planned to be done until the next scrum meeting?

  - Discuss with other members to add a Menu bar to target each box in the questionnaire, Search bar to target each box in the questionnaire, Divide the questionnaire by sections to facilitate navigation

- What are the hurdles?

  - Have two final exams this week so managing time between these two classes is difficult

<Glendys Rodriguez Juviel>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Meeting with the PO to discuss what have we done in Baby Feed Website and continue learning Angular

- What is planned to be done until the next scrum meeting?

  - Work on new tab implemented (growth chart)

- What are the hurdles?

  - Some changes in the code could generate negative results

<Ernesto Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue working on the stories.

- What is planned to be done until the next scrum meeting?

  - Continue checking Angular to understand the project and continue working on the tasks.

- What are the hurdles?

  - N/A

<Vladimir Chavez Vlasova>:

- How many hours did I work since the last meeting?

  - I worked 3 hours on an Angular course.

- What was done since the last scrum meeting?

  - I am still working on the Udemy course about Angular. It is important to understand the syntax and paradigms of Angular to start making changings on the Project. I have been working on the charts regarding children's growth. It is necessary to download the data to create the children’s charts from official websites. For updating the portion sizes in the questionnaire tab, it is necessary to update the information of the FoodItemPayload.json.  I started to gain knowledge about how the Spring Boot framework works and how to connect the data to the database using the implemented Java web services on the project. In order to save the growth charts information, it is necessary to modify the parent class to keep the record of their children.

- What are the hurdles?

  - So far, all the problems setting up the project were solved. The database needs to be loaded manually. I Setup the project and made a repository in another Github’s account to save my progress independently from the official school account. To fix the portion size in the questionnaire tab is necessary to modify the whole file FoodItemPayload.json because the portion size menu takes the data from the database. Changing the file can result in unforeseeable issues due that data is used to compute the nutrients calculations.

Capstone I:

<Alejandro Cartagena>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned how to add data to a database using Flask and SQLite for one of my classes.

- What is planned to be done until the next scrum meeting?

  - Continue to learn about Angular

- What are the hurdles?

  - No hurdles at the moment.

<Joaquin Molto>:

- How many hours did I work since the last meeting?

  - 2 Hours.

- What was done since the last scrum meeting?

  - Learn more about database management using MongoDb, as I have not formally taken COP4710 nor learned much about databases.

- What is planned to be done until the next scrum meeting?

  - Think about how to implement the features suggested by the PO.

- What are the hurdles?

  - No hurdles at the moment.

<Alicia Garcia>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attempted to Setup the project locally.

- What is planned to be done until the next scrum meeting?

  - Finalize local Setup

- What are the hurdles?

  - MongoDb won’t install on my computer.

<Noah Alexander Pineiro>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Began trying to locally compile a BMI calculator

- What is planned to be done until the next scrum meeting?

  - Locally implement a BMI calculator

- What are the hurdles?

  - N/A

<Manuel Hernandez>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Compiled how to best implement some of the features desired with the knowledge gained.

- What is planned to be done until the next scrum meeting?

  - Continue the aforementioned process above.

- What are the hurdles?

  - No hurdles.

# Sprint 3: Daily Stand Up 2

Daily Scrum Meeting Minutes: 30 minutes

Attendees: Abel Deulofeu, Ismel Méndez Romero, Glendys Rodríguez Juviel, Alejandro Cartagena, Joaquín Molto, Ernesto Rodríguez, Alicia García, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernández

Start time: 8:00 PM

End time: 8:30 PM

Capstone II:

<Abel Deulofeu>:

●      How many hours did I work since the last meeting?

○       2 Hours

●      What was done since the last scrum meeting?

○      Worked on the new stories and continue to review some angular concepts

●      What is planned to be done until the next scrum meeting?

○       Research about percentile formula to continue working on the growth chart

●      What are the hurdles?

○       Time scheduling

<Ismel Mendez Romero>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Show the team members the work that I have done with the questionnaire, and suggested the menu bar option to tell the PO about it

- What is planned to be done until the next scrum meeting?

  - Continue the course to understand how to save their parents child info into the database.

- What are the hurdles?

  - Time management between two finals this week

<Glendys Rodriguez Juviel>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue working on the questionnaire tab

- What is planned to be done until the next scrum meeting?

  - Work on the growth chart tab and research about how to save the info to the DB

- What are the hurdles?

  - Time scheduling

<Ernesto Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue working on the stories.

- What is planned to be done until the next scrum meeting?

  - Continue checking Angular to understand the project and continue working on the tasks.

- What are the hurdles?

  - N/A

<Vladimir Chavez Vlasova>:

- How many hours did I work since the last meeting?

  - I worked 3 hours on an Angular course.

- What was done since the last scrum meeting?

  - I am still working on the Udemy course about Angular. It is important to understand the syntax and paradigms of Angular to start making changings on the Project. I have been working on the charts regarding children's growth. It is necessary to download the data to create the children’s charts from official websites. For updating the portion sizes in the questionnaire tab, it is necessary to update the information of the FoodItemPayload.json.  I started to gain knowledge about how the Spring Boot framework works and how to connect the data to the database using the implemented Java web services on the project. In order to save the growth charts information, it is necessary to modify the parent class to keep the record of their children.

- What are the hurdles?

  - So far, all the problems setting up the project were solved. The database needs to be loaded manually. I Setup the project and made a repository in another Github’s account to save my progress independently from the official school account. To fix the portion size in the questionnaire tab is necessary to modify the whole file FoodItemPayload.json because the portion size menu takes the data from the database. Changing the file can result in unforeseeable issues due that data is used to compute the nutrients calculations.

Capstone I:

<Alejandro Cartagena>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Looked into how I would implement one of the user stories that is assigned to me.

- What is planned to be done until the next scrum meeting?

  - Figure out how to implement an option to adjust the nutritional macros for the user's baby.

- What are the hurdles?

  - No hurdles at the moment.

<Joaquin Molto>:

- How many hours did I work since the last meeting?

  - 2 Hours.

- What was done since the last scrum meeting?

  - Learn more about database management using MongoDb, as I have not formally taken COP4710 nor learned much about databases.

- What is planned to be done until the next scrum meeting?

  - Think about how to implement the features suggested by the PO.

- What are the hurdles?

  - No hurdles at the moment.

<Alicia Garcia>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Understand the user story

- What is planned to be done until the next scrum meeting?

  - Get with teammates to determine strategy for implementation

- What are the hurdles?

  - N/A

<Noah Alexander Pineiro>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Trying to locally compile a BMI calculator

- What is planned to be done until the next scrum meeting?

  - Locally implement the BMI calculator

- What are the hurdles?

  - N/A

<Manuel Hernandez>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Compiled how to best implement some of the features desired with the knowledge gained.

- What is planned to be done until the next scrum meeting?

  - Continue the aforementioned process above.

- What are the hurdles?

  - No hurdles.

# Sprint 3: Daily Stand Up 3

Daily Scrum Meeting Minutes: 30 minutes

Attendees: Abel Deulofeu, Ismel Méndez Romero, Glendys Rodríguez Juviel, Alejandro Cartagena, Joaquín Molto, Ernesto Rodríguez, Alicia García, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernández

Start time: 8:00 PM

End time: 8:30 PM

Capstone II:

<Abel Deulofeu>:

●      How many hours did I work since the last meeting?

○       2 Hours

●      What was done since the last scrum meeting?

○      Continue to work on some of the story points update what’s been done

●      What is planned to be done until the next scrum meeting?

○       Continue to research about percentile formula to continue working on the growth chart

●      What are the hurdles?

○       Hurdles through life

<Ismel Mendez Romero>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue to watch the course, and did some test of different designs on the questionnaire tab

- What is planned to be done until the next scrum meeting?

  - Continue the course and test various types of designs on the questionnaire tab

- What are the hurdles?

  - Time management

<Glendys Rodriguez Juviel>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue working on the questionnaire tab

- What is planned to be done until the next scrum meeting?

  - Continue researching about how to save the info to the DB

- What are the hurdles?

  - Time scheduling

<Ernesto Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue working on the stories.

- What is planned to be done until the next scrum meeting?

  - Continue checking Angular to understand the project and continue working on the tasks.

- What are the hurdles?

  - N/A

<Vladimir Chavez Vlasova>:

- How many hours did I work since the last meeting?

  - I worked 3 hours on an Angular course.

- What was done since the last scrum meeting?

  - I am still working on the Udemy course about Angular. It is important to understand the syntax and paradigms of Angular to start making changings on the Project. I have been working on the charts regarding children's growth. It is necessary to download the data to create the children’s charts from official websites. For updating the portion sizes in the questionnaire tab, it is necessary to update the information of the FoodItemPayload.json.  I started to gain knowledge about how the Spring Boot framework works and how to connect the data to the database using the implemented Java web services on the project. In order to save the growth charts information, it is necessary to modify the parent class to keep the record of their children. I finally figured out how to retrieve data from the database. I will start working on the implementation of the backend of the charts.

- What are the hurdles?

  - So far, all the problems setting up the project were solved. The database needs to be loaded manually. I Setup the project and made a repository in another Github’s account to save my progress independently from the official school account. To fix the portion size in the questionnaire tab is necessary to modify the whole file FoodItemPayload.json because the portion size menu takes the data from the database. Changing the file can result in unforeseeable issues due that data is used to compute the nutrients calculations.

Capstone I:

<Alejandro Cartagena>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Kept researching on how to implement one of the user stories

- What is planned to be done until the next scrum meeting?

  - Find out how to implement the user story onto the website.

- What are the hurdles?

  - No hurdles at the moment.

<Joaquin Molto>:

- How many hours did I work since the last meeting?

  - 2 Hours.

- What was done since the last scrum meeting?

  - Learn more about database management using MongoDb, as I have not formally taken COP4710 nor learned much about databases.

- What is planned to be done until the next scrum meeting?

  - Think about how to implement the features suggested by the PO.

- What are the hurdles?

  - Time management.

<Alicia Garcia>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Meet with teammates to determine strategy for implementation.

- What is planned to be done until the next scrum meeting?

  - Work as a team to complete user stories.

- What are the hurdles?

  - N/A

<Noah Alexander Pineiro>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Trying to locally compile a BMI calculator for the website

- What is planned to be done until the next scrum meeting?

  - Locally implement the BMI calculator on the website

- What are the hurdles?

  - N/A

<Manuel Hernandez>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Compiled how to best implement some of the features desired with the knowledge gained.

- What is planned to be done until the next scrum meeting?

  - Continue the aforementioned process above.

- What are the hurdles?

  - No hurdles.

# Sprint 3: Daily Stand Up 4

Daily Scrum Meeting Minutes: 30 minutes

Attendees: Abel Deulofeu, Ismel Méndez Romero, Glendys Rodríguez Juviel, Alejandro Cartagena, Joaquín Molto, Ernesto Rodríguez, Alicia García, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernández

Start time: 8:00 PM

End time: 8:30 PM

Capstone II:

<Abel Deulofeu>:

●      How many hours did I work since the last meeting?

○       2 Hours

●      What was done since the last scrum meeting?

○      Progress through the stories

●      What is planned to be done until the next scrum meeting?

○       Do some research on some of the things I’m working on

●      What are the hurdles?

○       Time management

<Ismel Mendez Romero>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Work on the questionnaire tab

- What is planned to be done until the next scrum meeting?

  - Continue the work on the questionnaire tab and watching the course

- What are the hurdles?

  - Time management

<Glendys Rodriguez Juviel>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Work on the questionnaire tab

- What is planned to be done until the next scrum meeting?

  - Continue working on the child’s growth graph

- What are the hurdles?

  - Waiting for the PO to have the percentile formula and some pictures

<Ernesto Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue working on the stories.

- What is planned to be done until the next scrum meeting?

  - Continue checking Angular to understand the project and continue working on the tasks.

- What are the hurdles?

  - N/A

<Vladimir Chavez Vlasova>:

- How many hours did I work since the last meeting?

  - I worked 3 hours on an Angular course.

- What was done since the last scrum meeting?

  - I am still working on the Udemy course about Angular, the charts regarding children's growth, the Spring Boot framework, the implementation of the backend of the charts and validation of the forms.

- What are the hurdles?

  - So far, all the problems setting up the project were solved. The database needs to be loaded manually. I Setup the project and made a repository in another Github’s account to save my progress independently from the official school account. To fix the portion size in the questionnaire tab is necessary to modify the whole file FoodItemPayload.json because the portion size menu takes the data from the database. Changing the file can result in unforeseeable issues due that data is used to compute the nutrients calculations.

Capstone I:

<Alejandro Cartagena>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Further researched how to implement user story.

- What is planned to be done until the next scrum meeting?

  - Start working on the implementation.

- What are the hurdles?

  - No hurdles at the moment.

<Joaquin Molto>:

- How many hours did I work since the last meeting?

  - 2 Hours.

- What was done since the last scrum meeting?

  - Learn more about database management using MongoDb, as I have not formally taken COP4710 nor learned much about databases.

- What is planned to be done until the next scrum meeting?

  - Think about how to implement the features suggested by the PO.

- What are the hurdles?

  - Time management.

<Alicia Garcia>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Determined strategy for implementation

- What is planned to be done until the next scrum meeting?

  - Plan to implement the user stories.

- What are the hurdles?

  - N/A

<Noah Alexander Pineiro>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Try to locally compile a BMI calculator for the website

- What is planned to be done until the next scrum meeting?

  - Locally implement the BMI calculator

- What are the hurdles?

  - N/A

<Manuel Hernandez>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Compiled how to best implement some of the features desired with the knowledge gained.

- What is planned to be done until the next scrum meeting?

  - Continue the aforementioned process above.

- What are the hurdles?

  - No hurdles.

# Sprint 3: Daily Stand Up 5

Daily Scrum Meeting Minutes: 30 minutes

Attendees: Abel Deulofeu, Ismel Méndez Romero, Glendys Rodríguez Juviel, Alejandro Cartagena, Joaquín Molto, Ernesto Rodríguez, Alicia García, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernández

Start time: 8:00 PM

End time: 8:30 PM

Capstone II:

<Abel Deulofeu>:

●      How many hours did I work since the last meeting?

○       2 Hours

●      What was done since the last scrum meeting?

○     Look into a few bugs I'm having

●      What is planned to be done until the next scrum meeting?

○      Go through some examples to fix the bugs

●      What are the hurdles?

○       Time management

<Ismel Mendez Romero>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Watch the course and did some testing in the questionnaire tab

- What is planned to be done until the next scrum meeting?

  - Do research on implementing MongoDb with Angular, and watch the course

- What are the hurdles?

  - Time management

<Glendys Rodriguez Juviel>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue working on the questionnaire tab

- What is planned to be done until the next scrum meeting?

  - Work on the child’s growth graph

- What are the hurdles?

  - Waiting for the PO to have the percentile formula and some pictures

<Ernesto Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue working on the stories, checking some course about Angular

- What is planned to be done until the next scrum meeting?

  - Continue checking Angular to understand the project and continue working on the tasks.

- What are the hurdles?

  - N/A

<Vladimir Chavez Vlasova>:

- How many hours did I work since the last meeting?

  - I worked 3 hours on an Angular course.

- What was done since the last scrum meeting?

  - I am still working on the Udemy course about Angular, the charts regarding children's growth, the Spring Boot framework, the implementation of the backend of the charts and validation of the forms.

- What are the hurdles?

  - So far, all the problems setting up the project were solved. The database needs to be loaded manually. I Setup the project and made a repository in another Github’s account to save my progress independently from the official school account. To fix the portion size in the questionnaire tab is necessary to modify the whole file FoodItemPayload.json because the portion size menu takes the data from the database. Changing the file can result in unforeseeable issues due that data is used to compute the nutrients calculations.

Capstone I:

<Alejandro Cartagena>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Messed around with html and CSS to make a simple webpage.

- What is planned to be done until the next scrum meeting?

  - Start working on the implementation for the user story.

- What are the hurdles?

  - No hurdles at the moment.

<Joaquin Molto>:

- How many hours did I work since the last meeting?

  - 2 Hours.

- What was done since the last scrum meeting?

  - Learn more about database management using MongoDb, as I have not formally taken COP4710 nor learned much about databases.

- What is planned to be done until the next scrum meeting?

  - Think about how to implement the features suggested by the PO.

- What are the hurdles?

  - Time management.

<Alicia Garcia>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Planned to implement the user stories

- What is planned to be done until the next scrum meeting?

  - Get with team to conduct implementation.

- What are the hurdles?

  - N/A

<Noah Alexander Pineiro>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Trying to locally compile a BMI calculator

- What is planned to be done until the next scrum meeting?

  - Try to locally implement the BMI calculator

- What are the hurdles?

  - N/A

<Manuel Hernandez>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Compiled how to best implement some of the features desired with the knowledge gained.

- What is planned to be done until the next scrum meeting?

  - Continue the aforementioned process above.

- What are the hurdles?

  - No hurdles.

# Sprint 3: Daily Stand Up 8

Daily Scrum Meeting Minutes: 30 minutes

Attendees: Abel Deulofeu, Ismel Méndez Romero, Glendys Rodríguez Juviel, Alejandro Cartagena, Joaquín Molto, Ernesto Rodríguez, Alicia García, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernández

Start time: 8:00 PM

End time: 8:30 PM

Capstone II:

<Abel Deulofeu>:

●      How many hours did I work since the last meeting?

○       2 Hours

●      What was done since the last scrum meeting?

○     Met with the product owner today, discussed what’s been done thus far

●      What is planned to be done until the next scrum meeting?

○      Look over somethings we mentioned

●      What are the hurdles?

○       Time management

<Ismel Mendez Romero>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Watch the course and did some testing in the questionnaire tab

- What is planned to be done until the next scrum meeting?

  - Do research on implementing MongoDb with Angular, and watch the course

- What are the hurdles?

  - Time management

<Glendys Rodriguez Juviel>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Meeting with the PO to discuss some changes that we need to do in sprint 3

- What is planned to be done until the next scrum meeting?

  - Work on the child’s growth graph and questionnaire tab

- What are the hurdles?

  - Time scheduling

<Ernesto Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue working on the stories, checking some course about Angular

- What is planned to be done until the next scrum meeting?

  - Continue checking Angular to understand the project and continue working on the tasks.

- What are the hurdles?

  - N/A

<Vladimir Chavez Vlasova>:

- How many hours did I work since the last meeting?

  - I worked 3 hours on an Angular course.

- What was done since the last scrum meeting?

  - I am still working on the Udemy course about Angular, the charts regarding children's growth, the Spring Boot framework, the implementation of the backend of the charts and validation of the forms. A meeting with the product owner was done to discuss the progress in the project.

- What are the hurdles?

  - So far, all the problems setting up the project were solved. The database needs to be loaded manually. I Setup the project and made a repository in another Github’s account to save my progress independently from the official school account. To fix the portion size in the questionnaire tab is necessary to modify the whole file FoodItemPayload.json because the portion size menu takes the data from the database. Changing the file can result in unforeseeable issues due that data is used to compute the nutrients calculations.

Capstone I:

<Alejandro Cartagena>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - I watched a course on Angular to better understand how the project works.

- What is planned to be done until the next scrum meeting?

  - Continue to learn more about Angular.

- What are the hurdles?

  - No hurdles at the moment.

<Joaquin Molto>:

- How many hours did I work since the last meeting?

  - 4 Hours.

- What was done since the last scrum meeting?

  - Learn more about database management using MongoDb, as I have not formally taken COP4710 nor learned much about databases + catch up with some of the things that were discussed with the PO today (06/20/2022).

- What is planned to be done until the next scrum meeting?

  - Think about how to implement the features suggested by the PO.

- What are the hurdles?

  - Time management.

<Alicia Garcia>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Planned to implement the user stories

- What is planned to be done until the next scrum meeting?

  - Get with team to conduct implementation.

- What are the hurdles?

  - N/A

<Noah Alexander Pineiro>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Trying to locally compile a BMI calculator

- What is planned to be done until the next scrum meeting?

  - Try to locally implement the BMI calculator for the site

- What are the hurdles?

  - N/A

<Manuel Hernandez>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Compiled how to best implement some of the features desired with the knowledge gained.

- What is planned to be done until the next scrum meeting?

  - Continue the aforementioned process above.

- What are the hurdles?

  - No hurdles.

# Sprint 3: Daily Stand Up 9

Daily Scrum Meeting Minutes: 30 minutes

Attendees: Abel Deulofeu, Ismel Méndez Romero, Glendys Rodríguez Juviel, Alejandro Cartagena, Joaquín Molto, Ernesto Rodríguez, Alicia García, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernández

Start time: 8:00 PM

End time: 8:30 PM

Capstone II:

<Abel Deulofeu>:

●      How many hours did I work since the last meeting?

○       2 Hours

●      What was done since the last scrum meeting?

○     Searched for a few ways of implementing somethings the product owner requested

●      What is planned to be done until the next scrum meeting?

○      Search up some documentation for the ideas provided above

●      What are the hurdles?

○       Time management

<Ismel Mendez Romero>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Review the discussion that was made with the product owner and the things that were done

- What is planned to be done until the next scrum meeting?

  - Work on the changes that are wanted that were discussed in the meeting with the PO

- What are the hurdles?

  - Time management

<Glendys Rodriguez Juviel>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Discuss with teammates some changes that we need to do

- What is planned to be done until the next scrum meeting?

  - Work on the child’s growth graph and questionnaire tab

- What are the hurdles?

  - Time management

<Ernesto Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue working on the stories, checking some course about Angular

- What is planned to be done until the next scrum meeting?

  - Continue checking Angular to understand the project and continue working on the tasks.

- What are the hurdles?

  - N/A

<Vladimir Chavez Vlasova>:

- How many hours did I work since the last meeting?

  - I worked 3 hours on an Angular course.

- What was done since the last scrum meeting?

  - I am still working on the Udemy course about Angular, the charts regarding children's growth, the Spring Boot framework, the implementation of the backend of the charts and validation of the forms. The product owner suggested adding a functionality to choose between different units of measurements. In order to implement that functionality, I have been adding new data. In addition, I have been working on a functionality that will allow the parent to plot data to the graphs. Once that functionality is implemented then it necessary to add an option to save that data in the database.

- What are the hurdles?

  - So far, all the problems setting up the project were solved. The database needs to be loaded manually. I Setup the project and made a repository in another Github’s account to save my progress independently from the official school account. To fix the portion size in the questionnaire tab is necessary to modify the whole file FoodItemPayload.json because the portion size menu takes the data from the database. Changing the file can result in unforeseeable issues due that data is used to compute the nutrients calculations.

Capstone I:

<Alejandro Cartagena>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued to learn more about Angular and work on front end development.

- What is planned to be done until the next scrum meeting?

  - Keep learning and start building small projects to get the hang of things.

- What are the hurdles?

  - No hurdles at the moment.

<Joaquin Molto>:

- How many hours did I work since the last meeting?

  - 2 Hours.

- What was done since the last scrum meeting?

  - Learn more about database management using MongoDb, as I have not formally taken COP4710 nor learned much about databases + catch up with some of the things that were discussed with the PO.

- What is planned to be done until the next scrum meeting?

  - Think about how to implement the features suggested by the PO.

- What are the hurdles?

  - Time management.

<Alicia Garcia>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Planned to implement the user stories

- What is planned to be done until the next scrum meeting?

  - Get with team to conduct implementation.

- What are the hurdles?

  - N/A

<Noah Alexander Pineiro>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Trying to locally compile a BMI calculator on my device

- What is planned to be done until the next scrum meeting?

  - Try to locally implement the BMI calculator to work properly

- What are the hurdles?

  - N/A

<Manuel Hernandez>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Compiled how to best implement some of the features desired with the knowledge gained.

- What is planned to be done until the next scrum meeting?

  - Continue the aforementioned process above.

- What are the hurdles?

  - No hurdles.

# Sprint 3: Daily Stand Up 10

Daily Scrum Meeting Minutes: 30 minutes

Attendees: Abel Deulofeu, Ismel Méndez Romero, Glendys Rodríguez Juviel, Alejandro Cartagena, Joaquín Molto, Ernesto Rodríguez, Alicia García, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernández

Start time: 8:00 PM

End time: 8:30 PM

Capstone II:

<Abel Deulofeu>:

●      How many hours did I work since the last meeting?

○       2 Hours

●      What was done since the last scrum meeting?

○     Continue to search for ways of implementing somethings the product owner requested

●      What is planned to be done until the next scrum meeting?

○      Implement my findings in the code / work through a few bugs

●      What are the hurdles?

○       Time management

<Ismel Mendez Romero>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Review the discussion that was made with the product owner and the things that were done

- What is planned to be done until the next scrum meeting?

  - Work on the changes that are wanted that were discussed in the meeting with the PO

- What are the hurdles?

  - Time management

<Glendys Rodriguez Juviel>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on the changes that we need to do

- What is planned to be done until the next scrum meeting?

  - Work on the child’s growth graph and questionnaire tab

- What are the hurdles?

  - Time scheduling

<Ernesto Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue working on the stories, checking some course about Angular

- What is planned to be done until the next scrum meeting?

  - Continue checking Angular to understand the project and continue working on the tasks.

- What are the hurdles?

  - N/A

<Vladimir Chavez Vlasova>:

- How many hours did I work since the last meeting?

  - I worked 3 hours on an Angular course.

- What was done since the last scrum meeting?

  - I am still working on the Udemy course about Angular, the charts regarding children's growth, the Spring Boot framework, the implementation of the backend of the charts and validation of the forms. The product owner suggested adding a functionality to choose between different units of measurements. In order to implement that functionality, I have been adding new data. In addition, I have been working on a functionality that will allow the parent to plot data to the graphs. Once that functionality is implemented then it is necessary to add an option to save that data in the database.

- What are the hurdles?

  - So far, all the problems setting up the project were solved. The database needs to be loaded manually. I Setup the project and made a repository in another Github’s account to save my progress independently from the official school account. To fix the portion size in the questionnaire tab is necessary to modify the whole file FoodItemPayload.json because the portion size menu takes the data from the database. Changing the file can result in unforeseeable issues due that data is used to compute the nutrients calculations.

Capstone I:

<Alejandro Cartagena>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Watched a course on JavaScript to help understand Angular better.

- What is planned to be done until the next scrum meeting?

  - Keep learning and start building small projects to get the hang of things.

- What are the hurdles?

  - No hurdles at the moment.

<Joaquin Molto>:

- How many hours did I work since the last meeting?

  - 2 Hours.

- What was done since the last scrum meeting?

  - Learn more about database management using MongoDb, as I have not formally taken COP4710 nor learned much about databases + catch up with some of the things that were discussed with the PO.

- What is planned to be done until the next scrum meeting?

  - Think about how to implement the features suggested by the PO.

- What are the hurdles?

  - Time management.

<Alicia Garcia>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Planned to implement the user stories

- What is planned to be done until the next scrum meeting?

  - Get with team to conduct implementation.

- What are the hurdles?

  - N/A

<Noah Alexander Pineiro>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Trying to locally compile a BMI calculator on my desktop

- What is planned to be done until the next scrum meeting?

  - Try to locally implement the BMI calculator to work

- What are the hurdles?

  - N/A

<Manuel Hernandez>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued to research how to implements some of the desired features.

- What is planned to be done until the next scrum meeting?

  - Try to host the server on my PC.

- What are the hurdles?

  - No hurdles.

# Sprint 3: Daily Stand Up 11

Daily Scrum Meeting Minutes: 30 minutes

Attendees: Abel Deulofeu, Ismel Méndez Romero, Glendys Rodríguez Juviel, Alejandro Cartagena, Joaquín Molto, Ernesto Rodríguez, Alicia García, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernández

Start time: 8:00 PM

End time: 8:30 PM

Capstone II:

<Abel Deulofeu>:

●      How many hours did I work since the last meeting?

○       2 Hours

●      What was done since the last scrum meeting?

○     Had a lot of work from my day job to finish, was unable to work on thus project

●      What is planned to be done until the next scrum meeting?

○      Implement my findings in the code / work through a few bugs

●      What are the hurdles?

○       Time management

<Ismel Mendez Romero>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Look for methods to implement the features that the product owner asked for

- What is planned to be done until the next scrum meeting?

  - Continue the search of how to implement these methods and also look at ways to put this into code

- What are the hurdles?

  - Time management

<Glendys Rodriguez Juviel>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue working on the changes that we need to do

- What is planned to be done until the next scrum meeting?

  - Work on the questionnaire tab

- What are the hurdles?

  - Time scheduling

<Ernesto Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue working on the stories, checking some course about Angular

- What is planned to be done until the next scrum meeting?

  - Continue checking Angular to understand the project and continue working on the tasks.

- What are the hurdles?

  - N/A

<Vladimir Chavez Vlasova>:

- How many hours did I work since the last meeting?

  - I worked 3 hours on an Angular course.

- What was done since the last scrum meeting?

  - I am still working on the Udemy course about Angular, the charts regarding children's growth, the Spring Boot framework, the implementation of the backend of the charts and validation of the forms. The option to change the units of measurements was implemented. I will start working on how to plot the date entered by the parent.

- What are the hurdles?

  - So far, all the problems setting up the project were solved. The database needs to be loaded manually. I Setup the project and made a repository in another Github’s account to save my progress independently from the official school account. To fix the portion size in the questionnaire tab is necessary to modify the whole file FoodItemPayload.json because the portion size menu takes the data from the database. Changing the file can result in unforeseeable issues due that data is used to compute the nutrients calculations.

Capstone I:

<Alejandro Cartagena>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Messed around using JavaScript on an empty web page.

- What is planned to be done until the next scrum meeting?

  - Keep learning more about Angular and JavaScript.

- What are the hurdles?

  - No hurdles at the moment.

<Joaquin Molto>:

- How many hours did I work since the last meeting?

  - 2 Hours.

- What was done since the last scrum meeting?

  - Learn more about database management using MongoDb, as I have not formally taken COP4710 nor learned much about databases + catch up with some of the things that were discussed with the PO.

- What is planned to be done until the next scrum meeting?

  - Think about how to implement the features suggested by the PO.

- What are the hurdles?

  - Time management.

<Alicia Garcia>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Planned to implement the user stories

- What is planned to be done until the next scrum meeting?

  - Get with team to conduct implementation.

- What are the hurdles?

  - N/A

<Noah Alexander Pineiro>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Trying compiling a BMI calculator on my desktop

- What is planned to be done until the next scrum meeting?

  - Continue to test the BMI calculator

- What are the hurdles?

  - N/A

<Manuel Hernandez>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Try to host the server on my PC.

- What is planned to be done until the next scrum meeting?

  - Continue the above

- What are the hurdles?

  - No hurdles.

# Sprint 3: Daily Stand Up 12

Daily Scrum Meeting Minutes: 30 minutes

Attendees: Abel Deulofeu, Ismel Méndez Romero, Glendys Rodríguez Juviel, Alejandro Cartagena, Joaquín Molto, Ernesto Rodríguez, Alicia García, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernández

Start time: 8:00 PM

End time: 8:30 PM

Capstone II:

<Abel Deulofeu>:

●      How many hours did I work since the last meeting?

○       2 Hours

●      What was done since the last scrum meeting?

○     Managed to work on some of the items I was looking into

●      What is planned to be done until the next scrum meeting?

○      Implement my findings in the code / work through a few bugs

●      What are the hurdles?

○       Time management

<Ismel Mendez Romero>:

- How many hours did I work since the last meeting?

- 2 hours

- What was done since the last scrum meeting?

  - Found some methods for the new feature and watch the course for an hour

- What is planned to be done until the next scrum meeting?

  - Look for ways of implements the new feature into Angular and continue the course

- What are the hurdles?

  - Time management

<Glendys Rodriguez Juviel>:

- How many hours did I work since the last meeting?

- 2 hours

- What was done since the last scrum meeting?

  - Working on the changes that we need to do

- What is planned to be done until the next scrum meeting?

  - Work on the questionnaire tab

- What are the hurdles?

  - Time scheduling

<Ernesto Rodriguez>:

- How many hours did I work since the last meeting?

- 2 hours

- What was done since the last scrum meeting?

  - Continue working on the stories, checking some course about Angular

- What is planned to be done until the next scrum meeting?

  - Continue checking Angular to understand the project and continue working on the tasks.

- What are the hurdles?

  - N/A

<Vladimir Chavez Vlasova>:

- How many hours did I work since the last meeting?

- I worked 3 hours on an Angular course.

- What was done since the last scrum meeting?

  - I am still working on the Udemy course about Angular, the charts regarding children's growth, the Spring Boot framework, the implementation of the backend of the charts and validation of the forms. The option to change the units of measurements was implemented. I will start working on how to plot the date entered by the parent.

- What are the hurdles?

- So far, all the problems setting up the project were solved. The database needs to be loaded manually. I Setup the project and made a repository in another Github’s account to save my progress independently from the official school account. To fix the portion size in the questionnaire tab is necessary to modify the whole file FoodItemPayload.json because the portion size menu takes the data from the database. Changing the file can result in unforeseeable issues due that data is used to compute the nutrients calculations.

Capstone I:

<Alejandro Cartagena>:

- How many hours did I work since the last meeting?

- 2 hours

- What was done since the last scrum meeting?

  - Learned more about JavaScript and started looking into how MongoDb works.

- What is planned to be done until the next scrum meeting?

  - Continue to learn more about these technologies and create small projects.

- What are the hurdles?

  - No hurdles at the moment.

<Joaquin Molto>:

- How many hours did I work since the last meeting?

- 2 Hours.

- What was done since the last scrum meeting?

  - Learn more about database management using MongoDb, as I have not formally taken COP4710 nor learned much about databases + catch up with some of the things that were discussed with the PO.

- What is planned to be done until the next scrum meeting?

  - Think about how to implement the features suggested by the PO.

- What are the hurdles?

  - Time management.

<Alicia Garcia>:

- How many hours did I work since the last meeting?

- 4 hours

- What was done since the last scrum meeting?

  - Got with team to conduct implementation

- What is planned to be done until the next scrum meeting?

  - Research HTML

- What are the hurdles?

  - N/A

<Noah Alexander Pineiro>:

- How many hours did I work since the last meeting?

- 1 hour

- What was done since the last scrum meeting?

  - Try to compile a BMI calculator on my desktop

- What is planned to be done until the next scrum meeting?

  - Continue to test the BMI calculator

- What are the hurdles?

  - N/A

<Manuel Hernandez>:

- How many hours did I work since the last meeting?

- 1 hour

- What was done since the last scrum meeting?

  - Try to host the server on my PC.

- What is planned to be done until the next scrum meeting?

  - Continue the above process of setting up the program on my PC.

- What are the hurdles?

  - No hurdles.

# Sprint 4: Daily Stand Up 1

Daily Scrum Meeting Minutes: 30 minutes

Attendees: Abel Deulofeu, Ismel Méndez Romero, Glendys Rodríguez Juviel, Alejandro Cartagena, Joaquín Molto, Ernesto Rodríguez, Alicia García, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernández

Start time: 8:00 PM

End time: 8:30 PM

Capstone II:

<Abel Deulofeu>:

●      How many hours did I work since the last meeting?

○       2 Hours

●      What was done since the last scrum meeting?

○      Spoke with the PO, went through our sprint 3 progress

●      What is planned to be done until the next scrum meeting?

○       Continue working on some of the stories

●      What are the hurdles?

○       Time management

<Ismel Mendez Romero>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Had a meeting with the product owner and showed her the progress in the growth chart by showing the options of inches, and pounds for the graphs, showed an example of a data that was inputted from a child and how it would look in the graphs. Showed the progress that was made in the questionnaire tab as well.

- What is planned to be done until the next scrum meeting?

  - Have a meeting for tomorrow with a couple of the members to do some tests with how to add pictures in the questionnaire tab. Do a couple of changes to the design of the website.

- What are the hurdles?

  - Doing changes to add portion sizes of 0.5 in the questionnaire tab would need to modify the whole file FoodItemPayload.json so this might result in unexpected problems due to the data being used to compute the nutrients calculations.

<Glendys Rodriguez Juviel>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Meeting with the PO to discuss what have we done in the website and what we need to change

- What is planned to be done until the next scrum meeting?

  - Continue working on the questionnaire tab

- What are the hurdles?

  - Some decisions on the changes that we need to do are a little confusing

<Ernesto Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue working on the stories.

- What is planned to be done until the next scrum meeting?

  - Continue checking Angular to understand the project and continue working on the tasks.

- What are the hurdles?

  - N/A

<Vladimir Chavez Vlasova>:

- How many hours did I work since the last meeting?

  - I worked 3 hours on an Angular course.

- What was done since the last scrum meeting?

  - I am still working on the Udemy course about Angular. It is important to understand the syntax and paradigms of Angular to start making changings on the Project. I have been working on the charts regarding children's growth. It is necessary to download the data to create the children’s charts from official websites. For updating the portion sizes in the questionnaire tab, it is necessary to update the information of the FoodItemPayload.json.  I started to gain knowledge about how the Spring Boot framework works and how to connect the data to the database using the implemented Java web services on the project. In order to save the growth charts information, it is necessary to modify the parent class to keep the record of their children.

- What are the hurdles?

  - So far, all the problems setting up the project were solved. The database needs to be loaded manually. I Setup the project and made a repository in another Github’s account to save my progress independently from the official school account. To fix the portion size in the questionnaire tab is necessary to modify the whole file FoodItemPayload.json because the portion size menu takes the data from the database. Changing the file can result in unforeseeable issues due that data is used to compute the nutrients calculations.

Capstone I:

<Alejandro Cartagena>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Watched a course on CSS to learn how to make a nice-looking web page.

- What is planned to be done until the next scrum meeting?

  - Continue to learn more front-end development.

- What are the hurdles?

  - No hurdles at the moment.

<Joaquin Molto>:

- How many hours did I work since the last meeting?

  - 2 Hours.

- What was done since the last scrum meeting?

  - Met up with the PO.

- What is planned to be done until the next scrum meeting?

  - Think about how to implement the features suggested by the PO.

- What are the hurdles?

  - No hurdles at the moment.

<Alicia Garcia>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Teamwork implementation

- What is planned to be done until the next scrum meeting?

  - Finish implementation

- What are the hurdles?

  - N/A

<Noah Alexander Pineiro>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Completed the Weekly Health Report

- What is planned to be done until the next scrum meeting?

  - Locally implement a BMI calculator

- What are the hurdles?

  - N/A

<Manuel Hernandez>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Compiled how to best implement some of the features desired with the knowledge gained.

- What is planned to be done until the next scrum meeting?

  - Continue the aforementioned process above.

- What are the hurdles?

  - No hurdles.

# Sprint 4: Daily Stand Up 2

Daily Scrum Meeting Minutes: 30 minutes

Attendees: Abel Deulofeu, Ismel Méndez Romero, Glendys Rodríguez Juviel, Alejandro Cartagena, Joaquín Molto, Ernesto Rodríguez, Alicia García, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernández

Start time: 8:00 PM

End time: 8:30 PM

Capstone II:

<Abel Deulofeu>:

●      How many hours did I work since the last meeting?

○       2 Hours

●      What was done since the last scrum meeting?

○      Stayed late at my current job was unable to work on the project

●      What is planned to be done until the next scrum meeting?

○       Work on some of the stories the PO wants to have in the application

●      What are the hurdles?

○       Time management

<Ismel Mendez Romero>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Had a meeting with multiple group members and work on the questionnaire tab. We did research on how to implements images in each food type block. Added a new style to the close button on the various tables I added. Created a new button for the serving sizes.

- What is planned to be done until the next scrum meeting?

  - Need to find a way to only show the picture for the particular food block that the user is in. Work on the font styles for the various texts in the questionnaire tab. Do other design to the tab so is more user-friendly

- What are the hurdles?

  - Need to find a way to solve the issue that all the pictures are shown in each food item block. Also doing changes to add portion sizes of 0.5 in the questionnaire tab would need to modify the whole file FoodItemPayload.json so this might result in unexpected problems due to the data being used to compute the nutrients calculations.

<Glendys Rodriguez Juviel>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Meeting with other members to discuss the new changes on the questionnaire tab and do the work

- What is planned to be done until the next scrum meeting?

  - Continue working on the questionnaire tab to finish the styling and the images for each product in each block

- What are the hurdles?

  - Finding a way to display each picture inside their food block

<Ernesto Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue working on the stories.

- What is planned to be done until the next scrum meeting?

  - Continue checking Angular to understand the project and continue working on the tasks.

- What are the hurdles?

  - N/A

<Vladimir Chavez Vlasova>:

- How many hours did I work since the last meeting?

  - I worked 3 hours on an Angular course.

- What was done since the last scrum meeting?

  - I am still working on the Udemy course about Angular. It is important to understand the syntax and paradigms of Angular to start making changings on the Project. I have been working on the charts regarding children's growth. I worked on the units and how to display the charts depending on the user selection.

- What are the hurdles?

  - So far, all the problems setting up the project were solved. The database needs to be loaded manually. I Setup the project and made a repository in another Github’s account to save my progress independently from the official school account. To fix the portion size in the questionnaire tab is necessary to modify the whole file FoodItemPayload.json because the portion size menu takes the data from the database. Changing the file can result in unforeseeable issues due that data is used to compute the nutrients calculations.

Capstone I:

<Alejandro Cartagena>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Looked over the features for this sprint.

- What is planned to be done until the next scrum meeting?

  - Figure out the implementation for some of the features.

- What are the hurdles?

  - No hurdles at the moment.

<Joaquin Molto>:

- How many hours did I work since the last meeting?

  - 2 Hours.

- What was done since the last scrum meeting?

  - Met up with the PO.

- What is planned to be done until the next scrum meeting?

  - Think about how to implement the features suggested by the PO.

- What are the hurdles?

  - No hurdles at the moment.

<Alicia Garcia>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Teamwork implementation

- What is planned to be done until the next scrum meeting?

  - Continue implementation.

- What are the hurdles?

  - N/A

<Noah Alexander Pineiro>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Test a BMI calculator

- What is planned to be done until the next scrum meeting?

  - Locally implement a BMI calculator

- What are the hurdles?

  - N/A

<Manuel Hernandez>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Compiled how to best implement some of the features desired with the knowledge gained.

- What is planned to be done until the next scrum meeting?

  - Do some JavaScript work on implementing some features?

- What are the hurdles?

  - No hurdles.

# Sprint 4: Daily Stand Up 3

Daily Scrum Meeting Minutes: 30 minutes

Attendees: Abel Deulofeu, Ismel Méndez Romero, Glendys Rodríguez Juviel, Alejandro Cartagena, Joaquín Molto, Ernesto Rodríguez, Alicia García, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernández

Start time: 8:00 PM

End time: 8:30 PM

Capstone II:

<Abel Deulofeu>:

●      How many hours did I work since the last meeting?

○       2 Hours

●      What was done since the last scrum meeting?

○      Doing changes to add portion sizes of 0.5 in the questionnaire tab would need to modify the whole file FoodItemPayload.json so this might result in unexpected problems due to the data being used to compute the nutrients calculations.

●      What is planned to be done until the next scrum meeting?

○     Think about how to implement the features suggested by the PO.

●      What are the hurdles?

○       Time management

<Ismel Mendez Romero>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on finding ways to show the picture for the particular food block that the user is in. Worked on the font styles for the various texts in the questionnaire tab.

- What is planned to be done until the next scrum meeting?

  - Continue the work on the pictures for the questionnaire tab and various design improvements for the tab as well.

- What are the hurdles?

  - This issue has not been solving for the moment which is to find a way that all the pictures are shown in each food item block. Also doing changes to add portion sizes of 0.5 in the questionnaire tab would need to modify the whole file FoodItemPayload.json so this might result in unexpected problems due to the data being used to compute the nutrients calculations.

<Glendys Rodriguez Juviel>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue working on the new changes on the questionnaire tab

- What is planned to be done until the next scrum meeting?

  - Working on the questionnaire tab to finish the styling and the images for each product in each block

- What are the hurdles?

  - Time scheduling

<Ernesto Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue working on the stories.

- What is planned to be done until the next scrum meeting?

  - Continue checking Angular to understand the project and continue working on the tasks.

- What are the hurdles?

  - N/A

<Vladimir Chavez Vlasova>:

- How many hours did I work since the last meeting?

  - I worked 3 hours on an Angular course.

- What was done since the last scrum meeting?

  - I am still working on the Udemy course about Angular. It is important to understand the syntax and paradigms of Angular to start making changings on the Project. I have been working on the charts regarding children's growth. I worked on the units and how to display the charts depending on the user selection.

- What are the hurdles?

  - So far, all the problems setting up the project were solved. The database needs to be loaded manually. I Setup the project and made a repository in another Github’s account to save my progress independently from the official school account. To fix the portion size in the questionnaire tab is necessary to modify the whole file FoodItemPayload.json because the portion size menu takes the data from the database. Changing the file can result in unforeseeable issues due that data is used to compute the nutrients calculations.

Capstone I:

<Alejandro Cartagena>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Looked over a course on Udemy for web development.

- What is planned to be done until the next scrum meeting?

  - Figure out the implementation for some of the features.

- What are the hurdles?

  - No hurdles at the moment.

<Joaquin Molto>:

- How many hours did I work since the last meeting?

  - 2 Hours.

- What was done since the last scrum meeting?

  - Met up with the PO.

- What is planned to be done until the next scrum meeting?

  - Think about how to implement the features suggested by the PO.

- What are the hurdles?

  - No hurdles at the moment.

<Alicia Garcia>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Teamwork implementation

- What is planned to be done until the next scrum meeting?

  - Continue implementation.

- What are the hurdles?

  - N/A

<Noah Alexander Pineiro>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Test a BMI calculator

- What is planned to be done until the next scrum meeting?

  - Locally implement a BMI calculator for the website

- What are the hurdles?

  - N/A

<Manuel Hernandez>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Compiled how to best implement some of the features desired with the knowledge gained.

- What is planned to be done until the next scrum meeting?

  - Do some JavaScript work on implementing some features?

- What are the hurdles?

  - No hurdles.

# Sprint 4: Daily Stand Up 4

Daily Scrum Meeting Minutes: 30 minutes

Attendees: Abel Deulofeu, Ismel Méndez Romero, Glendys Rodríguez Juviel, Alejandro Cartagena, Joaquín Molto, Ernesto Rodríguez, Alicia García, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernández

Start time: 8:00 PM

End time: 8:30 PM

Capstone II:

<Abel Deulofeu>:

●      How many hours did I work since the last meeting?

○       2 Hour

●      What was done since the last scrum meeting?

○      To fix the portion size in the questionnaire tab is necessary to modify the whole file FoodItemPayload.json because the portion size menu takes the data from the database.

●      What is planned to be done until the next scrum meeting?

○    The database needs to be loaded manually.

●      What are the hurdles?

○       Time management

<Ismel Mendez Romero>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued the work of finding ways to show the picture for the particular food block that the user is in. Worked on the font styles for the various texts in the questionnaire tab.

- What is planned to be done until the next scrum meeting?

  - Continue the work on the pictures for the questionnaire tab and various design improvements for the tab as well.

- What are the hurdles?

  - This issue has not been solved for the moment which is to find a way that all the pictures are shown in each food item block. Also doing changes to add portion sizes of 0.5 in the questionnaire tab would need to modify the whole file FoodItemPayload.json so this might result in unexpected problems due to the data being used to compute the nutrients calculations.

<Glendys Rodriguez Juviel>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue working on the new changes on the questionnaire tab

- What is planned to be done until the next scrum meeting?

  - Working on the questionnaire tab to finish the styling and the images for each product in each block

- What are the hurdles?

  - Time scheduling

<Ernesto Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue working on the stories.

- What is planned to be done until the next scrum meeting?

  - Continue checking Angular to understand the project and continue working on the tasks.

- What are the hurdles?

  - N/A

<Vladimir Chavez Vlasova>:

- How many hours did I work since the last meeting?

  - I worked 3 hours on an Angular course.

- What was done since the last scrum meeting?

  - I am still working on the Udemy course about Angular. It is important to understand the syntax and paradigms of Angular to start making changings on the Project. I have been working on the charts regarding children's growth. I worked on the units and how to display the charts depending on the user selection.

- What are the hurdles?

  - So far, all the problems setting up the project were solved. The database needs to be loaded manually. I Setup the project and made a repository in another Github’s account to save my progress independently from the official school account. To fix the portion size in the questionnaire tab is necessary to modify the whole file FoodItemPayload.json because the portion size menu takes the data from the database. Changing the file can result in unforeseeable issues due that data is used to compute the nutrients calculations.

Capstone I:

<Alejandro Cartagena>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned how to make a navigation bar using html and CSS.

- What is planned to be done until the next scrum meeting?

  - Keep learning front end development.

- What are the hurdles?

  - No hurdles at the moment.

<Joaquin Molto>:

- How many hours did I work since the last meeting?

  - 2 Hours.

- What was done since the last scrum meeting?

  - Met up with the PO.

- What is planned to be done until the next scrum meeting?

  - Think about how to implement the features suggested by the PO.

- What are the hurdles?

  - No hurdles at the moment.

<Alicia Garcia>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Teamwork implementation

- What is planned to be done until the next scrum meeting?

  - Continue implementation.

- What are the hurdles?

  - N/A

<Noah Alexander Pineiro>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Test a BMI calculator locally

- What is planned to be done until the next scrum meeting?

  - Implement a BMI calculator for the website

- What are the hurdles?

  - N/A

<Manuel Hernandez>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - The server program that was being used ended up encountering an error on my client.

- What is planned to be done until the next scrum meeting?

  - Find the solution to the area and continue on some JavaScript work on implementing some features.

- What are the hurdles?

  - No hurdles.

# Sprint 4: Daily Stand Up 5

Daily Scrum Meeting Minutes: 30 minutes

Attendees: Abel Deulofeu, Ismel Méndez Romero, Glendys Rodríguez Juviel, Alejandro Cartagena, Joaquín Molto, Ernesto Rodríguez, Alicia García, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernández

Start time: 8:00 PM

End time: 8:30 PM

Capstone II:

<Abel Deulofeu>:

●      How many hours did I work since the last meeting?

○       2 Hours

●      What was done since the last scrum meeting?

○      Add portion sizes of 0.5 in the questionnaire tab would need to modify the whole file FoodItemPayload.json so this might result in unexpected problems due to the data being used to compute the nutrients calculations.

●      What is planned to be done until the next scrum meeting?

○    Work on the questionnaire tab, the styling and the images for each product in each block

●      What are the hurdles?

○       Time management

<Ismel Mendez Romero>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Watch the course to understand more ways of implementing pictures to the questionnaire tab

- What is planned to be done until the next scrum meeting?

  - Continue the course about how to implement pictures and see the various design styles I can put into our website

- What are the hurdles?

  - This issue has not been solved for the moment which is to find a way that all the pictures are shown in each food item block. Also doing changes to add portion sizes of 0.5 in the questionnaire tab would need to modify the whole file FoodItemPayload.json so this might result in unexpected problems due to the data being used to compute the nutrients calculations.

<Glendys Rodriguez Juviel>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue working on the questionnaire tab with the styling and pictures

- What is planned to be done until the next scrum meeting?

  - Continue the work on the questionnaire tab

- What are the hurdles?

  - Time management

<Ernesto Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue working on the stories.

- What is planned to be done until the next scrum meeting?

  - Continue checking Angular to understand the project and continue working on the tasks.

- What are the hurdles?

  - N/A

<Vladimir Chavez Vlasova>:

- How many hours did I work since the last meeting?

  - I worked 3 hours on an Angular course.

- What was done since the last scrum meeting?

  - I am still working on the Udemy course about Angular. It is important to understand the syntax and paradigms of Angular to start making changings on the Project. I have been working on the charts regarding children's growth. I worked on the units and how to display the charts depending on the user selection. I am working on saving the data in the database and how to retrieve the data from the database and plot it on the charts.

- What are the hurdles?

  - So far, all the problems setting up the project were solved. The database needs to be loaded manually. I Setup the project and made a repository in another Github’s account to save my progress independently from the official school account. To fix the portion size in the questionnaire tab is necessary to modify the whole file FoodItemPayload.json because the portion size menu takes the data from the database. Changing the file can result in unforeseeable issues due that data is used to compute the nutrients calculations.

Capstone I:

<Alejandro Cartagena>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Watched course on Angular to gauge a better understanding of the project.

- What is planned to be done until the next scrum meeting?

  - Keep learning front-end development and work on implementation.

- What are the hurdles?

  - No hurdles at the moment.

<Joaquin Molto>:

- How many hours did I work since the last meeting?

  - 2 Hours.

- What was done since the last scrum meeting?

  - Met up with the PO.

- What is planned to be done until the next scrum meeting?

  - Think about how to implement the features suggested by the PO.

- What are the hurdles?

  - No hurdles at the moment.

<Alicia Garcia>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Teamwork implementation

- What is planned to be done until the next scrum meeting?

  - Continue implementation.

- What are the hurdles?

  - N/A

<Noah Alexander Pineiro>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Test a BMI calculator

- What is planned to be done until the next scrum meeting?

  - Implement a BMI calculator

- What are the hurdles?

  - N/A

<Manuel Hernandez>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Fix the errors that were happening on my client and got it running again

- What is planned to be done until the next scrum meeting?

  - Continue on some JavaScript work on implementing some features.

- What are the hurdles?

  - No hurdles.

# Sprint 4: Daily Stand Up 9

Daily Scrum Meeting Minutes: 30 minutes

Attendees: Abel Deulofeu, Ismel Méndez Romero, Glendys Rodríguez Juviel, Alejandro Cartagena, Joaquín Molto, Ernesto Rodríguez, Alicia García, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernández

Start time: 8:00 PM

End time: 8:30 PM

Capstone II:

<Abel Deulofeu>:

●      How many hours did I work since the last meeting?

○       2 Hour

●      What was done since the last scrum meeting?

○      To fix the portion size in the questionnaire tab it is necessary to modify the whole file FoodItemPayload.json because the portion size menu takes the data from the database.

●      What is planned to be done until the next scrum meeting?

○    The database needs to be loaded manually.

●      What are the hurdles?

○       Time management

<Ismel Mendez Romero>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Did a meeting with other group members and continue watching the course to understand more ways of implementing pictures to the questionnaire tab

- What is planned to be done until the next scrum meeting?

  - Continue the course about how to implement pictures and see the various design styles I can put into our website

- What are the hurdles?

  - This issue has not been solved for the moment which is to find a way that all the pictures are shown in each food item block. Also doing changes to add portion sizes of 0.5 in the questionnaire tab would need to modify the whole file FoodItemPayload.json so this might result in unexpected problems due to the data being used to compute the nutrients calculations.

<Glendys Rodriguez Juviel>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Meeting with other members to discuss the changes that we need to do

- What is planned to be done until the next scrum meeting?

  - Continue the work to implement the pictures on the questionnaire tab

- What are the hurdles?

  - Trying to implement each picture in their corresponding food block

<Ernesto Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue working on the stories.

- What is planned to be done until the next scrum meeting?

  - Continue checking Angular to understand the project and continue working on the tasks.

- What are the hurdles?

  - N/A

<Vladimir Chavez Vlasova>:

- How many hours did I work since the last meeting?

  - I worked 3 hours on an Angular course.

- What was done since the last scrum meeting?

  - I am still working on the Udemy course about Angular. It is important to understand the syntax and paradigms of Angular to start making changings on the Project. I have been working on the charts regarding children's growth. I worked on the units and how to display the charts depending on the user selection. I am working on saving the data in the database and how to retrieve the data from the database and plot it on the charts. I added the interpretation dialog box to interpret the different types of charts. In addition, I added a help button to provide guidelines about how to operate the different menus.

- What are the hurdles?

  - So far, all the problems setting up the project have been solved. The database needs to be loaded manually. I Setup the project and made a repository in another Github’s account to save my progress independently from the official school account. To fix the portion size in the questionnaire tab it is necessary to modify the whole file FoodItemPayload.json because the portion size menu takes the data from the database. Changing the file can result in unforeseeable issues due to data being used to compute the nutrients calculations.

Capstone I:

<Alejandro Cartagena>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about HTML, CSS, and JavaScript.

- What is planned to be done until the next scrum meeting?

  - Keep learning front-end development and work on implementation.

- What are the hurdles?

  - No hurdles at the moment.

<Joaquin Molto>:

- How many hours did I work since the last meeting?

  - 2 Hours.

- What was done since the last scrum meeting?

  - Met up with the PO.

- What is planned to be done until the next scrum meeting?

  - Think about how to implement the features suggested by the PO.

- What are the hurdles?

  - No hurdles at the moment.

<Alicia Garcia>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Met with fellow team members to discuss implementation.

- What is planned to be done until the next scrum meeting?

  - Continue implementation.

- What are the hurdles?

  - N/A

<Noah Alexander Pineiro>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Test a BMI calculator locally

- What is planned to be done until the next scrum meeting?

  - Implement a BMI calculator

- What are the hurdles?

  - N/A

<Manuel Hernandez>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Go through some errors I had with JavaScript and figure out some aspects that I didn’t quite know how to do yet.

- What is planned to be done until the next scrum meeting?

  - Continue on some JavaScript work on implementing some features.

- What are the hurdles?

  - No hurdles.

# Sprint 4: Daily Stand Up 10

Daily Scrum Meeting Minutes: 30 minutes

Attendees: Abel Deulofeu, Ismel Méndez Romero, Glendys Rodríguez Juviel, Alejandro Cartagena, Joaquín Molto, Ernesto Rodríguez, Alicia García, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernández

Start time: 8:00 PM

End time: 8:30 PM

Capstone II:

<Abel Deulofeu>:

●      How many hours did I work since the last meeting?

○       2 Hour

●      What was done since the last scrum meeting?

○      Modify the whole file FoodItemPayload.json because the portion size menu takes the data from the database.

●      What is planned to be done until the next scrum meeting?

○    Fix the database because it needs to be loaded manually.

●      What are the hurdles?

○       Time management

<Ismel Mendez Romero>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Work on ways of implementing pictures to the questionnaire tab

- What is planned to be done until the next scrum meeting?

  - Do some design implementation to the questionnaire tab

- What are the hurdles?

  - This issue has not been solved for the moment which is to find a way that all the pictures are shown in each food item block. Also doing changes to add portion sizes of 0.5 in the questionnaire tab would need to modify the whole file FoodItemPayload.json so this might result in unexpected problems due to the data being used to compute the nutrients calculations.

<Glendys Rodriguez Juviel>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue working on the questionnaire tab

- What is planned to be done until the next scrum meeting?

  - Trying to implement the pictures on each food block

- What are the hurdles?

  - Trying to change the decimals can cause some issues

<Ernesto Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue working on the stories.

- What is planned to be done until the next scrum meeting?

  - Continue checking Angular to understand the project and continue working on the tasks.

- What are the hurdles?

  - N/A

<Vladimir Chavez Vlasova>:

- How many hours did I work since the last meeting?

  - I worked 3 hours on an Angular course.

- What was done since the last scrum meeting?

  - I am still working on the Udemy course about Angular. It is important to understand the syntax and paradigms of Angular to start making changings on the Project. I have been working on the charts regarding children's growth. I worked on the units and how to display the charts depending on the user selection. I am working on saving the data in the database and how to retrieve the data from the database and plot it on the charts. I added the interpretation dialog box to interpret the different types of charts. In addition, I added a help button to provide guidelines about how to operate the different menus.

- What are the hurdles?

  - So far, all the problems setting up the project have been solved. The database needs to be loaded manually. I Setup the project and made a repository in another Github’s account to save my progress independently from the official school account. To fix the portion size in the questionnaire tab it is necessary to modify the whole file FoodItemPayload.json because the portion size menu takes the data from the database. Changing the file can result in unforeseeable issues due to data being used to compute the nutrients calculations.

Capstone I:

<Alejandro Cartagena>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about front end development

- What is planned to be done until the next scrum meeting?

  - Keep learning front-end development and work on making small projects.

- What are the hurdles?

  - No hurdles at the moment.

<Joaquin Molto>:

- How many hours did I work since the last meeting?

  - 2 Hours.

- What was done since the last scrum meeting?

  - Met up with the PO.

- What is planned to be done until the next scrum meeting?

  - Think about how to implement the features suggested by the PO.

- What are the hurdles?

  - No hurdles at the moment.

<Alicia Garcia>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Met with fellow team members to discuss implementation.

- What is planned to be done until the next scrum meeting?

  - Continue implementation.

- What are the hurdles?

  - N/A

<Noah Alexander Pineiro>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Test a BMI calculator

- What is planned to be done until the next scrum meeting?

  - Implement a BMI calculator for the website

- What are the hurdles?

  - N/A

<Manuel Hernandez>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Figured out some aspects in JavaScript that I didn’t quite know how to do yet.

- What is planned to be done until the next scrum meeting?

  - Continue on some JavaScript work on implementing some features.

- What are the hurdles?

  - No hurdles.

# Sprint 4: Daily Stand Up 11

Daily Scrum Meeting Minutes: 30 minutes

Attendees: Abel Deulofeu, Ismel Méndez Romero, Glendys Rodríguez Juviel, Alejandro Cartagena, Joaquín Molto, Ernesto Rodríguez, Alicia García, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernández

Start time: 8:00 PM

End time: 8:30 PM

Capstone II:

<Abel Deulofeu>:

●      How many hours did I work since the last meeting?

○       2 Hours

●      What was done since the last scrum meeting?

○      Fix the database because it needs to be loaded manually.

●      What is planned to be done until the next scrum meeting?

○    Implement ways of including pictures to the questionnaire tab

●      What are the hurdles?

○       Time management

<Ismel Mendez Romero>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Was able to implement pictures but they are not centered so it looks strange and not user-friendly

- What is planned to be done until the next scrum meeting?

  - Fix the implementation that I made for the pictures in the dialog box

- What are the hurdles?

  - This issue has not been solved for the moment which is to find a way that all the pictures are shown in each food item block. Also doing changes to add portion sizes of 0.5 in the questionnaire tab would need to modify the whole file FoodItemPayload.json so this might result in unexpected problems due to the data being used to compute the nutrients calculations.

<Glendys Rodriguez Juviel>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue working on the questionnaire tab

- What is planned to be done until the next scrum meeting?

  - Trying to implement the pictures on each food block

- What are the hurdles?

  - Trying to change the decimals can cause some issues

<Ernesto Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue working on the stories.

- What is planned to be done until the next scrum meeting?

  - Continue checking Angular to understand the project and continue working on the tasks.

- What are the hurdles?

  - N/A

<Vladimir Chavez Vlasova>:

- How many hours did I work since the last meeting?

  - I worked 3 hours on an Angular course.

- What was done since the last scrum meeting?

  - I am still working on the Udemy course about Angular. I have been working on the charts regarding children's growth. I am working on saving the data in the database and how to retrieve the data from the database and plot it on the charts. I added the interpretation dialog box to interpret the different types of charts. In addition, I added a help button to provide guidelines about how to operate the different menus. Working on adding comments and fixing issues in the code.

- What are the hurdles?

  - So far, all the problems setting up the project have been solved. The database needs to be loaded manually. I Setup the project and made a repository in another Github’s account to save my progress independently from the official school account. To fix the portion size in the questionnaire tab it is necessary to modify the whole file FoodItemPayload.json because the portion size menu takes the data from the database. Changing the file can result in unforeseeable issues due to data being used to compute the nutrients calculations.

Capstone I:

<Alejandro Cartagena>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about front end development

- What is planned to be done until the next scrum meeting?

  - Keep learning front-end development and work on making small projects.

- What are the hurdles?

  - No hurdles at the moment.

<Joaquin Molto>:

- How many hours did I work since the last meeting?

  - 2 Hours.

- What was done since the last scrum meeting?

  - Met up with the PO.

- What is planned to be done until the next scrum meeting?

  - Think about how to implement the features suggested by the PO.

- What are the hurdles?

  - No hurdles at the moment.

<Alicia Garcia>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Research angular and web development using HTML and CSS

- What is planned to be done until the next scrum meeting?

  - Get with teammates to continue implementation of the questionnaire tab

- What are the hurdles?

  - N/A

<Noah Alexander Pineiro>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Test a BMI calculator locally

- What is planned to be done until the next scrum meeting?

  - Implement a BMI calculator for the website

- What are the hurdles?

  - N/A

<Manuel Hernandez>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Figured out some aspects in JavaScript that I didn’t quite know how to do yet.

- What is planned to be done until the next scrum meeting?

  - Continue on some JavaScript work on implementing some features.

- What are the hurdles?

  - No hurdles.

# Sprint 4: Daily Stand Up 12

Daily Scrum Meeting Minutes: 30 minutes

Attendees: Abel Deulofeu, Ismel Méndez Romero, Glendys Rodríguez Juviel, Alejandro Cartagena, Joaquín Molto, Ernesto Rodríguez, Alicia García, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernández

Start time: 8:00 PM

End time: 8:30 PM

Capstone II:

<Abel Deulofeu>:

●      How many hours did I work since the last meeting?

○       2 Hours

●      What was done since the last scrum meeting?

○      Implementing ways of including pictures to the questionnaire tab

●      What is planned to be done until the next scrum meeting?

○      Fix the database because it needs to be loaded manually.

●      What are the hurdles?

○       To fix the portion size in the questionnaire tab it is necessary to modify the whole file.

<Ismel Mendez Romero>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue to fix the implementation that I made for the pictures in the dialog box

- What is planned to be done until the next scrum meeting?

  - Work on the questionnaire tab to find ways of making it user-friendly

- What are the hurdles?

  - This issue has not been solving for the moment which is to find a way that all the pictures are shown in each food item block. Also doing changes to add portion sizes of 0.5 in the questionnaire tab would need to modify the whole file FoodItemPayload.json so this might result in unexpected problems due to the data being used to compute the nutrients calculations.

<Glendys Rodriguez Juviel>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue working on the questionnaire tab

- What is planned to be done until the next scrum meeting?

  - Trying to implement the pictures on each food block

- What are the hurdles?

  - Time management

<Ernesto Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue working on the stories.

- What is planned to be done until the next scrum meeting?

  - Continue checking Angular to understand the project and continue working on the tasks.

- What are the hurdles?

  - N/A

<Vladimir Chavez Vlasova>:

- How many hours did I work since the last meeting?

  - I worked 3 hours on an Angular course.

- What was done since the last scrum meeting?

  - I am still working on the Udemy course about Angular. I have been working on the charts regarding children's growth. I am working on saving the data in the database and how to retrieve the data from the database and plot it on the charts. I added the interpretation dialog box to interpret the different types of charts. In addition, I added a help button to provide guidelines about how to operate the different menus. Working on adding comments and fixing issues in the code.

- What are the hurdles?

  - So far, all the problems setting up the project have been solved. The database needs to be loaded manually. I Setup the project and made a repository in another Github’s account to save my progress independently from the official school account. To fix the portion size in the questionnaire tab it is necessary to modify the whole file FoodItemPayload.json because the portion size menu takes the data from the database. Changing the file can result in unforeseeable issues due to data being used to compute the nutrients calculations.

Capstone I:

<Alejandro Cartagena>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Watched a course on web development to further my understanding of HTML and CSS.

- What is planned to be done until the next scrum meeting?

  - Work on simple projects and learn more about Angular.

- What are the hurdles?

  - No hurdles at the moment.

<Joaquin Molto>:

- How many hours did I work since the last meeting?

  - 2 Hours.

- What was done since the last scrum meeting?

  - Met up with the PO.

- What is planned to be done until the next scrum meeting?

  - Think about how to implement the features suggested by the PO.

- What are the hurdles?

  - No hurdles at the moment.

<Alicia Garcia>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Research angular and web development using HTML and CSS

- What is planned to be done until the next scrum meeting?

  - Plan next meeting with teammates to work on the questionnaire tab.

- What are the hurdles?

  - N/A

<Noah Alexander Pineiro>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Testing a BMI calculator for the website

- What is planned to be done until the next scrum meeting?

  - Implement the BMI calculator onto the website for use

- What are the hurdles?

  - N/A

<Manuel Hernandez>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Figured out some aspects in JavaScript that I didn’t quite know how to do yet.

- What is planned to be done until the next scrum meeting?

  - Continue on some JavaScript work on implementing some features.

- What are the hurdles?

  - No hurdles.

# Sprint 5: Daily Stand Up 1

Daily Scrum Meeting Minutes: 30 minutes

Attendees: Abel Deulofeu, Ismel Méndez Romero, Glendys Rodríguez Juviel, Alejandro Cartagena, Joaquín Molto, Ernesto Rodríguez, Alicia García, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernández

Start time: 8:00 PM

End time: 8:30 PM

Capstone II:

<Abel Deulofeu>:

●      How many hours did I work since the last meeting?

○       2 Hours

●      What was done since the last scrum meeting?

○      Working on the new changes on the questionnaire tab

●      What is planned to be done until the next scrum meeting?

○      Implementing ways of including pictures to the questionnaire tab

●      What are the hurdles?

○       Time management

<Ismel Mendez Romero>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Did a meeting with a couple of the group members and discuss the changes that we made? Also receive an email from the PO of the new changes that she wants to be added to the website. Receive the pictures from the PO and added some of them.

- What is planned to be done until the next scrum meeting?

  - Have a meeting Setup for tomorrow with the Capstone 2 students to work on the questionnaire tab new changes to be added.

- What are the hurdles?

  - The issue has been solved to add the 0.5 OZ amounts, but a new problem might come up which is how to zoom in the pictures that are added for the serving sizes

<Glendys Rodriguez Juviel>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Meeting with other members to discuss the new changes on the questionnaire tab and growth chart

- What is planned to be done until the next scrum meeting?

  - Continue working on the questionnaire tab with other students

- What are the hurdles?

  - Time scheduling

<Ernesto Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue working on the stories.

- What is planned to be done until the next scrum meeting?

  - Continue checking Angular to understand the project and continue working on the tasks.

- What are the hurdles?

  - N/A

<Vladimir Chavez Vlasova>:

- How many hours did I work since the last meeting?

  - I worked 3 hours on an Angular course.

- What was done since the last scrum meeting?

  - I am still working on the Udemy course about Angular. I have been working on the charts regarding children's growth. I am working on saving the data in the database and how to retrieve the data from the database and plot it on the charts. I added the interpretation dialog box to interpret the different types of charts. In addition, I added a help button to provide guidelines about how to operate the different menus. Working on adding comments and fixing issues in the code. I will work on translating the data in the Help dialog box.

- What are the hurdles?

  - So far, all the problems setting up the project have been solved. The database needs to be loaded manually. I Setup the project and made a repository in another Github’s account to save my progress independently from the official school account. To fix the portion size in the questionnaire tab it is necessary to modify the whole file FoodItemPayload.json because the portion size menu takes the data from the database. Changing the file can result in unforeseeable issues due to data being used to compute the nutrients calculations.

Capstone I:

<Alejandro Cartagena>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Turned in progress report to the PO since we couldn’t meet.

- What is planned to be done until the next scrum meeting?

  - Discuss what needs to be done next with teammates.

- What are the hurdles?

  - No hurdles at the moment.

<Joaquin Molto>:

- How many hours did I work since the last meeting?

  - 2 Hours.

- What was done since the last scrum meeting?

  - PO Meeting was canceled since she had a trip to Colombia. We compiled a progress report based on certain comments/observations the PO made in regards to some modifications we need to implement for the Baby Feed website.

- What is planned to be done until the next scrum meeting?

  - Supervise and participate in the completion of remaining user stories.

- What are the hurdles?

  - No hurdles at the moment.

<Alicia Garcia>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Meeting with PO was canceled, instead we compiled a progress report to turn in.

- What is planned to be done until the next scrum meeting?

  - Plan next meeting with teammates to work on the questionnaire tab.

- What are the hurdles?

  - N/A

<Noah Alexander Pineiro>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Had our Sprint Planning Meeting

- What is planned to be done until the next scrum meeting?

  - Look into the user stories to be completed

- What are the hurdles?

  - N/A

<Manuel Hernandez>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Figured out some aspects in JavaScript that I didn’t quite know how to do yet.

- What is planned to be done until the next scrum meeting?

  - Go deeper into learning some JavaScript algorithms

- What are the hurdles?

  - No hurdles.

# Sprint 5: Daily Stand Up 2

Daily Scrum Meeting Minutes: 30 minutes

Attendees: Abel Deulofeu, Ismel Méndez Romero, Glendys Rodríguez Juviel, Alejandro Cartagena, Joaquín Molto, Ernesto Rodríguez, Alicia García, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernández

Start time: 8:00 PM

End time: 8:30 PM

Capstone II:

<Abel Deulofeu>:

●      How many hours did I work since the last meeting?

○       2 Hours

●      What was done since the last scrum meeting?

○      Meeting with other members to discuss the new changes on the questionnaire tab and growth chart

●      What is planned to be done until the next scrum meeting?

○      Working on the new changes on the questionnaire tab

●      What are the hurdles?

○       Time management

<Ismel Mendez Romero>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Had a meeting with multiple of the group members and made changes in the questionnaire tab. The changes that were added was the small picture that the PO asked for and is also able to be click on in a bigger size. Changed the instructions in the start of the questionnaire with the new instructions that were given to us. Also change the message of the not applicable button with the new message that the PO told us to.

- What is planned to be done until the next scrum meeting?

  - Another meeting is Setup for tomorrow to work on the layout of the question blocks in the questionnaire tab.

- What are the hurdles?

  - Found a new problem regarding the layout of the question block. The components that are in each question block were positioned with pixels, so if the user has a smaller monitor, then this would create a problem in the layout.

<Glendys Rodriguez Juviel>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Meeting with other members to make the new changes listed by the PO on the questionnaire tab

- What is planned to be done until the next scrum meeting?

  - Continue working on the questionnaire tab to finish the layout and work on the question block’s file

- What are the hurdles?

  - Try to change the pixels into percent to make the website look better visually

<Ernesto Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue working on the stories.

- What is planned to be done until the next scrum meeting?

  - Continue checking Angular to understand the project and continue working on the tasks.

- What are the hurdles?

  - N/A

<Vladimir Chavez Vlasova>:

- How many hours did I work since the last meeting?

  - I worked 3 hours on an Angular course.

- What was done since the last scrum meeting?

  - I am still working on the Udemy course about Angular. I have been working on the charts regarding children's growth. I am working on saving the data in the database and how to retrieve the data from the database and plot it on the charts. I added the interpretation dialog box to interpret the different types of charts. In addition, I added a help button to provide guidelines about how to operate the different menus. Working on adding comments and fixing issues in the code. I will work on translating the data in the Help dialog box.

- What are the hurdles?

  - So far, all the problems setting up the project have been solved. The database needs to be loaded manually. I Setup the project and made a repository in another Github’s account to save my progress independently from the official school account. To fix the portion size in the questionnaire tab it is necessary to modify the whole file FoodItemPayload.json because the portion size menu takes the data from the database. Changing the file can result in unforeseeable issues due to data being used to compute the nutrients calculations.

Capstone I:

<Alejandro Cartagena>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about Angular and JavaScript through Udemy courses.

- What is planned to be done until the next scrum meeting?

  - Look into implementation of a user story.

- What are the hurdles?

  - No hurdles at the moment.

<Joaquin Molto>:

- How many hours did I work since the last meeting?

  - 2 Hours.

- What was done since the last scrum meeting?

  - PO Meeting was canceled since she had a trip to Colombia. We compiled a progress report based on certain comments/observations the PO made in regards to some modifications we need to implement for the Baby Feed website.

- What is planned to be done until the next scrum meeting?

  - Supervise and participate in the completion of remaining user stories.

- What are the hurdles?

  - No hurdles at the moment.

<Alicia Garcia>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Meeting with PO was canceled, instead we compiled a progress report to turn in.

- What is planned to be done until the next scrum meeting?

  - Plan next meeting with teammates to work on the questionnaire tab.

- What are the hurdles?

  - N/A

<Noah Alexander Pineiro>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Viewed the user stories that need to be worked on

- What is planned to be done until the next scrum meeting?

  - Look into the user stories to work on

- What are the hurdles?

  - N/A

<Manuel Hernandez>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Figured out some aspects in JavaScript that I didn’t quite know how to do yet.

- What is planned to be done until the next scrum meeting?

  - Go deeper into learning some JavaScript algorithms

- What are the hurdles?

  - No hurdles.

# Sprint 5: Daily Stand Up 3

Daily Scrum Meeting Minutes: 30 minutes

Attendees: Abel Deulofeu, Ismel Méndez Romero, Glendys Rodríguez Juviel, Alejandro Cartagena, Joaquín Molto, Ernesto Rodríguez, Alicia García, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernández

Start time: 8:00 PM

End time: 8:30 PM

Capstone II:

<Abel Deulofeu>:

●      How many hours did I work since the last meeting?

○       2 Hours

●      What was done since the last scrum meeting?

○      Meeting with other members to discuss the new changes on the questionnaire tab and growth chart

●      What is planned to be done until the next scrum meeting?

○      Working on the new changes on the questionnaire tab

●      What are the hurdles?

○       Time management

<Ismel Mendez Romero>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Worked on the project by fixing the layout of the questionnaire tab with percentages. Because we found some issues when setting the locations of items in the question blocks when doing it with pixels. Added the new names of the foods in the database and the pictures that are assigned with each food.

- What is planned to be done until the next scrum meeting?

  - Planned a meeting tomorrow with members of the group to continue the work of the layout so the location of each item is perfectly placed.

- What are the hurdles?

  - Fixed a part of the problem regarding the layout. By making the not applicable button position options with percentages fixed this issue. But there are still issues with the layout that needs fixing.

<Glendys Rodriguez Juviel>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Continue working on the questionnaire tab to finish the question block’s file

- What is planned to be done until the next scrum meeting?

  - Meeting with other members to finish the layout on the questionnaire tab

- What are the hurdles?

  - Try to change the pixels into percent to make the website look better visually

<Ernesto Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue working on the stories.

- What is planned to be done until the next scrum meeting?

  - Continue checking Angular to understand the project and continue working on the tasks.

- What are the hurdles?

  - N/A

<Vladimir Chavez Vlasova>:

- How many hours did I work since the last meeting?

  - I worked 3 hours on an Angular course.

- What was done since the last scrum meeting?

  - I am still working on the Udemy course about Angular. I have been working on the charts regarding children's growth. I am working on saving the data in the database and how to retrieve the data from the database and plot it on the charts. I added the interpretation dialog box to interpret the different types of charts. In addition, I added a help button to provide guidelines about how to operate the different menus. Working on adding comments and fixing issues in the code. I will work on translating the data in the Help dialog box.

- What are the hurdles?

  - So far, all the problems setting up the project have been solved. The database needs to be loaded manually. I Setup the project and made a repository in another Github’s account to save my progress independently from the official school account. To fix the portion size in the questionnaire tab it is necessary to modify the whole file FoodItemPayload.json because the portion size menu takes the data from the database. Changing the file can result in unforeseeable issues due to data being used to compute the nutrients calculations.

Capstone I:

<Alejandro Cartagena>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about Angular and JavaScript through Udemy courses.

- What is planned to be done until the next scrum meeting?

  - Look into implementation of a user story.

- What are the hurdles?

  - No hurdles at the moment.

<Joaquin Molto>:

- How many hours did I work since the last meeting?

  - 2 Hours.

- What was done since the last scrum meeting?

  - PO Meeting was canceled since she had a trip to Colombia. We compiled a progress report based on certain comments/observations the PO made in regards to some modifications we need to implement for the Baby Feed website.

- What is planned to be done until the next scrum meeting?

  - Supervise and participate in the completion of remaining user stories.

- What are the hurdles?

  - No hurdles at the moment.

<Alicia Garcia>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Met with teammates to fix the layout of the questionnaire tab.

- What is planned to be done until the next scrum meeting?

  - Plan next meeting with teammates to work on the questionnaire tab.

- What are the hurdles?

  - N/A

<Noah Alexander Pineiro>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Find better pictures for the website

- What is planned to be done until the next scrum meeting?

  - Continue looking for better images to use on the website

- What are the hurdles?

  - N/A

<Manuel Hernandez>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Figured out some aspects in JavaScript that I didn’t quite know how to do yet.

- What is planned to be done until the next scrum meeting?

  - Go deeper into learning some JavaScript generally

- What are the hurdles?

  - No hurdles.

# Sprint 5: Daily Stand Up 4

Daily Scrum Meeting Minutes: 30 minutes

Attendees: Abel Deulofeu, Ismel Méndez Romero, Glendys Rodríguez Juviel, Alejandro Cartagena, Joaquín Molto, Ernesto Rodríguez, Alicia García, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernández

Start time: 8:00 PM

End time: 8:30 PM

Capstone II:

<Abel Deulofeu>:

●      How many hours did I work since the last meeting?

○       2 Hours

●      What was done since the last scrum meeting?

○      Discussed the new changes on the questionnaire tab and growth chart

●      What is planned to be done until the next scrum meeting?

○      Working on the new changes on the questionnaire tab

●      What are the hurdles?

○       Time management

<Ismel Mendez Romero>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Was able to limit the number to 12 when the user input in Breast milk and Infant formula Worked the amounts, they give their child these foods. Did a change to the layout of the serving size image and the feeding frequency table. Change how the instructions are shown to a more accurate description.

- What is planned to be done until the next scrum meeting?

  - Worked on the database to change the serving size on some of the foods that the PO asked us to change. Do design changes to the feeding frequency table button and the serving size image button.

- What are the hurdles?

  - The layout has been solved for now. We think there is going to be a hurdle if we were to take out the “Baby Juice” option of the 100% Vegetable food question block because this option of “Baby Juice” could be use in another part and can create fault or errors in the project.

<Glendys Rodriguez Juviel>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Meeting with teammates to continue working on the questionnaire tab

- What is planned to be done until the next scrum meeting?

  - Meeting with other members to finish the layout on the questionnaire tab

- What are the hurdles?

  - Time scheduling

<Ernesto Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue working on the stories.

- What is planned to be done until the next scrum meeting?

  - Continue checking Angular to understand the project and continue working on the tasks.

- What are the hurdles?

  - N/A

<Vladimir Chavez Vlasova>:

- How many hours did I work since the last meeting?

  - I worked 3 hours on an Angular course.

- What was done since the last scrum meeting?

  - Working on translating the data in the Help dialog box and adding comments in the growth chart tab to help the next Cap II team to understand the logic behind what was done.

- What are the hurdles?

  - So far, all the problems setting up the project have been solved. The database needs to be loaded manually. I Setup the project and made a repository in another Github’s account to save my progress independently from the official school account. To fix the portion size in the questionnaire tab it is necessary to modify the whole file FoodItemPayload.json because the portion size menu takes the data from the database. Changing the file can result in unforeseeable issues due to data being used to compute the nutrient calculations.

Capstone I:

<Alejandro Cartagena>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about Angular and JavaScript through Udemy courses.

- What is planned to be done until the next scrum meeting?

  - Look into implementation of a user story.

- What are the hurdles?

  - No hurdles at the moment.

<Joaquin Molto>:

- How many hours did I work since the last meeting?

  - 2 Hours.

- What was done since the last scrum meeting?

  - PO Meeting was canceled since she had a trip to Colombia. We compiled a progress report based on certain comments/observations the PO made in regards to some modifications we need to implement for the Baby Feed website.

- What is planned to be done until the next scrum meeting?

  - Supervise and participate in the completion of remaining user stories.

- What are the hurdles?

  - No hurdles at the moment.

<Alicia Garcia>:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - research better UI practices and implementation.

- What is planned to be done until the next scrum meeting?

  - meet with teammates to fix the questionnaire page.

- What are the hurdles?

  - N/A

<Noah Alexander Pineiro>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Find better pictures to go on the website for Baby Feed

- What is planned to be done until the next scrum meeting?

  - Continue looking for better images to use on the Baby Feed website

- What are the hurdles?

  - N/A

<Manuel Hernandez>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Figured out some aspects in JavaScript that I didn’t quite know how to do yet.

- What is planned to be done until the next scrum meeting?

  - Go deeper into learning some JavaScript generally

- What are the hurdles?

  - No hurdles.

# Sprint 5: Daily Stand Up 5

Daily Scrum Meeting Minutes: 30 minutes

Attendees: Abel Deulofeu, Ismel Méndez Romero, Glendys Rodríguez Juviel, Alejandro Cartagena, Joaquín Molto, Ernesto Rodríguez, Alicia García, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernández

Start time: 8:00 PM

End time: 8:30 PM

Capstone II:

<Abel Deulofeu>:

●      How many hours did I work since the last meeting?

○       2 Hours

●      What was done since the last scrum meeting?

○      Discussed the new changes on the questionnaire tab and growth chart

●      What is planned to be done until the next scrum meeting?

○      Working on the new changes on the questionnaire tab

●      What are the hurdles?

○       Time management

<Ismel Mendez Romero>:

- How many hours did I work since the last meeting?

- 2 hours

- What was done since the last scrum meeting?

  - Worked on the database to change the serving size on some of the foods that the PO asked us to change. Did design changes to the feeding frequency table button and the serving size image button but wasn't able to complete this.

- What is planned to be done until the next scrum meeting?

  - Change the serving sizes options to the new options that the product owner sent us to put. Continue the work on the questionnaire tab and continue various test for the feeding frequency table and the serving size image button.

- What are the hurdles?

  - There might be a hurdle in the future if we were to take out the “Baby Juice” option of the 100% Vegetable food question block because this option of “Baby Juice” could be used in another part and can create faults or errors in the project.

<Glendys Rodriguez Juviel>:

- How many hours did I work since the last meeting?

- 2 hours

- What was done since the last scrum meeting?

  - Meeting with teammates to continue working on the questionnaire tab

- What is planned to be done until the next scrum meeting?

  - Meeting with other members to finish the layout on the questionnaire tab

- What are the hurdles?

  - Time scheduling

<Ernesto Rodriguez>:

- How many hours did I work since the last meeting?

- 2 hours

- What was done since the last scrum meeting?

  - Continue working on the stories.

- What is planned to be done until the next scrum meeting?

  - Continue checking Angular to understand the project and continue working on the tasks.

- What are the hurdles?

  - N/A

<Vladimir Chavez Vlasova>:

- How many hours did I work since the last meeting?

- I worked 3 hours on an Angular course.

- What was done since the last scrum meeting?

  - Working on translating the data in the Help dialog box and adding comments in the growth chart tab to help the next Cap II team to understand the logic behind what was done.

- What are the hurdles?

  - So far, all the problems setting up the project have been solved. The database needs to be loaded manually. I Setup the project and made a repository in another Github’s account to save my progress independently from the official school account. To fix the portion size in the questionnaire tab it is necessary to modify the whole file FoodItemPayload.json because the portion size menu takes the data from the database. Changing the file can result in unforeseeable issues due to data being used to compute the nutrient calculations.

Capstone I:

<Alejandro Cartagena>:

- How many hours did I work since the last meeting?

- 2 hours

- What was done since the last scrum meeting?

  - Learned about asynchronous functions in JavaScript.

- What is planned to be done until the next scrum meeting?

  - Continue learning and work on tasks for the project.

- What are the hurdles?

  - No hurdles at the moment.

<Joaquin Molto>:

- How many hours did I work since the last meeting?

- 2 Hours.

- What was done since the last scrum meeting?

  - PO Meeting was canceled since she had a trip to Colombia. We compiled a progress report based on certain comments/observations the PO made in regards to some modifications we need to implement for the Baby Feed website.

- What is planned to be done until the next scrum meeting?

  - Supervise and participate in the completion of remaining user stories.

- What are the hurdles?

  - No hurdles at the moment.

<Alicia Garcia>:

- How many hours did I work since the last meeting?

- 2 hours

- What was done since the last scrum meeting?

  - research better UI practices and implementation.

- What is planned to be done until the next scrum meeting?

  - plan the next meeting with teammates.

- What are the hurdles?

  - N/A

<Noah Alexander Pineiro>:

- How many hours did I work since the last meeting?

- 1 hour

- What was done since the last scrum meeting?

  - Find better pictures to go on the Baby Feed website

- What is planned to be done until the next scrum meeting?

  - Continue looking for better images to use on the website for Baby Feed

- What are the hurdles?

  - N/A

<Manuel Hernandez>:

- How many hours did I work since the last meeting?

- 1 hour

- What was done since the last scrum meeting?

  - Figured out some aspects in JavaScript that I didn’t quite know how to do yet.

- What is planned to be done until the next scrum meeting?

  - Go deeper into learning some JavaScript generally

- What are the hurdles?

  - No hurdles.

# Sprint 5: Daily Stand Up 6

Daily Scrum Meeting Minutes: 30 minutes

Attendees: Abel Deulofeu, Ismel Méndez Romero, Glendys Rodríguez Juviel, Alejandro Cartagena, Joaquín Molto, Ernesto Rodríguez, Alicia García, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernández

Start time: 8:00 PM

End time: 8:30 PM

Capstone II:

<Abel Deulofeu>:

●      How many hours did I work since the last meeting?

○       2 Hours

●      What was done since the last scrum meeting?

○      Discussed the new changes on the questionnaire tab and growth chart

●      What is planned to be done until the next scrum meeting?

○      Working on the new changes on the questionnaire tab

●      What are the hurdles?

○       Time management

<Ismel Mendez Romero>:

- How many hours did I work since the last meeting?

- 2 hours

- What was done since the last scrum meeting?

  - Worked on the database to change the serving size on some of the foods that the PO asked us to change. Did design changes to the feeding frequency table button and the serving size image button but wasn't able to complete this.

- What is planned to be done until the next scrum meeting?

  - Change the serving sizes options to the new options that the product owner sent us to put. Continue the work on the questionnaire tab and continue various test for the feeding frequency table and the serving size image button.

- What are the hurdles?

  - There might be a hurdle in the future if we were to take out the “Baby Juice” option of the 100% Vegetable food question block because this option of “Baby Juice” could be used in another part and can create faults or errors in the project.

<Glendys Rodriguez Juviel>:

- How many hours did I work since the last meeting?

- 2 hours

- What was done since the last scrum meeting?

  - Meeting with teammates to continue working on the questionnaire tab

- What is planned to be done until the next scrum meeting?

  - Meeting with other members to finish the layout on the questionnaire tab

- What are the hurdles?

  - Time scheduling

<Ernesto Rodriguez>:

- How many hours did I work since the last meeting?

- 2 hours

- What was done since the last scrum meeting?

  - Continue working on the stories.

- What is planned to be done until the next scrum meeting?

  - Continue checking Angular to understand the project and continue working on the tasks.

- What are the hurdles?

  - N/A

<Vladimir Chavez Vlasova>:

- How many hours did I work since the last meeting?

- I worked 3 hours on an Angular course.

- What was done since the last scrum meeting?

  - Working on translating the data in the Help dialog box and adding comments in the growth chart tab to help the next Cap II team to understand the logic behind what was done. Fixing questionnaire esthetic and styling.

- What are the hurdles?

  - So far, all the problems setting up the project have been solved. The database needs to be loaded manually. I Setup the project and made a repository in another Github’s account to save my progress independently from the official school account. To fix the portion size in the questionnaire tab it is necessary to modify the whole file FoodItemPayload.json because the portion size menu takes the data from the database. Changing the file can result in unforeseeable issues due to data being used to compute the nutrient calculations.

Capstone I:

<Alejandro Cartagena>:

- How many hours did I work since the last meeting?

- 2 hours

- What was done since the last scrum meeting?

  - Learned about asynchronous functions in JavaScript.

- What is planned to be done until the next scrum meeting?

  - Continue learning and work on tasks for the project.

- What are the hurdles?

  - No hurdles at the moment.

<Joaquin Molto>:

- How many hours did I work since the last meeting?

- 2 Hours.

- What was done since the last scrum meeting?

  - PO Meeting was canceled since she had a trip to Colombia. We compiled a progress report based on certain comments/observations the PO made in regards to some modifications we need to implement for the Baby Feed website.

- What is planned to be done until the next scrum meeting?

  - Supervise and participate in the completion of remaining user stories.

- What are the hurdles?

  - No hurdles at the moment.

<Alicia Garcia>:

- How many hours did I work since the last meeting?

- 2 hours

- What was done since the last scrum meeting?

  - research better UI practices and implementation.

- What is planned to be done until the next scrum meeting?

  - plan the next meeting with teammates.

- What are the hurdles?

  - N/A

<Noah Alexander Pineiro>:

- How many hours did I work since the last meeting?

- 1 hour

- What was done since the last scrum meeting?

  - Find better pictures to go on the Baby Feed website

- What is planned to be done until the next scrum meeting?

  - Continue looking for better images to use on the website for Baby Feed

- What are the hurdles?

  - N/A

<Manuel Hernandez>:

- How many hours did I work since the last meeting?

- 1 hour

- What was done since the last scrum meeting?

  - Figured out some aspects in JavaScript that I didn’t quite know how to do yet.

- What is planned to be done until the next scrum meeting?

  - Go deeper into learning some JavaScript generally

- What are the hurdles?

  - No hurdles.

# Sprint 5: Daily Stand Up 8

Daily Scrum Meeting Minutes: 30 minutes

Attendees: Abel Deulofeu, Ismel Méndez Romero, Glendys Rodríguez Juviel, Alejandro Cartagena, Joaquín Molto, Ernesto Rodríguez, Alicia García, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernández

Start time: 8:00 PM

End time: 8:30 PM

Capstone II:

<Abel Deulofeu>:

●      How many hours did I work since the last meeting?

○       2 Hours

●      What was done since the last scrum meeting?

○      Meeting with teammates to continue working on the questionnaire tab

●      What is planned to be done until the next scrum meeting?

○      To fix the portion size in the questionnaire tab it is necessary to modify the whole file FoodItemPayload.json

●      What are the hurdles?

○       Time management

<Ismel Mendez Romero>:

- How many hours did I work since the last meeting?

- 5 hours

- What was done since the last scrum meeting?

  - Finalize the FoodItemPayload.json by changing the needed serving sizes and taking out the “Baby Juice” option in one of the foods. Added new styles towards the questions blocks, the feeding frequency table button has a new styling. Planned the steps needed to do the final deliverable by dividing it into steps to the rest of project members.

- What is planned to be done until the next scrum meeting?

  - Work on the design of the serving size image button so is more user-friendly.

- What are the hurdles?

  - Took out the “Baby Juice” option of the 100% Vegetable food question block and it seems that the project needs 2 or more options to be able to be shown. So, when I took out “Baby Juice” option the option of “Regular Juice” is also take out. The reasoning of these is because if there is only one option then the user pick option in that food block will always be “Regular Juice” so is not needed to be there as well.

<Glendys Rodriguez Juviel>:

- How many hours did I work since the last meeting?

- 2 hours

- What was done since the last scrum meeting?

  - Meeting with teammates to continue working on the questionnaire tab and prepare all things for the final deliverable

- What is planned to be done until the next scrum meeting?

  - Meeting with other members to start working on the final deliverable

- What are the hurdles?

  - Time management

<Ernesto Rodriguez>:

- How many hours did I work since the last meeting?

- 2 hours

- What was done since the last scrum meeting?

  - Continue working on the stories.

- What is planned to be done until the next scrum meeting?

  - Continue checking Angular to understand the project and continue working on the tasks.

- What are the hurdles?

  - N/A

<Vladimir Chavez Vlasova>:

- How many hours did I work since the last meeting?

- I worked 3 hours on an Angular course.

- What was done since the last scrum meeting?

  - Working on translating the data in the Help dialog box and adding comments in the growth chart tab to help the next Cap II team to understand the logic behind what was done. Fixing questionnaire esthetic and styling.

- What are the hurdles?

  - So far, all the problems setting up the project have been solved. The database needs to be loaded manually. I Setup the project and made a repository in another Github’s account to save my progress independently from the official school account. To fix the portion size in the questionnaire tab it is necessary to modify the whole file FoodItemPayload.json because the portion size menu takes the data from the database. Changing the file can result in unforeseeable issues due to data being used to compute the nutrient calculations.

Capstone I:

<Alejandro Cartagena>:

- How many hours did I work since the last meeting?

- 2 hours

- What was done since the last scrum meeting?

  - Worked on a Udemy course.

- What is planned to be done until the next scrum meeting?

  - Figure out how to structure our final deliverable.

- What are the hurdles?

  - No hurdles at the moment.

<Joaquin Molto>:

- How many hours did I work since the last meeting?

- 2 Hours.

- What was done since the last scrum meeting?

  - PO Meeting was canceled since she had a trip to Colombia. We compiled a progress report based on certain comments/observations the PO made in regards to some modifications we need to implement for the Baby Feed website.

- What is planned to be done until the next scrum meeting?

  - Supervise and participate in the completion of remaining user stories.

- What are the hurdles?

  - No hurdles at the moment.

<Alicia Garcia>:

- How many hours did I work since the last meeting?

- 2 hours

- What was done since the last scrum meeting?

  - Met with teammates to work on the final deliverables.

- What is planned to be done until the next scrum meeting?

  - plan the next meeting with teammates to finish deliverables.

- What are the hurdles?

  - N/A

<Noah Alexander Pineiro>:

- How many hours did I work since the last meeting?

- 1 hour

- What was done since the last scrum meeting?

  - Find better pictures for the Baby Feed website

- What is planned to be done until the next scrum meeting?

  - Continue looking for better images to use on the Baby Feed website

- What are the hurdles?

  - N/A

<Manuel Hernandez>:

- How many hours did I work since the last meeting?

- 1 hour

- What was done since the last scrum meeting?

  - Went over information and details regarding the final deliverables, and see what needed to be done.

- What is planned to be done until the next scrum meeting?

  - Plan and figure out what details I am capable of working on for the final deliverables.

- What are the hurdles?

  - No hurdles.

# Sprint 5: Daily Stand Up 9

Daily Scrum Meeting Minutes: 30 minutes

Attendees: Abel Deulofeu, Ismel Méndez Romero, Glendys Rodríguez Juviel, Alejandro Cartagena, Joaquín Molto, Ernesto Rodríguez, Alicia García, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernández

Start time: 8:00 PM

End time: 8:30 PM

Capstone II:

<Abel Deulofeu>:

●      How many hours did I work since the last meeting?

○       2 Hours

●      What was done since the last scrum meeting?

○     Continue working on the questionnaire tab

●      What is planned to be done until the next scrum meeting?

○      To fix the portion size in the questionnaire tab it is necessary to modify the whole file FoodItemPayload.json

●      What are the hurdles?

○       Time management

<Ismel Mendez Romero>:

- How many hours did I work since the last meeting?

- 4 hours

- What was done since the last scrum meeting?

  - Had a zoom meeting with a couple of members and discuss how we will do the posters. Added new features to the questionnaire page. Finalized the serving size image button so it looks presentable to the user.

- What is planned to be done until the next scrum meeting?

  - Continue to add new features

- What are the hurdles?

  - Need to merge the code of other members together with mine so all the changes are in one place.

<Glendys Rodriguez Juviel>:

- How many hours did I work since the last meeting?

- 4 hours

- What was done since the last scrum meeting?

  - Meeting with teammates to finish some styling and functionalities on the questionnaire tab and we started with each individual poster

- What is planned to be done until the next scrum meeting?

  - Meeting with other members to continue working on the final deliverable

- What are the hurdles?

  - Time scheduling

<Ernesto Rodriguez>:

- How many hours did I work since the last meeting?

- 2 hours

- What was done since the last scrum meeting?

  - Continue working on the stories.

- What is planned to be done until the next scrum meeting?

  - Continue checking Angular to understand the project and continue working on the tasks.

- What are the hurdles?

  - N/A

<Vladimir Chavez Vlasova>:

- How many hours did I work since the last meeting?

- I worked 3 hours on an Angular course.

- What was done since the last scrum meeting?

  - Working on translating the data in the Help dialog box and adding comments in the growth chart tab to help the next Cap II team to understand the logic behind what was done. Fixing questionnaire esthetics and styling. Added a new functionality on the grow chart to save data as pdf and to change the language to avoid returning back to change it.

- What are the hurdles?

  - So far, all the problems setting up the project have been solved. The database needs to be loaded manually. I Setup the project and made a repository in another Github’s account to save my progress independently from the official school account. To fix the portion size in the questionnaire tab it is necessary to modify the whole file FoodItemPayload.json because the portion size menu takes the data from the database. Changing the file can result in unforeseeable issues due to data being used to compute the nutrient calculations.

Capstone I:

<Alejandro Cartagena>:

- How many hours did I work since the last meeting?

- 2 hours

- What was done since the last scrum meeting?

  - Worked on a Udemy course.

- What is planned to be done until the next scrum meeting?

  - Figure out how to structure our final deliverable.

- What are the hurdles?

  - No hurdles at the moment.

<Joaquin Molto>:

- How many hours did I work since the last meeting?

- 2 Hours.

- What was done since the last scrum meeting?

  - Finished the implementation of the BMI calculator as per the specifications detailed in its corresponding User Story. Went over the final deliverables as well as the final poster for Capstone I (CIS3950) students.

- What is planned to be done until the next scrum meeting?

  - Meet up with my teammates to complete the final deliverables for the course.

- What are the hurdles?

  - N/A

<Alicia Garcia>:

- How many hours did I work since the last meeting?

- 2 hours

- What was done since the last scrum meeting?

  - Worked on the poster deliverable for capstone 1

- What is planned to be done until the next scrum meeting?

  - plan the next meeting with teammates to finish poster.

- What are the hurdles?

  - N/A

<Noah Alexander Pineiro>:

- How many hours did I work since the last meeting?

- 1 hour

- What was done since the last scrum meeting?

  - Had a meeting with the Cap 1 students to discuss when we will work on our final deliverable

- What is planned to be done until the next scrum meeting?

  - Start on the final deliverables

- What are the hurdles?

  - N/A

<Manuel Hernandez>:

- How many hours did I work since the last meeting?

- 1 hour

- What was done since the last scrum meeting?

  - Plan and figure out what details I am capable of working on for the final deliverables.

- What is planned to be done until the next scrum meeting?

  - Begin the planning for what is needed for the project poster

- What are the hurdles?

  - No hurdles.

# Sprint 5: Daily Stand Up 10

Daily Scrum Meeting Minutes: 30 minutes

Attendees: Abel Deulofeu, Ismel Méndez Romero, Glendys Rodríguez Juviel, Alejandro Cartagena, Joaquín Molto, Ernesto Rodríguez, Alicia García, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernández

Start time: 8:00 PM

End time: 8:30 PM

Capstone II:

<Abel Deulofeu>:

●      How many hours did I work since the last meeting?

○       2 Hours

●      What was done since the last scrum meeting?

○     Continue working on the questionnaire tab

●      What is planned to be done until the next scrum meeting?

○      To fix the portion size in the questionnaire tab it is necessary to modify the whole file FoodItemPayload.json

●      What are the hurdles?

○       Time management

<Ismel Mendez Romero>:

- How many hours did I work since the last meeting?

- 4 hours

- What was done since the last scrum meeting?

- Finally, was able to merge the code with Vladimir and all the code is together. Added new translations to the foods that had another name, the serving sizes, and the serving size images hover.

- What is planned to be done until the next scrum meeting?

  - Finish up the translation, do my poster, and do the video for the final deliverable.

- What are the hurdles?

  - Deployment is the issue for us at the moment.

<Glendys Rodriguez Juviel>:

- How many hours did I work since the last meeting?

- 2 hours

- What was done since the last scrum meeting?

- Continue working to finish some styling and functionalities on the questionnaire tab and I started the final poster

- What is planned to be done until the next scrum meeting?

  - Meeting with other members to continue working on the final deliverable

- What are the hurdles?

  - Time management and merge the code

<Ernesto Rodriguez>:

- How many hours did I work since the last meeting?

- 2 hours

- What was done since the last scrum meeting?

- Continue working on the stories.

- What is planned to be done until the next scrum meeting?

  - Continue checking Angular to understand the project and continue working on the tasks.

- What are the hurdles?

  - N/A

<Vladimir Chavez Vlasova>:

- How many hours did I work since the last meeting?

- I worked 3 hours on an Angular course, coding and fixing issues.

- What was done since the last scrum meeting?

- Working on translating the missing data and adding comments in the code of growth chart tab to help the next Cap II team to understand the logic behind what was done. Fixing growth chart esthetics and styling. Testing for bugs. The repository of the growth chart and questionnaire code was merged and updated with the latest modification today 07/20/2022. The file FoodItemPayload.json was updated to reflect the changes that the product owner highlighted.

- What are the hurdles?

  - Merging the code can introduce issues difficult to notice and debug. To reflect the changes introduced in FoodItemPayload.json, the online database needs to be updated however a backup is needed to avoid data loss. To deploy the recent changes on azure, a merge with the master branch of the original project repository is necessary, however any error can be fatal to the whole project. Take into account that the modifications and new features were added in a new repository to avoid modifying by mistake the master and the different branches on the original repository.

Capstone I:

<Alejandro Cartagena>:

- How many hours did I work since the last meeting?

- 2 hours

- What was done since the last scrum meeting?

- Talked to teammates about when we’re going to meet to work on the final poster for capstone 1.

- What is planned to be done until the next scrum meeting?

  - Figure out how to structure our final deliverable.

- What are the hurdles?

  - No hurdles at the moment.

<Joaquin Molto>:

- How many hours did I work since the last meeting?

- 2 Hours.

- What was done since the last scrum meeting?

- Finished the implementation of the BMI calculator as per the specifications detailed in its corresponding User Story. Went over the final deliverables as well as the final poster for Capstone I (CIS3950) students.

- What is planned to be done until the next scrum meeting?

  - Meet up with my teammates to complete the final deliverables for the course.

- What are the hurdles?

  - N/A

<Alicia Garcia>:

- How many hours did I work since the last meeting?

- 1 hours

- What was done since the last scrum meeting?

- planned the next meeting for the poster deliverable with teammates for tomorrow.

- What is planned to be done until the next scrum meeting?

  - finish the poster for the final deliverable with teammates.

- What are the hurdles?

  - N/A

<Noah Alexander Pineiro>:

- How many hours did I work since the last meeting?

- 1 hour

- What was done since the last scrum meeting?

- Began brainstorming ideas for the Cap 1 poster

- What is planned to be done until the next scrum meeting?

  - Continue working on the final deliverables for the project

- What are the hurdles?

  - N/A

<Manuel Hernandez>:

- How many hours did I work since the last meeting?

- 1 hour

- What was done since the last scrum meeting?

- Begin the planning for what is needed for the project poster

- What is planned to be done until the next scrum meeting?

  - Continuing to work and plan the project poster for the final deliverable.

- What are the hurdles?

  - No hurdles.

# Sprint 5: Daily Stand Up 11

Daily Scrum Meeting Minutes: 30 minutes

Attendees: Abel Deulofeu, Ismel Méndez Romero, Glendys Rodríguez Juviel, Alejandro Cartagena, Joaquín Molto, Ernesto Rodríguez, Alicia García, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernández

Start time: 8:00 PM

End time: 8:30 PM

Capstone II:

<Abel Deulofeu>:

●      How many hours did I work since the last meeting?

○       2 Hours

●      What was done since the last scrum meeting?

○     Continue working on the questionnaire tab

●      What is planned to be done until the next scrum meeting?

○      To fix the portion size in the questionnaire tab it is necessary to modify the whole file FoodItemPayload.json

●      What are the hurdles?

○       Time management

<Ismel Mendez Romero>:

- How many hours did I work since the last meeting?

- 2 hours

- What was done since the last scrum meeting?

- Did my poster for the submission due next week.

- What is planned to be done until the next scrum meeting?

  - Continue the translation of the questionnaire tab, and do the video for the final deliverable.

- What are the hurdles?

  - Deployment is the issue for us at the moment.

<Glendys Rodriguez Juviel>:

- How many hours did I work since the last meeting?

- 2 hours

- What was done since the last scrum meeting?

- Continue working on the final poster

- What is planned to be done until the next scrum meeting?

  - Meeting with other members to continue working on the final deliverable and make the videos

- What are the hurdles?

  - Time management and deployment

<Ernesto Rodriguez>:

- How many hours did I work since the last meeting?

- 2 hours

- What was done since the last scrum meeting?

- Continue working on the stories.

- What is planned to be done until the next scrum meeting?

  - Continue checking Angular to understand the project and continue working on the tasks.

- What are the hurdles?

  - N/A

<Vladimir Chavez Vlasova>:

- How many hours did I work since the last meeting?

- I worked 3 hours on an Angular course, coding and fixing issues.

- What was done since the last scrum meeting?

- Working on translating the missing data and adding comments in the code of growth chart tab to help the next Cap II team to understand the logic behind what was done. Fixing growth chart esthetics and styling. Testing for bugs. The repository of the growth chart and questionnaire code was merged and updated with the latest modification today 07/20/2022. The file FoodItemPayload.json was updated to reflect the changes that the product owner highlighted.

- What are the hurdles?

  - Merging the code can introduce issues difficult to notice and debug. To reflect the changes introduced in FoodItemPayload.json, the online database needs to be updated however a backup is needed to avoid data loss. To deploy the recent changes on azure, a merge with the master branch of the original project repository is necessary, however any error can be fatal to the whole project. Take into account that the modifications and new features were added in a new repository to avoid modifying by mistake the master and the different branches on the original repository.

Capstone I:

<Alejandro Cartagena>:

- How many hours did I work since the last meeting?

- 2 hours

- What was done since the last scrum meeting?

- Talked to teammates about when we’re going to meet to work on the final poster for capstone 1.

- What is planned to be done until the next scrum meeting?

  - Figure out how to structure our final deliverable.

- What are the hurdles?

  - No hurdles at the moment.

<Joaquin Molto>:

- How many hours did I work since the last meeting?

- 2 Hours.

- What was done since the last scrum meeting?

- Worked on the Baby Feed poster with the rest of the Capstone I teammates.

- What is planned to be done until the next scrum meeting?

  - Gather all the deliverables and get ready to present the poster

- What are the hurdles?

  - N/A

<Alicia Garcia>:

- How many hours did I work since the last meeting?

- 1 hours

- What was done since the last scrum meeting?

- planned the next meeting for the poster deliverable with teammates for tomorrow.

- What is planned to be done until the next scrum meeting?

  - finish the poster for the final deliverable with teammates.

- What are the hurdles?

  - N/A

<Noah Alexander Pineiro>:

- How many hours did I work since the last meeting?

- 1 hour

- What was done since the last scrum meeting?

- Brainstorm ideas for the Cap 1 poster

- What is planned to be done until the next scrum meeting?

  - Continue working on the final deliverables

- What are the hurdles?

  - N/A

<Manuel Hernandez>:

- How many hours did I work since the last meeting?

- 1 hour

- What was done since the last scrum meeting?

- Continued to work and plan the project poster for the final deliverable.

- What is planned to be done until the next scrum meeting?

  - Finish work and on the project poster for the final deliverable with other capstone 1 students.

- What are the hurdles?

  - No hurdles.

# Sprint 5: Daily Stand Up 12

Daily Scrum Meeting Minutes: 30 minutes

Attendees: Abel Deulofeu, Ismel Méndez Romero, Glendys Rodríguez Juviel, Alejandro Cartagena, Joaquín Molto, Ernesto Rodríguez, Alicia García, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernández

Start time: 8:00 PM

End time: 8:30 PM

Capstone II:

<Abel Deulofeu>:

●      How many hours did I work since the last meeting?

○       2 Hours

●      What was done since the last scrum meeting?

○     Worked on the Baby Feed poster with the rest of the Capstone 2 students.

●      What is planned to be done until the next scrum meeting?

○      Gather all the deliverables and get ready to present the poster

●      What are the hurdles?

○       Time management

<Ismel Mendez Romero>:

- How many hours did I work since the last meeting?

- 2 hours

- What was done since the last scrum meeting?

- Did the video about use-guide for the final deliverable

- What is planned to be done until the next scrum meeting?

- Worked on the final deliverable and do the rest of the translation I have not completed.

- What are the hurdles?

  - Deployment is the issue for us at the moment.

<Glendys Rodriguez Juviel>:

- How many hours did I work since the last meeting?

- 2 hours

- What was done since the last scrum meeting?

- Continue working on the final poster and the video

- What is planned to be done until the next scrum meeting?

- Meeting with other members to continue working on the final deliverable

- What are the hurdles?

  - Time scheduling and deployment

<Ernesto Rodriguez>:

- How many hours did I work since the last meeting?

- 2 hours

- What was done since the last scrum meeting?

- Continue working on the stories.

- What is planned to be done until the next scrum meeting?

- Continue checking Angular to understand the project and continue working on the tasks.

- What are the hurdles?

  - N/A

<Vladimir Chavez Vlasova>:

- How many hours did I work since the last meeting?

- I worked 3 hours on an Angular course, coding and fixing issues.

- What was done since the last scrum meeting?

- Working on translating the missing data and adding comments in the code of growth chart tab to help the next Cap II team to understand the logic behind what was done. Fixing growth chart esthetics and styling. Testing for bugs. Responsiveness of the chart tab on the parental portal was fixed.

- What are the hurdles?

Merging the code can introduce issues difficult to notice and debug. To reflect the changes introduced in FoodItemPayload.json, the online database needs to be updated however a backup is needed to avoid data loss. To deploy the recent changes on azure, a merge with the master branch of the original project repository is necessary, however any error can be fatal to the whole project. Take into account that the modifications and new features were added in a new repository to avoid modifying by mistake the master and the different branches on the original repository.

Capstone I:

<Alejandro Cartagena>:

- How many hours did I work since the last meeting?

- 2 hours

- What was done since the last scrum meeting?

- Discussed the final poster board for capstone 1 with teammates.

- What is planned to be done until the next scrum meeting?

- Figure out how to structure our final deliverable.

- What are the hurdles?

  - No hurdles at the moment.

<Joaquin Molto>:

- How many hours did I work since the last meeting?

- 2 Hours.

- What was done since the last scrum meeting?

- Worked on the Baby Feed poster with the rest of the Capstone I teammates.

- What is planned to be done until the next scrum meeting?

- Gather all the deliverables and get ready to present the poster

- What are the hurdles?

  - N/A

<Alicia Garcia>:

- How many hours did I work since the last meeting?

- 1 hours

- What was done since the last scrum meeting?

- made a list of hurdles encountered during implementation.

- What is planned to be done until the next scrum meeting?

- meet with teammates to finish the poster.

- What are the hurdles?

  - N/A

<Noah Alexander Pineiro>:

- How many hours did I work since the last meeting?

- 1 hour

- What was done since the last scrum meeting?

- Began to work on the Cap 1 Poster

- What is planned to be done until the next scrum meeting?

- Continue working on the Cap 1 Poster

- What are the hurdles?

  - N/A

<Manuel Hernandez>:

- How many hours did I work since the last meeting?

- 1 hour

- What was done since the last scrum meeting?

- Continuing to work and plan the project poster for the final deliverable.

- What is planned to be done until the next scrum meeting?

- Finish work and on the project poster for the final deliverable with other capstone 1 students for tomorrow.

- What are the hurdles?

  - No hurdles.