Sprint #1

Sprint Retrospective Meeting:

Attendees: Abel Deulofeu, Ismel Mendez Romero, Glendys Rodriguez Juviel, Alejandro Cartagena, Joaquin Molto, Ernesto Rodriguez, Alicia Garcia, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernandez

Start time: 8:30 PM

End time: 9:00 PM

What went wrong?

●  	Did we do a good job estimating our team's velocity?

○ Yes, we collaborated to achieve/maintain a workable velocity that meets 	everyone's speed to contribute fairly.

●  	Did we do a good job estimating the points (time required) for each user story?

○ As it's still the first sprint, the completion of some stories might have had an 	optimistic time frame compared to what was required, though this does not 	discredit progress made.

●  	Did each team member work as scheduled?

○ Yes, each team member worked towards completing the assigned user stories, 	and maintained the group's working velocity.

What went right?

●  	Did we communicate with each other effectively?

○ We did communicate great this sprint; of course, the first week of the sprint

was a little rough as people were still finding their pace but the second week was 	much smoother.

●  	Did we Achieve our goals?

○ For the most part we were able to get closer to completing our user stories and have made great strides, but we are slightly behind.

How to address the issues in the next sprint?

●  	How to improve the process?

○ Now that we have communication platforms setup such as a WhatsApp group 	chat and a Discord server, in addition to the team calendar, we can improve our 	work efficiency and improve communication for the whole group.

●  	How to improve the product?

○ By keeping up to date with the PO we can address any new changes/features 	more efficiently, and procure a more complete testbench for our project.

Sprint #2

Sprint Retrospective Meeting:

Attendees: Abel Deulofeu, Ismel Mendez Romero, Glendys Rodriguez Juviel, Alejandro Cartagena, Joaquin Molto, Ernesto Rodriguez, Alicia Garcia, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernandez

Start time: 8:30 PM

End time: 9:00 PM

What went wrong?

●  	Did we do a good job estimating our team's velocity?

○ Yes, we make a lot of progress regarding the growth chart and the 	questionnaire tab.

●  	Did we do a good job estimating the points (time required) for each user story?

○ Yes, our estimation wasn't that far off, we were able to complete the majority 	of the stories that were assigned.

●  	Did each team member work as scheduled?

○ Yes, the team worked in a scheduled manner to complete the stories that each 	member had assigned.

What went right?

●  	Did we communicate with each other effectively?

○ Yes, we were able to divide our work so we could work faster. Each member 	communicated with each other when an improvement was made.

●  	Did we Achieve our goals?

○ We were able to complete the goals that were made for the questionnaire tab, 	and started working on the next story.

How to address the issues in the next sprint?

●  	How to improve the process?

○ The process could be improved by making small tasks instead of a huge task 	like creating the entire growth chart in one go.

●  	How to improve the product?

○ Being able to contact the PO so she could tell us if the work that we made with 	the product is good and what should be the next features that the PO wants from 	us to add to the website.

Sprint #3

Sprint Retrospective Meeting:

Attendees: Abel Deulofeu, Ismel Mendez Romero, Glendys Rodriguez Juviel, Alejandro Cartagena, Joaquin Molto, Ernesto Rodriguez, Alicia Garcia, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernandez

Start time: 8:30 PM

End time: 9:00 PM

What went wrong?

●  	Did we do a good job estimating our team's velocity?

○ Had to reschedule our meeting with the PO a few times since our times didn’t 	match or she was on vacation

●  	Did we do a good job estimating the points (time required) for each user story?

○ Yes, our estimation was good, we can still work on improving it.

●  	Did each team member work as scheduled?

○ Yes, each of the team members worked in a scheduled manner to complete 	the stories that each member had assigned.

What went right?

●  	Did we communicate with each other effectively?

○ We managed to create the graph the PO was looking for and work out a few 	more things.

●  	Did we Achieve our goals?

○ We were able to achieve the goal we were expecting.

How to address the issues in the next sprint?

●  	How to improve the process?

○ We can improve by going through a few minor details but overall everything is 	good.

●  	How to improve the product?

○ Based on the requirements of the PO we can continue to enhance the product 	based on her criteria.

Sprint #4

Sprint Retrospective Meeting:

Attendees: Abel Deulofeu, Ismel Mendez Romero, Glendys Rodriguez Juviel, Alejandro Cartagena, Joaquin Molto, Ernesto Rodriguez, Alicia Garcia, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernandez

Start time: 8:30 PM

End time: 9:00 PM

What went wrong?

●  	Did we do a good job estimating our team's velocity?

○ The team worked in a hasted manner that allowed us to provide progress on 	the stories.

●  	Did we do a good job estimating the points (time required) for each user story?

○ Our estimation was good but we can aim to enhance a few more things.

●  	Did each team member work as scheduled?

○ Each of the team members worked in developing Baby Feed to the best of our 	abilities to complete the stories that each member had assigned.

What went right?

●  	Did we communicate with each other effectively?

○ We made some advancements to finish the user stories and develop the 	website.

●  	Did we Achieve our goals?

○ We were able to fix a few of the bugs we were facing by loading data to the 	database.

How to address the issues in the next sprint?

●  	How to improve the process?

○ We can improve by fixing some discrepancies we are having but overall, 	everything is up to par.

●  	How to improve the product?

○ Enhance the product based on the criteria that is provided to us by the PO.

Sprint #5

Sprint Retrospective Meeting:

Attendees: Abel Deulofeu, Ismel Mendez Romero, Glendys Rodriguez Juviel, Alejandro Cartagena, Joaquin Molto, Ernesto Rodriguez, Alicia Garcia, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernandez

Start time: 8:00 PM

End time: 8:30 PM

What went wrong?

●  	Did we do a good job estimating our team's velocity?

○ Team developed in a good way which allowed us to provide progress on the 	stories.

●  	Did we do a good job estimating the points (time required) for each user story?

○ Estimation was good but we can aim to enhance a few more things.

●  	Did each team member work as scheduled?

○ Team members worked in developing Baby Feed to the best of our abilities to 	complete the stories that each member had assigned.

What went right?

●  	Did we communicate with each other effectively?

○ Advancements to finish the user stories and develop the website.

●  	Did we Achieve our goals?

○ We were not able to complete all our tasks in this sprint due to having to wrap 	up the project.

How to address the issues in the next sprint?

●  	How to improve the process?

○ Overall, the team did a great job, some minor discrepancies but all in all it was 	good.

●  	How to improve the product?

○ The new coming class will be able to create their stories or use some of the 	older user stories we provided in the Kanban Board.