Sprint 1 Review Meeting

Attendees: Abel Deulofeu, Ismel Mendez Romero, Glendys Rodriguez Juviel, Alejandro Cartagena, Joaquin Molto, Ernesto Rodriguez, Alicia Garcia, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernandez

Product Owner: Cristina Palacios

Date: 5/27/22

Time: 30 minutes

Start time: 8:30 PM

End time: 9:00 PM

User Stories Accepted by Product Owner

- User story 1: -As a developer I would like to have installed all the necessary software / tools necessary for me to work on this project (HIGH PRIORITY - Completed)

- User story 2: -As a user I would like to enter the parent portal in the questionnaire tab and have a better “not applicable” option.  (HIGH PRIORITY)

- User story 3: - As a user, I want to display at the end of the questionnaire the status of each nutrient as a pie chart or a bar chart. (MEDIUM PRIORITY)

User Stories Moved to the Product Backlog for Future Sprint Planning

- User story 4: - As a user, I want to see the BMI of my child within the parent portal. (MEDIUM PRIORITY)

Sprint 2 Review Meeting

Attendees: Abel Deulofeu, Ismel Mendez Romero, Glendys Rodriguez Juviel, Alejandro Cartagena, Joaquin Molto, Ernesto Rodriguez, Alicia Garcia, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernandez

Product Owner: Cristina Palacios

Date: 6/10/22

Time: 30 minutes

Start time: 8:30 PM

End time: 9:00 PM

User Stories Accepted by Product Owner

- User story 1: -As a developer I would like to have installed all the necessary software / tools necessary for me to work on this project (HIGH PRIORITY - Completed)

- User story 2: -As a user I would like to enter the parent portal in the questionnaire tab and have a better “not applicable” option.  (HIGH PRIORITY)

- User story 3: - As a user, I want to display at the end of the questionnaire the status of each nutrient as a pie chart or a bar chart. (MEDIUM PRIORITY)

- User story 4: - As a user, I want to see the BMI of my child within the parent portal. (HIGH PRIORITY)

User Stories Moved to the Product Backlog for Future Sprint Planning

- N/A

Sprint 3 Review Meeting

Attendees: Abel Deulofeu, Ismel Mendez Romero, Glendys Rodriguez Juviel, Alejandro Cartagena, Joaquin Molto, Ernesto Rodriguez, Alicia Garcia, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernandez

Product Owner: Cristina Palacios

Date: 6/24/22

Time: 45 minutes

Start time: 8:15 PM

End time: 9:00 PM

User Stories Accepted by Product Owner

- User story 1: -As a developer I would like to have installed all the necessary software / tools necessary for me to work on this project (HIGH PRIORITY - Completed)

- User story 2: -As a user I would like to enter the parent portal in the questionnaire tab and have a better “not applicable” option.  (HIGH PRIORITY - Completed)

- User story 3: - As a user, I want to display at the end of the questionnaire the status of each nutrient as a pie chart or a bar chart. (MEDIUM PRIORITY)

- User story 4: - As a user, I want to see the BMI of my child within the parent portal. (HIGH PRIORITY - Still WIP)

- User story 5: - As a user, I want to see a conversion chart for the units when filling out the questionnaire. (HIGH PRIORITY - Still WIP)

- User story 6: - As a user, I want to see a conversion table that shows the frequency (time) versus the amount of times (quantity) I feed my child a day on the questionnaire. (HIGH PRIORITY - Completed)

User Stories Moved to the Product Backlog for Future Sprint Planning

- User story 7: - As a user, I want to see an option to change the units (e.g. inches to centimeters) in the growth charts for my child. (MEDIUM PRIORITY)

Sprint 4 Review Meeting

Attendees: Abel Deulofeu, Ismel Mendez Romero, Glendys Rodriguez Juviel, Alejandro Cartagena, Joaquin Molto, Ernesto Rodriguez, Alicia Garcia, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernandez

Product Owner: Cristina Palacios

Date: 7/8/22

Time: 30 minutes

Start time: 8:00 PM

End time: 8:30 PM

User Stories Accepted by Product Owner

- User story 1: - As a user, I want to see the BMI of my child within the parent portal. (HIGH PRIORITY, 5 POINTS) (COMPLETED)

- User story 2: -As a user, I want to see a graph of my child’s growth. (HIGH PRIORITY, 9 POINTS )(Partially Completed - WIP)

- User story 3: - As a user, I want to have a feature that lets me adjust the nutritional macros for my baby, so that I can make sure he intakes in adequate daily nutrients. (MEDIUM PRIORITY, 5 POINTS)(Complete)

- User story 4: - As a user, I want to display at the end of the questionnaire the status of each nutrient as a pie chart or a bar chart. (MEDIUM PRIORITY, 5 POINTS)(Partially Complete- WIP)

User Stories Moved to the Product Backlog for Future Sprint Planning

- User story 5: As a user, I want pictures to display images for food amounts so that I have a better understanding of each amount.(HIGH PRIORITY, 8 POINTS)

Sprint 5 Review Meeting

Attendees: Abel Deulofeu, Ismel Mendez Romero, Glendys Rodriguez Juviel, Alejandro Cartagena, Joaquin Molto, Ernesto Rodriguez, Alicia Garcia, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernandez

Product Owner: Cristina Palacios

Date: 7/22/22

Time: 30 minutes

Start time: 8:00 PM

End time: 8:30 PM

User Stories Accepted by Product Owner

- User story 1: - As a user, I want to see the BMI of my child within the parent portal. (HIGH PRIORITY, 5 POINTS) (COMPLETED)

- User story 2: -As a user, I want to see a graph of my child’s growth. (HIGH PRIORITY, 9 POINTS )(Completed)

- User story 3: - As a user, I want to have a feature that lets me adjust the nutritional macros for my baby, so that I can make sure he intakes in adequate daily nutrients. (MEDIUM PRIORITY, 5 POINTS)(Completed)

- User story 5: As a user, I want pictures to display images for food amounts so that I have a better understanding of each amount.(HIGH PRIORITY, 8 POINTS)

User Stories Moved to the Product Backlog for Future Sprint Planning

- User story 4: - As a user, I want to display at the end of the questionnaire the status of each nutrient as a pie chart or a bar chart. (MEDIUM PRIORITY, 5 POINTS)(Partially Completed)