Sprint 1 Planning Meeting:

Attendees: Abel Deulofeu, Ismel Mendez Romero, Glendys Rodriguez Juviel, Alejandro Cartagena, Joaquin Molto, Ernesto Rodriguez, Alicia Garcia, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernandez

Product Owner: After discussion, the velocity of the team was estimated to be 40 hours.

Date: 05/19/2022

Start time: 8:00 PM EST

End time: 8:30 PM EST

Stories Put into Sprint

- Ernesto Rodriguez, Ismel Mendez Romero

  - User Story 1 - As a user, I would like to see a pie chart and images of the serving sizes.

    - Parent portal needs changes when parents enter the portal and complete a questionnaire, mothers did not understand serving sizes or nutritional contents.

- Ismel Mendez Romero, Glendys Rodriguez

  - User Story 2 - As a user I would like to enter the parent portal in the questionnaire tab and have a better “not applicable” option.

    - Parent portal needs changes in the questionnaire tab because parents did not understand what to put when a food type was “not applicable” for their kids. So a new “not applicable” option change needs to be implemented.

- Vladimir Chavez Vlasova

  - User Story 3 - As a user I want a new tab to be created on the parent portal that shows the child's growth.

    - A new tab needs to be created in the parent portal that shows if the child's growth is going more, less, or average compared to other kids.

- Alicia Garcia, Ernesto Rodriguez

  - User Story 4 -  As a user, I want to display at the end of the questionnaire the status of each nutrient as a pie chart or a bar chart.

    - End of the questionnaire should visualize for the parent the nutrients of most needed or least needed.

- Alicia Garcia, Joaquin Molto

  - User Story 5 - As a user, I want to enter the proper amount of nutrients but accidentally added a 0 and instead of 1000 cal, 10000 cal was added.

    - The platform should limit the number of calories imputed by the user.

- Noah Pineiro, Joaquin Molto

  - User Story 6 - As a user, I want to see the BMI of my child within the parent portal.

    - The platform should have a new tab in it that allows the parent to enter the child’s height and weight for an accurate BMI reading.

- Alejandro Cartagena

  - User Story 7  - As a user, I want to see a graph of my child’s growth .

    - When the new tab is created that indicates the child’s growth, there should be a graph that shows if the child’s growth is linear. There should also be a default line that shows the average rate of growth of a child in that age range.

- Abel Deulofeu, Ernesto Rodriguez

  - User Story 8 - As a user, I want to have a feature that lets me adjust the nutritional macros for my baby, so that I can make sure he intakes the adequate daily nutrients.

    - The platform currently does not have this feature for parents to utilize and I feel as though it is of utmost importance for it to be here.

- Manuel Hernandez

  - User Story 9 - As a user, I want to see a graph that shows the expected pricing for food change over time, so I would know what to budget to ensure nutrition.

    - The project currently doesn't have this feature, but should have as financial needs and changes might be of large importance depending on the financial status of the household.

Sprint 2 Planning Meeting

Attendees: Abel Deulofeu, Ismel Mendez Romero, Glendys Rodriguez Juviel, Alejandro Cartagena, Joaquin Molto, Ernesto Rodriguez, Alicia Garcia, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernandez

Product Owner: Cristina Palacios

Date: 5/31/22

Time: 30 minutes

Start time: 8:00 PM

End time: 8:30 PM

Estimated Team Velocity: 40 hours

User Stories:

- User Story 1 - As a user, I want to have a feature that lets me adjust the nutritional macros for my baby, so that I can make sure he intakes the adequate daily nutrients. (HIGH PRIORITY, 7 POINTS)

- User story 2: -As a user, I want to see a graph of my child’s growth. (HIGH PRIORITY, 9 POINTS )

- User story 3: - As a user, I want to have a feature that lets me adjust the nutritional macros for my baby, so that I can make sure he intakes in adequate daily nutrients. (MEDIUM PRIORITY, 5 POINTS)

- User story 4: - As a user, I want to see the BMI of my child within the parent portal. (MEDIUM PRIORITY, 5 POINTS)

User Stories Chosen by Capstone Students

- Abel Deulofeu

  - User Story 2, 1

- Glendys Rodriguez

  - User Story 2, 4

- Vladimir Chavez Vlasova

  - User Story 2, 4

- Noah Pineiro

  - User Story 4, 2

- Ernesto Rodriguez

  - User Story 1, 2

- Manuel Hernandez

  - User Story 2, 1

- Alejandro Cartagena

  - User Story 1, 3

- Joaquin Molto

  - User Story 2,4

- Ismel Mendez

  - User Story 3,4

- Alicia Garcia

  - User Story 2,4

Sprint 3 Planning Meeting

Attendees: Abel Deulofeu, Ismel Mendez Romero, Glendys Rodriguez Juviel, Alejandro Cartagena, Joaquin Molto, Ernesto Rodriguez, Alicia Garcia, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernandez

Product Owner: Cristina Palacios

Date: 6/24/22

Time: 30 minutes

Start time: 8:00 PM

End time: 8:30 PM

Estimated Team Velocity: 40 hours

User Stories:

- User story 1: - As a user, I want to see the BMI of my child within the parent portal. (HIGH PRIORITY, 5 POINTS)

- User story 2: -As a user, I want to see a graph of my child’s growth. (HIGH PRIORITY, 9 POINTS )

- User story 3: - As a user, I want to have a feature that lets me adjust the nutritional macros for my baby, so that I can make sure he intakes in adequate daily nutrients. (MEDIUM PRIORITY, 5 POINTS)

User Stories Chosen by Capstone Students

- Abel Deulofeu

  - User Story 1, 2

- Glendys Rodriguez

  - User Story 2, 1

- Vladimir Chavez Vlasova

  - User Story 2, 3

- Noah Pineiro

  - User Story 1, 2

- Ernesto Rodriguez

  - User Story 1, 2

- Manuel Hernandez

  - User Story 2, 1

- Alejandro Cartagena

  - User Story 1, 3

- Joaquin Molto

  - User Story 2,1

- Ismel Mendez

  - User Story 2,1

- Alicia Garcia

  - User Story 2,3

Sprint 4 Planning Meeting

Attendees: Abel Deulofeu, Ismel Mendez Romero, Glendys Rodriguez Juviel, Alejandro Cartagena, Joaquin Molto, Ernesto Rodriguez, Alicia Garcia, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernandez

Product Owner: Cristina Palacios

Date: 7/08/22

Time: 30 minutes

Start time: 8:30 PM

End time: 9:00 PM

Estimated Team Velocity: 40 hours

User Stories:

- User story 1: - As a user, I want to see the BMI of my child within the parent portal. (HIGH PRIORITY, 5 POINTS)

- User story 2: -As a user, I want to see a graph of my child’s growth. (HIGH PRIORITY, 9 POINTS )

- User story 3: - As a user, I want to have a feature that lets me adjust the nutritional macros for my baby, so that I can make sure he intakes in adequate daily nutrients. (MEDIUM PRIORITY, 5 POINTS)

- User story 4: - As a user, I want to display at the end of the questionnaire the status of each nutrient as a pie chart or a bar chart. (MEDIUM PRIORITY, 5 POINTS)

- User story 5: As a user, I want pictures to display images for food amounts so that I have a better understanding of each amount.(HIGH PRIORITY, 8 POINTS)

User Stories Chosen by Capstone Students

- Abel Deulofeu

  - User Story 1, 2

- Glendys Rodriguez

  - User Story 3,4

- Vladimir Chavez Vlasova

  - User Story 2, 1

- Noah Pineiro

  - User Story 2, 3, 5

- Ernesto Rodriguez

  - User Story 1, 4

- Manuel Hernandez

  - User Story 3, 4

- Alejandro Cartagena

  - User Story 3, 4, 5

- Joaquin Molto

  - User Story 1, 2, 5

- Ismel Mendez

  - User Story 1, 2, 5

- Alicia Garcia

  - User Story 1,2,5

Sprint 5 Planning Meeting

Attendees: Abel Deulofeu, Ismel Mendez Romero, Glendys Rodriguez Juviel, Alejandro Cartagena, Joaquin Molto, Ernesto Rodriguez, Alicia Garcia, Noah Alexander Pineiro, Vladimir Chavez Vlasova, Manuel Hernandez

Product Owner: Cristina Palacios

Date: 7/11/22

Time: 30 minutes

Start time: 8:00 PM

End time: 8:30 PM

Estimated Team Velocity: 40 hours

User Stories:

- User story 1: - As a user, I want to limit the numbers to 12 per day of the food intakes for the various food types in the questionnaire tab. (HIGH PRIORITY, 7 POINTS)

- User story 2: - As a user, I want to be able to click the images of the serving sizes and zoom in to take a better look of it. (MEDIUM PRIORITY, 5 POINTS )

- User story 3: - As a user, I want to display at the end of the questionnaire the status of each nutrient as a pie chart or a bar chart. (MEDIUM PRIORITY, 5 POINTS)

- User story 4: - As a user, I want pictures to display images for food amounts so that I have a better understanding of each amount.(HIGH PRIORITY, 8 POINTS)

- User story 5: - As a user, I want a better name from some of the food types in the questionnaire type.(HIGH PRIORITY, 7 POINTS)

User Stories Chosen by Capstone Students

- Abel Deulofeu

  - User Story 1, 2

- Glendys Rodriguez

  - User Story 1, 2, 4, 5

- Vladimir Chavez Vlasova

  - User Story 2, 1

- Noah Pineiro

  - User Story 2, 3, 5

- Ernesto Rodriguez

  - User Story 1, 4

- Manuel Hernandez

  - User Story 3, 4, 1

- Alejandro Cartagena

  - User Story 3, 4, 5

- Joaquin Molto

  - User Story 1, 2, 3, 5

- Ismel Mendez

  - User Story 1, 2, 4, 5

- Alicia Garcia

  - User Story 1,2,5