Florida International University

Knight Foundation School of Computing and Information Sciences

Software Engineering Focus

Final Deliverable

Project Title: Combo Counter

Team Members: Jamal Bradshaw, Christian Derisca, Eduardo Gomez, Marcos Paiva, Nicholas Lucky Samaroo, Ivan Rosyaykin, Aris Cabeza

Product Owner(s):Micheal H. Bucar

Instructor: Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

This document presents the information necessary to gain a good understanding of the Combo Counter software and its relating punching bag hardware. It is an application that is designed to provide users with an interactive way to measure and record the speed and force of their punches. Since this product has been developed throughout previous semesters, this document describes the contributions that our group has made within the Summer 2022 semester in detail, including, but not limited to, UML diagrams, System design, and Agile Ceremonies.

Table of Contents

Introduction …………………………………………………………………………………………….....5

Current System ……….…………………………………………………………………………………………………..5

Purpose of New System  …………………………………………………..……………………………. 5

User Stories ………………………………………………………………………………………………6

Implemented User Stories  ………………………………………….…………………………………..7

Pending User Stories  …………………………………………………………………...………………………………..….. 15

Sprints Plan  ……………………………………………………………..………………………………………………………. 16

Sprint 1  …………………………………………………………………………………………………………………………... 17

Sprint 2  …………………………………………………………………………………………………………………………... 18

Sprint 3  …………………………………………………………………………………………………………………………... 19

Sprint 4  …………………………………………………………………………………………………………………………... 20

Sprint 5  …………………………………………………………………………………………………………………………... 21

Sprint 6  …………………………………………………………………………………………………………………………... 22

Project Plan………………………………………………………………………………………………22

Hardware and Software Resources  ……………………………………………………………….… 22

System and Subsytem Decomposition

Deployment Diagram  …………………………………………………………………………………………………….…...	23

System Validation  …………………………………………………………………………………………………………………	23

Appendix  ……………………………………………………………………………………………………………………………….	24

Appendix A - UML Diagrams  ……………………………………………………………………………………………….	24

Static UML Diagrams  ……………………………………………………………………………………………………….	24

Dynamic UML Diagrams  …………………………………………………………………………………………………..	24

Appendix B - User Interface Design  …………………………………………………………………………….…...	26

Conclusion ………………………………………………………………………………………………………………………………    27

# Introduction

Over time, the whole world has undergone a digital revolution where vast sums of physical knowledge and activities can be accessed and initiated right through the palm of our hands with the use of computers, mobile devices, etc. However, many people suffer from not fully experiencing the lengths to which technology and physical activity has integrated.This product intends to break the barrier between technology and physical activity by introducing an interactive way to exercise/train. This interactive punching bag is a futuristic solution for athletes and gym goers alike that will enable them to partake in a challenging workout in a video game-inspired way.

Featuring a display, the punching bag works by being activated like a video game and providing a training mode that requires them to punch targets. Users can take advantage of several built-in training modes and games to push themselves in a fun, interactive way that makes the process more like visiting an arcade than a strenuous workout.

## Current System

A single computer/screen system with only a live punching bag punch data collection. Along with workout setup at the punching site.

## Purpose of New System

Contributions:

- Ivan Rosyaykin - Acted as the team lead for this semester, helped organize the repository and google drive. Mainly focused on building the progress tree design in the frontend and hooked it up to DB using existing backend code. Also focused on fixing a couple of bugs in the frontend.

- Nicholas Lucky SamarooN- Worked on implementing the suggestions made in the user stories to the main code. In addition he assisted in providing emotional support to fellow teammates, while recording and documenting conversations between group mates and the product owner.

- Christian Derisca- Worked on development of a separate app, also provided front-end improvements to the main application.

- Eduardo Gomez- I acted as the motivation for the team and making sure we had our meeting with the product owner every two weeks. I also participated in all the daily assignment. As a capstone 1 student I studied and learned from the capstone 2 students. I followed up with each team member to see what we had going on and tried to stay on schedule I included my user stories and so did the rest of the team. I acted as the assist team lead and made sure communication was still alive within our team.

- Jamal Bradshaw- Focused and worked on the overall visuals and UI interface of the project before the switch to the mobile/web app. Provided support for teammates when needed and assisted in talks with the new iteration of the app.

- Marcos Pavia-

- Aris Cabeza-

# User Stories

The following section provides the detailed user stories that were implemented in this iteration of the Combo Counter project. These user stories served as the basis for the implementation of the project’s features. This section also shows the user stories that are to be considered for future development.

## Implemented User Stories

| User Story # | 1 |
| --- | --- |
| Assigned to | All team members. |
| User Story | As a developer I will like to understand previous force sensing implementations . |
| Acceptance Criteria | Review the submitted documents from last semester, watch the videos, and Meet with the PO to discuss project with team and discuss goals for this semester. |

| User Story # | 2 |
| --- | --- |
| Assigned to | All Team Members |
| User Story | As a developer I will like to know an algorithm to calculate the force per punch in each individual combo. |
| Acceptance Criteria | Use scientific thinking to develop a solution for the problem |

| User Story # | 3 |
| --- | --- |
| Assigned to | All Team Members |
| User Story | As a developer I will like to find optimal sensor position to calculate the force of the punches in the bag. |
| Acceptance Criteria | All team members meet with product owner to get general idea on the physical concept of the beg |

| User Story # | 4 |
| --- | --- |
| Assigned to | All Team Members |
| User Story | As a developer i would like to develop and structure an algorithm to use the driving force of the bag, after a punch, to determine the speed of each individual punch. |
| Acceptance Criteria | All members use critical thinking skills to develop a solution to this problem |

| User Story # | 5 |
| --- | --- |
| Assigned to | All team members |
| User Story | As a developer i would like to develop a method to mitigate the margin of error , created by swinging of a free moving bag. |
| Acceptance Criteria | All team members use critical thinking to come up with a solution . |

| User Story # | 6 |
| --- | --- |
| Assigned to | Everyone |
| User Story | As a developer I will like to find which attachment will be optimal to calculate pressure and minimize discomfort for the user. |
| Acceptance Criteria | All team members use critical thinking to resolve problem (access to github wasnt provided as yet therefore suggestions on the product was offered) |

| User Story # | 7 |
| --- | --- |
| Assigned to | All members |
| User Story | As a developer, I want to review how to properly use GitHub for managing the project repositories so that I can efficiently add new changes to my branch, effectively make pull requests and revert to a previous commit in any branch if needed. |
| Acceptance Criteria | Spend a bit of time to go over online resources to review GitHub functionality. |

| User Story # | 8 |
| --- | --- |
| Assigned to | All members |
| User Story | As a developer, I would like to refine my understanding of JavaFX elements in order to be able to effectively add on to and modify the UI as desired. |
| Acceptance Criteria | Find enough online resources about JavaFX to understand the code received. |

| User Story # | 9 |
| --- | --- |
| Assigned to | Nicholas Lucky Samaroo |
| User Story | As a Combo Counter developer, I would like to create a user interface that could show the users, who are competing, a list of their past and average forces and speeds of punches thrown. |
| Acceptance Criteria | Create an addition to the code that allows average force to be added to the various modes |

| User Story # | 11 |
| --- | --- |
| Assigned to | Christian Stephane Derisca |
| User Story | As a Combo Counter Developer, I would like to develop the accessibility features for those who may be handicapped to enjoy combo counters, alongside the readability and color schema of the Graphical User Interface. As well as accommodating other languages |
| Acceptance Criteria | Add a mode which allows the inclusion of handicap persons score to be fairly represented |

| User Story # | 12 |
| --- | --- |
| Assigned to | Nicholas Lucky Samaroo, Marcos Paiva, Ivan Rosyaykin |
| User Story | Output visuals for user: Create user-friendly displays that both allow the user to enter the system with an account of their gender/age/weight, as well as receive total averages of force for the user’s session compared to highest overall sessions in terms of force, speed and “calculated score. |
| Acceptance Criteria | Make adjustments to the main application. |

| User Story # | 13 |
| --- | --- |
| Assigned to | All members |
| User Story | As a developer, I want to review and write proper documentation throughout our development of the application so that other developers can understand my work and understand the functionality of each code component of the app. |
| Acceptance Criteria | Write documentation on additions to the code base, as well as add any lacking documentation in the project so that each component and function is explained. |

| User Story # | 14 |
| --- | --- |
| Assigned to | All members |
| User Story | As a developer, I want to resolve the bug where module content does not have its latest status when it refreshes the page so that the application can work accordingly.(20 hours) |
| Acceptance Criteria | Find the bug regarding module content, identify the issue in code, and fix it. |

| User Story # | 15 |
| --- | --- |
| Assigned to | Jamal Bradshaw, Christian Derisca, Eduardo Gomez, Marcos Paiva, Nicholas Lucky Samaroo, Ivan Rosyaykin, Aris Cabeza |
| User Story | As an incoming developer, I want to familiarize myself and review the code of the project frontend and backend so that I get a better understanding of the code structure of the project. |
| Acceptance Criteria | Each Capstone 1 student manage to spend a few hours looking at the code in Frontend and Backend, then asks a a question or two about the structure of the project or about anything specific. |

| User Story # | 16 |
| --- | --- |
| Assigned to | Ivan Rosyaykin |
| User Story | As a scrum master, I would like to fully integrate Jira and github |
| Acceptance Criteria | Go online and research tutorials on how to effectively utilize the Jira platform |

| User Story # | 17 |
| --- | --- |
| Assigned to | Christian Stephane Derisca |
| User Story | As a Combo Counter developer, I want to create an option menu called "Settings" |
| Acceptance Criteria | Do research on JS to figure out how to add “settings”to the front end platform.. |

| User Story # | 18 |
| --- | --- |
| Assigned to | Eduardo D Gomez: |
| User Story | As a developer, I want to create markers on the module progress bars that show/represent group and class progress |
| Acceptance Criteria | Create markers that actually overlay over module progress bars using templated found online, have them properly moving across the module bars themselves. Also |

| User Story # | 19 |
| --- | --- |
| Assigned to | Ivan Rosyaykin |
| User Story | As a developer, I would like to create a fully functioning, locally hosted, MySQL Server for the account storage. |
| Acceptance Criteria | Do research involving usinging a MySQL server to hold account storage. |

| User Story # | 20 |
| --- | --- |
| Assigned to | Nicholas Lucky Samaroo, Marcos Paiva, Ivan Rosyaykin |
| User Story | As a Combo Counter developer, I would like to restructure the user interface of the ForceModePanel in modes to include the average force output by the user per strike. |
| Acceptance Criteria | Work together to get proper set up for running frontend which includes the average force setting on the display. |

| User Story # | 22 |
| --- | --- |
| Assigned to | Ivan Rosyaykin, Aris Cabeza |
| User Story | As a capstone 2 student, I want to get the documentation done by the end of the sprint: Individual Posters, Videos(introduction/Demo), Powerpoint presentation, and final Documentation submitted to canvas/Pathable. |
| Acceptance Criteria | Work on documentation needed to be submit to pathable/google form before April 12th 5pm: have intro and demo videos done and published to Youtube, have individual Posters basically done, have a working draft of Final Document, Have slides finished and ready to use for Presentation on Presentation day. |

| User Story # | 23 |
| --- | --- |
| Assigned to | Jamal Bradshaw, Christian Derisca, Eduardo Gomez, Marcos Paiva, Nicholas Lucky Samaroo, Ivan Rosyaykin, Aris Cabeza |
| User Story | As a capstone 1 student, I want to make my group poster as required for submission before the end of this sprint and submit to Canvas/Pathable. |
| Acceptance Criteria | Work together to make a complete poster that shows off our contributions to the project. |

## Pending User Stories

| User Story # | 10 |
| --- | --- |
| Assigned to | All members |
| User Story | As a Combo Counter developer, I would like to add the categories of sex and weight opposed to handicap on the multi-player mode |
| Acceptance Criteria | Team met with the product owner and was advised to focus more on the frontend opposed to adding the sex and weight of persons . |

| User Story # | 21 |
| --- | --- |
| Assigned to | Eduardo D Gomez: |
| User Story | As a developer, I want to add additional tabs to select from different game mode in the multi-player section.(Maybe won’t get if done before end of semester but at least make some progress with it if possible). |
| Acceptance Criteria | Create the structure for the height input to be added int he backend before implementing it in the front end. |

### Sprints

### Sprint Planning Meeting Minutes (05/19/2022)

Start Time: 6:00< p.m.>

End Time: 7:00< p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Aris Cabeza | Absent |
| Daniel Eduardo Gomez | Present |
| Ivan Rosyaykin | Present |
| Jamale Bradshaw | Absent |
| Stephane Christian Derisca | Present |
| Darryl Nicholas Lucky Samaroo | Present |
| Fernando Marcos Paiva | Present |

- Went over the slides of previous groups that have worked on the product.

- Brainstormed different ideas to improve the product.

- Try and come up with an algorithm that can tell the difference between a forced punch and the jerk of the punching bag.

- Also discussed different type of activities that can be done from force punch to multiplayer even the amount of punches that can be done with a certain time frame.

- Need to gain access to see where we can start working to improve the project.

After discussion, it was decided that the team would spend the remainder of the week coming up with ideas to improve the product. Then we would login to the information the owner gave us and go over it and try and come up with a program to improve the product.

### Sprint Planning Meeting Minutes (05/31/2022)

Start Time: 6:00< p.m.>

End Time: 7:00< p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Aris Cabeza | Present |
| Daniel Eduardo Gomez | Present |
| Ivan Rosyaykin | Present |
| Jamale Bradshaw | Present |
| Stephane Christian Derisca | Present |
| Darryl Nicholas Lucky Samaroo | Present |
| Fernando Marcos Paiva | Present |

- Went over the entirety of the word document that was left by the last group

- Presented various ideas to the product owner on the future of the product

- Learned that our task is much more oriented in the software side rather than the hardware side

  - There is currently very little to no hardware

- With consultation with the product owner, have developed a much more well-refined idea of what the goals of the current project are

- Learned that the program is on the second iteration of UI and that the original UI and program that was discussed the Word document have little to do with what was already done

  - Despite it being a completely re-done project, the Word document continues to maintain many of the goals that our program should achieve.

- Discussions with the product owner allowed us to understand that much of what we must complete is UI related

- The product owner went over the initial idea and also showed us more accurately what has been done.

  - He continued to go on and show us the changes he wanted us to make

- The product owner also discussed that he would like a score formula

  - This would be a more general value calculated based on the force of the punches and the intervals between the punches

  - The goal of the more general “score” was to permit a more fun way of seeing real time updates and maintain a competitive environment between multiple players

- There was also a discussion on the goals of the project

  - There are 3 markets that the final product will penetrate

    - Home/Private

    - Large Gyms

    - Professional Tier where huge groups of punching bags are put in one room

After discussion, it was decided that the team would spend the remainder of the week combing through what was already completed as we have access to the code. We plan to turn the many items that must be completed into individual tasks/user stories.

### Sprint Planning Meeting Minutes (07/11/2022)

Start Time: 7:00< p.m.>

End Time: 8:00< p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Aris Cabeza | Present |
| Daniel Eduardo Gomez | Present |
| Ivan Rosyaykin | Present |
| Jamale Bradshaw | Present |
| Stephane Christian Derisca | Present |
| Darryl Nicholas Lucky Samaroo | Present |
| Fernando Marcos Paiva | Present |

- Went over the newly created user stories with product owner to make sure we followed through with what he asked us previously.

- We discussed our main ideas with the product owner who oriented us to focus more on the software side of the program since the whole project is still too young and there is no accessibility to the hardware.

- After the product owner read our user stories, he was able to signal several mistakes and out of place ideas that needed to be fixed/exchanged. Giving us a better understanding of what the direction of the program should be.

- Another important aspect discussed during this meeting was the schedule and availability for upcoming meetings.

- For the ui, product owner offer us to reach out to previous team leader in order to catch up on what was previously done and what next steps needed to be taken.

- Among the mistakes found by the product owner, there was the name of the project. Which we were using wrong. Correct: ComboCounter.

Incorrect: Combo Counter.

- The product owner also discussed the implementation of adding goals base on sex/age/weight. Which it should be used for specific locations where bigger groups of users will be able to utilize.

After discussion, it was decided that the team would spend the remainder of the week fixing the user stories that were previously created  and had mistakes. Compare the code with the word document in order to create more suitables user stories for the group.

### Sprint Planning Meeting Minutes (07/11/2022)

Start Time: 7:00< p.m.>

End Time: 8:00< p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Aris Cabeza | Present |
| Daniel Eduardo Gomez | Present |
| Ivan Rosyaykin | Present |
| Jamale Bradshaw | Present |
| Stephane Christian Derisca | Present |
| Darryl Nicholas Lucky Samaroo | Present |
| Fernando Marcos Paiva | Present |

- Went over the newly created user stories with product owner to make sure we followed through with what he asked us previously.

- We discussed our main ideas with the product owner who oriented us to focus more on the software side of the program since the whole project is still too young and there is no accessibility to the hardware.

- After the product owner read our user stories, he was able to signal several mistakes and out of place ideas that needed to be fixed/exchanged. Giving us a better understanding of what the direction of the program should be.

- Another important aspect discussed during this meeting was the schedule and availability for upcoming meetings.

- For the ui, product owner offer us to reach out to previous team leader in order to catch up on what was previously done and what next steps needed to be taken.

- Among the mistakes found by the product owner, there was the name of the project. Which we were using wrong. Correct: ComboCounter.

Incorrect: Combo Counter.

- The product owner also discussed the implementation of adding goals base on sex/age/weight. Which it should be used for specific locations where bigger groups of users will be able to utilize.

After discussion, it was decided that the team would spend the remainder of the week fixing the user stories that were previously created  and had mistakes. Compare the code with the word document in order to create more suitables user stories for the group.

# Project Plan

This section describes the planning that went into the realization of this project. This project incorporated the agile development techniques and as such required the sprints to be planned. These sprint planning meetings are detailed in the section. This section also describes the components, both software and hardware, chosen for this project.

## Hardware and Software Resources

The following is a list of all hardware and software resources that were used in this project:

## Architectural Patterns

For the design pattern, a standard layered design pattern was used. It consisted with a main interface with the consumer of a mobile app and an onsite application. The business portion of formulas ran in the background either during a workout or after a workout for final calculation. Under it all there was a database storing all user data by sign in.

## System and Subsystem Decomposition

## Deployment Diagram

Mobile Application

# System Validation

Testing was only done locally. As a new mobile application was being developed, it only reached the simulation sphere within an IDE. The main (original) application would run on a local machine; however, the mySQL server was no longer functional during testing.

# Appendix

## Appendix A - Diagrams

Class Diagram:

System Design Diagram:

## Appendix B - User Interface Design

## Conclusion

The project started off slow; however, when the idea for splitting the setup process between the main application and the mobile application, grand progress was done. The original application was coded in Java so it was incredibly challenging to expand upon it. The new mobile app has been coded in JavaScript and that has proven to be a much more efficient and reliable language. We hope that for the future, the JavaScript application will be expanded upon and adopted to the main onsite application as well. We would ideally like to see just the JavaScript application be run upon everything.