### Daily Scrum Meeting Minutes (05/18/2022):

Start Time:10:00 < p.m.>

End Time: 10:15< p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Aris Cabeza | Present |
| Daniel Eduardo Gomez | Present |
| Ivan Rosyaykin | Present |
| Jamale Bradshaw | Present |
| Stephane Christian Derisca | Present |
| Nicholas Lucky Samaroo | Absent |
| Fernando Marcos Paiva | Present |

Aris Cabeza:

- How many hours did I work since the last meeting?

2 hours

- What was done since the last scrum meeting?

Catch up with the team in what are next goal is and what we need to be working on.

- What is planned to be done until the next scrum meeting?

.          We are currently waiting for the project

owner to give us access to the files so

we can start working in the project

- What are the hurdles?

Waiting For the project owner to gove is access to the files

Daniel Eduardo Gomez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Trying to get access to the project with information provided from the product owner. Unable to access it so we are trying to follow up with the owner and wait for his reply.

- What is planned to be done until the next scrum meeting?

  - Wait for the owners reply so we can start working on the project.

- What are the hurdles?

Gaining acces to the project so we can see where we can start working to improve the project.

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Tried to login to the project

  - Learned a majority of what was discussed in the product owner meeting

- What is planned to be done until the next scrum meeting?

  - Finish getting everything set up for the group

  - If the files arrive, look over whatever was left from the previous semesters regarding the progress of the current project.

  - Re-do some of the templates in the Google Drive

  - Eddie will reach out to the owner so that we can get access to the project

  - Research into current force sensing implementations for punch force measurement

- What are the hurdles?

  - Slow start

  - Had to join group last minute

  - Not 100% sure on the product owner’s desires

  - Files are taking a while to be sent over.

Jamale Bradshaw:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Met with product owner and discussed the project via Zoom

- What is planned to be done until the next scrum meeting?

  - Weight Class (Featherweight, Lightweight differentiation)

- What are the hurdles?

  - Benchmark Combos, Qualifying Punches

Stephane Christian Derisca:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Met with team to discuss our map or plan of approach for tackling the product owners requests

- What is planned to be done until the next scrum meeting?

  - Get Team familiarized with logging into Github repository

- What are the hurdles?

  - Deciphering the previous teams project and how to add on to that, or if there needs to be renovations done.

Darryl Nicholas Lucky Samaroo:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Fernando Marcos Paiva:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Outlined end of week product design and research innovation

- What is planned to be done until the next scrum meeting?

  - Get familiar with the platform used to code the design

- What are the hurdles?

  - Team timing and getting a flow going