### Daily Scrum Meeting Minutes (05/31/2022):

Start Time:10:30 < p.m.>

End Time: 10:45< p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Aris Cabeza | Present |
| Daniel Eduardo Gomez | Present |
| Ivan Rosyaykin | Present |
| Jamale Bradshaw | Present |
| Stephane Christian Derisca | Present |
| Nicholas Lucky Samaroo | Present |
| Fernando Marcos Paiva | Present |

Aris Cabeza:

- How many hours did I work since the last meeting?

2 hours

- What was done since the last scrum meeting?

We talked to the project owner and we were able to have a better understanding of what needs to be done.

- What is planned to be done until the next scrum meeting?

.          Start working on the project

- What are the hurdles?

None

Daniel Eduardo Gomez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

We were able to speak with the product owner and have a session of what he wants done and what we can work on till the next meeting.

- What is planned to be done until the next scrum meeting?

  - Work with each other to see what we can do as a team and come up with a new program for the project.

- What are the hurdles?

Coming up with a new code for the project and hoping it works.

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Looked at some previous implementations of pressure sensors

- What is planned to be done until the next scrum meeting?

  - Figure out Jira and why I can’t add members to a Sprint board

  - Look over whatever was left from the previous semesters regarding the progress of the current project.

  - Run the project

  - Re-do some of the templates in the Google Drive

- What are the hurdles?

  - Not 100% sure on the product owner’s desires

Jamale Bradshaw:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked through GitHub repository

  - Review of expectations for project

- What is planned to be done until the next scrum meeting?

  - Run code

  - Review of ide

  - Meet with product owner

- What are the hurdles?

  - None so far

Stephane Christian Derisca:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Attempt to get in contact with the product owner

- What is planned to be done until the next scrum meeting?

  - Forming a formula for score calculation

- What are the hurdles?

  - None

Darryl Nicholas Lucky Samaroo:

- How many hours did I work since the last meeting?

2 hours

- What was done since the last scrum meeting?

We reviewed the code in the github account. We structured and discussed our upcoming user stories for this project. We also meet with the product owner today and went through the code and what outcomes he is looking for in the project

- What is planned to be done until the next scrum meeting?

All members are still to review and get familiar with the code given and come up with suggestions to effectively calculate the force and speed of a punch.

Start to write and discuss the solutions to the suggestions made by the product owner.

- What are the hurdles?

The main hurdle is figuring out what needs to be done and assign work to each individual member.

We also would like to get into contact with the previous group to discuss what they wrote in the code.

Fernando Marcos Paiva:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Meeting with owner and created an outline in depth of what is there and what has to be done conceptually

- What is planned to be done until the next scrum meeting?

  - Collaborate with group and figure out how to proceed in that we can add to the finished document and find the best way to solve the algorithms

- What are the hurdles?

  - Conceptually, figuring out what to use as a base average measurement of force, speed and calculated scores to compare