### Daily Scrum Meeting Minutes (06/02/2022):

Start Time:10:00 < p.m.>

End Time: 10:15< p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Aris Cabeza | Present |
| Daniel Eduardo Gomez | Present |
| Ivan Rosyaykin | Present |
| Jamale Bradshaw | Present |
| Stephane Christian Derisca | Present |
| Nicholas Lucky Samaroo | Present |
| Fernando Marcos Paiva | Present |

Aris Cabeza:

- How many hours did I work since the last meeting?

2 hours

- What was done since the last scrum meeting?

We started working on creating new user stories based to the requirements of the product owner.

- What is planned to be done until the next scrum meeting?

.          Create user stories.

- What are the hurdles?

None

Daniel Eduardo Gomez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

We were able to speak with the product owner and have a session of what he wants done and what we can work on till the next meeting.

- What is planned to be done until the next scrum meeting?

  - Work with each other to see what we can do as a team and come up with a new program for the project.

- What are the hurdles?

Coming up with a new code for the project and hoping it works.

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Looked at some previous implementations of pressure sensors

  - Spent some time going over the previously done code

  - Thought about user stories

- What is planned to be done until the next scrum meeting?

  - Figure out Jira and why I can’t add members to a Sprint board

  - Look over whatever was left from the previous semesters regarding the progress of the current project.

  - Come up with at least 1 user story for myself

  - Run the project

  - Re-do some of the templates in the Google Drive

- What are the hurdles?

  - Not 100% sure on the product owner’s desires

Jamal Bradshaw:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Review of code and the structure the product owner wants

  - Brainstorming of ideas to accomplish goals set forward by product owner

- What is planned to be done until the next scrum meeting?

  - Break up each goal into smaller more manageable hurdles

  - Assign groups to see who handles each assignment

  - Work on user stories

  - Implementation of ideas brought up by product owner

- What are the hurdles?

  - None so far

Stephane Christian Derisca:

- How many hours did I work since the last meeting?

  - 2 Hour

- What was done since the last scrum meeting?

  - Had a meeting with product owner to discuss what needs to be worked on first, in and how we can break it up between the seven team members.

- What is planned to be done until the next scrum meeting?

  - Front End Developing

- What are the hurdles?

  - Meeting design wishes of product owner

Darryl Nicholas Lucky Samaroo:

- How many hours did I work since the last meeting?

1 hours

- What was done since the last scrum meeting?

We reviewed the code in the github account. We structured and discussed our upcoming user stories for this project.

We have started creating user stories to assign tasks to group members.

- What is planned to be done until the next scrum meeting?

Assign the created user stories to each specific team member.

Start to write and discuss the solutions to the suggestions made by the product owner.

- What are the hurdles?

Writing a code for a product without having a physical prototype or product to test on .

We also would like to get into contact with the previous group to discuss what they wrote in the code.

Fernando Marcos Paiva:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Review of user stories is going well and coordinating times with a time shift

- What is planned to be done until the next scrum meeting?

  - Set dates for twice a week substantial project owner meetings and thoughts for every 2 weeks user stories updates.

- What are the hurdles?

  - Using best ideas and getting rid of what is improbable or doesn’t work or is too complicated such as calculator scores in certain game modes