### Daily Scrum Meeting Minutes (06/07/2022):

Start Time:10:00 < p.m.>

End Time: 10:15< p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Aris Cabeza | Present |
| Daniel Eduardo Gomez | Present |
| Ivan Rosyaykin | Present |
| Jamale Bradshaw | Present |
| Stephane Christian Derisca | Present |
| Nicholas Lucky Samaroo | Present |
| Fernando Marcos Paiva | Absent |

Aris Cabeza:

- How many hours did I work since the last meeting?

2 hours

- What was done since the last scrum meeting?

We started working on fully developing our user stories.

- What is planned to be done until the next scrum meeting?

.          Finish completing the user stories.

- What are the hurdles?

None

Eduardo D Gomez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

We discussed on what we are going to do moving forward with the project and each of us come up with two user stories.

- What is planned to be done until the next scrum meeting?

  - Modify our user stories and be more accurate.

- What are the hurdles?

Improving the user stories.

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Spent some time going over the previously done code

  - Reviewed some of the teams user stories

- What is planned to be done until the next scrum meeting?

  - Figure out Jira and why I can’t add members to a Sprint board

  - Look over whatever was left from the previous semesters regarding the progress of the current project.

  - Come up with at least 1 more user story for myself

  - Run the project

  - Go over JavaFX and how it works to help with the UI

- What are the hurdles?

  - Organizing owner’s desires into tasks

Jamal Bradshaw:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Brushed up GUI concepts to get a better feel for making button layouts more user friendly

  - Worked on user stories for sprint

- What is planned to be done until the next scrum meeting?

  - Finishing and fixing user stories

  - Continuing to review GUI

- What are the hurdles?

  - Figuring out the best approach for better user friendly interface

Stephane Christian Derisca:

- How many hours did I work since the last meeting?

  - 2 Hour

- What was done since the last scrum meeting?

  - Had a meeting with product owner to discuss what needs to be worked on first, in and how we can break it up between the seven team members.

- What is planned to be done until the next scrum meeting?

  - Front End Developing

- What are the hurdles?

  - Meeting design wishes of product owner

Darryl Nicholas Lucky Samaroo:

- How many hours did I work since the last meeting?

1 hours

- What was done since the last scrum meeting?

Each group member has created 2 user stories and we are in the process of assigning tasks to each individual group member.

The code has been looked over and we are starting to implement the suggestion by the product owner.

- What is planned to be done until the next scrum meeting?

Start to write and discuss the solutions to the suggestions made by the product owner in the code.

For each user to complete their respective user story.

- What are the hurdles?

Writing a code for a product without having a physical prototype or product to test on .

We also would like to get into contact with the previous group to discuss what they wrote in the code.

Fernando Marcos Paiva:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?