### Sprint Retrospective Meeting Minutes (06/10/2022):

Start Time: 10:15< p.m.>

End Time: 10:30< p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Aris Cabeza | Present |
| Daniel Eduardo Gomez | Present |
| Ivan Rosyaykin | Present |
| Jamale Bradshaw | Present |
| Stephane Christian Derisca | Present |
| Nicholas Lucky Samaroo | Absent |
| Fernando Marcos Paiva | Absent |

What Worked:

- The timing of the meetings and submission

- Creating several user stories for the project to work on.

- Creating accounts in Jira to organize and keep track of our progress in the project.

What Didn’t Work:

- Getting access to the Github files for the project as it took much too long and basically wasted a whole sprint.

- Following through with team scheduled turn-in and meeting times

- Changing biweekly product owner meeting to weekly.

- Figuring out what the product owner actually wanted us to do for the program.

What New Things Should We Start Doing:

- Establishing a clearer communication with the product owner regarding what his exact desires are for the project.

- Set Up a Jira board

- Get together as a group and figure out what we would like to do regarding the project (Create official goal bullet-points)

- Communicate research/notes more efficiently and what we need for the code