### Daily Scrum Meeting Minutes (06/13/2022):

Start Time:10:00 < p.m.>

End Time: 10:15< p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Aris Cabeza | Present |
| Daniel Eduardo Gomez | Present |
| Ivan Rosyaykin | Present |
| Jamale Bradshaw | Present |
| Stephane Christian Derisca | Present |
| Nicholas Lucky Samaroo | Absent |
| Fernando Marcos Paiva | Absent |

Aris Cabeza:

- How many hours did I work since the last meeting?

2 hours

- What was done since the last scrum meeting?

We started working on fully developing our user stories.

- What is planned to be done until the next scrum meeting?

.          Finish completing the user stories.

- What are the hurdles?

None

Eduardo D Gomez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

We spoke to the product owner and discussed what we could improve in our user story and what we needed to work on.

- What is planned to be done until the next scrum meeting?

  - Improve our user story and work together to come up with a better programming idea.

- What are the hurdles?

Develop a better program for the project.

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Spent some time going over the previously done code

  - Run the project

  - Studied some JavaScript

- What is planned to be done until the next scrum meeting?

  - Figure out Jira and why I can’t add members to a Sprint board

  - Look over whatever was left from the previous semesters regarding the progress of the current project.

  - Come up with at least 1 more user story for myself

  - Go over JavaFX and how it works to help with the UI

- What are the hurdles?

  - Organizing owner’s desires into tasks

Jamal Bradshaw:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Tried some adjustments to the menus used in the program

  - Looked at Java FX to get a better understanding of how it’s used

- What is planned to be done until the next scrum meeting?

  - Finishing and fixing user stories

  - Continuing to review GUI

- What are the hurdles?

  - Figuring out the best approach for better user friendly interface

Stephane Christian Derisca:

- How many hours did I work since the last meeting?

  - 1 Hours

- What was done since the last scrum meeting?

  - Updated graphic user interface for accessibility

- What is planned to be done until the next scrum meeting?

  - i.e  Further breaking down my accessibility features into a manageable palette

- What are the hurdles?

  - No hurdles at this moment

Darryl Nicholas Lucky Samaroo:

- How many hours did I work since the last meeting?

1 hours

- What was done since the last scrum meeting?

Each group member has created 2 user stories and we are in the process of assigning tasks to each individual group member.

The code has been looked over and we are starting to implement the suggestion by the product owner.

- What is planned to be done until the next scrum meeting?

Start to write and discuss the solutions to the suggestions made by the product owner in the code.

For each user to complete their respective user story.

- What are the hurdles?

Writing a code for a product without having a physical prototype or product to test on .

We also would like to get into contact with the previous group to discuss what they wrote in the code.

Fernando Marcos Paiva:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - We are now assessing code to be complete by goal dates w user stories

- What is planned to be done until the next scrum meeting?

  - Getting the right notes down from the other classmates filling me in on meetings

- What are the hurdles?

  - Time zone differences