### Daily Scrum Meeting Minutes (06/14/2022):

Start Time:10:00 < p.m.>

End Time: 10:15< p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Aris Cabeza | Present |
| Daniel Eduardo Gomez | Present |
| Ivan Rosyaykin | Present |
| Jamale Bradshaw | Present |
| Stephane Christian Derisca | Present |
| Nicholas Lucky Samaroo | Absent |
| Fernando Marcos Paiva | Absent |

Aris Cabeza:

- How many hours did I work since the last meeting?

2 hours

- What was done since the last scrum meeting?

We met with product owner and clarified our ideas and user stories.

- What is planned to be done until the next scrum meeting?

.          Fix our user stories.

- What are the hurdles?

None

Eduardo D Gomez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

We spoke to the product owner and discussed what we could improve in our user story    and what we needed to work on.

- What is planned to be done until the next scrum meeting?

  - Improve our user story and work together to come up with a better programming idea.

- What are the hurdles?

Develop a better program for the project.

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Spent some time going over the previously done code

  - Run the project

  - Evaluated what was going wrong with the application running

- What is planned to be done until the next scrum meeting?

  - Figure out Jira and why I can’t add members to a Sprint board

  - Provide list of questions to Eduardo for the previous team head to answer regarding the application

  - Go over JavaFX and how it works to help with the UI

- What are the hurdles?

  - Organizing owner’s desires into tasks

Jamal Bradshaw:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on the menu interface

- What is planned to be done until the next scrum meeting?

  - More practice with working on the interface for the menus

  - Come with a better distribution of tasks going forward

- What are the hurdles?

  - None so far

Stephane Christian Derisca:

- How many hours did I work since the last meeting?

  - 1 Hours

- What was done since the last scrum meeting?

  - Updated graphic user interface for accessibility

- What is planned to be done until the next scrum meeting?

  - i.e  Further breaking down my accessibility features into a manageable palette

- What are the hurdles?

  - No hurdles at this moment

Darryl Nicholas Lucky Samaroo:

- How many hours did I work since the last meeting?

1 hours

- What was done since the last scrum meeting?

Each group member has created 2 user stories and we are in the process of assigning tasks to each individual group member.

The code has been looked over and we are starting to implement the suggestion by the product owner.

- What is planned to be done until the next scrum meeting?

Start to write and discuss the solutions to the suggestions made by the product owner in the code.

For each user to complete their respective user story.

- What are the hurdles?

Writing a code for a product without having a physical prototype or product to test on .

We also would like to get into contact with the previous group to discuss what they wrote in the code.

Fernando Marcos Paiva:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - With the product owner sprint notes have to be assessed and gone iver to best assess user stories and code checked

- What is planned to be done until the next scrum meeting?

  - I will personally compare product owner notes and our user story notes to see how to best move on

- What are the hurdles?

  - Time zone differences again