### Daily Scrum Meeting Minutes (07/08/2022):

Start Time:10:00 < p.m.>

End Time: 10:15< p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Aris Cabeza | Present |
| Daniel Eduardo Gomez | Present |
| Ivan Rosyaykin | Present |
| Jamale Bradshaw | Present |
| Stephane Christian Derisca | Present |
| Nicholas Lucky Samaroo | Present |
| Fernando Marcos Paiva | Absent |

Aris Cabeza:

- How many hours did I work since the last meeting?

2 hours

- What was done since the last scrum meeting?

We started working on creating the algorithms from our use stories.

- What is planned to be done until the next scrum meeting?

.          Finish the algorithms and start coding

the program.

- What are the hurdles?

None

Eduardo D Gomez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

Created a new user story and logged into a new site jira to be able to write it out and start writing a program.

- What is planned to be done until the next scrum meeting?

  - Work with each other to come up with better user stories that would suffice the product owner.

- What are the hurdles?

Develop a better program for the project create a better user story tailored to the owners request.

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on user stories

- What is planned to be done until the next scrum meeting?

  - Look over whatever was left from the previous semesters regarding the progress of the current project.

  - I will work on the SQL server and try to see what it needs

  - Work on and complete at least 2 of my stories

- What are the hurdles?

  - Getting in contact with the product owner

Jamal Bradshaw:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Adjusted user stories

  - Product owner reiterated their vision of the program

- What is planned to be done until the next scrum meeting?

  - Working inline with the product owners vision

- What are the hurdles?

  - Meeting expectations for the current sprint

Stephane Christian Derisca:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Worked on smoothing out Jira and implementing the users stories for a smooth workflow

- What is planned to be done until the next scrum meeting?

  - Updated Settings Page

- What are the hurdles?

  - Adjusting the mouse click buttons

Darryl Nicholas Lucky Samaroo:

- How many hours did I work since the last meeting?

1 hours

- What was done since the last scrum meeting?

The user stories for sprint 4 were created and we are in the process of effectively adding the suggestions to the code.

- What is planned to be done until the next scrum meeting?

Schedule a meeting with the product owner to effectively translate the user stories.

For each user to complete their respective user story.

- What are the hurdles?

Writing a code for a product without having a physical prototype or product to test on .

We also would like to get into contact with the previous group to discuss what they wrote in the code.

Fernando Marcos Paiva:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Starting coding and doing sprint 4

- What is planned to be done until the next scrum meeting?

  - Incorporate user stories into code on top of main code

- What are the hurdles?

  - Time zone differences