### Daily Scrum Meeting Minutes (07/21/2022):

Start Time:10:00 < p.m.>

End Time: 10:15< p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Aris Cabeza | Present |
| Daniel Eduardo Gomez | Present |
| Ivan Rosyaykin | Present |
| Jamale Bradshaw | Present |
| Stephane Christian Derisca | Present |
| Nicholas Lucky Samaroo | Present |
| Fernando Marcos Paiva | Present |

Aris Cabeza:

- How many hours did I work since the last meeting?

2 hours

- What was done since the last scrum meeting?

We started working on creating the algorithms from our use stories.

- What is planned to be done until the next scrum meeting?

.          Finish the algorithms and start coding

the program.

- What are the hurdles?

None

Eduardo D Gomez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

Created a new user story and logged into a new site jira to be able to write it out and start writing a program.

Moved my user story to completed section.

- What is planned to be done until the next scrum meeting?

  - Work with each other to come up with better user stories that would suffice the product owner.

  - Meet with the product owner and get the remaining things done.

- What are the hurdles?

Develop a better program for the project create a better user story tailored to the owners request.

Waiting for a reply from the owner of the product.

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Set-up some of the things that will need to be turned in for the final zip.

- What is planned to be done until the next scrum meeting?

  - Work on and complete at least 2 of my stories

  - Study some more JS and some ReactJS on top of it

  - Go over the app’s progress

- What are the hurdles?

  - Reforming our current progress on the project

Jamal Bradshaw:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on UI to make buttons more noticeable

  - Meet with product owner for update on progress

- What is planned to be done until the next scrum meeting?

  - Color coordinate the UI for different methods in line with the product owner’s view

- What are the hurdles?

  - Meeting expectations for the current sprint

Stephane Christian Derisca:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Updated Settings Page

- What is planned to be done until the next scrum meeting?

  - Update “About” Page

- What are the hurdles?

  - No Hurdles

Darryl Nicholas Lucky Samaroo:

- How many hours did I work since the last meeting?

2 hours

- What was done since the last scrum meeting?

The user stories for sprint 5 are being created and we are in the process of effectively adding the suggestions to the code.

- What is planned to be done until the next scrum meeting?

Schedule a meeting with the product owner to effectively translate the user stories and see if he has any suggestions or corrections .

For each user to complete their respective user story.

- What are the hurdles?

Writing a code for a product without having a physical prototype or product to test on .

We also would like to get into contact with the previous group to discuss what they wrote in the code.

Fernando Marcos Paiva:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - The code is being reviewed and analyzed for best approach to change without changing the original infrastructure, editing stories

- What is planned to be done until the next scrum meeting?

  - Make sure user stories line up and correlate with each other, plan further w finishing meetings of owner.

- What are the hurdles?

  - Using equipment engineers or product hardware, not testing code on it