### Daily Scrum Meeting Minutes (07/24/2022):

Start Time:10:00 < p.m.>

End Time: 10:15< p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Aris Cabeza | Present |
| Daniel Eduardo Gomez | Present |
| Ivan Rosyaykin | Present |
| Jamale Bradshaw | Present |
| Stephane Christian Derisca | Present |
| Nicholas Lucky Samaroo | Present |
| Fernando Marcos Paiva | Present |

Aris Cabeza:

- How many hours did I work since the last meeting?

2 hours

- What was done since the last scrum meeting?

We started working on creating the algorithms from our use stories.

- What is planned to be done until the next scrum meeting?

.          Finish the algorithms and start coding

the program.

- What are the hurdles?

None

Eduardo D Gomez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

Created a new user story and logged into a new site jira to be able to write it out and start writing a program.

Moved my user story to completed section.

- What is planned to be done until the next scrum meeting?

  - Work with each other to come up with better user stories that would suffice the product owner.

  - Meet with the product owner and get the remaining things done.

- What are the hurdles?

Develop a better program for the project create a better user story tailored to the owners request.

Waiting for a reply from the owner of the product.

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Set-up some of the things that will need to be turned in for the final zip.

- What is planned to be done until the next scrum meeting?

  - Work on and complete at least 2 of my stories

  - Study some more JS and some ReactJS on top of it

  - Go over the app’s progress

- What are the hurdles?

  - Reforming our current progress on the project

Jamal Bradshaw:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on UI to make buttons more noticeable

  - Meet with product owner for update on progress

- What is planned to be done until the next scrum meeting?

  - Color coordinate the UI for different methods in line with the product owner’s view

- What are the hurdles?

  - Meeting expectations for the current sprint

Stephane Christian Derisca:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Updated Settings Page

- What is planned to be done until the next scrum meeting?

  - Update “About” Page

- What are the hurdles?

  - No Hurdles

Darryl Nicholas Lucky Samaroo:

- How many hours did I work since the last meeting?

2 hours

- What was done since the last scrum meeting?

The user stories for sprint 6 are being created and we are in the process of effectively adding the suggestions to the code.

- What is planned to be done until the next scrum meeting?

For each user to complete their respective user story.

- What are the hurdles?

Writing a code for a product without having a physical prototype or product to test on .

We also would like to get into contact with the previous group to discuss what they wrote in the code.

Fernando Marcos Paiva:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Changing the original infrastructure, editing stories, adapting to finish last spring

- What is planned to be done until the next scrum meeting?

  - Using various platforms to figure out best way to leave and figure out transfer of code into different platforms

- What are the hurdles?

  - Using equipment engineers or product hardware, not testing code on it, leaving it off for the next team to be able to use our guidelines as good as possible without hardware