Florida International University

Knight Foundation School of Computing and Information Sciences

Software Engineering Focus

Final Deliverable

Community Connect

Summer 2022

Team Members: Francisco Mazzei, Leinier Perez, Yelise Sanchez, Brock Williams, Kevin Escoto, Binhao Lu, Jose Gonzalez Lopez, Eduardo Suarez, Natasha Rodriguez, Miguel Ferreiro

Product Owner(s): Shahin Vassigh

Mentor(s): Biayna Bogosian, Marcus Munoz, Daniela Alonso

Instructor: Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

This document presents the information necessary to gain a good understanding of the current iteration of the Community Connect website.

The previous iteration of this project focused on completing the redesign of the user-interface. It also focused on implementing several new features. Despite the efforts made prior, some features ended up not fully implemented or not working properly.

For this iteration, the goal was to continue the work of the previous iteration, thus improving the website's functionality and design. Improving the features implemented by the previous team including the carbon footprint calculator and news page was also done. The team was able to accomplish these feats as well as continue to improve the user interface within five sprints.

Table of Contents

Introduction………………………………………………………………………………………………..6

Current System………………………………………………………………………………………...6

Purpose of New System……………………………………………………………………………….8

User Stories……………………………………………………………………………………………….10

Implemented User Stories…………………………………………………………………………...	10

Pending User Stories………………………………………………………………………………....	10

Project Plan……………………………………………………………………………………………… 11

Hardware and Software Resources…………………………………………………………………	11

Sprints Plan…………………………………………………………………………………………..	12

Sprint 1…………………………………………………………………………………………...	12

Sprint 2…………………………………………………………………………………………...	14

Sprint 3…………………………………………………………………………………………...	16

Sprint 4…………………………………………………………………………………………...	19

Sprint 5…………………………………………………………………………………………...	22

System Design…………………………………………………………………………………………….24

Architectural Patterns……………………………………………………………………………….24

System and Subsystem Decomposition……………………………………………………………..25

Front-end architecture tools………………………………………………………………………...25

Back-end architecture tools…………………………………………………………………………25

Database……………………………………………………………………………………………....26

Deployment Diagram………………………………………………………………………………...	27

Design Patterns………………………………………………………………………………………	27

System Validation………………………………………………………………………………………....	28

Glossary…………………………………………………………………………………………………...	29

Appendix………………………………………………………………………………………………….	30

Appendix A - UML Diagrams………………………………………………………………………...	30

Class Diagram………………………………………………………………………………………...	30

Appendix B - User Interface Design………………………………………………………………....	33

Appendix C - Sprint Review Reports………………………………………………………………..	41

Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents……………………………………………………………………	48

References………………………………………………………………………………………………...	55

# Introduction

The Purpose of this capstone project is to continue developing the Community Connect website. Primarily, the website’s goal is to be an interactive platform to allow users, ranging from medical professionals to ordinary individuals, to gain more information on guides, trends, and news related to any urgent issues in their communities.

## Current System

First iteration

The first iteration of the Community Connect Website was completed by the Capstone I team of Gabriel Perez, Samara Ruiz-Sandoval, Mark Guadalupe, Nathanael Garcia, Eugene Theodorovych. The focus of the work completed prior was the custom user interface specifically with the addition of front-end components to the base forum, user experience, as well as deployment of the system to both development and production servers. This involved detailed research of the project packages that would fit the desired stack. Research on Docker, Django, and Node.js was done during the development of the previous system as well as research of the complex Misago package structure, and proper troubleshooting techniques. The search bar was implemented with elastic search to yield results for basic profile information of users that are registered in the forum, keywords mentioned in threads, and a link to provide a full page of results found across both threads and users. A theme was previously developed using Adobe XD by Sophia Cabral to assist in the specification of colors, fonts, and styles for the pages within the discussion forum. Graphics were also implemented from the mock-up designs to enforce the purpose of the website that incorporates news relevant to the user, trending content from their location, and connecting to their community. Finally, custom card components were added for future development of the new features.

Second iteration

The second iteration of the Community Connect Website was completed by the Capstone II team of Gabriel Perez, Samara Ruiz-Sandoval, Mark Guadalupe, Nathanael Garcia, Eugene Theodorovych. The purpose of the new system was focused on designing new features that would make the system more attractive and intuitive for the user experience. The new system would have to serve as the platform for discussions on health-related issues and possible solutions for those, as well as the point of connection between different vendors and the customers. As the second iteration of the existing project, the development involved the creation of the new features that included cards in the dashboard that redirect to news pages for Guides, Trends, and News, a colored theme for the main and splash pages and improved December 2, 2021 Page 7 of 82 Final Deliverable Mitigating the impacts of COVID19 searching across the forum. Research and connection of different APIs that tightened all processes in the back end resulted in proper visualization, which allowed the content to be rendered in the needed way, eventually simplifying the user experience and fulfilling the needs of the project. Bing News and Google Trends API call, after certain data cleaning, allowed data population to correspond to pages. Cron jobs were scheduled on the servers to update the JSON files needed for the Trends page. IPAPI call was connected to get the user location and display relevant data on both News and Trends pages. An Embedded Google map was rendered to the Trends page to allow users to see the nearest vaccination sites.

Third iteration

The third iteration of the Community Connect Website was completed by the Capstone II and Senior Project team composed of Gretel Gomez Rodriguez, Juan Grajales, Dayana Garcia, Carolina Rodriguez, and Norlan A. Castillo. The team began a new system which recreated the previous semester’s community connect project without the use of Misago. The purpose of the new system was to redesign the web application’s architecture in order to decouple the frontend and backend to ensure a better and more organized structure for the project files. The new system has the same intended purpose to serve as the platform for discussions on health-related issues and possible solutions for those, as well as the point of connection between different vendors and the customers. The team was able to recreate the frontend using React and created the foundation for the backend using Django and Docker. A basic news API was added towards the end of the last sprint.

Fourth iteration

The fourth iteration of the Community Connect Website was completed by the Capstone II and Senior Project team composed of Adrian Gonzalez, Niurbelis Gonzalez, Sebastian Gomez, Shaoting Wu, Chábeli Castano Arango, Narmeen Kibria, Manuel Kamboykos, and David Garcia. The purpose of this iteration is to continue the work of the team that completed the previous iteration. The team began with a complete overhaul of the design of the site, redesigning every page to the new UI/UX spec. The entire project was also restructured for a more streamlined developer experience when it comes to project installation, building, and running. Docker images were also refactored for better system efficiency and a reduction of the image size, improving build times. New systems and technologies were installed, such as Next.js, to utilize the built-in features that come with the new framework, such as server-side rendering, dynamic routing, and static site generation. The backend was also redone, removing unnecessary and unused endpoints. Towards the end of the last sprint, the foundation for a Carbon Footprint Calculator was implemented, but still needs to be connected to an API, such as Carbon Interface, and requires interactive graphs to be implemented with Chart.js.

## Purpose of New System

Fifth iteration

The fifth iteration of the Community Connect Website was completed by the Capstone II and Senior Project team composed of Francisco Mazzei, Leinier Perez, Yelise Sanchez, Brock Williams and  Kevin Escoto. The original purpose for the website was to be a platform for discussions on health-related issues and possible solutions for those, as well as the point of connection between different vendors and the customers. While this is still an intended purpose of the website, the latest iteration has expanded its purpose to provide an additional focus on the environment and sustainability. With this renewed purpose in mind, the goal of this iteration was to continue the work of the past team in building on the website design and functionality. This work consisted of adding new pages to the site, completing several design modifications from the original UX/UI specifications given to the team at the start, as well as completing the carbon calculator and news feed components. The carbon calculator on the Carbon Footprint page was successfully connected to the Carbon Interface API, effectively using real world data to calculate an estimate of a user’s carbon footprint based on their inputs in various fields. The news feed was also successfully connected to the Google Scholar API as well as the News API on the News page, so users may filter between reliable sources of scholarly articles or news articles about their selected topics of interest. While the News page is functional in development it is not functional after deployment because the News API key is only free for development purposes. Using the News API key in deployment requires a subscription payment which the Product Owner has decided to postpone. The Forums page is not yet functional as more work is needed for posting discussions and replying to ongoing threads created by other community members. No changes have been made to the technologies utilized in the prior iteration of the project, and the updated website has been deployed for public use through FIU’s server.

# User Stories

The following section provides the detailed user stories that were implemented in this iteration of the …. project. These user stories served as the basis for the implementation of the project’s features. This section also shows the user stories that are to be considered for future development.

## Implemented User Stories

- User Story #8 - As a developer, I would like the footer to match the Adobe XD file (3pts).

- User Story #3 - As a dev, I would like the sustainability page to look like the Adobe XD file. (3pts)

- User Story #1 - As a developer, I would like the home page to look like the Adobe XD file. (8pts)

- User story #10 - As a developer, I would like the Marketplace page to look like the adobe XD file. (5pts)

- User Story #6 - As a developer, I would like the forums page to look like the Adobe XD file. (8pts)

- User Story #5 - As a developer, I would like the Carbon Calculator page to look like the slide. (8pts)

- User Story #7 - As a developer, I would like the About page to look like the adobe XD file. (5pts)

## Pending User Stories

- User story #12 -  As a developer, I would like to fix the scholarly articles api to search for articles. (8pts)

- User Story #2 - As a developer, I would like to fix the news api to search for news. (8pts)

# Project Plan

This section describes the planning that went into the realization of this project. This project incorporated the agile development techniques and as such required the sprints to be planned. These sprint plannings are detailed in the section. This section also describes the components, both software and hardware, chosen for this project.

## Hardware and Software Resources

The following is a list of all hardware and software resources that were used in this project:

● Docker: A free and open-source platform of OS-level virtualization to host the

needed images(parts) of the project.

● Docker desktop application - optional visualization tool for Docker images

● GitHub: A web-based version-control and collaboration platform for software

developers.

● GitHub desktop: Optional support application that enables Git collaboration.

● Visual Studio Code: a source-code editor developed by Microsoft for Windows

● Bootstrap: An open-source CSS framework that is also used for quickly and

efficiently

creating the designs and layouts for web pages.

● Django: A Python free-open source framework that manages the back-end of

the entire application and custom apps added to Misago core.

● React: An open-source, front-end, JavaScript library for building user interfaces

or UI components that serve open-source as the engine for the front-end of the

application.

● Next.js: An open-source development framework that is built on top of Node.js

a React that provides additional developer functionality and support for features

such as server-side rendering, static site generation, built-in routing and more.

● PostgreSQL: A free, open-source database management system that has a

separate Docker container and servers as the database for the application.

## Sprints Plan

### Sprint 1

Sprint Planning Meeting Minutes:

Attendees: Binhao Lu, Kevin Ariel Escoto, Miguel Rene Ferreiro, Jose Gonzalez Lopez, Francisco Mazzei, Leinier Perez, Natasha Alejandra Rodriguez, Yelise Sanchez, Eduardo Suarez, Brock Tyler Williams

Start time: 7:30

End time: 8:55

After discussion, the velocity of the team was estimated to be 10 hours

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1 - As a developer I would like to install the project on my local machine. (1 hour)

- User Story 2 - As a developer I would like to familiarize myself with React. (2 hours)

- User Story 3 - As a developer I would like to familiarize myself with github. (1 hour)

- User Story 4 - As a developer I would like to familiarize myself with git. (1 hour)

- User Story 5 - As a developer I would like to familiarize myself with Nextjs. (2 hours)

- User Story 6 - As a developer I would like to familiarize myself with Python. (2 hour)

- User Story 7 - As a developer I would like to familiarize myself with Django. (2 hour)

- User Story 8 - As a developer I would like to familiarize myself with Docker. (1 hour)

The team members indicated their willingness to work on the following user stories.

- Binhao Lu, Kevin Ariel Escoto, Miguel Rene Ferreiro, Jose Gonzalez Lopez, Francisco Mazzei, Leinier Perez, Natasha Alejandra Rodriguez, Yelise Sanchez, Eduardo Suarez

- User Story 1 - As a developer I would like to install the project on my local machine. (1 hour)

- User Story 2 - As a developer I would like to familiarize myself with React. (2 hours)

- User Story 3 - As a developer I would like to familiarize myself with github. (1 hour)

- User Story 4 - As a developer I would like to familiarize myself with git. (1 hour)

- User Story 5 - As a developer I would like to familiarize myself with Nextjs. (2 hours)

- User Story 6 - As a developer I would like to familiarize myself with Python. (2 hour)

- User Story 7 - As a developer I would like to familiarize myself with Django. (2 hour)

- User Story 8 - As a developer I would like to familiarize myself with Docker. (2 hour)

### Sprint 2

Sprint Planning Meeting Minutes:

Attendees: Binhao Lu, Miguel Rene Ferreiro, Jose Gonzalez Lopez, Francisco Mazzei, Leinier Perez,Yelise Sanchez, Eduardo Suarez, Brock Tyler Williams

Start time: 7:30 PM

End time: 7:45 PM

After discussion, the velocity of the team was estimated to be 40 points

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story #1 - Work on the sustainability calculator (Hours: 40)

- User Story #2 - Find and implement the search function in the current repo (Hours: 40)

The team members indicated their willingness to work on the following user stories.

- Binhao Lu

- User Story #2 - Find and implement the search function in the current repo.

- Kevin Escoto

- User Story #2 - Find and implement the search function in the current repo. (Hours: 40)

- Miguel Rene Ferreiro

  - User Story #2 - Find and implement the search function in the current repo. (Hours: 40)

- Jose Gonzalez Lopez

  - User Story #1 - Work on the sustainability calculator (Hours: 40)

- Francisco Mazzei

  - User Story #1 - Work on the sustainability calculator (Hours: 40)

- Leinier Perez

  - User Story #1 - Work on the sustainability calculator. (Hours: 40)

- Natasha Rodriguez

  - User Story #1 - Work on the sustainability calculator (Hours: 40)

- Yelise Sanchez

  - User Story #2 - Find and implement the search function in the current repo (Hours: 40)

- Eduardo Suarez

  - User Story #2 - Find and implement the search function in the current repo (Hours: 40)

- Brock Tyler Williams

  - User Story #1 - Work on the sustainability calculator (Hours: 40)

### Sprint 3

Sprint Planning Meeting Minutes:

Attendees: Binhao Lu, Kevin Ariel Escoto, Miguel Rene Ferreiro, Jose Gonzalez Lopez, Francisco Mazzei, Leinier Perez, Natasha Alejandra Rodriguez, Eduardo Suarez, Brock Tyler Williams

Start time: 7:30 PM

End time: 7:50 PM

After discussion, the velocity of the team was estimated to be 32.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story #1 - As a dev, I would like to have the calculator be able to receive input. (8pts)

- User Story #2 - As a dev, I would like the sustainability page to search for articles. (8pts)

- User Story #3 - As a dev, I would like the sustainability page to look like the Adobe XD file. (3pts)

- User Story #4 - As a dev, I would like the topics to be carried over and stored on user profiles. (5pts)

- User Story #5 - As a dev, I would like the marketing page to look like the adobe XD file. (5pts)

- User Story #6 - As a dev, I would like the calculator to display a value for output. (3pts)

The team members indicated their willingness to work on the following user stories.

- Binhao Lu

- User Story #4 - As a dev, I would like the topics to be carried over and stored on user profiles. (5pts)

- Kevin Escoto

- User Story #2 - As a dev, I would like the sustainability page to search for articles. (8pts)

- Miguel Rene Ferreiro

  - User Story #2 - As a dev, I would like the sustainability page to search for articles. (8pts)

  - User Story #3 - As a dev, I would like the sustainability page to look like the Adobe XD file. (3pts)

- Jose Gonzalez Lopez

  - User Story #1 As a dev, I would like to have the calculator be able to receive input. (8pts)

  - User Story #3 - As a dev, I would like the sustainability page to look like the Adobe XD file. (3pts)

  - User Story #6 - As a dev, I would like the calculator to display a value for output. (3pts)

- Francisco Mazzei

  - User Story #1 As a dev, I would like to have the calculator be able to receive input. (8pts)

  - User Story #6 - As a dev, I would like the calculator to display a value for output. (3pts)

- Leinier Perez

  - User Story #1 As a dev, I would like to have the calculator be able to receive input. (8pts)

  - User Story #6 - As a dev, I would like the calculator to display a value for output. (3pts)

- Natasha Rodriguez

  - User Story #1 As a dev, I would like to have the calculator be able to receive input. (8pts)

  - User Story #6 - As a dev, I would like the calculator to display a value for output. (3pts)

- Yelise Sanchez

  - User Story #5 - As a dev, I would like the marketing page to look like the adobe XD file. (5pts)

- Eduardo Suarez

  - User Story #5 - As a dev, I would like the marketing page to look like the adobe XD file. (5pts)

- Brock Tyler Williams

  - User Story #4 - As a dev, I would like the topics to be carried over and stored on user profiles. (5pts)

### Sprint 4

Sprint Planning Meeting Minutes:

Attendees: Binhao Lu, Kevin Ariel Escoto, Miguel Rene Ferreiro, Jose Gonzalez Lopez, Francisco Mazzei, Leinier Perez, Natasha Alejandra Rodriguez, Yelise Sanchez, Eduardo Suarez, Brock Tyler Williams

Start time: 8:00 PM

End time: 8:50

After discussion, the velocity of the team was estimated to be 48.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story #1 - As a developer, I would like the home page to look like the Adobe XD file. (8pts)

● User Story #2 - As a developer, I would like the sustainability page to search for articles. (8pts)

● User Story #3 - As a user, I would like the icons of the home page to have equal ratios. (3pts)

● User Story #4 - As a developer, I would like to remove the unnecessary questions in the calculator forms. (5pts)

● User Story #5 - As a developer, I would like the marketing page to look like the adobe XD file. (5pts)

● User Story #6 - As a user, I would like the login icon square to be smaller and aligned. (3pts)

● User Story #7 - As a developer, I would like to move the calculator to the sustainability page. (8pts)

● User Story #8 - As a developer, I would like the forums page to look like the Adobe XD file. (8pts)

● User Story #9 - As a developer, I would like to finish implementing the Carbon API. (8pts)

The team members indicated their willingness to work on the following user stories.

● Binhao Lu

● User Story #2 - As a developer, I would like the sustainability page to search for articles. (8pts)

● Kevin Escoto

● User Story #2 - As a developer, I would like the sustainability page to search for articles. (8pts)

● Miguel Rene Ferreiro

● User Story #8 - As a developer, I would like the forums page to look like the Adobe XD file. (8pts)

● Jose Gonzalez Lopez

● User Story #1 - As a developer, I would like the home page to look like the Adobe XD file. (8pts)

● User Story #3 - As a user, I would like the icons of the home page to have equal ratios. (3pts)

● User Story #7 - As a developer, I would like to move the calculator to the sustainability page. (8pts)

● Francisco Mazzei

● User Story #7 - As a developer, I would like to move the calculator to the sustainability page. (8pts)

● User Story #9 - As a developer, I would like to finish implementing the Carbon API. (8pts)

● Leinier Perez

● User Story #7 - As a developer, I would like to move the calculator to the sustainability page. (8pts)

● User Story #1 - As a developer, I would like the home page to look like the Adobe XD file. (8pts)

● User Story #3 - As a user, I would like the icons of the home page to have equal ratios. (3pts)

● Natasha Rodriguez

● User Story #4 - As a developer, I would like to remove the unnecessary questions in the calculator forms. (5pts)

● Yelise Sanchez

● User Story #5 - As a developer, I would like the marketing page to look like the adobe XD file. (5pts)

● Eduardo Suarez

● User Story #5 - As a developer, I would like the marketing page to look like the adobe XD file. (5pts)

● Brock Tyler Williams

● User Story #8 - As a developer, I would like the forums page to look like the Adobe XD file. (8pts)

● User Story #6 - As a user, I would like the login icon square to be smaller and aligned. (3pts)

### Sprint 5

Sprint Planning Meeting Minutes:

Attendees: Binhao Lu, Miguel Rene Ferreiro, Jose Gonzalez Lopez, Francisco Mazzei, Leinier Perez, Natasha Alejandra Rodriguez, Yelise Sanchez, Eduardo Suarez, Brock Tyler Williams

Start time: 7:30 PM

End time: 8:00 PM

After discussion, the velocity of the team was estimated to be 48

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story #1 - As a developer, I would like the Home page to look like the slide. (5pts)

- User Story #2 - As a developer, I would like the News page to search for articles. (8pts)

- User Story #3 - As a developer, I would like the About page to look like the adobe XD file. (5pts)

- User Story #4 - As a developer, I would like the Forums page to look like the slide. (8pts)

- User Story #5 - As a developer, I would like the Carbon Calculator page to look like the slide. (8pts)

- User Story #6 - As a developer, I would like the website to be deployed. (3pts)

- User Story #7 - As a developer, I would like to update the navigation bar to look like the slides. (3pts)

- User Story #8 - As a developer, I would like to update the footer to look like the slide. (3pts)

- User Story #9 - As a developer, I would like to finish the Search API. (5pts)

The team members indicated their willingness to work on the following user stories.

- Binhao Lu

- User Story #5 - As a developer, I would like the Carbon Calculator page to look like the slide. (8pts)

- Kevin Escoto

- User Story #5 - As a developer, I would like the Carbon Calculator page to look like the slide. (8pts)

- Miguel Rene Ferreiro

  - User Story #4 - As a developer, I would like the forums page to look like the slide. (8pts)

- Jose Gonzalez Lopez

  - User Story #1 - As a developer, I would like the Home page to look like the slide. (8pts)

  - User Story #6 - As a developer, I would like the website to be deployed. (3pts)

  - User Story #9 - As a developer, I would like to finish the Search API. (5pts)

- Francisco Mazzei

  - User Story #5 - As a developer, I would like the Carbon Calculator page to look like the slide. (8pts)

  - User Story #6 - As a developer, I would like the website to be deployed. (3pts)

- Leinier Perez

  - User Story #2 - As a developer, I would like the News page to search for articles. (8pts)

  - User Story #9 - As a developer, I would like to finish the Search API. (5pts)

- Natasha Rodriguez

  - User Story #7 - As a developer, I would like to update the navigation bar to look like the slides. (3pts)

  - User Story #8 - As a developer, I would like to update the footer to look like the slide. (3 pts)

- Yelise Sanchez

  - User Story #7 - As a developer, I would like to update the navigation bar to look like the slides. (3pts)

  - User Story #8 - As a developer, I would like to update the footer to look like the slide. (3pts)

- Eduardo Suarez

  - User Story #7 - As a developer, I would like to update the navigation bar to look like the slides. (3pts)

  - User Story #8 - As a developer, I would like to update the footer to look like the slide. (3pts)

- Brock Tyler Williams

  - User Story #4 - As a developer, I would like the forums page to look like the Adobe XD file. (8pts)

  - User Story #3 - As a developer, I would like the About page to look like the adobe XD file. (5pts)

# System Design

This section contains information on the design decisions that went into this project. The architecture patterns are outlined and explained. The entire system is shown in a package diagram and the subsystems are explained. Finally, the design patterns used in the project are discussed.

## Architectural Patterns

The current architecture for Community Connect utilizes React for the client and Django for the server while still using Docker. This is a full-stack application that utilizes React Javascript framework as the main frontend component, whereas Django Python framework manages backend processes. Additionally, the main database is managed by PostgreSQL in order to manage the cache of the application. The project has 2 versions for development and deployment accordingly. When the local-development version consists of parts described above, the deployed version additionally consists of an Nginx proxy and SSL certificate handler as well utilizing Docker. Each part of the application has a separate Docker image and the application as the whole is composed in one big Docker container before being deployed to the server. The backend runs completely separate from the frontend, so if for some reason the backend is broken, it does not affect the way the user sees the application and its components.

## System and Subsystem Decomposition

The current architecture was decided by the previous team, and was created with the following benefits in mind: decouple frontend, backend, and services, facilitate new developer onboarding, and scope CSS to each component. The frontend components are handled by React using hooks. We are using Sass for styling and most components have their own Sass file for styling. There are also several global style files included to facilitate changes in the future such as color theme, button, and fonts. The backend uses Django and Postgres.

## Front-end architecture tools

This project is built off of the model, view, controller architecture to separate each of the project's components into easily understandable parts. The model is our database

and data structure, the view is the user interface, and the controller accepts and converts the input.

## Back-end architecture tools

## Database

The current database structure was decided upon by the third iteration team, but will have to be redesigned without the use of Misago as the architecture of the project no longer uses Misago. Since our priorities were focused on improving the website design as well as implementing the carbon calculator and news page functionalities, the database will be redesigned in upcoming semesters.

## Deployment Diagram

Different developers commit changes, and fetch updates to/from the shared GitHub repository. All component changes are merged and then pulled to the deployment server hosted on an Ubuntu OS where the Docker container resides and is restarted after updates. The project is then served to the Community Connect domain using a Nginx web server where it can be seen by other users.

## Design Patterns

Our prototype uses the Model View Controller (MVC) architecture to separate each of

the project's components into easily understandable parts. The model is our database

and data structure, the view is the user interface, and the controller accepts and

converts the input.

# System Validation

The basic testing our team has done in this iteration concerns the UI/UX of the website and ensuring its appearance and functionality is consistent across different browsers, OS’s, and screen sizes.

The third iteration of Community Connect handled more thorough testing and validation through the use of a python script located in the main project directory. By using the command ./dev test, the project will run the pytest suite which will provide expressive and readable unit tests for each of the site's applications. These unit tests have not yet been implemented, however, this will be worked on as the project nears completion in future iterations.

# Glossary

● Framework: A free and open-source platform of OS-level virtualization to host the needed images(parts) of the project.

● API: Application programming interface allowing two pieces of software to communicate with each other.

● News API: REST API that returns search results for current and historic news articles published by over 80,000 worldwide sources.

● Carbon Interface: API that generates accurate emissions estimates from flights, vehicles, shipping, electricity consumption and fuel combustion based on the latest data and methodologies.

● Open-Source: optional visualization

● Docker: A free and open-source platform of OS-level virtualization to host the needed images(parts) of the project.

● Docker desktop application - optional visualization tool for Docker images.

● GitHub: A web-based version-control and collaboration platform for software developers.

● GitHub desktop: Optional support application that enables Git collaboration.

● FIU Server: Linux server on FIU premises that hosts actual, production versions of the application.

● Visual Studio Code: a source-code editor developed by Microsoft for Windows.

● Bootstrap: An open-source CSS framework that is also used for quickly and efficiently

creating the designs and layouts for web pages.

● Django: A Python free-open source framework that manages the back-end of the entire application and custom apps added to Misago core.

● React: An open-source, front-end, JavaScript library for building user interfaces or UI components that serve open-source as the engine for the front-end of the application.

● Misago: A forum package that is taken as the base for the application and has a separate Docker container.

● Next.js: An open-source development framework that is built on top of Node.js a React that provides additional developer functionality and support for features such as server-side rendering, static site generation, built-in routing and more.

● PostgreSQL: A free, open-source database management system that has a separate Docker container and serves as the database for the application.

● Celery: An open-source asynchronous task queue or job queue which is based on distributed message passing and that has a separate Docker container.

● Redis: An open-source (BSD licensed), in-memory data structure store, used as a database, cache, and message broker; which manages application cache and has a separate Docker container.

● VM: Virtual machine is the virtualization/emulation of a computer system.

● OS: An operating system is system software that manages computer hardware, software resources, and provides common services for computer programs.

# Appendix

## Appendix A - UML Diagrams

## Class Diagram

- Use Case Diagram

- Sequence Diagram

- Development Cycle Sequence Diagram

## Appendix B - User Interface Design

- Home Page

Old design:

New design:

- Register Page (zoomed out to fit page)

- Login Page

- About Page

- Marketplace Page

Old design:

New design:

- News Page

Old design:

New design:

- Forums Page

- Carbon Footprint Page

## Appendix C - Sprint Review Reports

Sprint Review - Sprint 1

Sprint Review Meeting Minutes

Attendees: Binhao Lu, Kevin Ariel Escoto, Miguel Rene Ferreiro, Jose Gonzalez Lopez, Francisco Mazzei, Leinier Perez, Natasha Alejandra Rodriguez, Yelise Sanchez, Eduardo Suarez, Brock Tyler Williams

Start time: 7:30 PM

End time: 7:45

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story 1

- User Story 2

- User Story 3

- User Story 4

- User Story 5

- User Story 6

- User Story 7

- User Story 8

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- N/A

Sprint Review - Sprint 2

Sprint Review Meeting Minutes

Attendees: Binhao Lu, Kevin Ariel Escoto, Miguel Rene Ferreiro, Jose Gonzalez Lopez, Francisco Mazzei, Leinier Perez, Natasha Alejandra Rodriguez, Yelise Sanchez, Eduardo Suarez, Brock Tyler Williams

Start time: 7:30 PM

End time: 7:50 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story #1 As a developer, I want the calculator to start receiving input.

- User Story #3 As a developer, I will make sure the user topic selections are displayed correctly on the forum page and home page.

- User Story #5 As a developer, I would like the sustainability page to look like the AdobeXD file.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story #2 As a developer, I would like the calculator to look like the other pages in the website.

  - This story should be worked on once the calculator is set up and working.

- User Story #6 As a developer, I would like to have the marketplace to look like the AdobeXD file.

  - This user story should be worked on once we finish the sustainability page or the calculator.

- User Story #4 As a user, I would like the topic selection to affect the articles listed in the sustainability page.

  - Finish the sustainability page before trying to make the news articles functional.

Sprint Review - Sprint 3

Sprint Review Meeting Minutes

Attendees: Binhao Lu, Kevin Ariel Escoto, Miguel Rene Ferreiro, Jose Gonzalez Lopez, Francisco Mazzei, Leinier Perez, Natasha Alejandra Rodriguez, Yelise Sanchez, Eduardo Suarez, Brock Tyler Williams

Start time: 7:30 PM

End time: 8:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story #1 - As a dev, I would like to have the calculator be able to receive input. (8pts)

- User Story #3 - As a dev, I would like the sustainability page to look like the Adobe XD file. (3pts)

- User Story #4 - As a dev, I would like the topics to be carried over and stored on user profiles. (5pts)

- User Story #6 - As a dev, I would like the calculator to display a value for output. (3pts)

- User Story #8 - As a developer, I would like the footer to match the Adobe XD file (3pts).

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story #2 - As a dev, I would like the sustainability page to search for articles. (8pts)

- How this should be reflected on the user story definition in Mingle:

  - Change the API for the news calls to google scholars first, the current one does not function as intended. It does not return headlines and Shahin specified the change in API.

- User Story #5 - As a dev, I would like the marketing page to look like the adobe XD file. (5pts)

- How this should be reflected on the user story definition in Mingle:

  - Change the video from taking the user to a new tab to playing the video on the page.

- User Story #7 - As a  developer, I would like the forums page to look like the Adobe XD file.

- How this should be reflected on the user story definition in Mingle:

  - Finish altering the CSS files to make components appear according to the design specifications.

Sprint Review - Sprint 4

Sprint Review Meeting Minutes

Attendees: Binhao Lu, Kevin Ariel Escoto, Miguel Rene Ferreiro, Jose Gonzalez Lopez, Francisco Mazzei, Leinier Perez, Natasha Alejandra Rodriguez, Yelise Sanchez, Eduardo Suarez, Brock Tyler Williams

Start time: 7:30 PM

End time: 7:55 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story #1 - As a developer, I would like the home page to look like the Adobe XD file. (8pts)

- User Story #3 - As a user, I would like the icons of the home page to have equal ratios. (3pts)

- User Story #4 - As a developer, I would like to remove the unnecessary questions in the calculator forms. (5pts)

- User Story #5 - As a developer, I would like the marketing page to look like the adobe XD file. (5pts)

- User Story #6 - As a user, I would like the login icon square to be smaller and aligned. (3pts)

- User Story #8 - As a developer, I would like the forums page to look like the Adobe XD file. (8pts)

- User Story #9 - As a developer, I would like to finish implementing the Carbon API. (8pts)

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story #2 - As a developer, I would like the sustainability page to search for articles. (8pts)

- How this should be reflected on the user story definition in Mingle:

  - The sustainability page was removed. Change the API handling for the news calls from python to js using axios, and switch google scholars first. Then once the News page gets created begin implementing the new search methods.

- User Story #7 - As a developer, I would like to move the calculator to the sustainability page. (8pts)

- How this should be reflected on the user story definition in Mingle:

  - The calculator now has a new page. Just restyle the current test page.

Sprint Review - Sprint 5

Sprint Review Meeting Minutes

Attendees: Binhao Lu, Kevin Ariel Escoto, Miguel Rene Ferreiro, Jose Gonzalez Lopez, Francisco Mazzei, Leinier Perez, Natasha Alejandra Rodriguez, Yelise Sanchez, Eduardo Suarez, Brock Tyler Williams

Start time: 7:30 PM

End time: 7:37 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story #2 - As a developer, I would like to fix the news api to search for news. (8pts)

- User Story #4 - As a developer, I would like the Forums page to look like the slide. (8pts)

- User Story #5 - As a developer, I would like the Carbon Calculator page to look like the slide. (8pts)

- User Story #6 - As a developer, I would like the website to be deployed. (3pts)

- User story #10 - As a developer, I would like the Marketplace page to look like the adobe XD file. (5pts)

- User story #11 - As a developer, I would like to remove the topics section from the login form. (5pts)

- User story #12 -  As a developer, I would like to fix the scholarly articles api to search for articles. (8pts)

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

N/A

## Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents

Installation

# Community Connect Prototype (skip all docker commands for now)

## Required Services

•      	Git

•      	Node v16.13.0

•      	Yarn

•      	Python

•      	Docker

•      	Docker-Compose only if you’re using Linux

•      	Firefox Browser

•      	PostgreSQL 13+

## Structure of the project

•      	Postgres database

•      	Django Rest Framework backend which is a rest api Note: it is different from default Django tools

•      	Nextjs / React Front-end

•      	Frontend and Backend are connected using a javascript library called axios

•      	Docker is used to containerize and deploy

highly recommend to look through the documentation and understand tools as a beginner ### Service installation guides for: | MacOS | Windows | Linux |

## Running Project Locally

Once you’ve installed all of the required services, open a Terminal Window and follow these instructions:

#### 1. Clone the repository

HTTPS

$ git clone https://github.com/fiu-rdflab-communityconnect/Community-Connect.git

SSH

$ git clone git@github.com:fiu-rdflab-communityconnect/Community-Connect.git

#### 2. Navigate to the project’s root directory (i.e. where package.json, docker-compose.yml, and .dockerignore files are located)

$ cd Community-Connect

#### 3. Install node dependencies for the Frontend

$ yarn front:i

### Windows Backend Installation Instructions

#### 4. Create a virtual environment for the backend.

$ cd backend

$ py -m venv VE

#### 5. Activate the virtual environment.

$ VE\Scripts\activate

#### 6. Install the dependencies in the environment.

$ py -m pip install -r requirements.txt

$ py -m pip install TK

If it tells you that you are missing a module, install that module using python.

#### 7. Migrate the database models.

$ py manage.py makemigrations

$ py manage.py migrate

#### Mac/Linux Backend Installation Instructions

#### 4. Create a virtual environment for the backend.

$ cd backend/

$ python3 -m venv VE

#### 5. Activate the virtual environment.

$ source VE/bin/activate

#### 6. Install the dependencies in the environment.

$ python3 -m pip install -r requirements.txt

$ python3 -m pip install TK

If it tells you that you are missing a module, install that module using python.

#### 7. Migrate the database models.

$ python manage.py makemigrations

$ python manage.py migrate

## Running the project locally (from the root directory, no environment)

### Running the frontend

$ cd frontend

$ npm run dev

### Running the backend

#### Windows

$ cd backend

$ VE\Scripts\activate

$ py manage.py runserver

#### Mac

$ cd backend/

$ source VE/bin/activate

$ python manage.py runserver

## Deployment through Ocelot using docker

This section was the old method of testing the backend, but it is now only in use for deployment.

#### 4. Build the docker image (skip for now)

$ docker-compose build

#### 5. Make and migrate database models

This builds the DB models:

$ docker-compose run web python manage.py makemigrations

After the top command finishes executing, run the following:

$ docker-compose run web python manage.py migrate

#### 6. Create an admin user for the Backend (skip for now)

$ docker-compose run web python manage.py createsuperuser

•      	You will be prompted to create an account with a username, email (not necessary), and password.

#### 7. Change your Windows settings/MacOs settings in your host file (skip for now)

This change will change the web url community-connect.fiu.edu to your local machine

Run Notepad as an administrator

Windows directory: MainDrive (exmp C:):\Windows\System32\drivers\etc\hosts

Open it as a notepad and at the bottom of the file add:

127.0.0.1 community-connect.fiu.edu

MacOs directory: open terminal and type

$ sudo nano /etc/hosts

At the end of the file add

127.0.0.1 community-connect.fiu.edu

then click control + X to save and press y and enter and then enter again to accept changes and save the file

#### 8. Run the project (skip docker commands)

To run with live logs: (skip)

$ docker-compose up

To run in detached mode (no logs): (skip)

$ docker-compose up -d

To run backend server:

cd Community-Connect\backend python manage.py runserver

To run frontend:

cd Community-Connect\frontend npm run dev

•      	Once completed, you should be able to go to http://localhost:3000 and view the website

•      	You can also go to http://localhost:8000/admin to access the admin page of the backend service

*Note: It may take several seconds to load the first page.

#### 9. Shutting down the project

If you’re running the project with the live logs, you can press CTRL+C to shutdown the project, followed by entering the following command:

This will remove all declared and anonymous volumes that were attached to the containers

$ docker-compose down -v

•      	If you’re running in detached mode, just run command above in the root directory of the project

## Setting up the Backend Development Environment (Outdated)

This section is only necessary if you are working in the Backend so you can get IntelliSense support from the used libraries.

#### 1. Install pipenv

On Linux and Windows, run:

$ pip3 install pipenv

On MacOS, run:

$ brew install pipenv

#### 2. Enter the shell environment

$ pipenv shell

#### 3. Installing all required packages

$ pip3 install -r backend/requirements.txt

Shortcomings

The project design and approach shifted in the Summer semester. There were new pages that had to be developed and modified so not every feature was implemented to the fullest. The NewsAPI gives errors in the production version which causes the feature to not work. It gets this error because we believe the fiu server used to host the project needs to be upgraded so it throws a 426 error on API requests. This is the toughest error that is in the project because the only solution we might have come up with is that we probably have to pay for the API premium subscription for the errors to stop occurring and that subscription is very expensive for the product owner.

Another feature that was not fully developed was the forums page. The feature is just underdeveloped and there might not be an error with the API. The forum section on the right needs to be expanded upon and the user experience with writing posts needs to be improved so this feature is just incomplete.

As for the carbon calculator, the only thing that could be improved on is the code that makes the calculator. There are no actual errors with the program but the code could be rewritten to be more efficient and readable. There are files that are very long because the code was not written with the best practices in mind. This makes the code harder to maintain so this is definitely a shortcoming of the feature, despite it working almost as intended.

The final major component that could be improved is the user sign and user functionality of the website. As of now there are not many things that you can do by singing into the website. There is no data that is saved so the website works the same whether you are signed in or not. This is something that students in the future will probably have to work on because this is a priority of the product owner and the feature is behind on development. The only other errors are probably minimal to these that I listed so far so these features should take up most of the development time.

Wishlist

- Subscription to use News API key for deployment.

- Further develop Forums page

- Finish programming the News section

- Refactor code to be more efficient/clean

- General UI/UX improvements

# References

https://docs.docker.com

https://www.django-rest-framework.org

https://reactjs.org

https://nextjs.org/