Sprint #1

Daily Scrum meeting Meeting Minutes:

Project: Level Bar Project

| Student Name | Standup Questions - How many hours have I worked since the last meeting? - What was done since the last scrum meeting? - What is planned to be done until the next scrum meeting? - What are the hurdles? |
| --- | --- |

Monday, May 16th

| John Gonzalez | 1) 2 hours 2) Met with product owner 3) Discuss priorities with team 4) Contacting previous team |
| --- | --- |
| Jose Fernandez | 1) 2 hours 2) Met with product owner 3) Review Previous teams work 4) Contacting previous team |
| Jorge Jaime-Hernandez | 1) 2 hours 2) Reviewed meeting with product owner 3) Review previous teams work 4) Obtain previous teams work |
| Ryan Pereda | 1) 2 hours 2) Met with product owner 3) Review previous team’s work 4) Obtaining previous team’s work |
| Christopher Puglisi | 1) 2 hours 2) Met with product owner for first time 3) Review the previous teams work and continue from there 4) Getting previous teams work |
| Alejandro Cores | 1) 1 hour 2) Met with product owner 3) Review previous team’s work 4) Gathering previous team’s work |
| Aaron Guanch | 1) 1 hour 2) Met with product owner 3) Review previous teams work 4) Obtaining previously designed and created hardware from last team |
| Juan Torrente Uribe | 1) 1 hour 2) Met with product owner 3) Review previous tem’s work 4) Obtaining previous team hardware. |
| Joseph Tran | 1)1 hour 2)met with product owner 3)Review 2021’s progress 4)Looked over and obtained previous team’s work. |
| Luis Artimez | 1) 1 hour 2) Met with product owner 3) Reviewing previous team’s work 4) Getting in touch with the previous team to obtain hardware |

Tuesday, May 17th

| John Gonzalez | 1) 2 hours 2) Discussed goals with the team 3) Review previous team’s code 4) Obtaining necessary hardware |
| --- | --- |
| Jose Fernandez | 1) 2 hours 2) Discussed goals with team 3) Reviewed previous teams code 4) Obtaining hardware |
| Jorge Jaime-Hernandez | 1) 2 hours 2) Discussed goals as a team 3) Reviewing old code 4) Obtaining old teams hardware |
| Ryan Pereda | 1) 2 hours 2) Reviewed previous team’s work 3) Figure out previous team’s code 4) Installing IDE |
| Christopher Puglisi | 1) 2 hours 2) Met with team and went over previous groups work 3) Continue reviewing previous teams work 4) Buying the hardware needed |
| Alejandro Cores | 1) 1 hour 2) Analyzed previous team’s work 3) Further review previous team’s code 4) Obtaining required hardware |
| Aaron Guanch | 1) 1 hour 2) Reviewed previous teams work 3) Further review previous teams work 4) Obtain hardware needed |
| Juan Torrente Uribe | 1)1 hour 2) Discussed next steps 3) Review previous work 4) Obtain hardware needed for project |
| Joseph Tran | 1) Joined meeting and attended for 1 hour 2) Met with team and went over past groups progress 3) Reviewed past work 4) Planning to buy hardware needed. |
| Luis Artimez | 1) 1 hour 2) Met with team to discuss next steps 3) Reviewing previous team’s work 4) Obtaining the required hardware |

Wednesday, May 18th

| John Gonzalez | 1) 2) 3) 4) |
| --- | --- |
| Jose Fernandez | 1)2 hours 2)met with team and went over previous groups work 3)continued reviewing previous teams work 4)waiting for hardware to arrive |
| Jorge Jaime-Hernandez | 1)2 hours 2) Met with team and went over previous groups works 3) Continued review of previous work 4) Getting hardware required |
| Ryan Pereda | 1) 2 hours 2) Met with team and went over previous group’s work 3) Continue reviewing previous team’s work 4) Get hardware |
| Christopher Puglisi | 1) 2 hours 2) Met with team and went over previous groups work 3) Continue reviewing previous teams work 4) Buying the hardware needed |
| Alejandro Cores | 1) 2) 3) 4) |
| Aaron Guanch | 1) 1 hour 2) Met with team and went over previous groups work 3) Review previous teams work further 4) Buying needed hardware |
| Juan Torrente Uribe | 1)1 hour 2)met with team and went over previous groups work 3)continue reviewing previous teams work 4)buying hardware needed |
| Joseph Tran | 1)1 hour 2)Met with team to work over previous work donhe 3)Further reviewed current progress 4)Buying needed Hardware |
| Luis Artimez | 1) 1 hour 2) Met with team and reviewed the previous group’s work even further 3) Continue reviewing previous team’s work 4) Obtaining the required hardware and making program user-friendly |

Thursday, May 19th

| John Gonzalez | - 2 hours - Reviewed the basics of Arduino - Continue reviewing Arduino - Obtaining necessary hardware |
| --- | --- |
| Jose Fernandez | 1)2 hours 2)reviewed arduino basics 3)continue reviewing arduino basics 4)waiting for hardware to arrive |
| Jorge Jaime-Hernandez | 1)2 hours 2) Reviewed arduino basics 3) Continúe reviewing arduino basics 4) Getting needed hardware |
| Ryan Pereda | 1) 2 hours 2) Reviewed arduino basics 3) Continue reviewing arduino 4) |
| Christopher Puglisi | 1) 2) 3) 4) |
| Alejandro Cores | 1) 1 hour 2) Went over arduino 3) Continue going over arduino 4) Obtaining necessary hardware |
| Aaron Guanch | 1) 1 hour 2) Reviewed arduino 3) continue reviewing arduino 4) Obtaining needed hardware |
| Juan Torrente Uribe | 1)1 hour 2)review arduino fundamentals 3)continue reviewing arduino 4)buying needed hardware |
| Joseph Tran | 1)1 hour 2)Met with team to work over previous work donhe 3)Further reviewed current progress 4)Buying needed Hardware |
| Luis Artimez | 1) 1 hour 2) Review arduino basics 3) Continue reviewing arduino 4) Obtaining required hardware |

Friday, May 20th

| John Gonzalez | 1) 2) 3) 4) |
| --- | --- |
| Jose Fernandez | 1)2 hours 2)reviewed arduino basics 3)Continue reviewing previous teams work 4)waiting for hardware to arrive |
| Jorge Jaime-Hernandez | 1)2 hours 2) Reviewed arduino basics 3) Continúe reviewing arduino basics 4) Getting needed hardware |
| Ryan Pereda | 1) 2 hours 2) reviewed arduino basics 3) continue reviewing 4) |
| Christopher Puglisi | 1) 2 hours 2) Met with team and went over previous groups work 3) Continue reviewing previous teams work 4) Buying the hardware needed |
| Alejandro Cores | 1) 1 hour 2) Reviewed previous team’s work 3) Continue going over previous team’s work 4) Obtaining necessary hardware |
| Aaron Guanch | 1) 1 hour 2) Reviewed other teams work 3) Go over previous team’s work further 4) Obtain necessary hardware |
| Juan Torrente Uribe | 1) 2) 3) 4) |
| Joseph Tran | 1) 1 hour 2) Met with team to work over previous work done 3) Further reviewed current progress 4) Buying needed Hardware |
| Luis Artimez | 1) 2 hours 2) Reviewed previous team’s work 3) Continue reviewing previous team’s work 4) Waiting for necessary hardware to arrive |

Monday, May 23th

| John Gonzalez | 1) 2) 3) 4) |
| --- | --- |
| Jose Fernandez | 1) 2) 3) 4) |
| Jorge Jaime-Hernandez | 1) 2 hours 2) Met with team and went over previous groups work 3) Continue reviewing previous teams work 4) Waiting for hardware needed |
| Ryan Pereda | 1) 2 hours 2) Met with team and went over previous group’s work 3) Continue reviewing previous team’s work 4) |
| Christopher Puglisi | 1) 2 hours 2) Met with team and went over previous groups work 3) Continue reviewing previous teams work 4) Waiting for the hardware needed |
| Alejandro Cores | 1) 1 hour 2) Went over work done last week 3) Review current progress 4) Obtaining necessary hardware |
| Aaron Guanch | 1) 1 hour 2) Went over previous groups work 3) continue reviewing previous groups work 4)buying and waiting for hardware |
| Juan Torrente Uribe | 1)1 hour 2)reviewed last weeks work 3)review current progress 4)obtaining necessary hardware |
| Joseph Tran | 1) 1 hour 2) Met with team to work over previous work done 3) Further reviewed current progress 4) Buying needed Hardware |
| Luis Artimez | 1) 1 hour 2) Met with team and went over the work done in the past week 3) Review previous team’s work 4) Obtaining required hardware |

Tuesday, May 24th

| John Gonzalez | - 2 hours - Studied Arduino - Continue studying Arduino - Obtaining necessary hardware |
| --- | --- |
| Jose Fernandez | 1) 2) 3) 4) |
| Jorge Jaime-Hernandez | 1)2 hours 2) Met with team and went over previous work 3)Continue review process 4)Obtain necessary hardware |
| Ryan Pereda | 1) 2) 3) 4) |
| Christopher Puglisi | 1) 2 hours 2) Met with team and went over previous groups work 3) Continue reviewing previous teams work 4) Waiting for the hardware needed |
| Alejandro Cores | 1) 1 hour 2) Went over previous team’s code 3) Further review previous team’s work 4) Obtaining necessary hardware |
| Aaron Guanch | 1) 2) 3) 4) |
| Juan Torrente Uribe | 1)1 hour 2)team meeting and went over previous work 3)continue to review previous team work 4)obtaining hardware |
| Joseph Tran | 1)1 hour 2)team meeting and went over previous work 3)continue to review previous team work 4)obtaining hardware |
| Luis Artimez | 1) 2) 3) 4) |

Wednesday, May 25th

| John Gonzalez | - 2 hours - Studied Arduino - Continue studying arduino - Obtaining necessary hardware |
| --- | --- |
| Jose Fernandez | 1) 2) 3) 4) |
| Jorge Jaime-Hernandez | 1)2 hours 2) Review Arduino 3) Continue reviewing for future uses 4) Obtaining necessary hardware |
| Ryan Pereda | 1) 2 hours 2) Studied Arduino 3) Continue studying Arduino 4) Obtain necessary hardware |
| Christopher Puglisi | 1) 2 hours 2) Met with team and went over previous groups work 3) Continue reviewing previous teams work 4) Waiting for the hardware needed |
| Alejandro Cores | 1) 1 hour 2) Went over Arduino usages 3) Further review Arduino utilization 4) Obtain necessary hardware |
| Aaron Guanch | 1) 1 hour 2) Researched Gyros 3) Look into Arduino 4) Obtain hardware |
| Juan Torrente Uribe | 1)1 hour 2)meeting and reviewed previous work 3)review arduino 4)getting necessary hardware |
| Joseph Tran | 1)1 hour 2)team meeting and went over previous work 3)continue to review previous team work 4)obtaining hardware |
| Luis Artimez | 1) 1 hour 2) Looked at ways to use Arduino and went over GUI 3) Continue reviewing Arduino usage 4) Getting necessary hardware |

Thursday, May 26th

| John Gonzalez | 1) 2) 3) 4) |
| --- | --- |
| Jose Fernandez | 1) 2) 3) 4) |
| Jorge Jaime-Hernandez | 1)2 hours 2) Review arduino 3) Continue reviewing for future uses 4) Obtaining necessary hardware |
| Ryan Pereda | 1) 2) 3) 4) |
| Christopher Puglisi | 1) 2 hours 2) Met with team and went over previous groups work 3) Continue reviewing previous teams work 4) Waiting for the hardware needed |
| Alejandro Cores | 1) 1 hour 2) Looked over previous team’s work 3) Further review Arduino 4) Obtaining necessary hardware |
| Aaron Guanch | 1) 1 hour 2) Researched Gyros 3) Look into arduino 4) Obtain Hardware |
| Juan Torrente Uribe | 1)1 hour 2)review arduino 3)further review arduino 4)obtain hardware |
| Joseph Tran | 1)1 hour 2)team meeting and went over previous work 3)continue to review previous team work 4)obtaining hardware |
| Luis Artimez | 1) 1 hour 2) Explored usage of components of apparatus 3) Continue reviewing Arduino usage 4) Getting necessary hardware |

Friday, May 27th

| John Gonzalez | 1) 2) 3) 4) |
| --- | --- |
| Jose Fernandez | 1) 2) 3) 4) |
| Jorge Jaime-Hernandez | 1)2 hours 2) Review arduino 3) Continue reviewing for future uses 4) Obtaining necessary hardware |
| Ryan Pereda | 1) 2 hours 2) Review Arduino 3) Continue reviewing Arduino 4) |
| Christopher Puglisi | 1) 2 hours 2) Met with team and went over previous groups work 3) Continue reviewing previous teams work 4) Waiting for the hardware needed |
| Alejandro Cores | 1) 2) 3) 4) |
| Aaron Guanch | 1) 2) 3) 4) |
| Juan Torrente Uribe | 1) 2) 3) 4) |
| Joseph Tran | 1)1 hour 2)team meeting and went over previous work 3)continue to review previous team work 4)obtaining hardware |
| Luis Artimez | 1) 2 hours 2) Further explored usage of components of apparatus 3) Continue reviewing Arduino usage 4) Obtaining necessary hardware |