Sprint #1

Product Owner Meeting/Sprint Planning

Project: Level Bar Project

Date: 5/16/2022

Meeting Time: 1 Hour

Attendees:

Product Owners:

- Michael Bucar

Developers:

Capstone 2

  - John Gonzalez (JG)

  - Jose Fernandez (JF)

  - Jorge Jaime-Hernandez (JJ)

  - Ryan Pereda (RP)

  - Christopher Puglisi (CP)

Capstone 1

  - Alejandro Cores (AC)

  - Aaron Guanch (AG)

  - Juan Torrente Uribe  (JTU)

  - Joseph Tran (JT)

  - Luis Artimez (LA)

After discussion, the velocity of the team was estimated to be:

- Velocity = 150 hours

  - Capstone 1 = 10 hrs x 5 = 50 hrs

  - Capstone 2 = 20 hrs x 5 = 100 hrs

- Sprint User Stories:

  - User Story 1 - Review previous teams code

    - Description - Obtain the code written by the previous team and review what is written.

    - Assigned to - Everyone

- User Story 2 - Review Arduino basics

  - Description - Review the basics of Arduino in order to understand the code written by the previous team

  - Assigned to - Everyone