Sprint #3

Product Owner Meeting/Sprint Planning

Project: Level Bar Project

Date: 6/13/2022

Meeting Time: 1 Hour

Attendees:

Product Owners:

- Michael Bucar

Developers:

Capstone 2

  - John Gonzalez (JG)

  - Jose Fernandez (JF)

  - Jorge Jaime-Hernandez (JJ)

  - Ryan Pereda (RP)

  - Christopher Puglisi (CP)

Capstone 1

  - Alejandro Cores (AC)

  - Aaron Guanch (AG)

  - Juan Torrente Uribe  (JTU)

  - Joseph Tran (JT)

  - Luis Artimez (LA)

After discussion, the velocity of the team was estimated to be:

- Velocity = 150 hours

  - Capstone 1 = 10 hrs x 5 = 50 hrs

  - Capstone 2 = 20 hrs x 5 = 100 hrs

- Sprint User Stories:

  - User Story 1 - Implement previous teams design

    - Description - replicate the design presented in the previous groups work

    - Assigned to - Everyone

- User Story 2 - Research different display types

  - Description - Look for a different display monitor that would better serve the project

  - Assigned to - Everyone

  - User Story 3 - Update design

    - Description -Look for a more compact solution

    - Assigned to- Everyone