Sprint # 3

Backlog Grooming

Project: Level Bar Project

Date: 06/20/2022

Meeting Duration: 1 Hour

Attendees:

Product Owners:

- Michael Bucar

Developers:

Capstone 2

  - John Gonzalez (JG)

  - Jose Fernandez (JF)

  - Jorge Jaime-Hernandez (JJ)

  - Ryan Pereda (RP)

  - Christopher Puglisi (CP)

Capstone 1

  - Alejandro Cores (AC)

  - Aaron Guanch (AG)

  - Juan Torrente Uribe  (JTU)

  - Joseph Tran (JT)

  - Luis Artimez (LA)

The following user stories were refined, weighted, and prioritized, ready for being scheduled in the following sprints:

- User Story 1 - assembling the arduino - Description - assemble the arduino hardware - Assigned to - Everyone - User Story 2 - minimize the size of the device - Description - Get the device as small as possible - Assigned to - Everyone - User Story 3 - Meet over UI plans - Description - Have a meeting to see what are plans for the ui want to be - Assigned to- everyone - User Story 4 - Improve the UI of the program - Description - Make the UI more user friendly, as indicated by the product owner - Assigned to - Everyone - User Story 5 - More arduino - Description - Get more arduinos to more members to effectively work on the product more cohesively - Assigned to - everyone - User Story 6 - Continue researching different display types - Description - Continue looking for a different display monitor that would better serve the project - Assigned to - Everyone - User Story 7 - Front/back end - Description - Have different groups for front and back end tasks onto the device - Assigned to - Everyone