Sprint #3

Daily Scrum meeting Meeting Minutes:

Project: Level Bar Project

| Student Name | Standup Questions - How many hours have I worked since the last meeting? - What was done since the last scrum meeting? - What is planned to be done until the next scrum meeting? - What are the hurdles? |
| --- | --- |

Monday, June 13th

| John Gonzalez | 1) 2) 3) 4) |
| --- | --- |
| Jose Fernandez | 1) 2 hours 2) went over previous sprint and planning meeting 3) working on assembling the hardware 4) obtaining the last piece of hardware |
| Jorge Jaime-Hernandez | 1) 2 hours 2) went over last sprints successes and planning meeting for next sprint 3) working on previous teams code/ new hardware 4) obtaining last piece of hardware |
| Ryan Pereda | 1) 2) 3) 4) |
| Christopher Puglisi | 1) 2) 3) 4) |
| Alejandro Cores | 1) 1 hour 2) Met for Sprint 3 Planning Meeting 3) Enhance previous team’s work 4) Acquiring necessary hardware |
| Aaron Guanch | 1) 1 hour 2) Met for sprint 3 planning 3) optimize past team’s code 4) obtaining hardware |
| Juan Torrente Uribe | 1) 1 hour 2) met for sprint 3 planning 3) optomize past teams work 4)obtain hardware |
| Joseph Tran | 1) 1 hour 2) Met for Sprint 3 Planning Meeting 3) Optimize past team’s work/code 4) Obtaining necessary hardware |
| Luis Artimez | 1) 1 hour 2) Met with team for sprint planning meeting 3) Researching ways to improve UI 4) Testing on actual hardware |

Tuesday, June 14th

| John Gonzalez | 1) 2) 3) 4) |
| --- | --- |
| Jose Fernandez | 1) 2 hours 2) obtained the last piece of hardware 3) attempt to assemble hardware 4) hardware compatibility |
| Jorge Jaime-Hernandez | 1) 2 hours 2) obtained last piece of hardware 3) Optimizing code from last team 4) Hardware compatibility |
| Ryan Pereda | 1) 2) 3) 4) |
| Christopher Puglisi | 1) 2) 3) 4) |
| Alejandro Cores | 1) 1 hour 2) Obtained last piece of hardware 3) Enhance previous team’s work 4) Acquiring necessary hardware |
| Aaron Guanch | 1) 1 hour 2) obtain hardware 3) improve last teams work 4) acquire hardware |
| Juan Torrente Uribe | 1) 1 hour 2) obtained hardware 3) improved past teams work 4)hardware compatibility |
| Joseph Tran | 1) 1 hour 2) Met for Sprint 2 Planning Meeting 3) Optimize past team’s work/code 4) Obtaining necessary hardware |
| Luis Artimez | 1) 1 hour 2) Obtained hardware 3) Attempt to work with hardware 4) Compatibility with hardware |

Wednesday, June 15th

| John Gonzalez | 1) 2) 3) 4) |
| --- | --- |
| Jose Fernandez | 1) 2 hours 2) began assembling hardware 3) have all of the pieces assembled 4) hardware compatibility |
| Jorge Jaime-Hernandez | 1) 2 hours 2) Hardware assembly/utilization 3) Optimize code and UI from last team 4) Hardware needed |
| Ryan Pereda | 1) 2) 3) 4) |
| Christopher Puglisi | 1) 2 hours 2) Hardware received 3) Optimize code and UI from last team 4) Any extra hardware needed |
| Alejandro Cores | 1) 1 hour 2) Hardware assemblance began 3) Enhance previous team’s work 4) Acquiring necessary hardware |
| Aaron Guanch | 1) 1 hour 2) hardware received 3) optimize code 4) obtain extra hardware |
| Juan Torrente Uribe | 1) 1 hour 2) hardware revecived 3) optimitze code from last team 4)extra hardware needed |
| Joseph Tran | 1) 1 hour 2) Met for Sprint 2 Planning Meeting 3) Optimize past team’s work/code 4) Obtaining necessary hardware |
| Luis Artimez | 1) 1 hour 2) Received arduino 3) Continue working on hardware 4) Inexperience with working on hardware |

Thursday, June 16th

| John Gonzalez | 1) 2) 3) 4) |
| --- | --- |
| Jose Fernandez | 1) 2 hours 2) attempted to assemble arduino 3) have all pieces assembled 4) difficulty assembling arduino |
| Jorge Jaime-Hernandez | 1) 2 hours 2) Hardware assembly 3) Optimizing code and UI 4) Obtaining hardware needed |
| Ryan Pereda | 1) 2) 3) 4) |
| Christopher Puglisi | 1) 2 hours 2) Hardware received 3) Optimize code and UI from last team 4) Any extra hardware needed |
| Alejandro Cores | 1) 1 hour 2) Hardware assemblance continued 3) Enhance previous team’s work 4) Acquiring necessary hardware |
| Aaron Guanch | 1) 2) 3) 4) |
| Juan Torrente Uribe | 1) 1 hour 2) hardware assemblance 3) enhance precious teams work 4)extra hardware needed |
| Joseph Tran | 1) 1 hour 2) Met for Sprint 2 Planning Meeting 3) Optimize past team’s work/code 4) Obtaining necessary hardware |
| Luis Artimez | 1) 1 hour 2) Tested the previous team’s code with Arduino 3) Order display for the Arduino 4) Inexperience with working on hardware |

Friday, June 17th

| John Gonzalez | 1) 2) 3) 4) |
| --- | --- |
| Jose Fernandez | 1) 2 hours 2) assembled arduino 3) optimizing UI 4) correctly wiring arduino |
| Jorge Jaime-Hernandez | 1) 2 hours 2) Hardware assembly 3) Optimizing UI/software 4) Finishing needed hardware |
| Ryan Pereda | 1) 2) 3) 4) |
| Christopher Puglisi | 1) 2 hours 2) Hardware received 3) Optimize code and UI from last team 4) Any extra hardware needed |
| Alejandro Cores | 1) 1 hour 2) Hardware assemblance continued 3) Enhance previous team’s work 4) Acquiring necessary hardware |
| Aaron Guanch | 1) 1 hour 2) Assemble hardware 3) improve previous teams work 4) acquire hardware |
| Juan Torrente Uribe | 1) 1 hour 2) hardware assemblance 3) optimize previous teams work 4)acquiring necessary hardware |
| Joseph Tran | 1) 1 hour 2) Met for Sprint 2 Planning Meeting 3) Optimize past team’s work/code 4) Obtaining necessary hardware |
| Luis Artimez | 1) 1 hour 2) Continued testing code on Arduino 3) Wait for display to arrive 4) Inexperience working with hardware |

Monday, June 20th

| John Gonzalez | 1) 2) 3) 4) |
| --- | --- |
| Jose Fernandez | 1) 2 hours 2) attended backlog grooming meeting 3) continue to work on device 4) correctly wiring device |
| Jorge Jaime-Hernandez | 1) 2 hours 2) Attended backlog grooming meeting 3) Continue to work on code optimization 4) Acquiring needed hardware |
| Ryan Pereda | 1) 2) 3) 4) |
| Christopher Puglisi | 1) 2 hours 2) Backlog meeting 3) Optimize code and UI from last team 4) Any extra hardware needed |
| Alejandro Cores | 1) 1 hour 2) Hardware assemblance continued 3) Enhance previous team’s work 4) Acquiring necessary hardware |
| Aaron Guanch | 1) 1 hour 2) backlog meeting 3) optimize code 4) acquire hardware |
| Juan Torrente Uribe | 1) 1 hour 2) backlog meeting 3) code optimization 4)getting necessary hardware |
| Joseph Tran | 1) 1 hour 2) Met for Sprint 2 Planning Meeting 3) Optimize past team’s work/code 4) Obtaining necessary hardware |
| Luis Artimez | 1) 1 hour 2) Attended backlog grooming meeting 3) Waiting for last parts to arrive 4) Inexperience working with hardware |

Tuesday, June 21st

| John Gonzalez | 1) 2) 3) 4) |
| --- | --- |
| Jose Fernandez | 1) 2 hours 2) met with team to discuss optimization 3) continue to work on arduino 4) optimizing wiring |
| Jorge Jaime-Hernandez | 1) 2 hours 2) Met to discuss optimization 3) Optimize UI from last team 4) Needed hardware |
| Ryan Pereda | 1) 2) 3) 4) |
| Christopher Puglisi | 1) 2 hours 2) Met with team to discuss optimization 3) Optimize code and UI from last team 4) Any extra hardware needed |
| Alejandro Cores | 1) 1 hour 2) Hardware assemblance continued 3) Enhance previous team’s work 4) Acquiring necessary hardware |
| Aaron Guanch | 1) 1 hour 2) Met with team to discuss optimize 3) optimize code 4) any extra hardware |
| Juan Torrente Uribe | 1) 1 hour 2) optimization meeting 3) optimize code 4) extra hardware needed |
| Joseph Tran | 1) 1 hour 2) Met for Sprint 2 Planning Meeting 3) Optimize past team’s work/code 4) Obtaining necessary hardware |
| Luis Artimez | 1) 1 hour 2) Tested code on Arduino 3) Waiting for last part to arrive 4) Inexperience with hardware |

Wednesday, June 22th

| John Gonzalez | 1) 2) 3) 4) |
| --- | --- |
| Jose Fernandez | 1) 2 hours 2) met with team to discuss optimization 3) continue to work on arduino 4) optimize wiring |
| Jorge Jaime-Hernandez | 1) 2 hours 2) Met with team discussing optimizaition 3) Continue work on UI 4) Necessary hardware |
| Ryan Pereda | 1) 2) 3) 4) |
| Christopher Puglisi | 1) 2 hours 2) Met with team to discuss optimization 3) Optimize code and UI from last team 4) Any extra hardware needed |
| Alejandro Cores | 1) 1 hour 2) Hardware assemblance continued 3) Enhance previous team’s work 4) Acquiring necessary hardware |
| Aaron Guanch | 1) 1 hour 2) hardware assembly 3) optimize previous code work 4) acquire hardware |
| Juan Torrente Uribe | 1) 2) 3) 4) |
| Joseph Tran | 1) 1 hour 2) Met for Sprint 2 Planning Meeting 3) Optimize past team’s work/code 4) Obtaining necessary hardware |
| Luis Artimez | 1) 1 hour 2) Attempting to assemble hardware 3) Continue working with hardware 4) Inexperience with working on hardware |

Thursday, June 23rd

| John Gonzalez | 1) 2) 3) 4) |
| --- | --- |
| Jose Fernandez | 1) 2 hours 2) continued assembling arduino 3) continue working on arduino 4) optimize wiring |
| Jorge Jaime-Hernandez | 1) 2 hours 2) Met to discuss optimizations 3) Optimizing previous UI code 4) Needed hardware |
| Ryan Pereda | 1) 2) 3) 4) |
| Christopher Puglisi | 1) 2 hours 2) Met with team to discuss optimization 3) Optimize code and UI from last team 4) Any extra hardware needed |
| Alejandro Cores | 1) 1 hour 2) Hardware assemblance continued 3) Enhance previous team’s work 4) Acquiring necessary hardware |
| Aaron Guanch | 1) 1 hour 2) hardware assemble 3) optimize code 4) acquire hardware |
| Juan Torrente Uribe | 1) 1 hour 2) met with team to discuss optimization 3) optimize code 4)extra hardware needed |
| Joseph Tran | 1) 1 hour 2) Met for Sprint 2 Planning Meeting 3) Optimize past team’s work/code 4) Obtaining necessary hardware |
| Luis Artimez | 1) 1 hour 2) Attempted to wire the hardware 3) Continue to assemble hardware 4) Inexperience working with hardware |

Friday, June 24th

| John Gonzalez | 1) 2) 3) 4) |
| --- | --- |
| Jose Fernandez | 1) 2 hours 2) continued assembling arduino 3) continue working on arduino 4) optimize wiring |
| Jorge Jaime-Hernandez | 1) 2 hours 2) Met about optimization plans 3) Optimizing code and /ui 4) Needed hardware |
| Ryan Pereda | 1) 2) 3) 4) |
| Christopher Puglisi | 1) 2 hours 2) Met with team to discuss optimization 3) Optimize code and UI from last team 4) Any extra hardware needed |
| Alejandro Cores | 1) 1 hour 2) Hardware assemblance continued 3) Enhance previous team’s work 4) Acquiring necessary hardware |
| Aaron Guanch | 1) 1 hour 2) 3) 4) |
| Juan Torrente Uribe | 1) 1 hour 2) optimization plans 3) optimize code 4)acquiring necessary hardware |
| Joseph Tran | 1) 1 hour 2) Met for Sprint 2 Planning Meeting 3) Optimize past team’s work/code 4) Obtaining necessary hardware |
| Luis Artimez | 1) 1 hour 2) Attempted to wire the hardware 3) Continue to assemble hardware 4) Inexperience wiring and assembling hardware |