Sprint #4

Product Owner Meeting/Sprint Planning

Project: Level Bar Project

Date: 6/27/2022

Meeting Time: 1 Hour

Attendees:

Product Owners:

- Michael Bucar

Developers:

Capstone 2

  - John Gonzalez (JG)

  - Jose Fernandez (JF)

  - Jorge Jaime-Hernandez (JJ)

  - Ryan Pereda (RP)

  - Christopher Puglisi (CP)

Capstone 1

  - Alejandro Cores (AC)

  - Aaron Guanch (AG)

  - Juan Torrente Uribe  (JTU)

  - Joseph Tran (JT)

  - Luis Artimez (LA)

After discussion, the velocity of the team was estimated to be:

- Velocity = 150 hours

  - Capstone 1 = 10 hrs x 5 = 50 hrs

  - Capstone 2 = 20 hrs x 5 = 100 hrs

- Sprint User Stories:

  - User Story 1 - assembling the arduino

    - Description - assemble the arduino hardware

    - Assigned to - Everyone

- User Story 2 - minimize the size of the device

  - Description - Get the device as small as possible

  - Assigned to - Everyone

  - User Story 3 - Meet over UI plans

    - Description - Have a meeting to see what are plans for the ui want to be

    - Assigned to- everyone

  - User Story 4 - Improve the UI of the program

    - Description - Make the UI more user friendly, as indicated by the product owner

    - Assigned to - Everyone

  - User Story 5 - More arduino

    - Description - Get more arduinos to more members to effectively work on the product more cohesively

    - Assigned to - everyone

  - User Story 6 - Continue researching different display types

    - Description - Continue looking for a different display monitor that would better serve the project

    - Assigned to - Everyone

  - User Story 7 - Front/back end

    - Description - Have different groups for front and back end tasks onto the device

    - Assigned to - Everyone