Scrum Meeting Information

Make My Day! Team

Daily Scrums - Sprint 1

Date:   5/23/22

Start Time:  4:00PM

End Time:  5:00PM

Attendees: Christian Gonzalez Lopez, Syed Hussain, Kevin Lang Gallego, Rey Jairus Marasigan, Ryan Shipman, Daniel Richard Carlson, Sehyun Cho, Daniel Alejandro Gonzalez Del Giovane, Jose Antonio Saleh, Mariela Torres Zuniga

|  | Christian Gonzalez Lopez |
| --- | --- |
| What was done yesterday? | - N/A Weekend |
| What is planned to be done until the next meeting? | - Talk about what stack to use - Talk about project specifications - Research Project requirements |
| Hurdles? | N/A |

|  | Syed Hussain |
| --- | --- |
| What was done yesterday? | - Read over PO’s email |
| What is planned to be done until the next meeting? | - Decide on stack we want to use - Brainstorm some ideas for the project - Continue doing more research |
| Hurdles? | N/A |

|  | Kevin Lang Gallego |
| --- | --- |
| What was done yesterday? | - Read PO’s email |
| What is planned to be done until the next meeting? | - Brainstorm on stacks to use for project - Research databases scalable with project scope - Research backlog items |
| Hurdles? | N/A |

|  | Rey Jairus Marasigan |
| --- | --- |
| What was done yesterday? | - Set up a preliminary product backlog - Read over PO email concerning requirements |
| What is planned to be done until the next meeting? | - Experiment with various python scripts involving automated text sending - Research topics listed on backlog |
| Hurdles? | N/A |

|  | Ryan Shipman |
| --- | --- |
| What was done yesterday? | - Reviewed the specifications provided by the PO via email. - Looked at different ways to approach building the project. |
| What is planned to be done until the next meeting? | - Discuss possible approaches with the team. - Do further research on technologies that can be used. |
| Hurdles? | N/A |

|  | Daniel Richard Carlson |
| --- | --- |
| What was done yesterday? | - Read and understand email from PO regarding the project and its requirements. - Research different possible tools to be used for this project |
| What is planned to be done until the next meeting? | - Research some technologies that might be used for the project. - Research items in backlog. |
| Hurdles? | N/A |

|  | Sehyun Cho |
| --- | --- |
| What was done yesterday? | - Read the email from the product owner and check the requirements |
| What is planned to be done until the next meeting? | - Brainstorming ideas with the team - Research backlogs by priority |
| Hurdles? | N/A |

|  | Daniel Alejandro Gonzalez Del Giovane |
| --- | --- |
| What was done yesterday? | - Received and read the product owner’s email about how to proceed with the project. |
| What is planned to be done until the next meeting? | - Talk with team about ideas for the project. - Research topics related to the project. |
| Hurdles? | N/A |

|  | Jose Antonio Saleh |
| --- | --- |
| What was done yesterday? | - Received email from PO regarding the project and read over it |
| What is planned to be done until the next meeting? | - Research similar projects to get ideas - Discuss with team members on any ideas or issues |
| Hurdles? | N/A |

|  | Mariela Torres Zuniga |
| --- | --- |
| What was done yesterday? | - Received response from PO regarding project and read over info provided. |
| What is planned to be done until the next meeting? | - Discuss with team over any ideas for project - Research items in backlog |
| Hurdles? | N/A |