Scrum Meeting Information

Make My Day! Team

Daily Scrums - Sprint 2

Date:   5/31/22

Start Time:  4:00PM

End Time:  5:00PM

Attendees: Christian Gonzalez Lopez, Syed Hussain, Kevin Lang Gallego, Rey Jairus Marasigan, Ryan Shipman, Daniel Richard Carlson, Sehyun Cho, Daniel Alejandro Gonzalez Del Giovane, Jose Antonio Saleh, Mariela Torres Zuniga

|  | Christian Gonzalez Lopez |
| --- | --- |
| What was done yesterday? | - N/A Weekend |
| What is planned to be done until the next meeting? | - Continue front end design - Continue learning stack |
| Hurdles? | N/A |

|  | Syed Hussain |
| --- | --- |
| What was done yesterday? | - N/A |
| What is planned to be done until the next meeting? | - Continue working on Database Schema and diagram - Continue watching django tutorials |
| Hurdles? | N/A |

|  | Kevin Lang Gallego |
| --- | --- |
| What was done yesterday? | - Started working on ERD for rough draft of our database view. |
| What is planned to be done until the next meeting? | - Keep working on ERD, so we can have a blueprint for our models. |
| Hurdles? | N/A |

|  | Rey Jairus Marasigan |
| --- | --- |
| What was done yesterday? | - Worked on preliminary database layout |
| What is planned to be done until the next meeting? | - Create a database schema - Continue watching django tutorials - Briefly look into React |
| Hurdles? | N/A |

|  | Ryan Shipman |
| --- | --- |
| What was done yesterday? | - Discussed ideas and asked questions to the PO - Did some experimentation with Django |
| What is planned to be done until the next meeting? | - Continue trying to learn Django. - Continue reviewing React. |
| Hurdles? | N/A |

|  | Daniel Richard Carlson |
| --- | --- |
| What was done yesterday? | - Created a new draft of the homepage with HTML, CSS. - Learned some new design techniques. |
| What is planned to be done until the next meeting? | - Continue to work on the homepage draft. - Keep learning design techniques. |
| Hurdles? | N/A |

|  | Sehyun Cho |
| --- | --- |
| What was done yesterday? | - Meeting with the Product owner and clarified the project - Researching Django |
| What is planned to be done until the next meeting? | - Keep practice Python and frontend frameworks - Review SQL queries |
| Hurdles? | N/A |

|  | Daniel Alejandro Gonzalez Del Giovane |
| --- | --- |
| What was done yesterday? | - Met with the Product Owner and clarified many things about the project. - Researched Django. |
| What is planned to be done until the next meeting? | - Study intermediate topics of Python. - Continue to practice React and Django. |
| Hurdles? | N/A |

|  | Jose Antonio Saleh |
| --- | --- |
| What was done yesterday? | - Met with PO and discussed the project with him - Went over the basics of React |
| What is planned to be done until the next meeting? | - Start the basics of Django - Study more of React |
| Hurdles? | N/A |

|  | Mariela Torres Zuniga |
| --- | --- |
| What was done yesterday? | - Met with PO - Exchange ideas/questions with team and PO |
| What is planned to be done until the next meeting? | - Continue watching django tutorials - Practice Python |
| Hurdles? | N/A |