Scrum Meeting Information

Make My Day! Team

Daily Scrums - Sprint 2

Date:   6/10/22

Start Time:  2:00PM

End Time:  3:00PM

Attendees: Christian Gonzalez Lopez, Syed Hussain, Kevin Lang Gallego, Rey Jairus Marasigan, Ryan Shipman, Daniel Richard Carlson, Sehyun Cho, Daniel Alejandro Gonzalez Del Giovane, Jose Antonio Saleh, Mariela Torres Zuniga

|  | Christian Gonzalez Lopez |
| --- | --- |
| What was done yesterday? | - Work on front end |
| What is planned to be done until the next meeting? | - Keep Working on front end |
| Hurdles? | N/A |

|  | Syed Hussain |
| --- | --- |
| What was done yesterday? | - Fixed some issues with database migration on my local computer - Implemented logout functionality |
| What is planned to be done until the next meeting? | - Fix bug associated with messages not showing up - Research react and see if it would be useful for some aspects fo our project |
| Hurdles? | N/A |

|  | Kevin Lang Gallego |
| --- | --- |
| What was done yesterday? | - Continue watching Django videos - Start Watching React Videos |
| What is planned to be done until the next meeting? | - Handle http requests for models - Continue watching Django videos - Start Watching React Videos |
| Hurdles? | N/A |

|  | Rey Jairus Marasigan |
| --- | --- |
| What was done yesterday? | - Refactored the models into their own apps - Improved the registration for creating corresponding student and/or instructor instances. - Watch React videos |
| What is planned to be done until the next meeting? | - Implement the quiz/question logic - Continue researching React |
| Hurdles? | N/A |

|  | Ryan Shipman |
| --- | --- |
| What was done yesterday? | - Completed testing on SMS sending functionality. - Did more research on storing recurring events in a database. |
| What is planned to be done until the next meeting? | - Consult with PO to see which SMS API should be purchased for the project. |
| Hurdles? | N/A |

|  | Daniel Richard Carlson |
| --- | --- |
| What was done yesterday? | - Work on homepage design. - Work on mobile view. |
| What is planned to be done until the next meeting? | - Review the main Github, how to integrate my code to the project. |
| Hurdles? | N/A |

|  | Sehyun Cho |
| --- | --- |
| What was done yesterday? | - Reviewed Python and Django - Researched login feature implementation ideas |
| What is planned to be done until the next meeting? | - Keep practice Python and Django - Review documentation of SQL |
| Hurdles? | N/A |

|  | Daniel Alejandro Gonzalez Del Giovane |
| --- | --- |
| What was done yesterday? | - Reviewed and watched videos about React. - Completed tutorials on databases and Django. |
| What is planned to be done until the next meeting? | - Continue to practive programming in Django with Python. - Start to research React and learn to implement key features. |
| Hurdles? | N/A |

|  | Jose Antonio Saleh |
| --- | --- |
| What was done yesterday? | - Reviewed database concepts for SQL - Continued tutorials for react and Django |
| What is planned to be done until the next meeting? | - Look more into react - Practice python |
| Hurdles? | N/A |

|  | Mariela Torres Zuniga |
| --- | --- |
| What was done yesterday? | - Watch Django tutorials - Watch React videos |
| What is planned to be done until the next meeting? | - Keep reviewing react |
| Hurdles? | N/A |