Scrum Meeting Information

Make My Day! Team

Daily Scrums - Sprint 2

Date:   6/2/22

Start Time:  4:00PM

End Time:  5:00PM

Attendees: Christian Gonzalez Lopez, Syed Hussain, Kevin Lang Gallego, Rey Jairus Marasigan, Ryan Shipman, Daniel Richard Carlson, Sehyun Cho, Daniel Alejandro Gonzalez Del Giovane, Jose Antonio Saleh, Mariela Torres Zuniga

|  | Christian Gonzalez Lopez |
| --- | --- |
| What was done yesterday? | - Worked on front end design - Learned Stack |
| What is planned to be done until the next meeting? | - Finish Learning Stack - Try to wrap up frontend design |
| Hurdles? | N/A |

|  | Syed Hussain |
| --- | --- |
| What was done yesterday? | - Brainstormed ways we could revise our DB - Started working on creating a way to register a user |
| What is planned to be done until the next meeting? | - Will continue working on way to register a user and save to our DB - Continue research on django |
| Hurdles? | N/A |

|  | Kevin Lang Gallego |
| --- | --- |
| What was done yesterday? | - Review the UML diagram - Start writing up DDL based off EDR |
| What is planned to be done until the next meeting? | - Clone github project - Set up local database using DDL - Keep watching Django video. |
| Hurdles? | N/A |

|  | Rey Jairus Marasigan |
| --- | --- |
| What was done yesterday? | - Revised UML database diagram - Connected Daniel’s files to Django project |
| What is planned to be done until the next meeting? | - Continue researching django - Look at other databases and possibly revise our database schema |
| Hurdles? | N/A |

|  | Ryan Shipman |
| --- | --- |
| What was done yesterday? | - Watched django tutorial. - Watched an introduction to React. |
| What is planned to be done until the next meeting? | - Clone github project. - Review database design. |
| Hurdles? | N/A |

|  | Daniel Richard Carlson |
| --- | --- |
| What was done yesterday? | - Continue working on homepage design. - Learned some CSS techniques. |
| What is planned to be done until the next meeting? | - Continue working on homepage design. - Keep learning new design techniques. |
| Hurdles? | N/A |

|  | Sehyun Cho |
| --- | --- |
| What was done yesterday? | - Reviewed ER diagram and normalization in DBMS - Practicing Python and Django - Get familiar with frontend frameworks |
| What is planned to be done until the next meeting? | - Keep practice Python and Django - Researching DBMS - Tracking Github repo & environment |
| Hurdles? | N/A |

|  | Daniel Alejandro Gonzalez Del Giovane |
| --- | --- |
| What was done yesterday? | - Watched several tutorials for Django, Python, and SQL. - Learned about databases and frontend frameworks. |
| What is planned to be done until the next meeting? | - Continue to research information about databases and different frameworks. - Begin tracking the project on GitHub and make sure everything is in order. |
| Hurdles? | N/A |

|  | Jose Antonio Saleh |
| --- | --- |
| What was done yesterday? | - Continued learning Django and React - Reviewed Python - Reviewed SQL database basics |
| What is planned to be done until the next meeting? | - Learn more of Django - Review Python and SQL |
| Hurdles? | N/A |

|  | Mariela Torres Zuniga |
| --- | --- |
| What was done yesterday? | - Review database diagram/sketch - Reviewed normalization in dbms |
| What is planned to be done until the next meeting? | - Continue learning Django - Research other db of the like |
| Hurdles? | N/A |