Scrum Meeting Information

Make My Day! Team

Daily Scrums - Sprint 2

Date:   6/3/22

Start Time:  3:00PM

End Time:  3:30PM

Attendees: Christian Gonzalez Lopez, Syed Hussain, Kevin Lang Gallego, Rey Jairus Marasigan, Ryan Shipman, Daniel Richard Carlson, Sehyun Cho, Daniel Alejandro Gonzalez Del Giovane, Jose Antonio Saleh, Mariela Torres Zuniga

|  | Christian Gonzalez Lopez |
| --- | --- |
| What was done yesterday? | - Worked on front end design - Finished learned Stack |
| What is planned to be done until the next meeting? | - Finish front end design - Implement some of the from end |
| Hurdles? | N/A |

|  | Syed Hussain |
| --- | --- |
| What was done yesterday? | - Worked on some functionality related to creating a user - Learned some new features related to mysql command line client |
| What is planned to be done until the next meeting? | - Continue working on functionality related to creating a new user - Continue looking through django documentation and learning django |
| Hurdles? | N/A |

|  | Kevin Lang Gallego |
| --- | --- |
| What was done yesterday? | - Clone github project - Keep watching Django video. |
| What is planned to be done until the next meeting? | - Set up local database using DDL - Continue Django video - Address feedback on DDL |
| Hurdles? | N/A |

|  | Rey Jairus Marasigan |
| --- | --- |
| What was done yesterday? | - Watched a django video on how to manage database from the admin |
| What is planned to be done until the next meeting? | - Continue researching django - Review database schema |
| Hurdles? | N/A |

|  | Ryan Shipman |
| --- | --- |
| What was done yesterday? | - Cloned GitHub project. - Reviewed the database design. - Watched videos on schema normalization. |
| What is planned to be done until the next meeting? | - Review and become familiar with the code on GitHub. - Begin experimenting with Django and Mysql. |
| Hurdles? | N/A |

|  | Daniel Richard Carlson |
| --- | --- |
| What was done yesterday? | - Keep working on homepage design: folder setup/structure etc. |
| What is planned to be done until the next meeting? | - Add more elements to homepage design - Start work on more pages. |
| Hurdles? | N/A |

|  | Sehyun Cho |
| --- | --- |
| What was done yesterday? | - Practicing Python and Django. - Reviewing DBMS. |
| What is planned to be done until the next meeting? | - Learning fundamentals of React framework. - Keep practicing Python and Django. - Learning mysql servers. |
| Hurdles? | N/A |

|  | Daniel Alejandro Gonzalez Del Giovane |
| --- | --- |
| What was done yesterday? | - Watched tutorials on Django. - Continued to research information about different databases but primarily SQL. |
| What is planned to be done until the next meeting? | - Review information on Python and study the documentation. - Learnhow to implement features on the backend. |
| Hurdles? | N/A |

|  | Jose Antonio Saleh |
| --- | --- |
| What was done yesterday? | - Reviewed SQL and database basics - Continued basics of Django |
| What is planned to be done until the next meeting? | - Study react and Django more to assist the project - Review Python |
| Hurdles? | N/A |

|  | Mariela Torres Zuniga |
| --- | --- |
| What was done yesterday? | - Continued learning Django - Researched other db of the like |
| What is planned to be done until the next meeting? | - Researching DBMS - Review Python and SQL |
| Hurdles? | N/A |