Scrum Meeting Information

Make My Day! Team

Daily Scrums - Sprint 2

Date:   6/7/22

Start Time:  4:00PM

End Time:  5:00PM

Attendees: Christian Gonzalez Lopez, Syed Hussain, Kevin Lang Gallego, Rey Jairus Marasigan, Ryan Shipman, Daniel Richard Carlson, Sehyun Cho, Daniel Alejandro Gonzalez Del Giovane, Jose Antonio Saleh, Mariela Torres Zuniga

|  | Christian Gonzalez Lopez |
| --- | --- |
| What was done yesterday? | - Worked on coding front end design |
| What is planned to be done until the next meeting? | - Keep working on front end |
| Hurdles? | N/A |

|  | Syed Hussain |
| --- | --- |
| What was done yesterday? | - Fixed a bug that was causing issues with saving users to the database - Made code look cleaner in our repository |
| What is planned to be done until the next meeting? | - Will do some research on how to implement a login for users and start implementing - Look into logout functionality as well |
| Hurdles? | N/A |

|  | Kevin Lang Gallego |
| --- | --- |
| What was done yesterday? | - Research on how to handle requests - Research how to create models for database tables |
| What is planned to be done until the next meeting? | - Create virtual environment - Link MySQL to Django - Continue research on models |
| Hurdles? | N/A |

|  | Rey Jairus Marasigan |
| --- | --- |
| What was done yesterday? | - Researched handling users in Django - Spent some time in fixing a bug involving users |
| What is planned to be done until the next meeting? | - Implement the database schema - Revise such implementation to work with django |
| Hurdles? | N/A |

|  | Ryan Shipman |
| --- | --- |
| What was done yesterday? | - Did research on how to send SMS messages with Python. - Created a Twilio account to test SMS function. |
| What is planned to be done until the next meeting? | - Look for alternate SMS services that we can use. - Research methods for storing recurring events in databases. |
| Hurdles? | N/A |

|  | Daniel Richard Carlson |
| --- | --- |
| What was done yesterday? | - Research web design methods and technologies. - Planned to design additional pages. |
| What is planned to be done until the next meeting? | - Work on design of front page (empty rectangle). - Research more design methods |
| Hurdles? | N/A |

|  | Sehyun Cho |
| --- | --- |
| What was done yesterday? | - Practiced Python and Database - Watched Django & Git tutorial - Cloned Repository |
| What is planned to be done until the next meeting? | - Keep practicing Python & Django - Review SQL documentation |
| Hurdles? | N/A |

|  | Daniel Alejandro Gonzalez Del Giovane |
| --- | --- |
| What was done yesterday? | - Study how the Django admin page works and how to configure it. - Continue to review SQL. |
| What is planned to be done until the next meeting? | - Review database schema. - Begin cloning the GitHub repository to my PC. |
| Hurdles? | N/A |

|  | Jose Antonio Saleh |
| --- | --- |
| What was done yesterday? | - Reviewed more on Python - Watched more tutorials on Django and React - Practice SQL more |
| What is planned to be done until the next meeting? | - Continue to review python and SQL - Attempt some practice on React |
| Hurdles? | N/A |

|  | Mariela Torres Zuniga |
| --- | --- |
| What was done yesterday? | - Practiced Python - Continue Django tutorials |
| What is planned to be done until the next meeting? | - Review database schema - Review SQL |
| Hurdles? | N/A |