Scrum Meeting Information

Make My Day! Team

Daily Scrums - Sprint 2

Date:   6/9/22

Start Time:  4:00PM

End Time:  5:00PM

Attendees: Christian Gonzalez Lopez, Syed Hussain, Kevin Lang Gallego, Rey Jairus Marasigan, Ryan Shipman, Daniel Richard Carlson, Sehyun Cho, Daniel Alejandro Gonzalez Del Giovane, Jose Antonio Saleh, Mariela Torres Zuniga

|  | Christian Gonzalez Lopez |
| --- | --- |
| What was done yesterday? | - Worked on front-end |
| What is planned to be done until the next meeting? | - Keep working on front-end |
| Hurdles? | N/A |

|  | Syed Hussain |
| --- | --- |
| What was done yesterday? | - Completed login functionality - Updated front end design for some forms |
| What is planned to be done until the next meeting? | - Start working on logout functionality |
| Hurdles? | N/A |

|  | Kevin Lang Gallego |
| --- | --- |
| What was done yesterday? | - Continue research on models - Link MySQL to Django |
| What is planned to be done until the next meeting? | - Continue watching Django videos |
| Hurdles? | N/A |

|  | Rey Jairus Marasigan |
| --- | --- |
| What was done yesterday? | - Implemented the schema on Django |
| What is planned to be done until the next meeting? | - Refactor the models into their own apps - Improve the registration for creating corresponding student and/or instructor instances. - Watch React videos |
| Hurdles? | N/A |

|  | Ryan Shipman |
| --- | --- |
| What was done yesterday? | - Continued testing and researching different SMS APIs to use for the project. - Began looking into AWS SMS |
| What is planned to be done until the next meeting? | - Write test code to send a text message with AWS Simple Notification Service |
| Hurdles? | N/A |

|  | Daniel Richard Carlson |
| --- | --- |
| What was done yesterday? | - Created mobile view for website homepage. |
| What is planned to be done until the next meeting? | - Work on homepage design. - Research web design techniques. |
| Hurdles? | N/A |

|  | Sehyun Cho |
| --- | --- |
| What was done yesterday? | - Changed local setting of bash - Practiced Django framework - Researched implementation ideas |
| What is planned to be done until the next meeting? | - Keep practicing Django & Python - Review login page implementation ideas |
| Hurdles? | N/A |

|  | Daniel Alejandro Gonzalez Del Giovane |
| --- | --- |
| What was done yesterday? | - Practiced and researched Python, Django, and SQL. - Researched ideas for the project. |
| What is planned to be done until the next meeting? | - Review and watch videos about React. - Complete tutorials on databases and Django. |
| Hurdles? | N/A |

|  | Jose Antonio Saleh |
| --- | --- |
| What was done yesterday? | - Reviewed SQL and Python - Continued learning react and django |
| What is planned to be done until the next meeting? | - Review database concepts for SQL - Continue tutorials for react and Django |
| Hurdles? | N/A |

|  | Mariela Torres Zuniga |
| --- | --- |
| What was done yesterday? | - Practice Django and Python |
| What is planned to be done until the next meeting? | - Watch Django tutorials - Watch React videos |
| Hurdles? | N/A |