Scrum Meeting Information

Make My Day! Team

Daily Scrums - Sprint 3

Date:   6/15/22

Start Time:  2:00PM

End Time:  3:00PM

Attendees: Christian Gonzalez Lopez, Syed Hussain, Kevin Lang Gallego, Rey Jairus Marasigan, Ryan Shipman, Daniel Richard Carlson, Sehyun Cho, Daniel Alejandro Gonzalez Del Giovane, Jose Antonio Saleh, Mariela Torres Zuniga

|  | Christian Gonzalez Lopez |
| --- | --- |
| What was done yesterday? | - Worked on Register page front-end |
| What is planned to be done until the next meeting? | - Keep working on Register page front-end |
| Hurdles? | N/A |

|  | Syed Hussain |
| --- | --- |
| What was done yesterday? | - Worked on fixing issues with student and instructor fields and worked on allowing users to create a course |
| What is planned to be done until the next meeting? | - Work on adding additional functionality for a course |
| Hurdles? | N/A |

|  | Kevin Lang Gallego |
| --- | --- |
| What was done yesterday? | - Added functionality to display a logout when a user is signed in. |
| What is planned to be done until the next meeting? | - Add functionality for instructors to be able to create question banks. |
| Hurdles? | N/A |

|  | Rey Jairus Marasigan |
| --- | --- |
| What was done yesterday? | - More quiz implementation |
| What is planned to be done until the next meeting? | - Finish up implementing the quiz by adding a timer and results page - Continue exploring React |
| Hurdles? | N/A |

|  | Ryan Shipman |
| --- | --- |
| What was done yesterday? | - Continued working on the notification system. - Began SQL tutorials. |
| What is planned to be done until the next meeting? | - Continue working on the notification system and learning more about SQL queries. |
| Hurdles? | N/A |

|  | Daniel Richard Carlson |
| --- | --- |
| What was done yesterday? | - Worked on frontend design. - Practice web development skills. |
| What is planned to be done until the next meeting? | - Continue working on frontend design. - Research CSS techniques. |
| Hurdles? | N/A |

|  | Sehyun Cho |
| --- | --- |
| What was done yesterday? | - Researched implementation ideas - Watched Django tutorial - Practiced Python |
| What is planned to be done until the next meeting? | - Keep practicing Django & React - Review React documentation |
| Hurdles? | N/A |

|  | Daniel Alejandro Gonzalez Del Giovane |
| --- | --- |
| What was done yesterday? | - Reviewed databases alongside Django. - Continued to watch tutorials on SQL. |
| What is planned to be done until the next meeting? | - Continue to review tutorials and read documentation for Django. - Practice React. |
| Hurdles? | N/A |

|  | Jose Antonio Saleh |
| --- | --- |
| What was done yesterday? | - Researched into similar projects for ideas - Reviewed SQL and Django |
| What is planned to be done until the next meeting? | - Practice Django, SQL, and React - Review what is on the github so far |
| Hurdles? | N/A |

|  | Mariela Torres Zuniga |
| --- | --- |
| What was done yesterday? | - Continue reviewing React - Review SQL and Python |
| What is planned to be done until the next meeting? | - Keep practicing Django & React - Go over implementation ideas |
| Hurdles? | N/A |