Scrum Meeting Information

Make My Day! Team

Daily Scrums - Sprint 3

Date:   6/17/22

Start Time:  2:00PM

End Time:  3:00PM

Attendees: Christian Gonzalez Lopez, Syed Hussain, Kevin Lang Gallego, Rey Jairus Marasigan, Ryan Shipman, Daniel Richard Carlson, Sehyun Cho, Daniel Alejandro Gonzalez Del Giovane, Jose Antonio Saleh, Mariela Torres Zuniga

|  | Christian Gonzalez Lopez |
| --- | --- |
| What was done yesterday? | - Worked on register front end |
| What is planned to be done until the next meeting? | - Finish register front end |
| Hurdles? | N/A |

|  | Syed Hussain |
| --- | --- |
| What was done yesterday? | - Finished up refactoring code for course - Restricted view so that only instructors can access course functionality |
| What is planned to be done until the next meeting? | - Will do some research on how to fix issue with many to many fields with instructor and student |
| Hurdles? | N/A |

|  | Kevin Lang Gallego |
| --- | --- |
| What was done yesterday? | - Working on add functionality for instructors to be able to create question banks. |
| What is planned to be done until the next meeting? | - Continue working on add functionality for instructors to be able to create question banks. |
| Hurdles? | N/A |

|  | Rey Jairus Marasigan |
| --- | --- |
| What was done yesterday? | - Started modifying quiz implementation into single question instead - Learned some React |
| What is planned to be done until the next meeting? | - Continue modifying quiz implementation - Learn some more React |
| Hurdles? | N/A |

|  | Ryan Shipman |
| --- | --- |
| What was done yesterday? | - Spoke with the team and about database design questions. - Researched ways to actually query the database for quizzes due that day. |
| What is planned to be done until the next meeting? | - Continue work on the notification system. |
| Hurdles? | N/A |

|  | Daniel Richard Carlson |
| --- | --- |
| What was done yesterday? | - Researched CSS techniques. |
| What is planned to be done until the next meeting? | - Continue working on frontend design. - Continue improving frontend skills. |
| Hurdles? | N/A |

|  | Sehyun Cho |
| --- | --- |
| What was done yesterday? | - Practiced Django with tutorial videos - Researched ideas for implementing student database |
| What is planned to be done until the next meeting? | - Keep practicing Django framework - Review React documentation |
| Hurdles? | N/A |

|  | Daniel Alejandro Gonzalez Del Giovane |
| --- | --- |
| What was done yesterday? | - Reviewed databases alongside Django. - Continued to watch tutorials on SQL. |
| What is planned to be done until the next meeting? | - Review branches on Github and study what we have so far. - Continue practicing React and Django. |
| Hurdles? | N/A |

|  | Jose Antonio Saleh |
| --- | --- |
| What was done yesterday? | - Practiced Django, SQL, and React - Cloned the github |
| What is planned to be done until the next meeting? | - Go through the cloned code to see developments and progress - Practice Django and SQL |
| Hurdles? | N/A |

|  | Mariela Torres Zuniga |
| --- | --- |
| What was done yesterday? | - Review github branches |
| What is planned to be done until the next meeting? | - Watch Django tutorials - Continue researching implementation ideas |
| Hurdles? | N/A |