Scrum Meeting Information

Make My Day! Team

Daily Scrums - Sprint 3

Date:   6/20/22

Start Time:  4:00PM

End Time:  5:00PM

Attendees: Christian Gonzalez Lopez, Syed Hussain, Kevin Lang Gallego, Rey Jairus Marasigan, Ryan Shipman, Daniel Richard Carlson, Sehyun Cho, Daniel Alejandro Gonzalez Del Giovane, Jose Antonio Saleh, Mariela Torres Zuniga

|  | Christian Gonzalez Lopez |
| --- | --- |
| What was done yesterday? | - Worked on front-end for register page |
| What is planned to be done until the next meeting? | - Work on front-end quiz-page |
| Hurdles? | N/A |

|  | Syed Hussain |
| --- | --- |
| What was done yesterday? | - Worked on bug associated with instructor and student id in our database and course view |
| What is planned to be done until the next meeting? | - Will start working on a way to register a student to a course |
| Hurdles? | N/A |

|  | Kevin Lang Gallego |
| --- | --- |
| What was done yesterday? | - Working on add functionality for instructors to be able to create question banks. |
| What is planned to be done until the next meeting? | - Continue working on add functionality for instructors to be able to create question banks. |
| Hurdles? | N/A |

|  | Rey Jairus Marasigan |
| --- | --- |
| What was done yesterday? | - Fixed a bug about question buttons in question banks |
| What is planned to be done until the next meeting? | - Further implementation of the later steps of the “answer question from text message” use case |
| Hurdles? | N/A |

|  | Ryan Shipman |
| --- | --- |
| What was done yesterday? | - Continued working on the notification system. |
| What is planned to be done until the next meeting? | - Continue reading up on SQL queries and how to work with the Python Mysql connector. - Work on notification system. |
| Hurdles? | N/A |

|  | Daniel Richard Carlson |
| --- | --- |
| What was done yesterday? | - Research CSS techniques for frontend design |
| What is planned to be done until the next meeting? | - Work on frontend design - Help with styling more pages. |
| Hurdles? | N/A |

|  | Sehyun Cho |
| --- | --- |
| What was done yesterday? | - Practiced Django with documentation |
| What is planned to be done until the next meeting? | - Review Backlog - Keep researching implementation ideas - Continue practicing Django |
| Hurdles? | N/A |

|  | Daniel Alejandro Gonzalez Del Giovane |
| --- | --- |
| What was done yesterday? | - Reviewed branches on Github and study what we have so far. - Continued practicing React and Django. |
| What is planned to be done until the next meeting? | - Learn about databases. - Review SQL. |
| Hurdles? | N/A |

|  | Jose Antonio Saleh |
| --- | --- |
| What was done yesterday? | - N/A |
| What is planned to be done until the next meeting? | - Review SQL and Python - Continue learning react and django |
| Hurdles? | N/A |

|  | Mariela Torres Zuniga |
| --- | --- |
| What was done yesterday? | - N/A |
| What is planned to be done until the next meeting? | - Watch Django tutorials - Continue researching implementation ideas |
| Hurdles? | N/A |